|  | MINISTRY OF ENERGY Nairobi Republic of Kenya |
| --- | --- |

|  | Investment Project Financing Kenya: Off-grid Solar Access Project for Underserved Counties (P160009) |
| --- | --- |

Environmental & Social Impact Assessment, Social Assessment and Vulnerable & Marginalized Groups

KENYA OFF-GRID SOLAR ACCESS PROJECT (KOSAP) FOR UNDERSERVED COUNTIES

Component 1: Mini grids for Community Facilities, Enterprises, and Households

Comprehensive Project Report (CPR) FOR THE PROPOSED QUMBISO MINI OFF-GRID SOLAR PROJECT IN MANDERA COUNTY

|  | JULY 2023 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

# CERTIFICATION

This Comprehensive Project Report (CPR) has been prepared by ESIA /EA Firm of Experts, Centric Africa Ltd, Reg. No.7112 and Norken International Ltd, Reg. No.0181. The report has been written with diligence in accordance with the World Bank Operational Procedures OP, Environmental Safeguards Standards (ESS), the EMCA 1999 (Amended, 2015) and the Environmental and Social Impact Assessment and Audit Regulations, 2003 to bring out the true nature of the intended development. The report was prepared based on the information provided by various stakeholders and community members at Qumbiso, Mandera County as well as from primary and secondary sources. It is therefore, issued without any prejudice.

We the undersigned, certify that the particulars in this CPR are correct and righteous to the best of our knowledge.

PROPONENT:

Mr. Rodney I. Sultani

Project Coordinator, KOSAP

Ministry of Energy and Petroleu

P.O. Box 30582-00100

Kawi House, Nairobi, Kenya.

Signed: ...............................................................Date: ................................................

ESIA/EA FIRM OF EXPERTS:

Signature:  ________________________      Date: ______________________

Isaiah Kegora

NEMA Expert (Reg. No. 1893).

For Norken (I) Ltd & Centric Africa Ltd

# ACKNOWLEDGEMENT

The ESIA/Audit Experts are grateful to the project proponent for commissioning this Environment Social Impact Assessment. We would like to acknowledge with great appreciation Qumbiso community members who were involved in public participation and consultation process for their cooperation throughout the exercise. We further acknowledge the support, either direct or indirect, from the various parties who assisted the ESIA/EA experts’ team towards the successful completion of this ESIA report. They include environmental experts from the Centric and Norken consortium. Finally, we wish to acknowledge and appreciate the efforts and inputs by MOEP, the Implementing Agencies (KPLC and REREC), and the World Bank Group teams in reviewing this report. We wish to thank the community leaders, provincial administration and security officers who supported the organization of community members during public participation and stakeholder consultation

Table of Contents

CERTIFICATION	ii

ACKNOWLEDGEMENT	iii

LIST OF ABBREVIATIONS	xiv

I.	EXECUTIVE SUMMARY	xv

CHAPTER ONE	1

1. INTRODUCTION	1

1.1 Background and Context	1

1.1.1 Kenya Off-Grid Solar Access Project	2

1.1.2 KOSAP Project Development Objective	2

1.1.3 Institutional and Implementation Arrangements	6

1.2 ESIA Objectives, Scope and Methodology	7

1.3 Terms of Reference (TOR) for the ESIA Process	7

1.4 Scope and Objectives of the ESIA	7

1.4.1 Scope of the ESIA	7

1.5 ESIA Approach and Methodology	8

1.6 Environmental Screening	8

1.7 Environmental Scoping	8

1.8 Documentary Review	9

1.9 Site Assessment	9

1.10 Public Consultation and Participation	10

1.11 Impact Assessment and Mitigation Measures	10

1.12 Environmental and social Management and Monitoring Plan (ESMMP)	10

CHAPTER TWO	11

2. PROJECT DESCRIPTION	11

2.1 Background and Justification	11

2.2 Geographical Location	11

2.3 Description of the Project Site	13

2.3.1 Existing Land Use	14

Plate 1: Part of traditional residential houses (Manyatta) to the North side  of the project site	16

Plate 2:  Showing neighboring residential houses and school with shrubs in the proposed project site	16

2.3.2 Climatic Condition	16

2.3.3	Soils	17

2.3.4 Vegetation	17

Plate 3: Project Site showing desolate nature of the area with few shrubs onsite.	17

2.3.5 Housing Types	17

2.4 Site Ownership	17

2.5 Project Components	18

2.5.1 PV hybrid mini-grid sizing	18

2.5.2 Architecture and basic design specifications	18

2.5.2.1 PV Generator	19

2.5.2.2 Multi-mode Inverter	20

2.5.2.3 Battery	20

2.6 Battery Rating	21

2.7 Battery Performance	21

2.8 Battery Shelf Life	21

2.9 Battery Cabling and Protections	21

2.10 Diesel Genset	21

2.11 Distribution Line and Energy Meters	22

2.12 Power House	22

2.13 Other Solar Power Generation Plant (SPGP) Items	22

2.14 Infrastructure	22

2.15 Civil Works	22

2.16 Workforce and Worker Housing	23

2.17 Construction Contractor	23

Operation and Maintenance (O&M) Contractor	23

CHAPTER THREE	24

3. RELEVANT LEGISLATIVE AND REGULATORY FRAMEWORKS	24

3.1 Introduction	24

3.2	Kenya Policy Provisions	24

3.2 1 Kenya Energy Policy, 2014	24

Table 4: ESI and their roles	25

3.2.2	Policy paper on Environment and Development (Sessional Paper No. 6 of 1999)	27

3.2.3	National Policy on Water Resources Management and  Development, 1999	27

3.2.4	Sessional Paper No. 10 of 2014 on the National Environmental Policy, 2014	27

3.3	National Legal Framework	28

3.3.1 Administrative Framework	28

Table 5: Administrative stakeholders and their roles	28

3.4 Relevant statutes	30

Table 6: National Laws and Policies	31

Table 7: World Bank policies and its applicability	56

Table 7: Comparison between the WB safeguard policies and the Kenya Legislation	59

3.9 National Administrative Requirements	61

Table 8: Relevant Enforcement Agencies	61

Ministry of Energy	61

Energy and Petroleum Regulatory Authority (EPRA)	62

Energy and Petroleum Tribunal	62

Rural Electrification and Renewable Energy Corporation (RERC)	62

Renewable Energy Resource Advisory Committee	62

CHAPTER FOUR	63

4. BASELINE SETTINGS- ENVIRONMENT, ECOLOGY AND SOCIAL ASPECTS	63

4.1 Study Area	63

4.2 Environment Baseline	63

4.2.1 Geology and Soil	63

4.2.2 Topography	63

4.2.3 Hydrogeology and Drainage	63

4.2.4 Ground Water Development	63

4.3 Ecological Conditions	64

4.4 Climatic Conditions	64

4.5 Socio-economic Environment	64

4.5.1 Community Profile	64

Table 9: Demographic Profile of Qumbiso	65

4.5.2 Socio-Economic Status of Study Area	65

4.5.2.1 Demographic Profile	65

4.5.2.2 Educational Infrastructure	65

4.5.2.3 Occupation and Livelihood Profile	65

Table 10: Nature of Business Activities in Qumbiso	66

4.5.2.5 Health facilities	66

4.5.2.6 Social and Physical Infrastructure	66

CHAPTER FIVE	68

5. PUBLIC ENGAGEMENT AND CONSULTATION	68

5.1 Introduction	68

5.2 Consultation Objectives	68

5.3 Stakeholder Engagement	68

5.3.1 Consultation with Qumbiso Community	68

Table 11: ESIA Project Team	69

5.4 Notice of the consultation meeting	69

5.5 Summary of Community Consultation Meeting Leading to Land Identification and GRC Constitution-(screening level)	69

5.8 Stakeholders Meeting	70

5.8.1 KEY FEEDBACK RECEIVED DURING STAKEHOLDER CONSULTATION PROCESS	71

5.8.1.1 Area Chief’s Remarks	71

Plate 4: Section of the public and proponent representatives following the meeting at Community Hall.	72

5.8.1.2 Consultant’s Remarks	72

5.8.1.3 Positive Comments about the Project from the Participants	72

5.8.1.4 Identified negative impacts of the project	72

5.8.1.5 Other concerns	73

5.8.1.6 Proponent Representative Response	73

5.8.1.7 Consent	73

5.8.1.8 Community Presentation	73

5.8.1.8.1 Adult to youth Representation	73

5.8.1.8.2 Gender Representation	73

5.8.1.8.3 Heads of Households	73

5.9 Focused Group Discussions Analysis	73

Table 12: The consultation Representation	74

5.9.1 Female Stakeholders’ Consultation and Participation	74

Plate 5: Section of the women following the meeting at Community Hall	74

5.9.2 Male Stakeholders’ Consultation and Participation	77

Plate 6: Male FGD Respondents at Qumbiso	79

5.9.3 Youth Stakeholders Consultation and Participation	79

Plate 7:  Youth FGD Respondents at Qumbiso	80

5.9.4 Education Stakeholders’ Consultation and Participation (KI)	80

5.9.5 Health Stakeholders’ Consultation and Participation. (KI)	81

CHAPTER SIX	83

6.	ANALYSIS OF PROJECT ALTERNATIVES	83

6.1 Consideration of Project Alternatives	83

6.2 Relocation Option	83

6.3 Zero or No Project Alternative	83

6.4	Alternative Sources of Energy	84

6.4.1 Thermal Power Generation	84

6.4.2	Hydro Electric Power – HEP	84

6.4.3	Other Sources of Energy:	84

6.5	Analysis of Alternative Construction Materials and Technology	84

6.6	Solid Waste Management Alternatives	85

6.7	Alternative Solar Mini-grid Site	85

CHAPTER SEVEN	86

7.0 IMPACT ASSESSMENT AND MITIGATION MEASURES	86

7.1 Introduction	86

7.2 Impact Assessment Methodology	86

7.3 Defining Impact	86

7.4 Assessment of Significance	86

7.5 Magnitude of Impact	88

7.6 Sensitivity of Resources and Receptors	88

7.7 Likelihood	89

7.8 Definition of Mitigation Measures	89

7.9 Assessing Residual Impacts	89

7.10 Positive Impacts during Construction Phase	90

7.10.1 Creation of Employment Opportunities	90

7.10.2 Improving local economy Provision of Market for Supply of Building Materials	90

7.10.3 Boosting of Businesses	90

7.11 Positive Impacts during Operation Phase	91

7.11.1 Quality, Reliable Power Supply	91

7.11.2 Employment Creation	91

7.11.3 Reduction of Pollution Associated with Thermal Power Generation, Kerosene and Wood Fuel Usage	91

7.11.4 Improvement of Local and National Economy	91

7.11.5 Education	92

7.11.6 Health Benefits of the Project	92

7.11.7 Improved Standard of Living	92

7.11.8 Security	93

7.11.9 Communications	93

7.12 Positive Impacts during Decommissioning Phase	93

7.12.1 Employment Opportunities	93

7.12.2 Site Rehabilitation	93

7.13 Negative Impacts during Pre-construction Phase	93

7.13.1 Land Take	93

7.13.2 Wayleaves	93

7.14 Negative Impacts during Construction Phase	94

7.14.1 Vegetation Clearance	94

7.14.2 Soil Erosion Impact	94

7.14.3 Contamination of Soil from Fossil Fuels	95

7.14.4 Dust Emissions	95

7.14.5 Vehicle Exhaust Emissions	96

7.14.6 Pollution from Solid Waste Generation	96

7.14.7 Impacts on Water Resources and Water Quality	96

7.14.8 Noise and Vibration	97

7.14.9 Impacts from Hazardous Materials	98

7.14.10 Accidental Oil Spills or Leaks	98

7.14.11 Fire Hazards	99

7.14.12 Impacts of construction material sourcing (e.g., quarrying)	99

7.14.13 Increased Water Demand	99

7.14.14 Energy Consumption	100

7.14.15 Occupational Health and Safety Impacts	100

7.14.16 Community Safety -Access to Site by General Public	101

7.14.17 Spread of HIV/AIDS and STIs	101

7.14.18 Increase in competition for scarce resources and strain on public utilities	102

7.14.19 Labour Influx and Related Impacts	102

7.14.20 Child Labour	102

7.14.21 Gender Based Violence- SEA and SH	103

7.14.22 Public Health Impacts	104

7.14.23 Public Health Impacts Sanitary Waste	105

7.14.24 Forced Labour	105

7.14.25 Risks related to Inadequate Stakeholder Engagement	105

7.15 Negative impacts during Operation Phase of the Project	105

7.15.1 Solid Waste Generation	105

7.15.2 Liquid Waste/Oils Generation	106

7.15.3 Increased oil Consumption	106

7.15.4 Increased Storm Water Flow	107

7.15.5 Fire Outbreaks	107

7.15.6 Visual Impacts	107

7.15.7 Water Demand	108

7.15.8 Sanitary Waste	108

7.15.9 Flooding	108

7.15.10 Workers Occupation Health and Safety	108

7.15.11 Hazardous Waste	109

7.15.12 Noise and Vibration	109

7.15.13 Electric and magnetic fields (EMFs)	109

7.15.14 Shocks and electrocutions to the PAPs	109

7.15.15 Community safety -Access to the facility by general public	110

7.15.16 Risks related to poor or inadequate stakeholder engagement (Conflict)	110

7.15.17 Gender Based Violence- SEA/ SH	110

7.15.18 Public Health Impacts –HIV/AIDs	111

7.15.19 Public health Impacts -Covid 19 disease	111

7.15.20 Dust Emissions	112

7.15.21 Vehicle Exhaust Emissions	112

7.16 Negative Impacts during Decommissioning Phase	112

7.16.1 Noise and Vibration	113

7.16.2 Solid Waste Generation	113

7.16.3 Dust Emissions	114

7.16.4 HIV/AIDs Awareness and Prevention	114

7.16.5 Social Protection	114

7.16.6 Social Inclusion	114

CHAPTER EIGHT	115

8.0 ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP)	115

8.1 Introduction	115

8.2 Monitoring	115

8.2.1 Plan Monitoring	116

8.3 Environmental and Social Monitoring by Contractors	116

Table 16: Environmental and Social Management Plan	118

8.4 Approach to Environmental Impact Management	147

8.4.1 Management Plan during Construction Phase	147

8.4.2 Construction Management Plan	147

8.4.3 Local Recruitment Plan	148

8.4.4 Workplace Health and Safety Plan	149

8.4.5 Community Health and Safety Plan	149

8.4.6 Emergency Preparedness Plan	149

8.4.7 SEA/SH Prevention and Response Action Plan	150

8.4.8 Stakeholder Engagement Management Plan	150

8.5 Grievance Redress Mechanism	150

8.5.1 Grievance Redress Principles	151

8.5.2 Grievance Redress Committee Capacity Building	151

8.5.3 Grievance Procedures	151

8.5.4 Grievance Log	151

8.5.5 National Grievances Redress Committee (NGRC)	152

8.5.6 Functions of the National Grievances Redress Committee	152

8.5.7 County Grievance Redress Committees (CGRC)	153

8.5.8 Locational Grievance Redress Committee (LGRC)	153

Figure 5: KOSAP Grievance Redress Mechanism	155

8.5.9 Existence of a Local Grievance Redress Mechanism	155

8.6 World Bank Grievances Redress Mechanism	156

8.6.1 World Bank Grievances Redress Service	156

8.6.2 World Bank Inspection Panel	157

8.7 Government Management of Land Acquisition Disputes	157

8.8 Labour Influx Management Plan	157

8.9 Rehabilitation and Decommissioning Management Plan	158

8.9.1 Planning for Closure	158

8.9.2 Decommissioning	158

8.9.3 Post Closure	158

8.10 Institutional Implementation Arrangements for the Proposed Project	158

8.10.1 Proponent -Ministry of Energy and Petroleum (MoEP)	159

8.10.2 KOSAP Project Implementation Unit	159

8.10.3 The Implementing Agency (KPLC)	159

8.10.4 County Government of Mandera	159

8.10.5 National Environmental Management Authority	159

8.10.6 Roles and Responsibilities of the Supervising Consultant	159

8.10.7 Roles and Responsibilities of the Contractor	159

8.11 Management of Impacts during Operation Phase	161

CHAPTER NINE	162

9.1 Conclusion	162

9.2 Recommendations	163

9.3 Authorization Opinion	164

ANNEXES	165

Annex 1: ESIA STAKEHOLDERS MEETING MINUTES	166

Annex 2: ESIA Stakeholders Participants List – 24th November 2021	171

Annex 3: Land Identification Meeting Minutes	175

Annex 4: Land Identification Meeting Participants February 2020	188

Annex 5: ABBREVIATED RESETTLEMENT ACTION PLAN	196

Annex 6: Practicing Licence	201

LIST OF TABLES

Table 1: Summary of Pre-construction Impacts	xviii

Table 2: Summary of Construction and Decommissioning Phases Impacts	xix

Table 3: Summary of Operation Phase Impacts	xix

Table 4: ESI and their roles	28

Table 5: Administrative stakeholders and their roles	32

Table 6: National Laws and Policies	35

Table 7: World Bank policies and its applicability	56

Table 8: Comparison between the WB safeguard policies and the Kenya Legislation	60

Table 9: Relevant Enforcement Agencies	62

Table 10: Demographic Profile of Qumbiso	66

Table 11: Nature of Business Activities in Qumbiso	67

Table 12: ESIA Project Team	70

Table 13: The consultation Representation	75

Table 14: Environmental and Social Management Plan	126

LIST OF FIGURES

Figure 1: Showing an aerial view of the site adjacent to Qumbiso primary school	17

Figure 2: Site plan for the proposed Qumbiso mini grid site	18

Figure 3: Project Components. Source: Project Design Report	25

Figure 4: Grievance Redress Committee structure	90

LIST OF PHOTOS

Plate 1: Part of traditional residential houses (Manyatta) to the North side  of the project site	18

Plate 2:  Showing neighboring residential houses and school with shrubs in the proposed project site	                                                                                                                                                                  19

Plate 3: Project Site showing desolate nature of the area with few shrubs onsite.	20

Plate 4: Section of the public and proponent representatives following the meeting at Community Hall.	73

Plate 5: Section of the women following the meeting at Community Hall	76

Plate 6: Male FGD Respondents at Qumbiso	81

Plate 7:  Youth FGD Respondents at Qumbiso	83

# LIST OF ABBREVIATIONS

| AIDS | Acquired Immunodeficiency Syndrome |
| --- | --- |
| CFLs | Compact Fluorescent Lamp |
| EA | Environmental Assessment |
| EIA | Environmental Impact Assessment |
| EMCA | Environmental Management Act – 1999 |
| ESAP | Environmental and Social Assessment Procedures |
| ESMS | Environmental and Social Management System |
| ESSF | Environmental and Social Screening Form |
| GoK | Government of Kenya |
| K-OSAP | Kenya Off Grid Solar Access Project |
| HHs | Households |
| HIV | Human Immunodeficiency Virus |
| IDA | International Development Association |
| EIA | Environmental and Social Impact Assessment |
| IP | Indigenous People |
| ISTS | Integrated Safeguard Tracking System |
| KP | Kenya Power |
| KPLC | Kenya Power & Lighting Company |
| Kshs. | Kenya Shilling |
| MoEP | Ministry of Energy and Petroleum |
| NEC | National Environment Council |
| OM | Operational Manual |
| OP | Operational Procedure |
| OS | Operational Safeguards |
| REREC | Rural Electrification Renewable Energy Corporation |
| SESA | Strategic Environmental & Social Assessment |
| SHE | Safety, Health & Environment |
| WB | World Bank |

# EXECUTIVE SUMMARY

E-1- Introduction and Project Brief

The Ministry of Energy (MOE) hereinafter refer to as proponent is implementing the Kenya Off-Grid Solar Access Project (KOSAP) in 14 underserved counties in Kenya. The aim of the project is to provide clean and modern energy services through off-grid solar solutions. The Proponent is coordinating the implementation of the project through the implementing agencies; Kenya Power (KP) and the Rural Electrification and Renewable Emergency Corporation (REREC). The project is funded by the World Bank Group with $150 million and a $5 million grant from the Carbon Initiative for Development. The goal of the project is to bring electricity to around 250,000 households, 476 community facilities, and 380 boreholes in the target counties, benefiting low-income groups. It also includes the sale and installation of 150,000 efficient cook stoves. The project focuses on marginalized areas based on the County Development Index (CDI) and aims to address infrastructure deficits, lack of access to roads, electricity, water, and social services in these underserved counties. To ensure sustainability, the project relies on public funding, local community participation, and the institutional capacity of KP, REREC, and the MOE.

The KOSAP consists of four main components. The first component, focuses on the implementation of mini-grids to provide electricity to community facilities, enterprises, and households in areas where mini-grids are the most cost-effective option. The second component, aims to electrify households through standalone solar systems in areas without load clusters where standalone systems are the best technical and financial solution. The third component, supports the electrification of public institutions and community facilities using standalone solar systems. It also includes the installation of solar PV-powered water pumps for consumptive purposes. Lastly, the fourth component, provides funding for implementation support, technical assistance, and capacity building activities to ensure the sustainability and impact assessment of the interventions carried out under the other components of KOSAP.

In Mandera County, one of the target counties, the Proponent is proposing to develop 27 mini grids facilities including Qumbiso Mini Grid discussed in this report.  In order to adhere to both national and donor requirements, the Proponent engaged the services to the consortium of Norken International Limited and Centric Africa Limited to undertake the ESIA. The ESIA has been conducted following the requirements outlined in the Environmental Management and Coordination Act (EMCA) 1999 and its amendments, as well as international environmental and social policies such as the World Bank's OP 4.01 on environmental assessment.

E-2- Project Categorization and Justification

In the World Bank context, there have been several projects supported by the organization that aim to provide electricity to communities located far from the national grid. These projects utilize off-grid approaches, meaning they are independent of a national or regional grid. The experience gained from these projects provides valuable guidance for designing sustainable off-grid electrification initiatives, particularly those targeting dispersed and economically disadvantaged communities. The Qumbiso proposed site aligns with this category of projects that the World Bank has been involved in.

In the Kenyan context, the Environmental Management and Coordination Act (EMCA) of 1999, as amended in April 2019 through Legal Notice No. 31, classifies solar power farms and plants as medium risk projects. This categorization provides a framework for assessing and managing the potential environmental and social impacts associated with such projects. By categorizing the Qumbiso site as a solar power facility, it falls within the medium risk project category as per the Kenyan legislative framework.

E-3 Approach and Methodology

The Environmental and Social Impact Assessment (ESIA) for the proposed project followed a structured process, beginning with kick-off meetings and online discussions involving the Proponent, Implementing agencies, and the World Bank Environmental and Social Safeguard Team. These consultations were instrumental in establishing the project's scope, deliverables, timeline, and methodology. Subsequently, screening and scoping exercises were conducted to evaluate potential social and environmental risks. A thorough desk-based review was also undertaken to assess existing project documentation, legal requirements, and relevant plans.

The study employed a comprehensive approach to gather primary and secondary data for the project. Both qualitative and quantitative methods were utilized, with secondary data obtained through literature reviews. Primary data collection involved various techniques, including physical observations, photography, interviews, and stakeholder consultations. This comprehensive approach enabled a comprehensive examination of the project's environmental and social aspects, ensuring a holistic understanding of its potential impacts.

The study further involved the identification and assessment of potential impacts throughout the project's life cycle. Key areas of evaluation included land use, water resources, biodiversity, air quality, noise levels, community health and safety, and socio-economic conditions. To mitigate adverse effects, the study developed environmental and social management and monitoring plan, aiming to address both positive and negative impacts that may arise from the project. These measures aimed to ensure the project's sustainability and enhance its overall environmental and social performance.

E-4 Legislative Regulatory Framework

The evaluation, planning, and implementation of the proposed project is guided by the World Bank's Environmental and Social Framework, the national legislative framework, and the project's safeguard instruments. These measures aim to ensure environmental sustainability, protect the rights and needs of indigenous peoples and marginalized groups, and minimize adverse impacts through effective management and mitigation measures.

The Government of Kenya established the Environmental Management and Coordination Act (EMCA) in 1999, providing a legal framework for environmental management. EMCA takes precedence over other sectoral laws related to the environment. In 2013, the government formulated a national Environmental Policy with the goal of promoting sustainable management and use of the environment.

Collaboration and consultation among government agencies and stakeholders are essential for coordinating environmental management effectively. Key institutions in Kenya responsible for environmental issues include the National Environment Management Authority (NEMA), County Environment Committees, National Environmental Complaints Committee, National Environment Action Plan Committee, Standards and Enforcement Review Committee, National Environment Tribunal, and National Environment Council (NEC).

The project also adheres to the World Bank Safeguard Policies, which aim to improve decision-making processes, promote sustainable project options, and involve affected people in consultations. The applicable operational policies for this project include Environment Assessment, Natural Habitats, Indigenous Peoples, and Involuntary Resettlement. The Environmental and Social Impact Assessment (ESIA) considers these policies and addresses potential environmental and social concerns.

Additionally, the ESIA references other Safeguard Instruments prepared under the Kenya Off-Grid Solar Access Project (KOSAP), including the Environmental and Social Management Framework (ESMF), Resettlement Policy Framework (RPF), and Vulnerable and Marginalized Groups Framework (VMGF). These instruments provide procedures and guidelines for assessing and managing environmental and social aspects specific to the proposed subprojects under KOSAP.

E-5 Environmental Setting

The project area in Qumbiso location, Mandera County, exhibits a semi-arid climate with irregular rainfall patterns and scarce natural resources. Water scarcity poses a significant challenge, affecting both the local population and livestock. The vegetation predominantly comprises drought-tolerant shrubs, thorny bushes, and arid-adapted grasses. Overgrazing and deforestation have resulted in land degradation and soil erosion, further exacerbating the environmental issues. Agricultural practices face hurdles due to limited fertile soils and inadequate irrigation infrastructure. The region is also prone to natural hazards like flash floods and sandstorms.

The topography of the project area is diverse, featuring vast plains, scattered low-lying hills, and occasional rocky outcrops. It is part of a semi-arid landscape with undulating terrain. The flat plains offer space for livestock grazing, while the hills provide some relief and shelter. However, the irregular topography poses challenges to agriculture and water management, influencing water runoff and drainage patterns. Overall, the project site is relatively flat.

The area is characterized by high levels of poverty, unemployment, and limited access to essential services such as education, water, electricity, roads, telecommunication and healthcare. Livestock herding and small-scale enterprises are the primary economic activities, but opportunities for economic growth are constrained. Gender disparities persist, with women having limited decision-making power and economic empowerment. Infrastructure development, including roads, electricity, and water supply, is insufficient to meet the needs of the community.

E-6 Project Description

The Qumbiso Mini Grid project aims to provide electricity to approximately 365 residential and 4 nonresidential consumers in Qumbiso Village at Qumbiso Location, in Mandera County. The project will utilize solar photovoltaic panels, a Battery Energy Storage System, and a Diesel Generator to generate electricity. A Low Voltage Power Distribution Network will be established to distribute the power to customers. The estimated cost of the project is around USD 544,902 although this amount may change as more detailed plans are developed.

The project consists of two main components: Hybrid Mini-Grids and power line reticulation lines. The Hybrid Mini-Grids will combine solar panels and diesel power generation. These energy sources will be integrated through a centralized photovoltaic plant connected to a 3-phase AC busbar line. The configuration is designed to prioritize direct supply from the solar generator during daylight hours, reducing reliance on battery storage. The battery storage will primarily be used when solar generation is low, or demand is high. The construction of power line reticulation lines will ensure the efficient distribution of electricity to residential, commercial, and other consumers, ensuring a reliable and efficient power supply.

To develop the Qumbiso Mini Grid approximately 0.7363 hectares of land will be acquired from the community in line with the national laws and World Bank provisions. In accordance with the World Bank's Operation Policy (OP) 4.12 on Involuntary Resettlement, an abbreviated Resettlement Action Plan (A-RAP) was prepared, outlining the principles and procedures for land acquisition and compensation. This plan is annexed to this ESIA.

E-7 Project Alternatives

Solar energy is identified as a non-polluting and site-specific option, and the proposed site for Qumbiso MG is chosen as the most suitable location for the mini grid based on factors such as sunlight availability and the community's lack of grid connectivity. The use of wind power, thermal power, fossil fuels, and power import from neighboring countries are considered as alternative methods of power generation but are found to have limitations or environmental concerns. Solar energy is favored due to its low production costs, versatility, clean nature, and economic savings. The "No Project" alternative is deemed unfavorable as it would maintain the current lack of electricity access and hinder socio-economic development. The project will be constructed using modern materials and technology, with a focus on public health, safety, security, and environmental requirements. The technology will involve a Battery Energy Storage System.

E-8 Stakeholder Engagement

It is important to highlight those two sets of stakeholder engagement were carried out for the project. The first form as noted earlier, focused on the acquisition of land for the project and involved the Proponent and the implementing agency. The second form of engagement was conducted specifically for the Environmental and Social Impact Assessment (ESIA) study.

For the ESIA study, various methods were employed to engage stakeholders, taking into consideration their different categories. Face-to-face discussions were held with government officials and key stakeholders, while separate focused group discussions were conducted with men, women, and youth. Additionally, a public baraza or meeting was organized to allow community members to participate.

During the ESIA stakeholder engagement public meeting, which took place on November 24th, 2021, a total of 66 stakeholders attended. The meeting provided an opportunity to discuss project details, including the preliminary design, positive and negative impacts, and mitigation measures. Stakeholders were encouraged to share their views and provide feedback on the project.

Some of the concerns raised by stakeholders included whether connections will be done grass thatched houses and there will be compensation for any loss from the project. The study team addressed these concerns by assuring stakeholders that the grass thatched houses will be connected and any loss from the project activities will be compensated. They also stated that additional projects would be undertaken for the community as compensation, based on their priorities. In addition, public facilities such as schools, health centres, police stations and boreholes would be connected to the electricity supply.

E-9 – Impacts and Mitigation Measures

The Environmental and Social Impact Assessment (ESIA) for the proposed Solar Mini-grid project has identified both positive and negative impacts across its different phases: pre-construction, construction, operation, and decommissioning. In the construction phase, positive impacts include local employment opportunities, boosting local businesses, and sourcing materials locally. During the operation phase, positive impacts encompass reliable power supply, economic improvement, education, health benefits, improved living standards, and enhanced security and communication. Similarly, the decommissioning phase offers positive impacts such as local employment and sourcing.

On the negative side, the pre-construction phase involves minor impacts like land acquisition, while the construction phase encompasses various minor to moderate impacts such as vegetation clearance, soil erosion, dust emissions, and occupational health and safety concerns. Challenges related to stakeholder engagement, labor influx, child labor, and exclusion of vulnerable individuals are also anticipated. In the operation phase, negative impacts include waste generation, increased oil consumption, fire outbreaks, occupational health and safety concerns, and inadequate stakeholder engagement. Issues of exclusion, inadequate grievance management, and public health concerns may arise as well.

During the decommissioning phase, negative impacts primarily relate to solid waste generation, noise and vibration, and challenges in stakeholder engagement, labor influx, child labor, gender-based violence, and exclusion of vulnerable individuals and households.

Tables 1 to 3 below present summaries of anticipated impacts and their corresponding levels of significance, both pre- and post-mitigation.

Table 1: Summary of Pre-construction Impacts

| Impact | Significance Of Impact (Pre-Mitigation) | Residual Impacts (Post-Mitigation) |
| --- | --- | --- |
| Land acquisition | Minor | Negligible |
| Way leaves | Minor | Negligible |
| Stakeholder identification and consultations | Major | Minor |

Table 2: Summary of Construction and Decommissioning Phases Impacts

| Impact | Pre-construction | Construction phase | Decommissioning phase |
| --- | --- | --- | --- |
| Impacts on Local Economy and Employment | Not Applicable | Positive | Positive |
| Change in land use | Not Applicable | Moderate | Positive |
| Site rehabilitation | Not Applicable | Not Applicable | Positive |
| Topography | Not Applicable | Minor | Not Applicable |
| Soil environment | Not Applicable | Minor | Minor |
| Air Quality | Not Applicable | Moderate | Moderate |
| Ambient noise | Not Applicable | Minor | Minor |
| Visual intrusion and change in landscape | Not Applicable | Minor | Positive |
| Waste generation and soil contamination | Not Applicable | Minor | Minor |
| Impact on water environment | Not Applicable | Minor | Not Applicable |
| Impacts from hazardous materials | Not Applicable | Minor | Not Applicable |
| Fire hazards | Not Applicable | Moderate | Minor |
| Impacts of construction material sourcing | Not Applicable | Moderate | Not Applicable |
| Energy consumption | Not Applicable | Negligible | Not Applicable |
| Occupational safety and health | Not Applicable | Moderate | Moderate |
| Community safety and health | Not Applicable | Moderate | Moderate |
| Labor influx | Not Applicable | Minor | Minor |
| Child labor | Not Applicable | Minor | Negligible |
| Cultural heritage | Not Applicable | Minor | Not Applicable |
| Gender based violence, SEA and SH | Not Applicable | Minor | Minor |
| Exclusion of VMGs, Vulnerable individuals and households | Not Applicable | Major | Major |
| Risk of communicable diseases | Not Applicable | Minor | Minor |
| Increased water demand |  | Negligible | Negligible |
| Forced labor |  | Minor | Negligible |

Table 3: Summary of Operation Phase Impacts

| Impact | Significance Of Impact (Pre-Mitigation) | Residual Impacts (Post-Mitigation) |
| --- | --- | --- |
| Impact On Economy and Employment | Positive | Positive |
| Quality, reliable power supply | Positive | Positive |
| Reduction of pollution associated with thermal power generation, kerosine and wood fuel usage | Positive | Positive |
| Education | Positive | Positive |
| Health benefits | Positive | Positive |
| Improved standard of living | Positive | Positive |
| Security | Positive | Positive |
| Communication | Positive | Positive |
| Soil environment | Minor | Negligible |
| Waste generation and management | Minor | Negligible |
| Water environment | Negligible | Negligible |
| Landscape and visual impacts | Minor | Negligible |
| Increased oil consumption | Minor | Negligible |
| Increased storm water flow | Minor | Negligible |
| Fire outbreaks | Moderate | Minor |
| Water demand | Negligible | Negligible |
| Sanitary waste | Negligible | Negligible |
| Flooding | Negligible | Negligible |
| Noise and Vibration | Negligible | Negligible |
| Electric and magnetic fields (EMFs) | Negligible | Negligible |
| Dust Emission | Negligible | Negligible |
| Vehicle Exhaust emission | Minor | Negligible |
| Collision and electrical hazards from distribution infrastructure | Minor | Negligible |
| Occupational safety and health | Moderate | Minor |
| Community safety and health | Moderate | Minor |
| Gender based violence, SEA and SH | Minor | Negligible |
| Exclusion of VMGs, Vulnerable individuals and households | Major | Minor |
| Risk of communicable diseases | Minor | Negligible |
| Shocks and electrocution to the PAPs | Moderate | Minor |
| Risks related to poor and inadequate stakeholder engagement (conflict) | Minor | Negligible |

E-10 Environmental and Social Management and Monitoring Plan

A comprehensive set of mitigation measures in the form of an Environmental and Social Management and Monitoring Plan (ESMMP) have been prepared for the project. The ESMMP serves as a comprehensive framework for the integrated management of all environmental and social impacts throughout the project's lifecycle. It has been prepared to ensure that the social and environmental impacts and risks identified during the Environmental and Social Impact Assessment (ESIA) process are appropriately managed during the construction, operations, and decommissioning phases of the project. It specifies the mitigation and management measures that the project proponent and contractor are committed to implementing and outlines how organizational capacity and resources will be mobilized to achieve these measures. The ESMMP also ensures compliance with the relevant laws, regulations within Kenya, as well as the environmental and social sustainability requirements of the World Bank's Operational Policies (OPs).

These measures emphasize a proactive approach, prioritizing prevention rather than reaction. They encompass various aspects such as proper waste handling and disposal to prevent pollution, engaging stakeholders to address grievances, providing personal protective equipment (PPE) for workers, ensuring adequate supervision, and emphasizing good workmanship from the contractor. Specific plans are also outlined to address specific issues that may arise. The ESMMP also highlights environmental performance indicators that should be regularly monitored. Monitoring serves as a means to detect and draw attention to any changes or problems in environmental quality. It involves continuous or periodic reviews of the ESMMP implementation progress, allowing for adjustments and improvements as necessary.

While accommodating the recommended mitigation measures to the extent practical and economically viable, the project proponent and contractor should ensure that the measures do not compromise the economic viability of the project or have long-lasting adverse impacts on the environment.

For the mitigation measures to be successful, it is imperative that the Kenya Power and Lighting Company (KPLC) allocates sufficient resources for the implementation of the ESMMP. Adequate resources will enable the proper execution of the proposed measures and ensure their effectiveness in minimizing the identified negative impacts.

Following the project's commissioning, it is mandatory to conduct statutory Environmental and Safety Audits in accordance with national legal requirements. These audits serve to evaluate the environmental performance of the site operations and assess their compliance with the recommended mitigation measures.

E- 11 Conclusion

Based on the assessment findings, the consultant concludes that there are no substantial reasons to hinder the proposed project from progressing to the next stage of planning and development. However, this progression is conditional upon the implementation of the recommended mitigations and the monitoring of potential environmental and socio-economic impacts as outlined in the ESMMP.

It is in the opinion of the Environmental expert that the anticipated negative impacts can readily and effectively be mitigated and on the whole the proposed project does not pose any significant threat to the Environment and may be licensed to proceed

# CHAPTER ONE

# 1. INTRODUCTION

## 1.1 Background and Context

The Government of Kenya (GoK), in its Vision 2030, aims at transforming “Kenya into a newly industrializing, middle-income country providing a high quality of life to all its citizens.”  Promoting equal opportunities across the entire Kenyan territory is key to realizing this vision. Energy is identified as one of the key sectors that form the foundation for socio-political and economic growth.  Access to competitively-priced, reliable, quality, safe, and sustainable energy is essential for achievement of the vision. The GoK set two very ambitious targets for the power sector: 5,000 MW of new generation capacity between 2013 and 2017, and universal access to electricity services by 2020 with an intermediate target of 70 percent electrification by 2017. To reach these objectives, the total unsecured financing required across the sector value chain in generation, transmission, distribution, and off-grid is estimated at US$14-18 billion through 2020 (Power Africa, 2016).

Kenya has experienced a dynamic energy sector policy environment since the mid-1990s when the Electric Power Act was enacted to establish an enabling framework for power sector development.  The Act included the creation of a sector regulator, the Electricity Regulatory Board (ERB) and the functional unbundling of Kenya Power and Lighting Company Limited (partially state-owned vertical integrated utility), mandating Kenya Electricity Generating Company Limited (KenGen), to be in charge of generation, and the Kenya Power and Lighting Company (KPLC), to be in charge of transmission, distribution, and retail functions. A second generation of reforms was introduced with the enactment of the Energy Act 2006. ERB was transformed into a single energy regulatory body – the Energy Regulatory Commission (ERC); the Kenya Electricity Transmission Company Limited (KETRACO), a state owned company, was set up to facilitate creation of new transmission assets; the Geothermal Development Company Limited (GDC) was incorporated to de-risk geothermal development by undertaking upfront steam field development works and, the Rural Electrification Authority (REA) was created with the mandate of accelerating rural electrification.

These two generations of reforms in the 1990s and 2000s have achieved considerable progress in terms of market development. The sector operates on commercial principles supported by transparent financial relationships between the sector utilities. Electricity retail tariffs are cost reflective and key public sector power utilities, KenGen and KPLC, are both listed on the Nairobi Securities Exchange. The generation sector is complemented by several Independent Power Producers (IPPs) that sell electricity through long-term Power Purchase Agreements (PPAs) signed with KPLC.

The GoK has embraced electrification as a flagship endeavor with a focus on the distribution sector reaching all Kenyans with energy services by 2020. Kenya has emerged as a star in achieving progress on electrification, growing from 23 percent in 2009 to about 50 percent in 2016, underpinned by huge investments across the sector value chain. Today, there are about five million KPLC consumers, as more than one million consumers have been added annually in the past two years. The GoK has adopted the Last Mile Connectivity Program (LMCP) as the primary vehicle to connect all consumers within 600 meters of power and assembled close to US$700 million in donor resources (including the World Bank financed Kenya Electricity Modernization Project) to speed-up access in grid connected areas. Since Kenya’s grid is almost exclusively concentrated in the central rift area where there is the highest population density, this approach is considered the least cost way of harnessing economies of scale in network design with a potential of reaching about 70-80 percent of consumers.

The GoK has requested World Bank support to expand to underserved areas where grid penetration remains limited, poverty is rampant, and social exclusion is prevalent. These underserved areas are identified as 14 counties, deemed ‘marginalized’ by the Commission of Revenue Allocation (CRA) and represent the project counties in the proposed Kenya Off-Grid Solar Access Project (KOSAP). Due to the remoteness and sometimes dispersed nature of the target populations and considering the socio-economic profile and lifestyles of those residing in these counties, the project is designed to address high costs of provision of infrastructure services, low affordability of the potential users, and sustainability of service provision using an abundantly available renewable resource.

### 1.1.1 Kenya Off-Grid Solar Access Project

The project will target 14 out of the 47 counties in Kenya that have been defined as marginalized by the commission on revenue allocation (CRA). The 14 underserved counties collectively represent 72% of the country’s total land area and 20% of the total population. The population is highly dispersed at a density of 4 times lower than the national average. These counties are also characterized by infrastructural deficits, including lack of access to roads, electricity, water and social services most of which are soon going to be a thing of the past thanks to devolution. The 14 counties include; Garissa, Isiolo, Kilifi, Kwale, Lamu, Mandera, Marsabit, Narok, Samburu, Taita Taveta, Tana River, Turkana, Wajir and West Pokot. The total number of un-electrified households is roughly 1.2 million in these counties. K-OSAP is intended to support the Government’s initiatives of ensuring increased electricity access to Kenyans, particularly those in remote areas without national grid and those in Off-grid areas.

### 1.1.2 KOSAP Project Development Objective

The Project Development Objective is to increase access to modern energy services in underserved counties of Kenya. The project has the following four components:

1.1.2.1 Component 1: Mini-grids for Community Facilities, Enterprises, and Households

This component will support the electrification of areas where electricity supply through mini-grids represents the least cost option from a country perspective, as underpinned by the geospatial plan. Depending on the number of users to be supplied, and the service level defined for each type of user (households, businesses, community facilities, etc.), the generation system of each specific mini-grid will combine solar PV, battery storage and thermal units running on diesel. Mini-grids will be developed under a Public-Private-Partnership (PPP) whereby private investment and public funds co-finance construction of generation facilities, and public funding is used to construct the distribution network. A single contractor will be responsible for construction (and partial financing) of the generation system and for construction of the distribution network of each mini-grid. Ultimately, after the recovery of the private investments, all assets (both generation and distribution) will be in GoK ownership.  All electricity consumers supplied through mini-grids will be KPLC customers, and pay the same tariff for each category charged to users connected to the national grid, ensuring effective implementation of a national uniform tariff policy.

The component will be implemented in approximately 120 locations throughout the 14 target counties, typically in mini-grids supplying 100-700 prospective users, with approximate total demand of 20-300kW. These potential sites, capturing approximately 27,000 consumers in total, have preliminarily been identified as part of the geospatial plan. REREC and KPLC will jointly implement the component, with the procurement of lots divided among them.

The Ci-Dev funds will be used to subsidize payment of connection fees to consumers in the mini-grids. Private sector is expected to finance up to US$7.5million of capital costs for construction of generation facilities of the mini-grids, although the final amount will be determined through the tendering process.

1.1.2.1 Component 2: Standalone Solar Systems and Cooking Solutions   for Households Component 2A: Standalone Solar Systems for Households

This component will support off-grid electrification of households in the 14 target counties where a standalone solar system is the most appropriate technology to deliver energy services, leveraging Kenya’s unique off-grid solar market dynamics and innovations.  The component will provide incentives for solar off-grid companies currently operating in the more densely populated areas of Kenya to expand to underserved counties and provide services to the off-grid households in these counties.  These services, provided through portable solar home systems, are well-suited to some of the population in the underserved counties, as households do not always live-in permanent structures. In addition, affordability is increased by allowing households to pay for systems over time. The component will be accomplished via two financing instruments to which eligible solar companies will have access:

- Grant Facility - Competitively awarded expansion grants, to compensate solar companies for initial, ongoing incremental, and opportunity costs associated with an expansion of operations in underserved counties. A percentage cap will be set within each lot so that multiple companies will have the opportunity to operate within the space. A competitive approach will be used, whereby companies will bid based on a grant amount per household connection, with the lowest grant requirements winning. Results-based financing will specify installment payments based on the achievement of pre-agreed connection milestones and satisfactory after sales service support.

- Debt Facility - Debt financing to solar companies, to support upfront costs associated with getting hardware inventory into the market, and medium-term consumer financing to enable households to pay off the systems over time. Two typologies of business models underpin the majority of solar companies that operate in the Kenyan market. First are companies that sell solar products on an over-the-counter (cash sale) basis. These companies require shorter term debt in USD or other major foreign currency to finance costs associated with hardware manufacture and transit to Kenya (typically from China) until a sale is made. This cycle typically lasts anywhere from 6 to 9 months. A second prevailing business model is pay-as-you-go, whereby customers pay for the systems in monthly installments (typically between 12-36 months), and solar companies carry the default risk during the payback period. These businesses typically require debt financing that is commensurate with the lending terms that they extend to their customers.  Given that companies’ revenues are in local currency, the debt instrument will also offer loans in Kenyan Shillings in addition to USD.

The implementation of this component will be under the direct oversight of MoE.  MoE will competitively select the expansion grant facility and the debt facility managers, which will be entities with demonstrated experience with managing similar instruments in Kenya and similar geographies. Carbon finance from Ci-Dev will be used to incentivize after-sales service and increase sustainability of the component by annual payments, based on the number of functioning SHSs.

1.1.2.2 Component 2A: Standalone Cooking Solutions for Households:

This sub-component will support a transition from low-efficiency baseline stoves to cleaner, higher efficiency improved stoves.  To accomplish this objective, two sets of activities will be undertaken:  the first focusing on the promotion of cleaner household cooking appliances and fuels and the second focusing on adoption of cleaner institutional cooking appliances.  Activities will begin by focusing on four underserved counties in the northwestern part of the country (West Pokot; Turkana; Samburu; and Marsabit).

During project preparation, a Stove-Market Testing Program is being undertaken in the municipal, town, and densely settled parts of Turkana County.  The stoves to be included will be determined following a call for Expressions of Interest for stove manufacturers wanting their products to be exposed to these new markets

This sub-component will operate a window in the grant facility established for solar home systems to support sales of eligible stoves in targeted counties. A Call for Proposals will be issued to distributors to develop business plans and commit to selling a large number of the stoves in the targeted counties.  The grant facility will provide the winning distributors with financial support on a matching grant and results-based scheme to enable them to market their stoves locally within the target counties; to increase their inventories of the selected higher quality stoves; to purchase and transport them to the target communities in number; and to sell them to willing buyers in the communities. The exact details of the support will be determined based upon the final market evaluation of the selected counties and the results of the Stove-Market Testing Program.

1.1.2.3 Component 3: Standalone Solar Systems and Solar Water Pumps for 	Community Facilities

The community facilities considered in this component are the existing and upcoming: (i) Health facilities (Levels 2 and 3) (ii) Educational facilities (Secondary schools and Technical training institutes); (iii) Administrative offices (for example, assistant County Commissioner offices).

Component 3A: Standalone Solar Systems for Community Facilities. This component will support the provision of electricity services to community facilities in remote areas in underserved counties. A private sector contractor (contractor) will be competitively selected for each service territory to supply, install, and maintain SHS in community facilities in each lot.

Preliminary estimates of total un-electrified community facilities in the 14 underserved counties include 202 secondary schools, 756 health facilities (of which 615 are Level 2 and 141 are Level 3), and around 72 Assistant County Commissioner offices. It is expected that 100 schools and 100 health facilities will be electrified under Component 1 via mini-grids; the remainder will be reached via this component.

The community facilities will pay KPLC a regulated tariff. The proposed project will cover the supply and installation costs and KPLC will pay the contractor for fees under the maintenance contract with tariff revenues (costs of maintenance contracts passed through into tariff revenues by EPRA) recognized by EPRA.

Component 3B: Solar Water Pumping for Community Facilities: This component will support financing solar powered pumping systems to increase sustainable access to water supply by equipping new boreholes and retrofitting existing diesel-powered boreholes associated with community facilities within the target counties.  This component will be implemented by the REA, who will sign a contract with a private contractor to perform supply, install, and maintenance services, similar to the design in Component 3. The payment for these maintenance services will be recouped on a monthly basis by the community facilities hosting these boreholes.

1.1.2.4 Component 4: Implementation Support and Capacity Building

Sub-Component 4.1: Consumer Education and Citizen Engagement

This sub-component will support the consumer education and citizen engagement activities for the program’s key delivery areas (households, community facilities, water facilities in the underserved counties). Consumers in these areas are unlikely to be aware of the new technologies being presented and have a right to expect clear, thorough information about the advantages of the services and how to access them. The consumer education and citizen engagement activities supported under this sub-component will also provide recurring opportunities for consumers to interact with service providers in order to share their feedback and concerns.  For those who have some knowledge of the products, these outreach activities will provide them with the necessary guidance on how to get the best out of the products in the way they use and maintain them. Finally, in these target areas, acceptance and sustained demand is generated when the buy-in of key opinion leaders is obtained. The consumer education and citizen engagement program will employ both Above the Line (mass media tools) and Below the Line (one on one) channels in reaching out to different target audiences while ensuring opportunities for two-way dialogue.

### 1.1.3 Institutional and Implementation Arrangements

The MoE will provide overall coordination of the Project and lead in the implementation of Component 2, which will include overall responsibility for safeguards due diligence, and compliance monitoring. MoE will ensure that Terms of Reference (ToR) for hiring the Facility Management Consortium (FMC) contain clauses that relate to safeguards and Occupational Health and Safety (OHS) competencies and specific tasks related to safeguard monitoring and enforcement. The selected FMC (Grant and Debt Managers) will be responsible for coordinating and supporting the implementation of safeguards, and will prepare Facilities Implementation Manual (FIM) that will include checklist for subprojects, their potential threats, and mitigation measures as well as capacity building for safeguards implementation and compliance monitoring. MoE will submit FILM to the Bank for review and clearance. Thus, solar companies who bid for any of the sub projects under this component will have to indicate in their respective bids how they intend to address environmental and social sustainability issues that could be associated with the provisions of those services. The selected solar companies will be responsible for implementing the safeguards on the ground, including ensuring compliance with occupational health and safety imperatives and dealing with the-manufacturing of out-of-use solar devices, e-waste disposal and recycling. The generation of safeguard reports during implementation of project activities will start from the solar companies and through the FMC to MoE.

KPLC and REREC will jointly be responsible for the implementation of Components 1 and 3; Component-1 (Mini-grids for Community Facilities, Enterprises, and Households) will be developed under the Public Private Partnership (PPP) and a single contractor will be responsible for construction of the generation system, the contractor will prepare appropriate safeguards instruments that will be consulted upon, reviewed and cleared by the Bank and locally disclosed. Under Component 3 (Standalone solar systems for community facilities), KPLC and REREC have overall responsibility for safeguards due diligence and the private sector contractors hired for supply, installation and maintenance will be responsible for preparing a checklist for subprojects, their potential threats, and mitigation measures as well for safeguards implementation and compliance monitoring. REA will be responsible for managing the carbon finance sub-component from Ci-Dev. KPLC and REREC will establish their respective Project Implementation Units (PIUs) to manage their specific components.

Specifically, KOSAP  PCU hosted in MoE will be responsible for the overall coordination of the project implementation  and oversight including the following:  (i) defining, jointly with the respective county governments, the project areas based on technical and policy development priorities; (ii) resolving in consultation with the county governments challenges requiring high level intervention facing  the project; (iii) monitoring  the implementation of the project in consultation of the counties; and (iv) consolidating information.

## 1.2 ESIA Objectives, Scope and Methodology

This environmental and social impact assessment has been undertaken to fulfill the legislative requirements of the Environmental Management and Coordination Act (Amendment), 2015 and the subsequent Kenya Gazette Supplement on Environmental Impact Assessment and Environmental Audit Regulations 2003 and World Bank Safeguard policies. The ESIA identifies potential positive and negative environmental, social, and economic impacts of the proposed project and proposes mitigation measures to the anticipated negative impacts.

## 1.3 Terms of Reference (TOR) for the ESIA Process

The following were the terms of reference for the proposed power generation plant project in Qumbiso area that guided the ESIA expert team. The TORs include;

- Establishment of baseline and background information;

- Project and site description;

- Identification of environmental impacts of the proposed development in the various phases and their level of significance;

- Impact of the project on existing infrastructure;

- Evaluation of project alternatives;

- Stakeholder participation viz social survey of views from neighbors;

- Identification of possible conflicts;

- Suggest mitigation measures for identified negative impacts; and

- Prepare a comprehensive environmental management plan.

## 1.4 Scope and Objectives of the ESIA

In accordance with the EMCA, 1999, all new projects must undergo environmental impact assessment study such as to comply with the EIA Regulation, 2003 and to ensure provisions for environmental protection. Therefore, the main objective of environmental and social impact assessment associated with development of the proposed project is to comply with the current requirements of the EIA regulations of 2003 as established under the EMCA, 2015, in addition to the requirements of World Bank Safeguard policies and in particular OP 4.01 requirements.

### 1.4.1 Scope of the ESIA

The scope of ESIA study, therefore, covered the following key areas;

- Provide a description of the environmental and socioeconomic issues associated with the proposed new market project;

- To generate baseline data for monitoring and evaluation of how well the mitigation measures will be implemented during the project cycle;

- Undertaking public and stakeholder consultations through interviews and holding meetings with members of the public, neighboring communities, stakeholders and affected traders;

- Identification of anticipated environmental and social impacts with focus on physical and social environment, socioeconomic factors and natural resources aspects,

- Development of mitigation measures and an environmental and social management and monitoring plan for identified negative environmental and social impacts.

- To prepare an Environmental and Social Impact Assessment Project Report compliant with the World Bank safeguard policies and the Environmental Management and Coordination Act (1999) including the subsequent NEMA Regulations and detailing findings and recommendations.

- Obtain appropriate EIA License from NEMA and approval by the World Bank.

## 1.5 ESIA Approach and Methodology

In accordance to the ESIA guidelines, the study included the following:

- A clear description of the proposed project including its objectives, design concepts, proposed interventions and anticipated environmental and social impacts,

- Description of the baseline conditions in the project area to cover the physical location, environmental setting, social and economic issues,

- A description of the legal, policy and institutional framework within which the proposed market development project will be implemented,

- Description of the project alternatives and selection criteria,

- Details of the anticipated impacts to the environment, social and economic aspects of the project area.

- Appropriate mitigation and/or corrective measures,

- Development of an environmental and Social management plan (ESMP) presenting the project activities, potential negative impacts, mitigation measures and responsibilities, associated costs and monitoring indicators.

According to the Environmental Management and Coordination Act (EMCA), 2015, section 58 requires that all projects falling under the second schedule of the Act must undergo comprehensive environmental and social impact assessment studies. ESIA study should also comply with the EIA Regulations of 2003 on the minimum and other conventional environmental guidelines. ESIA studies are adopted as an integrated approach where desk documentary reviews, field investigations, consultations as well as interviews and discussions with stakeholders and affected communities are considered. The overall study was undertaken following these stages;

## 1.6 Environmental Screening

Screening process was undertaken to decide whether the proposed power generating plant project needed to be subjected to an ESIA study or not. Based on literature review, the proposed project falls under category 2 of projects to be subjected to EISA study as provided for by the second schedule of the Environmental Management and Coordination Act of 2015 and Category B under the World Bank Environmental and Social Safeguards Policies as defined in the Bank's Operational Procedures (OPs).

## 1.7 Environmental Scoping

The aim of this stage was to ensure that the ESIA study adequately addresses all the crucial issues of environmental and social concern to the decision-makers. This was done by narrowing down on the proposed power generation project issues and also to those requiring detailed analysis. The process involved dialogue with all project stakeholders to ensure that this aim was fulfilled. It also involved the collection of primary and secondary data. From an evaluation of this data, a rapid assessment of the project site and its surrounding areas was made. The key benefits of scoping include:

- Identification and engagement of key stakeholders

- Identification of the existing gaps.

- Ensures that the assessment focuses on the key likely environmental and social impacts.

## 1.8 Documentary Review

Several relevant documents were reviewed for a clear understanding of the terms of reference, environmental status of the project area, data on demographic trends (for the project area, the beneficiary areas and the adjoining towns and counties), land use practices in the affected areas, development strategies and plans (Local, National and International) as well as the policy, legal and institutional documents. The documents reviewed were:

- Relevant Legal, Policy and Regulatory documents;

- EMCA (Amendment), 2015

- Project Appraisal Document

- Mandera County Development Plan

- Vision 2030

- Kenya National Bureau of Statistics, 2009,

- The KOSAP Solar Debt Facility Information Pack

- KOSAP Social Assessment

- KOSAP Environmental and Social Management Framework (ESMF).

- KOSAP Vulnerable and Marginalized Group Framework (VMGPs).

## 1.9 Site Assessment

A physical inspection of the ground (proposed site and their surrounding environment) was conducted. This process was meant to appreciate the project’s scope of land requirements and establish actual baseline as well as verification of facts stated for project designs. This was done with an aim of establishing the anticipated positive and negative impacts on the physical and biological environment (hydrology, climatic patterns and geology), social and economic trends (population trends, settlement trends, economic patterns, cultural setting and linkages, land ownership issues, etc.) and the project affected persons (PAPs) and PAPs.

Specific objectives of the field assessment included:

- Obtaining available and relevant information and data from the local public offices including environment, water, lands and agriculture.

- Evaluating the environmental setting around the proposed site – observations were focused on the topography, land tenure, surface and groundwater sources, public amenities, land cover, climate, flora and fauna, soils, etc.

- Undertaking comprehensive consultative public participation exercises to reach a large section of the affected persons as well as other stakeholders. Public consultations were also organized with the stakeholders to evaluate the environmental setting around the proposed site.

- Evaluate Social, Economic and Cultural settings in the entire project site.

## 1.10 Public Consultation and Participation

It is a Kenyan Government policy that PAPs and members of the public living near new or improvement project sites (both public and private) are consulted to seek their views and opinions regarding the proposed projects before they are implemented. Interaction with the stakeholders, traders and communities living around the project area was undertaken through public and stakeholder consultation and participation meetings. Refer to the Minutes and Attendance Registers of the meetings in the annex and Completed Stakeholder Questionnaires. Through this process, the stakeholders and the PAPs had an opportunity to contribute to the overall project design by making recommendations and raising any environmental and social concerns of the project. In addition, the process aimed at creating a sense of responsibility, commitment and local ownership for smooth implementation and operation of the proposed project.

## 1.11 Impact Assessment and Mitigation Measures

The primary function of an environmental impact assessment study was to predict and quantify potential impacts, assess and evaluate their magnitude and importance and develop an Environmental and Social Management Plan to mitigate the impacts. Environmental impacts could be positive or negative, direct or indirect, local or regional and also reversible or irreversible. Assessment of impacts depends on the nature and magnitude of the activity being undertaken and also on the type of mitigation measures that are envisaged as part of the project concept. For the proposed project, the anticipated impacts are divided into three components of the project: impacts based on Project Location, impacts during Construction phase, and impacts during De-commissioning and Operational phases. The identified potential positive and negative impacts of the project are presented in this report.

## 1.12 Environmental and social Management and Monitoring Plan (ESMMP)

The EIA experts have developed an Environmental and Social Management and Monitoring Plan (ESMMP) to guide the project team in eliminating or reducing the project negative impacts to acceptable minimum/ standards. The ESMMP is based on good environmental practices of project implementation and safety of the operations. The proposed ESMMP can be improved through continuous monitoring and audits during project implementation. The plan is provided in a matrix form in this report and it identifies the anticipated impact; proposed measures to be undertaken; monitoring indicators; the party responsible for implementing the measures, and the estimated cost likely to be incurred to undertake the measures.

# CHAPTER TWO

# 2. PROJECT DESCRIPTION

## 2.1 Background and Justification

The Government of Kenya with the support from the World Bank is implementing the Kenya Off Grid Solar Access Project (KOSAP). The project will target 14 out of the 47 counties in Kenya that have been defined as marginalized by the commission on revenue allocation (CRA). The 14 underserved counties collectively represent 72% of the country’s total land area and 20% of the total population. The population is highly dispersed at a density of 4 times lower than the national average. These counties are also characterized by infrastructural deficits, including lack of access to roads, electricity, water and social services most of which are soon going to be a thing of the past thanks to devolution. The 14 counties include; Garissa, Isiolo, Kilifi, Kwale, Lamu, Mandera, Marsabit, Narok, Samburu, Taita-Taveta, Tana River, Turkana, Wajir and West Pokot. The total number of un-electrified households is roughly 1.2 million in these counties. The K-OSAP is intended to support the Government’s initiatives of ensuring increased electricity access to Kenyans, particularly those in remote areas without national grid and those in Off-grid areas.

This ESIA report will focus on Component 1: Mini-grids for Community Facilities, Enterprises, and Households that will support the electrification of areas where electricity is supplied through mini-grids. Depending on the number of users to be supplied, and the service level defined for each type of user (households, businesses, community facilities, etc.), the generation system of each specific mini grid will combine solar PV, battery storage and thermal units running on diesel. Mini-grids will be developed under a Public-Private-Partnership (PPP) whereby private investment and public funds co-finance construction of generation facilities, and public funding is used to construct the distribution network.

## 2.2 Geographical Location

The proposed project will be implemented within Qumbiso Township.  Qumbiso town is located in Mandera East Sub County and Qumbiso location administratively and Mandera East Constituency and Libehiya ward politically. Qumbiso town has a population of approximately 4,700 with about 700 households with over 250 potential electricity customers. The area is dominated by the Murule sub-tribe of the larger Somalis community with its sub-clans of Nabsor, Sharmake, Kulow, Nabsor and Dalotire who are considered to be a vulnerable and marginalized group by the Kenyan constitution and the World Bank safeguard policies. The main religion of the community within the area is Islam.

The following are the coordinates of the proposed project site at Qumbiso,

Table 4: Proposed Qumbiso Site Coordinates

| Station | Y Northings | X Eastings |
| --- | --- | --- |
| BMB1 | 432741.001 | 763773.729 |
| BMB2 | 432741.001 | 763892.521 |
| BMB3 | 432741.010 | 763882.521 |
| BMB4 | 432680.001 | 763882.521 |

Rhamu - Mandera Road                                    Proposed Qumbiso mini grid site

Figure 1: Showing an aerial view of the site adjacent to Qumbiso primary school

Figure 2: Site Plan for the Proposed Qumbiso Mini Grid Site

## 2.3 Description of the Project Site

Qumbiso community members through the board of management of Qumbiso Primary school identified and allocated a site measuring approximately 0.7363 hectares to be used for the proposed solar mini-grid. The land is presently located on an unregistered public-school land and shall be acquired through compulsory acquisition process by National Land Commission (NLC) as per Community Lands Act, 2016, guidelines. Compensation for the land allocation by the school would be through in-kind compensation on a project agreed by the community as facilitated by NLC land acquisition process.

The site is flat and has a gentle slope to the south west with a direct accessible road from Mandera – Elwak Highway. The proposed site is approximately 300metres from the highway. The site is adjacent to  local public health center, and will be hived off  Qumbiso primary school following the allocation by local community through the school board with acquisition process to be formalized through NLC as per Community Lands Act of 2016.  The school has adequate land enough for its future expansions and development after the allocation of the land for the proposed project.

The site is around by public facilities such as Qumbison public dispensary as well   surrounded by residential houses within 500 meters.

The proposed site is currently vacant land forming part of the larger Qumbiso primary school compound and temporarily used as a pathway to get about the area by the immediate households. This being unregistered community land set aside for the communal use for education purposes in the past, its utilization for various purposes such as pathways is understood by all community members to be temporary and such use shall cease when guided by the school management and communicated to the residents. The hived off proposed mini-grid land will be fenced off for safety and security purposes with minimal disruption to the community’s livelihoods and norms. However, the project site fencing will in the long term have a positive impact on the school securing section of the school compound restricting unauthorized access by persons and livestock during the school sessions besides enhancing safety of persons and livestock around the project site.

The project will largely utilize public road reserves for set up of the distribution lines around the village and as such no displacement of any public member is envisaged in set up easement lines. However, in event during the survey and establishment of the easement line/way leave for distribution of power an individual household is affected, the proponent will immediately institute the process for compulsory acquisition of the land as per Community Land Act, 2016. Mitigation measures for acquisition of the wayleave shall involve financial compensation where deemed necessary as guided by NLC land acquisition for public purposes.

### 2.3.1 Existing Land Use

The proposed project site is an unregistered public school land for Qumbiso primary school presently. The allocated parcel of land is about 200 meters away from Qumbiso public health center to the North and surrounded by residential houses all round.  However, the site being unfenced it is utilized by the community as a pathway to various homesteads nearby. As such, it was observed during site visits, people crisscrossing the site individually or accompanying their livestock to grazing fields. Nonetheless, the community is fully aware that such use is temporary and the allocated entity can restrict access and utilization and inform the public of such plans accordingly through local elders and area administration.

The reallocation of the project site for the communal use to set up electricity generation infrastructure is supported under Community Land Act 2016; 29 (1) that empowers the community to reserve and allocate communal lands setting it aside for special purpose areas including— (g) any other purpose as may be determined by the community, county government or national government for the promotion of public interest. The proposed project therefore fully satisfies this public interest use for such communal lands.

The site is accessed via an existing road which is approximately 300metres off Mandera – Elwak highway, with residential houses around the proposed site for the mini-grid project. Other land uses in the neighborhood include Qumbiso primary school staff quarters, Qumbiso health center, Qumbiso primary school classes and playing ground, shopping center, worship area (mosque) and community hall (around 100 meres off school compound) among others.

An A-RAP applies where affected persons are not physically displaced, and less than 10% of their productive assets are lost, or fewer than 200 people are displaced. In the case of KOSAP sub-projects, there is no physical displacement of affected persons, and the foreseen impacts on livelihoods such as grazing occasioned by mini-grid construction, wayleaves acquisition, and implementation of community projects are considered minor. A-RAPs will be implemented for sub-project sites on registered and unregistered community land/group ranches.

The proposed mini-grid will have very minimal negative impact to other existing land uses since it will involve the installation of solar panels that will use sunshine rays to produce electricity for community use. No greenhouse gas emissions will be released into the atmosphere from the use of solar panels to generate electricity, hence preserving the environment besides negligible emission from the standby generator. Qumbiso area experiences long hours of sunshine that will provide adequate energy to generate electricity. Nonetheless, the project incorporates a standby generator that will be used to supplement the solar PV system during maintenance and breakdown which will result in emissions of VOCs among other exhaust emission gasses. This will be mitigated through regular maintenance of the generator for optimal operations and carbon offset programs by the proponent elsewhere.

The key social impacts of a project's land acquisition may include restricted access to the project site for safety and security purposes once land possession is taken by the project proponent. In addition, way-leave acquisition may involve surveys to be done around the village delineating public roads that may affect some households in re-establishing their property boundaries. As a result, households who may have built within the road reserves might be forced to re-establish their property boundaries.

The site for the proposed mini grid project is within and belongs to Qumbiso Primary school with the community having allocated the land for education purposes in 2006. The land tenure in Qumbiso similar to the larger Mandera County is unregistered Community land whose trustees are the County Government of Mandera. As such Qumbiso primary school land was allocated by the community and its still unregistered community land though administered by the school administration under the school board. The school administration through the board members who are part of the Qumbiso community transferred 0.7363 hectares of school land for the proposed mini-grid project. This reallocation of the school land for the mini-grid project will be subject to Community Land Act, 2016 where the process will be formalized through National Land Commission (NLC) who are mandated under Community Land Act, 2016, to acquire land for public purposes. The land is therefore allocated by Qumbiso school administration consent within the bigger unregistered community land allocation process where community consent for allocation of unregistered land is also a requirement. As such, based on community consent for land allocation, the community requested compensation for the land be in-kind through construction of 2No water tanks to aid in storage of water for daily use and minimize time spent by women in fetching water.

## Plate 1: Part of traditional residential houses (Manyatta) to the North side  of the project site

Proposed project site                                                                                       Qumbiso   primary school

## Plate 2:  Showing neighboring residential houses and school with shrubs in the proposed project site

### 2.3.2 Climatic Condition

Qumbiso area experiences high temperatures with a minimum of 24oC in July and a maximum of 42oC in February. The proposed project area does experience long hours (approximately 11 hours) of sunshine in a day hence suitable for harvesting and utilization of solar energy for electricity generation in the proposed mini-grid to be implemented in Qumbiso township. The area receives scanty and unpredictable rainfall averaging 191.7mm annually similar to the larger Mandera County. Qumbiso area normally receives long rains in the months of April and May while the short rains fall in October and November.

### Soils

The proposed project site has porous loose red soil littered with small rocks all over. As such, due to these characteristics the soils are not very conducive for farming with its high evaporation rate and low productivity.

### 2.3.4 Vegetation

The proposed project site has dwarf shrubs of acacia family trees and withered grasslands as depicted in the image below. The area is largely barren during the dry seasons except during the rainy season when shrubs and grasses blossom seasonally.

## Plate 3: Project Site showing desolate nature of the area with few shrubs onsite.

### 2.3.5 Housing Types

In the Qumbiso area, the houses are moderately brick or stone walls, while a few homes are mud/wood or mud/ cement walls or wooden wall types. These homes have corrugated iron walls, while a moderate number are grass thatched houses locally referred to as “hurri”.  The housing types are mainly determined by the economic situation of the household with the poor mainly using grass thatched housing.

## 2.4 Site Ownership

Qumbiso community members identified a section of unutilized public primary school land and allocated an area measuring approximately 0.7363 hectares to be used for the proposed solar mini-grid in consultation with the school board members, the county government of Mandera and National Government village administrators. The allocation is with the consent of Qumbiso primary school board members within the guideline of the unregistered community lands allocation process.

The site is flat and has a gentle slope to the south west with a direct access off Mandera – Elwak highway about 300metres. The site is adjacent to the public dispensary, the larger Qumbiso primary school compound and there are residential houses around the proposed site.

The site is currently vacant. However, it’s temporarily used as a passageway by the community to access the various adjacent homesteads. Children occasionally use the proposed site as a playing field within the larger school playground.

Nonetheless, it was noted that the school has adequate land for future development and playground after reallocation of the 0.7363 hectares of the land for the proposed mini-grid project.

## 2.5 Project Components

The proposed project will have two components; one is a Hybrid Mini-Grids (PV- and Diesel) and construction of power reticulation lines. The following sections are explanations for each of the components that will be implemented.

### 2.5.1 PV hybrid mini-grid sizing

The power system has been sized based on the energy parameters. These are:

- The proposed Residential & Non-Residential Users available.

- The PV Capacity in kiloWatt peak.

- The storage battery Capacity

- The Inverter capacity in (kW).

The system will be modular, so that it can be upgraded easily to meet future demand needs. The proposed power plant will be configured as AC coupled due to the significant portion of daytime loads that can be fed directly from the solar PV generator without intermediate battery storage. This will include:

- PV modules with PV inverters,

- Diesel Genset,

- Deep-cycle lead-acid electrochemical batteries with liquid electrolyte (largely used in off-grid applications thanks to its well proven technology at baseline costs compared with other types of batteries).

The proponent will be required to apply for a NEMA ESIA variation of the license, during the design changes over the project lifespan.

### 2.5.2 Architecture and basic design specifications

This hybrid power generation site is projected to generate 45 kW and is meant to serve nearly 400 households (customers). The proposed mini-grid installations will be built to comply with the International Electro technical Commission (IEC) standards. It will have an installation of approximately 240 solar panels of 250 watts and a battery house for 96 batteries of 800Ah each. The solar panels will have a connection to the batteries through underground cables.  The standby generator will also be connected to the system as a backup.

This generator will be 20 KVA with a fuel tank capacity of approximately 200 liters. To optimize this hybrid system the HOMER software will be used. The goal of the hybridization of diesel systems is to reduce fuel consumption by switching off diesel generator set(s) for several hours a day, in order to reach a PV energy share in the final mix of at least 60% or more. The power will be distributed to the customers by overhead lines. The Project site is expected to serve clients within a radius of 2km from the site (generation source).

The PV plant and the battery capacity have been sized accordingly to the daily demand and the solar resources. The figure below illustrates a sketch of the proposed design as it will be set up at the proposed project site.

In addition to this Design architecture, the project site shall have an Office that shall also have a Control Room adjacent as well as a guard house. The guard shall be constructed using Concrete and Masonry works whereas the Control room and Office can also be a containerized facility.

Figure 3: Project Components. Source: Project Design Report

#### 2.5.2.1 PV Generator

The PV generator consists of Silicon Crystalline Photovoltaic modules of capacity at STC of 86KWp or more. The PV modules should comply with the norms IEC 61215 and IEC 61730. The outside junction box with the positive and negative terminals shall incorporate bypass diodes that have the function of preventing any possibility of the electrical circuit inside the module being broken due to the partial shading of a cell and shall be at least IP 65 and UV resistant.

The module support structure shall be ground-mounted on arid soil with a base made of concrete. The support shall have a tilt angle between 10° - 15° from the horizontal. No soil tests have been performed, at this stage of the proposed project design, but from the site inspection during the pre-feasibility study, ramming or screw foundations could be used. The support frame shall be of either lightweight aluminum or galvanized steel and it shall be easy for installation, maintenance and disassembly at the End-of-Life cycle. These materials will be possibly sourced locally or from abroad and shipped to Mombasa port and transported via road to the site town.

Cables used within the PV generator shall have a voltage rating of at least 1,2 VOC; have a temperature rating higher than 40 °C above ambient temperature; they will be UV-resistant; water resistant and it is recommended that they be flexible (multithreaded) to allow for thermal/wind movement of modules. The PV inverter shall be of type current source grid-tied to convert DC to an AC Sinusoidal current. String inverters shall be installed indoors or outdoors with a cover and suitable for desert conditions with high ambient temperatures and dust.

#### 2.5.2.2 Multi-mode Inverter

The multi-mode inverter (or inverter set) for this application is a 72 kW (nominal) bidirectional sinusoidal inverter. It can operate in autonomous mode as well as grid-tied mode. The efficiency curve shall be always above 80% in all cases, adjusting it at the load demand curve (base load, partial load or maximum load).

A priority function of the Multi-Mode Inverter is to adjust the instantaneous power consumed from the source according to the battery voltage. The operation of the solar priority function shall be done with an automatic adjustment algorithm of the input limit current. The input limit current is decreased, if there is enough energy available at the DC side, from the initial value.

#### 2.5.2.3 Battery

The batteries considered for use in the project are lead-acid, deep discharge type with a permissible repeated deep discharge without damage. Automotive or starting type batteries are not acceptable. It shall be of the open “vented” OPzS type with recombination caps and transparent enclosure for easy inspection of electrolyte level.

OPzS stands for:

O = Ortsfest (stationary)

Pz = PanZerplatte (tubular plate)

S = Flüssig (flooded).

Other batteries can be considered:

- OPzV type, “gel” lead-acid batteries are “maintenance free” but the unit weight is higher and the lifetime is sensitive to high temperatures.

- Li-ion batteries, have longer lifetime, are lighter and smaller. But they have a higher investment cost and are not adapted to high air temperature so that an additional active cooling system is needed.

The batteries will be manufactured according to DIN 40736-1: “Stationary batteries with tubular positive plates. Capacities, measurements and weights” requirements.

## 2.6 Battery Rating

The battery nominal voltage does not need to be established at this stage and different technology providers may offer different solutions on this issue. Nevertheless, it must be noted that the voltage class, either ELV or LV, will determine the electrical isolation and accessibility requirements of the battery room. The battery shall have at least the rated capacity of 2.16V at the C10 discharge rate according to DIN 43539-9.

The Project will use 280KWH batteries which will not use transfers before being feed to the community grid. It will involve direct supply from the mini grid site.

## 2.7 Battery Performance

The battery shall have a self-discharge when new of less than 5% per month (at 25oC and fully charged) of its rated capacity and shall have a Coulombic efficiency of at least 85% and energy conversion efficiency of at least 85% when new and charged to more than 50% of capacity. The battery cycle life for discharge/charge regular cycles down to 80% DOD shall be more than 1500 cycles (According to IEC 896-1).

## 2.8 Battery Shelf Life

The design lifetime of the batteries shall be of at least 8 years without losing more than 10% of the rated C10 capacity.

## 2.9 Battery Cabling and Protections

The battery connection point shall be as close as possible to the Multi-mode Inverter. Cables used to connect the battery shall have a temperature rating higher than 20 °C above ambient temperature. It is recommended that they be flexible (multithreaded) to allow for easy installation and maintenance. Fuses in cables that connect components to the battery shall be rated for D.C. use, be installed separately as close as possible to the battery terminals and rated to interrupt high fault currents from the battery. The battery tray to contain any electrolyte spills shall be constructed of impact and acid resistant material.

## 2.10 Diesel Genset

The Diesel Generator Set shall have a capacity of 50 kVA with an output of 400 V / 230 V @ 50 Hz and 1500 r.p.m. The rated consumption will follow a 0.25 L/h/kW curve at stand-by power. It should include a highly corrosion resistant enclosure, control panel and monitoring, fuel tank and circuit breaker protections. The Diesel Genset shall be suitable for indoor or outdoor installation and shall perform accordingly with Multi-mode Inverter and the mentioned architecture model. The Diesel Genset shall be working in a fully automatic manner with the above stated components. The diesel Genset will have base mounted fuel tanks that will be factory tested for leaks. The proponent, through the operating entity will have regular inspection by the manufacturer.

## 2.11 Distribution Line and Energy Meters

The electricity distribution from the generation plant to the end consumers will be done by means of a distribution line formed by a low voltage (LV) line at 415V for three phase and 240V for single phase. All lines shall be over-head mounted on concrete poles or eco poles. The project proponent in conjunction with the County Government of Mandera should consider securing the right of way for the distribution lines in the project area.

## 2.12 Power House

The Battery, Multi-mode inverter and all monitoring equipment will be installed indoors with adequate air ventilation according to the manufacturer’s recommendations. Thus, a power house or a containerized solution, considering the equipment manufacturer’s recommendations, shall be installed. All electrical boards and LV protections will also be installed indoors. The batteries will be installed in the power house in a separate room, specifically for their use and meeting the electrical safety requirements according to its voltage class.

## 2.13 Other Solar Power Generation Plant (SPGP) Items

The project proponent intends to install the Security equipment including CCTV cameras, IR sensors with video display at the control room. Metering system consisting of check and main meters for Import / export of energy from solar plants as per grid code. All balance of system components for interconnecting the battery and solar array with their inverters and the wider 415V three-phase 50 Hz AC distribution system, including but not limited to: AC & DC wiring, breakers, fuses, combiner boxes, recombiner boxes, panelboards, conduits, cables and cable trays, relays, enclosures, foundations, trenches, poles, support structures, cabinets, grounding electrodes, grounding conductors, lighting arrestors, lightning rods, insulators, surge protection, meters, sensors, and any other fixtures required for a safety, reliability, and compliance with all relevant local and international codes and standards at the time of installation.

## 2.14 Infrastructure

The project will include internal access to the different parts of the PV facility, fencing of the site as well as a CCTV system. Different light buildings will also be built like an operation and administration center, security posts, storage place for spare parts and different commodities for the O&M teams (toilets, break room, etc.). The exact locations and detailed design of these facilities have not yet been completed.

## 2.15 Civil Works

Civil works during construction phase will include land clearing and leveling (bushes, trees, rocks and termite mounds), installation of drainage systems in designated areas, foundations for the installation of the mounting system for the PV modules, building of access roads, fencing, as well as construction of the site and light buildings (operation and administration building, security posts, storage, etc.). The source of construction materials is not yet known. Similarly, there is currently no information regarding water supply for construction works (and cleaning of PV panels) or waste and wastewater management.

## 2.16 Workforce and Worker Housing

The total workforce during the peak construction period is estimated at 50 -100 workers. There is not yet any information regarding workers’ accommodation.

Qumbiso site will have a distribution line circuit of 11 Km in total.

Qumbiso solar Mini grid profiles

| Name | ID | Residential | Nonresidential | Circuit(km) | Peak demand kW | PV(DC-KW) | Battery Capacity kWh | Generator (KVA) | Cost (USD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Qumbiso | Mandera | 365 | 4 | 11 | 35 | 86 | 280 | 50 | 544,902 |

## 2.17 Construction Contractor

The construction contractor is responsible for building the physical infrastructure required for the mini-grid project. In this case, the infrastructure includes the installation of solar panels, battery storage systems, a diesel generator, inverters, and the low voltage power distribution network.

Their specific responsibilities will include site preparation, installation of solar panels, setting up the battery storage system, configuring the diesel generator, and laying down the distribution network.

The construction contractor will be responsible for ensuring that the components are installed correctly and meet the required standards for safety and performance. They may also manage the workforce, logistics, and project timeline to ensure that construction proceeds smoothly and is completed within the specified timeframe.

## Operation and Maintenance (O&M) Contractor

The O&M contractor will be responsible for the ongoing operation and maintenance of the mini-grid system once it is operational. The construction contractor will also double up as the O&M contractor

In this project, their responsibilities include monitoring the performance of the solar panels, battery storage system, and the diesel generator to ensure the continuous and reliable supply of electricity to the consumers. The O&M contractor must carry out regular maintenance tasks, such as cleaning and servicing solar panels, inspecting and maintaining the battery energy storage system, and ensuring the diesel generator is in good working condition for backup power needs. They are responsible for addressing any technical issues or faults that may arise, as well as responding to consumer complaints and inquiries related to the electricity supply. The O&M contractor plays a crucial role in maximizing the system's efficiency and longevity by ensuring all components operate optimally.

The contractor will be required to have their own Environment, Health, and Safety (EHS) policy and an EHS officer on site. In the context of the mini-grid project, it will outline the contractor's dedication to upholding safety standards, minimizing environmental impact, and adhering to legal requirements. The presence of an EHS officer on site will be equally essential. Their role will be to oversee and manage all EHS concerns directly at the project location.

# CHAPTER THREE

# 3. RELEVANT LEGISLATIVE AND REGULATORY FRAMEWORKS

## 3.1 Introduction

This Chapter outlines the existing national and international environmental and social legislation, policies, and institutions applicable to energy generation that guide the development of the Project.

As Kenya is a signatory to various international conventions and laws, national projects need to be aligned with their requirements; relevant international conventions and laws are therefore presented in this chapter.

Finally, a summary of the World Bank (WB) Environmental and Social operational policies relevant to this Project are presented.

## Kenya Policy Provisions

### 3.2 1 Kenya Energy Policy, 2014

The Energy Policy sets out the national policies and strategies for the energy sector that align to the Constitution of Kenya and Kenya’s Vision 2030.

The Energy Policy envisages promoting an energy mix that includes solar energy at both the household/institutional levels as well as large-scale solar energy generation. The Government of Kenya has initiated and has been promoting programmes for the provision of electricity to institutions far from the grid through solar PV systems. The Government has also embarked on a programme to provide solar/diesel and solar/wind hybrid generation capacity to off-grid stations.

The Policy strategizes need to:

- promote the widespread use of solar energy while enforcing existing regulations and standards.

- provide incentives to promote the local production and use of efficient solar systems.

- provide a framework for connecting electricity generated from solar energy to the national and isolated grids, through direct sale or net metering.

- promote the use of hybrid power generation systems involving solar and other energy sources; and

- facilitate the generation of electricity from solar energy by, among other things, funding, provision of land, fast-tracking issuance of permits and licenses, as well as acquisition of data and information to realize at least 100 MW from solar by 2017, 200 MW by 2022 and 500 MW by 2030.

The Kenya Electricity Supply Industry (ESI) is one of the sub-sectors in the energy sector which the Ministry of Energy and Petroleum oversees on behalf of the Government of Kenya (GoK). Under the Energy Act of 2006, the Ministry is responsible for formulation and articulation of policies to provide an enabling environment for operators and other stakeholders in the energy sector.  Relevant stakeholders in the ESI are briefly described below

## Table 4: ESI and their roles

| Stakeholders | Role |
| --- | --- |
| Kenya Power Company | Responsible for distribution and retail supply of electrical energy to end users. Kenya Power purchases power in bulk from the Kenya Electricity Generating Company Limited (KenGen) and the Independent Power Producers (IPPs) through bilateral contracts or Power Purchase Agreements (PPAs) approved by the Energy Regulatory Commission (ERC) (). |
| Kenya Electric Generating Company (KENGEN) | It is the leading electric power generation company in the country. The company uses various sources of energy to generate electricity ranging from hydro, geothermal, thermal and wind |
| The Energy and Petroleum Regulatory Authority (EPRA) | Established by the Energy Act of 2019. The EPRA’s mandate extends beyond electricity and includes natural gas (including petroleum), renewables and all other forms of energy. The generation, transmission, distribution, supply, import and export of electricity can only be carried out by parties in possession of a license, or a permit issued by the EPRA. If the capacity involved is for own use and less than 1 MW, authorization is not required. Although the generated electricity is expected to be less than 1 MW (0.3 – 1 MW), the fact that the generated electricity is intended for use in a factory and there is a possibility for connection to the national grid and sale of excess power to the government, The project requires a license from the EPRA to generate electricity as stipulated in the Energy Act, 2019. |
| Ministry of Energy and Petroleum | Aims to facilitate provision of clean, sustainable, affordable, reliable, and secure energy services for national development while protecting the environment. |
| The Rural Electrification and Renewable Energy Corporation (REREC): | Is established under Section 43 of the Energy Act, 2019 as a corporate body. The Corporation is the successor to the Rural Electrification Authority established under section 66 of the Energy Act No. 12 of 2006 (now repealed) and subject to this Act, all rights, duties, obligations, assets and liabilities of the Rural Electrification Authority existing at the commencement of this Act is to be automatically and fully transferred to the Corporation and any reference to the Rural Electrification Authority in any contract or document shall, for all purposes, be deemed to be a reference to the Corporation. |
| The Geothermal Development Company (GDC): | Is a 100% state-owned company, formed by the Government of Kenya as a Special Purpose Vehicle to fast track the development of geothermal resources in the country. The creation of GDC was based on the government’s policy on energy - Sessional paper No. 4 of 2004, and the energy Act No. 12 of 2006. |
| The Kenya Electricity Transmission Company (KETRACO): | Was incorporated on 2nd December 2008 and registered under the Companies Act, Cap 486 pursuant to Sessional paper No. 4 of 2004 on Energy. KETRACO’s mandate is to design, construct, operate and maintain new high voltage electricity transmission infrastructure that will form the backbone of the National Transmission Grid, in line with Kenya Vision 2030. |
| Energy and Petroleum Tribunal (EPT): | The tribunal is established under section 25 of The Energy Act, 2019. The tribunal is established for the purpose of hearing and determining disputes and appeals in accordance with The Energy Act, 2019 or any other written law. In relation to the proposed Project, any disputes or appeals if they arise will need to be addressed by the EPT. |

### Policy paper on Environment and Development (Sessional Paper No. 6 of 1999)

The overall goal of this Sessional Paper is to ensure that environmental concerns are integrated into the national planning and management processes and provide guidelines for environmentally sustainable development. The objectives of the Paper are to conserve and manage the natural resources of Kenya including air, land, flora, and fauna and promote environmental conservation about soil fertility and conservation, biodiversity, to foster afforestation activities, and to protect water catchment areas. More importantly, the Policy emphasizes the enhancement of public awareness and appreciation of the essential linkages between development and environment, involving NGOs, private sector, and local communities in the management of natural resources and their living environment and ensures that an environmental impact assessment report is undertaken for all public and private projects and programmes.

The proposed solar plant facility must ensure that it promotes this integrated approach to environmental management and development, without compromising the livelihoods of the local community.

### National Policy on Water Resources Management and 	Development, 1999

While the National Policy on Water Resources Management and Development enhances a systematic development of water facilities in all sectors for promotion of the country’s socio-economic progress, it also recognizes the by-products of this process as wastewater. The Policy therefore calls for development of appropriate sanitation systems to protect people’s health and water resources from institutional pollution. This implies that industrial and business development activities should be accompanied by corresponding waste management systems to handle the wastewater and other waste emanating therefrom.

During construction, water will be required for concrete works and during the operational period water supply may be necessary for cleaning the PV modules.  Appropriate water treatment and waste handling must be incorporated into the Project design to be in alignment with this policy.

### Sessional Paper No. 10 of 2014 on the National Environmental Policy, 2014

The overall goal of this Session Paper is to ensure better quality of life for present and future generations through sustainable management and use of the environment and natural resources. This Session Paper calls for the use of environmentally sound technologies based on the best available techniques and policies as a way of minimizing negative impacts to the environment.

Section 5.6 of this Session Paper focuses on infrastructure development and environment and makes explicit policy statements to ensure sustainable management and use of the environment and natural resources during the construction and operation of infrastructure developments. These policy statements require the commitment of the government to:

- Ensure Strategic Environmental Assessment (SEA), Environmental Impact Assessment, Social Impact Assessment and Public participation in the planning and approval of infrastructural projects.

- Develop and implement environmentally friendly national infrastructural development strategy and action plan.

- Ensure that periodic Environmental Audits are carried out for all infrastructural projects

In line with the above policy statements, this ESIA has been conducted for the proposed solar project (including the associated infrastructure) to ensure that environmental and social issues are appropriately addressed.

Once approved by NEMA, the Project Proponent will also need to conduct periodic Environmental Audits to ensure continuous conformity with the overall goal of this Session Paper. In addition, this ESIA has considered analysis of alternatives including alternatives to technology to ensure that the best available and appropriate technology is used.

## National Legal Framework

### 3.3.1 Administrative Framework

In 2001, the Government established the administrative structures to implement the Environmental Management and Co-ordination Act of 1999 (EMCA). The main administrative structures are described in the following sections:

## Table 5: Administrative stakeholders and their roles

| Stakeholders | Role |
| --- | --- |
| NEC | The National Environmental Council is responsible for policy formulation and directions for the purposes of EMCA. The Council also sets national goals and objectives and determines policies and priorities for the protection of the environment. The proponent should ensure that the project abides by the set goals and objectives of the Council. |
| NEMA | The responsibility of NEMA is to exercise general supervision and coordination over all matters relating to the environment and to be the principal instrument of Government in the implementation of all policies relating to the environment. This ESIA has been prepared for submission to NEMA for review and approval prior to the commencement of the Project activities, in compliance with the EMCA. |
| PCC | EMCA has also established a Public Complaints Committee, which provides the administrative mechanism for addressing environmental harm. The Committee has the mandate to investigate complaints relating to environmental damage and degradation. The members of the Public Complaints Committee include representatives from the Law Society of Kenya, NGOs, and the business community. The proponent should address all issues arising from the Project in accordance with the above requirements, including a clear policy of stakeholder engagement and feedback. |
| WRA | The Water Resources Authority is responsible for regulation of water resources issues such as water allocation, source protection and conservation, water quality management and pollution control and international waters. One of its functions among others is to receive water permit applications for water abstraction, water use and recharge and determine issue, vary water permits; and enforce the conditions of those permits as well as formulate and enforce standards, procedures and Regulations for the management and use of water resources and flood mitigation. The project area experiences serious water scarcity. The proponent will have to purchase water for use during construction. |
| The Energy and Petroleum Regulatory Authority (EPRA): | Established by the Energy Act of 2019. The EPRA’s mandate extends beyond electricity and includes natural gas (including petroleum), renewables and all other forms of energy. The generation, transmission, distribution, supply, import and export of electricity can only be carried out by parties in possession of a license or a permit issued by the EPRA. In the event that the capacity involved is for own use and less than 1 MW, authorization is not required. Although the generated electricity is expected to be less than 1 MW (0.3 – 1 MW), the fact that the generated electricity is intended for use in a factory and there is a possibility for connection to the national grid and sale of excess power to the government, the project requires a license from the EPRC to generate electricity as stipulated in the Energy Act, 2019. The Energy and Petroleum Regulatory Authority (Authority) together with industry stakeholders have developed the Draft Energy (Mini-Grid) Regulations, 2021 (the ‘Regulations’). The Regulations have been developed within provisions 10, 11 and 208 of the Energy Act, 2019 (the ‘Act’) and shall constitute Regulations to the Act. The Regulations will amongst others, provide guidance to mini-grid developers and other stakeholders on the tariff approval and licensing requirements. This will be directly applicable to the Qumbiso site. |

## 3.4 Relevant statutes

The current legal provisions for natural resource management in Kenya are contained in over seventy sector-specific statutes. For a long time, the country lacked an umbrella legislative guide for harmonious and holistic environmental management. As such, resources were managed sectoral in accordance with the statutes that were in place.

As these statutes were contradictory at times, in 1999, the Government of Kenya enacted the Environmental Management and Co-ordination Act (EMCA) which is an umbrella legal framework under which the environment is being managed. EMCA establishes the institutional framework under which environmental management is to be coordinated. EMCA prevails over all other Sectoral laws relating to the environment in cases of conflict or contradictions. It also grants the public a locus standi in matters of the environment.

## Table 6: National Laws and Policies

| No | Legislation/ Guidelines | Description of the Legislation/Guideline | Relevance of the legislation/regulations in terms of license, permits, and other requirements |
| --- | --- | --- | --- |
|  | NATIONAL POLICY FRAMEWORK |  |  |
|  | Vision 2030 | Kenya Vision 2030 is the current national blueprint for development from its inception in 2008 until the milestone year of 2030. This plan is the national long-term development policy that aims to transform Kenya into a newly industrialized, middle-income country by 2030. The Vision is comprised of three key pillars (economic, social, and political), two of which are projected to be positively affected by project implementation. | Under Vision 2030, Energy is identified as one of the key sectors that form the foundation for socio-political and economic growth. Promoting equal opportunities across the entire Kenyan territory and enhancing access to competitively priced, reliable, quality, safe and sustainable energy is essential to the achievement of this vision. |
|  | The Poverty Reduction Strategy Paper (PRSP) of 2001 | The PRSP has the twin objectives of poverty reduction and enhancing economic growth. The paper articulates Kenya ‘s commitment and approach to fighting poverty; with the basic rationale that the war against poverty cannot be won without the participation of the poor themselves. | - The proposed project aims at provision and access of renewable electricity geared towards improved economic performance and thus will contribute to poverty alleviation in the project area. |
|  | National Environmental Action Plan (NEAP) of 1994 | The NEAP for Kenya was prepared in mid 1990s. It was a deliberate policy whose main effort is to integrate environmental considerations into the country ‘s economic and social development. The integration process was to be achieved through multi-sectoral approach to develop a comprehensive framework to ensure that environmental management and the conservation of natural resources forms an integral part of societal decision-making. | - The NEMA does not approve a development project unless the impacts of the proposed project are evaluated and Enhancement Measures proposed for incorporation in the project ‘s development plan, which is in line with the requirements of the NEAP. - The project will be reviewed by NEMA for approval before implementation. |
|  | Environmental and Development Policy (Session Paper No.6 1999) | As a follow-up to the foregoing, the goal of this policy is to harmonize environmental and developmental goals so as to ensure sustainability. The paper provides comprehensive guidelines and strategies for government action regarding environment and development. The Government will: - Ensure Strategic Environment Assessment (SEA), Environmental Impact Assessment, Social Impact Assessment and Public participation in the planning and approval of infrastructural projects. - Develop and implement environmentally-friendly national infrastructural development strategy and action plan. - Ensure that periodic Environmental Audits are carried out for all infrastructural projects | The proponent: - is undertaking an Environmental Impact Assessment, Social Impact Assessment and Public participation as part of the planning and approval of infrastructural projects. - Will ensure that periodic Environmental Audits are carried out for the project. |
|  | The National Energy and Petroleum Policy 2015 | The overall objective of the energy and petroleum policy is to ensure affordable, competitive, sustainable and reliable supply of energy to meet national and county development needs at least cost, while protecting and conserving the environment. This policy stipulates the transformation of the Rural Electrification Authority (REA) to Rural Electrification and Renewable Energy Corporation (REREC) to be the lead agency for development of renewable energy resources. | The policy is relevant to the project in the sense that the project will provide sustainable and reliable energy supply and measures will be put in place to protect and conserve the environment during its development. REREC will be in charge of the development of the minigrid and maintenance. |
|  | The Gender and Development Policy (Sessional paper no.2 2019) | The overall goal of this policy is to achieve gender equality by creating a just society where women, men, boys and girls have equal access to opportunities in the political, economic, cultural and social spheres of life. The anticipated outcome of this policy as enshrined in the Constitution that aligns to the project include: a) Equality and economic empowerment will be of both genders, b) Women and men will have equality of opportunity to participate in decision making and to contribute to the political, social, economic and cultural development agenda; c) Sexual and Gender based Violence will abate and men, women, boys and girls will live with dignity | - In the absence of appropriate measures, the project can exacerbate gender inequalities and sexual and gender based violence. In adherence to this policy, measures will be put in place to: - ensure gender inclusivity in decision making, employment opportunity and access to the energy generated from the Mini-Grid - mitigate social risks including sexual and gender based violence, and any form of discriminations |
|  | The HIV/ AIDS Policy 2009 | In summary, the policy aims at: I. Establishing and promoting programmes to ensure non-discrimination and non- stigmatization of the infected; ii. Contributing to national efforts to minimize the spread and mitigate against the impact of HIV and AIDS; iii. Ensuring adequate allocation of resources to HIV and AIDS interventions; | - The proposed project is to be implemented in a rural setting at area. The area is not economically empowered hence few HIV/AIDS prevention resources are available. This policy shall provide a framework to both the project proponent and contractor to address issues related to HIV/AIDS during the entire project phase. |
| LAWS AND LEGISTLATIONS |  |  |  |
|  | The Constitution of Kenya, 2010 | The Constitution of Kenya promulgated in 2010 is the supreme law of the republic and binds all persons and all State organs at all levels of government. The Constitution provides the broad framework regulating all existence and development aspects of interest to the people of Kenya, and along which all national and sectoral legislative documents are drawn. | The proposed project complies with the Constitution by proposing a structure in its ESIA on how to deal with Social, Health, safety and environmental issues for sustainable development. |
|  | ENVIRONMENTAL MANAGEMENT AND COORDINATION ACT, 1999 (AND THE AMENDMENTS OF 2015) | The EMCA is a framework environmental law in Kenya. This Act (assented to on January 14, 2000) provides a structured approach to environmental management in Kenya. With the EMCA coming into effect, the environmental provisions within the sectoral laws were not superseded; instead, the environmental provisions within those laws were reinforced to better manage Kenya’s ailing environment. | - The proposed project will be undertaken in accordance with relevant sections of the EMCA, specifically Clauses 58 – 63. These sections of the Act are operationalized by subsidiary legislation promulgated under the Act and specifically Legal Notice (L.N.) 101: Environment (Impact Assessment and Audit) Regulations, 2003. |
|  | L.N. 101: EIA/EA REGULATIONS, 2003 AND 2016 AMENDMENTS | These regulations provide the framework for undertaking EIAs and EAs in Kenya by NEMA licensed Lead Experts and Firms of Experts. An EIA or EA Study in Kenya is to be undertaken by a firm duly licensed by the National Environmental Management Authority (NEMA). The EIA/EA Regulations also provide information to project proponents on the requirements of either an EIA or EA as required by the EMCA. | - The proposed project is subject to relevant provisions of these regulations and subsequently, the ESIA has been undertaken in accordance with the requirements. |
|  | L.N. 120: WATER QUALITY REGULATIONS, 2006 | These regulation provides for the sustainable management of water used for various purposes in Kenya. For effluent discharges into the environment and aquatic environment, a Proponent needs to apply directly to the NEMA. For discharges into public sewers, a Proponent needs to apply for the license to the relevant county. The regulation contains discharge limits for various environmental parameters into public sewers and the environment. | - These regulations will apply to the proposed project during the construction and operational phases. The contractor will be required to properly manage the effluent from construction activities in accordance with the above regulations prior to discharge into the environment. |
|  | L.N. 121: WASTE MANAGEMENT REGULATIONS, 2006 | These regulations are comprehensive and cover the management of various kinds of waste in Kenya. Generally, it is a requirement under the regulations that a waste generator segregates waste (hazardous and non-hazardous) by type and then disposes the them in an environmentally acceptable manner. Under the regulation, it is a requirement that waste is transported using a vehicle that has an approved “Waste Transportation License” issued by NEMA. Wastes generated in Kenya must be disposed of in a licensed disposal facility. Such a facility will require annual environmental audits to be undertaken by NEMA registered Lead Experts. The regulation requires that prior to generating any hazardous waste, a proponent shall undertake an EIA Study and seek approval from the NEMA. Labelling of hazardous wastes is mandatory under the regulation and the specific labelling requirements are provided in Rule 18. The treatment options for hazardous waste disposal provided in Rule 19 include incineration or any other option approved by the NEMA. | - During the construction and operation phases, the proposed project will generate various streams of wastes. For the most part, it is expected that the wastes will be non-hazardous in nature and can be disposed of in accordance with these regulations. |
|  | L.N. 61: NOISE AND EXCESSIVE VIBRATION CONTROL REGULATIONS, 2009 | The general prohibition of these regulations states that no person shall make or cause to be made any loud, unreasonable, unnecessary, or unusual noise which annoys, disturbs, injures, or endangers the comfort, repose, health, or safety of others and the environment. The regulations further provide factors that will be considered in determining whether or not noise and vibration is loud, unreasonable, unnecessary, or unusual. | - Rules 13 and 14 of the regulations define the permissible noise levels for construction sites. These noise limits will be applicable to the proposed project. |
|  | LICENSES AND PERMITS REQUIRED UNDER THE EMCA | The subsidiary legislations under the EMCA are partially monitored through the use of permits and licenses. Subsequently all licenses and permits required during the construction phase shall be the responsibility of the individual contractors and their agents. During the operational phase, all permits and licenses required to operate the project will be the responsibility of the proponent. | The subsidiary legislations under the EMCA requires some or all the following types of permits to be available for inspection during the construction and operational phases of the project: - Effluent Discharge License under Legal Notice 120: The Environment Management and Coordination (Water Quality) Regulations 2006; - Waste Transport License under Legal Notice 121: The Environment Management and Coordination (Waste Management) Regulations 2006 for disposal of all types of wastes; and - Noise Permit under Legal Notice 61: The Environment Management and Coordination (Noise and Excessive Vibration Control) Regulations, 2009. |
|  | OCCUPATIONAL HEALTH AND SAFETY ACT, 2007 | The Occupational Safety and Health Act (OSHA) was enacted to provide for the health, safety and welfare of persons employed in workplaces, and for matters incidental thereto and connected therewith. Part II of the Act provides the General Duties to which the occupier must comply with respect to health and safety in the workplace. Such duties include undertaking safety and health (S&H) risk assessments, S&H audits, notification of accidents, injuries and dangerous occurrences. A number of sections under this part shall be applicable to the proposed project. Part IV deals with the enforcement provisions that Directorate of Occupational Safety and Health Services (DOSHS) has under the Act. It discusses the instances when Improvement and Prohibition Notices can be issued as well as the powers of Occupational S&H officers. This part of the Act will be mandatory for the occupier to comply with for the proposed project. Part V of the Act requires all workplaces to be registered with the DOSHS. This part will be applicable for the proposed project as the Occupier will have to apply for registration of their project with the DOSHS on completion of the construction phase and before the operational phase of the project. Part VI of the Act lists the requirements for occupational health provisions which include cleanliness, ventilation, overcrowding, etc. This section of the Act will apply to the Occupier during the operational phase of the project. Part VIII of the Act contains provisions for general safety of a workplace, especially fire safety. This part of the Act will apply to the proposed project during the design, construction, and operational phases. Part X of the Act deals with the General Welfare conditions that must be present during the construction and operational phase of the project. Such conditions include first aid facilities, supply of drinking water, accommodation for clothing, ergonomics, etc. This part of the Act will apply to the proposed project during the construction and operational phases. Part XI of the Act contains Special Provisions on the management of health, safety, and welfare. These include work permit systems, PPE requirements and medical surveillance. Some sections of this part of the Act will be applicable to the proposed project during the construction and operational phase. Part XIII of the Act stipulates various fines and penalties associated with non-compliance with the Act. It includes those fines and penalties that are not included in other sections of the Act and will be important for the Occupier to read and understand the penalties for non-compliance with S&H provisions. Part XIV of the Act is the last section of the Act and contains miscellaneous provisions which are not covered elsewhere in the Act. Some sections under this part of the Act will apply to the proposed project and it is in the interest of the occupier to read, understand, and ensure compliance. | The proposed project will be undertaken in compliance with the OSHA-2007 during the construction, design, and operational phases. During the construction phase, the contractors will be required to fully comply with the requirements of Legal Notice 40 titled: Building Operations and Works of Engineering Construction Rules, 1984 (BOWEC). Each contractor will develop and implement a formal construction health and safety plan for the entire construction phase duration in alignment with the OSHA and international health and safety best practices. |
|  | L.N. 31: The Safety and Health Committee Rules, 2004 | These rules came into effect on April 28, 2004, and require that an Occupier formalize a S&H Committee if there is a minimum of 20 persons employed in the workplace. The size of the S&H Committee will depend on the number of workers employed at the place of work. For the Proponent and Contractor, the OSHA and the S&H Committee Rules 2004 are important as they require compliance with the following measures: - Posting of an Abstract of the Factories and Other Places of Work Act in key sections of each area of the factory or other workplace; - Provision of first aid boxes in accordance with Legal Notice No. 160 of 1977; - Ensuring that there are an appropriate number of certified first aiders trained by an approved institution and that the certification of these first aiders is current; - Provision of a General Register for recording, amongst other things, all incidents, accidents, and occupational injuries; - Appointment of a S&H Committee made up of an equal number of members from management and workers based on the total number of employees in the workplace; - Training of the S&H Committee in accordance with these rules; and - Appointment of a S&H management representative for the Proponent. | The contractor will be required to constitute Health and Safety Committee to oversee safety and health at the construction site. The number of the committee members will be deducted by the number of staff hired by the contractor. The S&H Committee must meet at least quarterly, take minutes, circulate key action items on bulletin boards, and may be required to send a copy of the minutes to the DOSHS provincial office. Appropriate record keeping including maintenance of all current certificates related to inspection of critical equipment such as cranes, air compressors, lifts, pulleys, etc. Such inspections need to be undertaken by an approved person registered by the Director of the DOSHS. |
|  | L.N. 24: Medical Examination Rules, 2005 | These rules provide for Occupiers to mandatorily undertake pre-employment, periodic, and termination medical evaluations of workers whose occupations are stipulated in the Eighth Schedule to the OSHA and the First Schedule to this Rules. Workers that fall under the above two schedules are required to undergo medical evaluations by a registered medical health practitioner duly registered by the DOSHS. | Some construction activities such as metal cutting and grinding, repair or maintenance of construction equipment could expose the construction workers during construction phase and operations and maintenance workers during operation phase to physical and chemical hazards The contractor should that the workers exposed to such hazards undergo requisite medical examinations as required by these rules |
|  | L.N. 25: Noise Prevention and Control Rules, 2005 | The rules set the permissible level for occupational noise in any workplace (which includes construction sites) as follows: • 90 dB(A) over an 8-hour time weighted average (TWA) period over 24-hours; and • 140 dB(A) peak sound level at any given time. Additionally, the rules set permissible limits for community noise levels emanating from a workplace as follows: • 50 dB(A) during the day; and • 45 dB(A) at night. The Proponent is to ensure that - any equipment brought to the site for use shall be designed or have built-in noise reduction devices that do not exceed 90 dB(A). - those employees that may be exposed to continuous noise levels of 85 dB(A) are medically examined as indicated in Regulation 16. If found unfit, the occupational hearing loss to the worker will be compensated as an occupational disease. | It is expected that during the construction phase of the project, there may be plant equipment that exceeds the threshold levels of noise stipulated under the Rules. It will therefore be incumbent on the contractor and his or her sub-contractors to ensure that their equipment is serviced properly and/or use equipment that complies with the threshold noise values given above. Alternatively, each contractor will be required to develop and implement a written hearing conservation programme during the construction phase. |
|  | L.N. 59: Fire Risk Reduction Rules, 2007 | A number of sections of the rules apply to the proposed project as enumerated below. - Regulation 5 requires Proponents to ensure that fire resistant materials are used for construction of new buildings. A number of minimum specifications of materials are provided in this rule. - Regulation 6 requires that all flammable materials be stored in appropriately designed receptacles. Some of the flammable materials anticipated at the project site including; fossil fuel using running construction equipment and vehicles (during construction phase) and stand by generator (operation phase) - Regulation 7 requires that all flammable storage tanks or flammable liquid containers be labelled with the words “Highly Flammable” in English or Swahili. It is therefore practical for the Proponent to use a system similar to the Hazardous Material Identification System of labelling their product containers. The regulation requires a Proponent to consult the product’s MSDS for appropriate labelling requirements. - Regulation 8(3) requires a Proponent to have a Spill Prevention, Control, and Countermeasures (SPCC) plan. This may be important if there will be chemicals stored in the refueling area at the construction site. - Regulation 16 requires Proponents to ensure that electrical equipment is installed in accordance with the respective hazardous area classification system. It is also a requirement that all electrical equipment is inspected every six months by a competent person and the Proponent is required to keep records of such inspections. - Regulation 22 provides a description of the functions of a fire-fighting team. - Regulation 23 requires Proponents to mandatorily undertake fire drills at least once a year. - Regulation 33 requires Proponents to have adequate fire water storage capacity. As a minimum this regulation requires Proponents to have at least 10 cubic meters of dedicated fire water storage capacity. - Regulation 34 requires Proponents to develop and implement a comprehensive written Fire Safety Policy. This policy should contain a Fire Safety Policy Statement signed by the CEO, a Fire Safety Policy Manual and a brief summary of the Fire Safety Policy of the company. - Regulation 35 requires a Proponent to notify the nearest Occupational S&H area office of a fire incident within 24 hours of its occurrence and a written report sent to the Director of DOSHS within 7 days. | The proponent is expected to comply with the requirements of L.N. 59: Fire Risk Reduction Rules, 2007 by - Carrying out, and record, a fire risk assessment identifying any possible dangers and risks. - Reducing, or where possible remove, the risk of fire and take precautions to deal with the remaining risks. - Putting in place protection measures if there are flammable or explosive materials used or stored on the premises. - Developing an emergency plan should a fire occur which includes evacuation procedures etc. |
|  | THE ENERGY ACT, 2019 | The Energy Act deals with all matters relating to all forms of energy including the generation, transmission, distribution, supply, and use of electrical energy, as well as the legal basis for establishing the systems associated with these purposes. The Energy Act also established Energy and Petroleum Regulatory Authority (EPRA) in place of the Energy Regulatory Commission (ERC), whose mandate is to regulate all functions and players in the energy sector. One of the duties of the EPRA is to ensure compliance with environmental, health, and safety standards in the energy sector, as empowered by Section 99 of the Energy Act, 2019. In this respect, the following environmental issues will be considered before approval is granted: - The need to protect and manage the environment and conserve natural resources; and - The ability to operate in a manner designated to protect the health and safety of the project employees, the locals, and other potentially affected communities. An ESIA approved by NEMA must support licensing and authorisation to generate and transmit electrical power. - Part VI Section 121 (1a) stipulates that the EPRA shall, before issuing a license, take into account the impact of the undertaking on the social, cultural or recreational life of the community. - Part VI Section 121(1b) stipulates that the EPRA shall, before issuing a license, take into account the need to protect the environment and to conserve natural resources in accordance with the Environmental Management and Coordination Act. - Part VI Section 136 (1a) stipulates that it shall be the duty of a transmission licensee to operate, maintain (including repair and replace if necessary) and protect its transmission grid to ensure the adequate, economic, reliable and safe transmission of electricity; and | The proponent is in line with the Energy act regulations in the following ways; - The proponent has identified an available site - alignment of the Mini-Grid Project to County development plans; - the Mini-Grid proponent has the technical and financial capability to conduct the project - The proponent has conducted the necessary engagement with the community. |
|  | THE ENERGY (SOLAR PHOTOVOLTAIC SYSTEMS) REGULATIONS, 2012 | These regulations shall apply to a solar PV system manufacturer, importer, vendor, technician, contractor, system owner, a solar PV system installation and consumer devices. The Regulations prohibits any person from designing or installing any solar PV system unless he/she is licensed by EPRA. | The Regulations regulates, the design and installation of PV systems. The Proponent will ensure that persons engaged in the designing and installation of the Mini-Grid are licensed by EPRA |
|  | THE PUBLIC HEALTH ACT (CAP. 242) | The Act prohibits the project proponents from engaging in activities that cause environmental nuisance or those that cause danger, discomfort or annoyance to inhabitants or is hazardous to human and environmental health and safety. | - The proponent will be in line with the regulations of this act and will ensure suppression of infectious diseases and maintain proper sanitation during all the phases of the project. |
|  | COMMUNITY LAND ACT, 2016 | This Act is critical for the proposed project is within community land. Section 6(1) of the Act provides that ‘county governments shall hold in trust all unregistered community land on behalf of the communities for which it is held’. Furthermore, Section 6(2) maintains that ‘the respective county government shall hold in trust for a community any monies payable as compensation for compulsory acquisition of any unregistered community land’. Therefore, the proposed road project can access land or water resources in community land that may be unregistered and pay compensation to the County Government which the law authorizes to hold such monies in trust for the communities. Section 30(1) states that ‘Every member of the community has a right to equal benefit from community land’. Section 26(1) provides that ‘a community may set aside part of the registered community land for public purposes’ and Sub-section (2) holds that ‘where land is set aside for public purposes under Sub-section (1), the (Land) Commission shall gazette such parcel of land as public land’. This provisions offer a window for the proposed project to acquire land for project works legally for communities as necessary and to convert the same into public land. This is useful for the project as once done powerful groups will not have opportunity to exclude them on account of their socio - economic statuses. In any event, Section 35 holds that, ‘subject to any other law, natural resources found in community land shall be used and managed- (a) Sustainably and productively; (b) For the benefit of the whole community including future generations; (c) With transparency and accountability; and (d) On the basis of equitable sharing of accruing benefits’. The concept of community land has been defined broadly enough to include VMGs. Women, children, old people and future generations have been thought of as beneficiaries and thus their rights secured in this Act | The proposed project site falls on unregistered community land set aside by the community for development projects. The community has since offered to the land in kind for project use. The establishment of the minigrid will convert communal land to industrial use for long term. Further, based on community need assessment the proponent will undertake in kind development project to support the community and they have requested for improved water supply and improvement of the existing medical facility. The proponent should adhere to the provision of this legislation |
|  | HIV AIDS PREVENTION AND CONTROL (CAP 246A) | This Act is to promote public awareness about the causes, modes of transmission, consequences, means of prevention and control of HIV and AIDS. It also seeks to positively address and seek to address conditions that aggravate the spread of HIV infection. | Like other projects, the proposed project is expected to attract new people to the project area seeking employment. This can lead to increased transmission of HIV/AIDS and other sexually transmitted diseases (STDs) as they engage in sexual relationships amongst themselves and/or local community members. In line with the requirements of this Act, the Contractors will create awareness and sensitize the workers and other persons on the risks of infections to foster prevention and control. |
|  | THE PHYSICAL AND LAND USE PLANNING ACT, 2019 | This Act of Parliament makes provision for the planning, use, regulation and development of land and for connected purposes. The objects of this Act related to the project include; (a) the principles, procedures and standards for the preparation and implementation of physical and land use development plans at the national, county, urban, rural and cities level; (b) the procedures and standards for development control and the regulation of physical planning and land use; (d) a framework for the co-ordination of physical and land use planning by county governments; (c) a framework for equitable and sustainable use, planning and management of land; | The proposed site is not in contravention of any Zoning regulations. The project site is within unregistered community land; necessary county approvals will be sought by the proponent e.g. project design approval and change of use. The approvals shall be issued by the Physical planner in the department of Lands, Housing and Urban Development – NarokCounty. |
|  | The Sexual Offenses Act 2006 | This is a comprehensive law that criminalizes a wide range of behaviours including rape, sexual assault, defilement, compelled or induced indecent acts with child imbeciles or adults, gang rape, child pornography, child trafficking, child sex tourism, child prostitution, exploitation of prostitution, incest by male and female persons, sexual harassment, deliberate transmission of HIV or other life threatening sexually transmitted disease, stupefying with sexual intent, forced sexual acts for cultural or religious reasons among others. The Act also has orders for medical treatment for victims including free HIV prophylaxis, emergency pregnancy pill and counselling. The Act provides stiff penalties in which most of the crimes attract minimum of ten years’ imprisonment which can be enhanced to life imprisonment. | Implementation of a project creates changes in a community in which it is implemented and is has potential to can cause shifts in power dynamics between community members and within households. For instance, male jealousy is a key driver of Gender Based Violence (GBV) which can be triggered by labor influx on a project when workers are believed to be interacting with community women. Hence, abusive behavior can occur not only between project-related staff and those living in and around the project site, but also within the homes of those affected by the project. |
|  | The Children Act, 2012 | Part 2 of the Act denotes the rights of the children and their welfare shall be protected from child labor and armed conflict i.e. Every child shall be protected from economic exploitation and any work that is likely to be hazardous or to interfere with the child’s education, or to be harmful to the child’s health or physical, mental, spiritual, moral or social development. The Act also notes that a shall be protected from sexual exploitation and use in prostitution, inducement or coercion to engage in any sexual activity, and exposure to obscene materials. | Sensitization to the community on the need to ensure the protection of children has been done and will continue throughout the project cycle. In addition, the contractor will sensitize workers against abuse and exploitation of children. |
|  | Persons with Disability Act, Chapter 133 | This Act provides for the protection of the rights of people with disabilities ensuring they are not marginalized and that they enjoy all the necessities of life without discrimination. The Act guarantees that (1) No person shall deny a person with a disability access to opportunities for suitable employment. (2) A qualified employee with a disability shall be subject to the same terms and conditions of employment and the same compensation, privileges, benefits, fringe benefits, incentives or allowances as qualified able-bodied employees. (3) An employee with a disability shall be entitled to exemption from tax on all income accruing from his employment. | The Act will be adhered to in order to ensure that persons with disability are included in all decision making that affects their lives. This will be monitored to make sure they are not excluded from project benefits and exposed to negative impact from the project that could adversely affect them. |
|  | Land value amendment Act 2019 | It aims at standardizing the value of land in Kenya for the primary purpose of enhancing efficiency and expediting the compulsory land acquisition process for public projects. It introduces Section 107A into the Land Act, which provides the criteria for the valuation of freehold and community land that is the subject of compulsory acquisition. Community Land, like freehold land, shall be valued based on the criteria outlined in Section 107A and the Land Value Index which will be jointly developed by the national government and county government. Section 5 introduces a list of the forms in which compensation can be made. | Land in Qumbiso is community land. The project site land has been allocated by the community for the proposed mini-grid will be acquired for the project. The MOE will pay compensation in kind through implementation of projects in water, education and health sectors. The community will choose the project for purposes of compensation |
|  | Land Registration Act, 2012 | Section 27 (2) provides that a transfer without valuable consideration shall have the same effect as a transfer for valuable consideration when registered. | Once the KOSAP PIU finalizes stakeholder engagements in all the identified counties, the transfer process shall be commenced to ensure that the land rights are secured. This gives the project the required land security to allow project implementation, which is in compliance with this legal requirement. |

  - World Bank Environment and Social Safeguards Policies

The objective of the World Bank’s environmental and social safeguard policies is to prevent and mitigate undue harm to people and their environment in the development process. These policies provide guidelines for the bank and borrower staffs in the identification, preparation, and implementation of programs and projects. Safeguard policies have often provided a platform for the participation of stakeholders in project design and have been an important instrument for building ownership among local population.

The Safeguard Policies aims at improving decision making, to ensure that project options under consideration are sound and sustainable, and that potentially affected people have been properly consulted.

## Table 7: World Bank policies and its applicability

| S.N | Safeguard Policy | Objective | Applicability |
| --- | --- | --- | --- |
|  | Environment Assessment (Operational Policy, OP/BP 4.01) | The objective of this policy is to ensure that Bank-financed projects are environmentally sound and sustainable, and that decision-making is improved through appropriate analysis of actions and of their likely environmental impacts. This policy is considered to be the umbrella policy for the Bank’s environmental ‘safeguard policies. | The policy is applicable to this project because there are environmental and social concerns associated with the construction and operation of the proposed project. In response, the KPLC has commissioned and Environmental impact assessment in order to identify and address the potential impacts to a level that is acceptable. |
|  | Natural Habitats (Operational Policy, OP/BP 4.04) | This policy recognizes that the conservation of natural habitats is essential to safeguard their unique biodiversity and to maintain environmental services and products for human society and for long-term sustainable development. The Bank therefore supports the protection, management, and restoration of natural habitats in its project financing, as well as policy dialogue and economic and sector work. The Bank supports, and expects borrowers to apply, a precautionary approach to natural resource management to ensure opportunities for environmentally sustainable development. Natural habitats are land and water areas where most of the original native plant and animal species are still present. Natural habitats comprise many types of terrestrial, freshwater, coastal, and marine ecosystems. They include areas lightly modified by human activities but retaining their ecological functions and most native species. | The proposed project will not significantly affect natural habitats due to its area of coverage. Additionally, caution will be taken to ensure minimum disruptions to habitats as guided by the ESMMP. |
|  | Indigenous Peoples (Operational Policy 4.10) | The objective of this policy is to (i) ensure that the development process fosters full respect for the dignity, human rights, and cultural uniqueness of indigenous peoples; (ii) ensure that adverse effects during the development process are avoided, or if not feasible, ensure that these are minimized, mitigated or compensated; and (iii) ensure that indigenous peoples receive culturally appropriate, gender and inter-generationally inclusive social and economic benefits. | The policy is applicable because the inhabitants of Qumbiso who are the Muralle are classified as a marginalized group in Kenya. The Muralleare the main inhabitants of Qumbiso and the sole PAPs of the proposed solar mini-grid project. Further the proponent will continue to engage the PAPs in a culturally appropriate way and allow for decision making in a free, prior and informed consent manner throughout the phases of the project. |
|  | Involuntary Resettlement (Operational Policy, OP/BP 4.12) | The objective of this policy is to (i) avoid or minimize involuntary resettlement where feasible, exploring all viable alternative project designs; (ii) assist displaced persons in improving their former living standards, income earning capacity, and production levels, or at least in restoring them; (iii) encourage community participation in planning and implementing resettlement; and (iv) provide assistance to affected people regardless of the legality of land tenure. | The policy is applicable for the entire project because there is land acquisition for the Mini-grid, Wayleaves, contractor facilities and worker’s camps. |

3.5 Environmental and Social Management Framework (ESMF) for KOSAP

An Environmental & Social Management Framework (ESMF) for KOSAP was prepared by the Environment & Social Unit, Safety, Health & Environment (SHE) Department of Kenya Power in liaison with REA (now REREC) and MoEP now (MOE). The purpose of the Environmental and Social Management Framework (ESMF) was to provide a procedure for environmental and social assessment of the proposed REA, KPLC and MoEP subprojects.

The framework was prepared because the geographic coverage for KOSAP was generally known but the exact locations for the sub projects had not been identified. The ESMF provides guidelines for MoEP, KPLC & REREC in determining the appropriate level of environmental and social assessment required for the sub-projects and in preparing the necessary environmental and social mitigation measures for these sub-projects. This ESIA report for Qumbiso Project Site is guided by this KOSAP ESMF.

3.6 Resettlement Policy Framework (RPF)

A resettlement policy framework report was prepared following the Kenyan laws and World Bank policy (O.P 4.12) on involuntary resettlement. The RPF states that K-OSAP component 1 (Mini-grids for Community Facilities, Enterprises, and Households) which involves installation of mini-grids will require land acquisition.

The Framework seeks to avoid, manage, and/or mitigate potential risks arising out of damage to assets, disruption to work, temporary negative impacts on livelihoods and/or in the unlikely case of displacement. The RPF proposes guidelines to develop a Resettlement Action Plan and proposes an implementation framework for RAP to mitigate such effects. The RPF states that involuntary resettlement and land acquisition will be avoided where feasible, or minimized or compensated where it cannot be eliminated. Where involuntary resettlement and land acquisition are unavoidable, resettlement and compensation activities will be conceived and executed as sustainable development programs, providing resources to give PAPs the opportunity to share project benefits.

The Ministry of Energy has partnered with the community who are the owners of the land and the County government of Mandera in identifying land for the proposed project. The sub-project site will be acquired compulsorily by NLC, and in-kind compensation in form of priority community projects provided to affected communities. Further, A-RAPs will be prepared and implemented in sub-project sites on community land (unregistered and registered) and private land. The A-RAP will stipulate procedures and actions for acquiring land and compensating affected communities. The A-RAP will also document the land acquisition consultations undertaken with affected communities.

3.7 Vulnerable and marginalized Groups Framework (VMGF)

As noted above the KOSAP project triggered O.P 4.10 policy on Indigenous People and therefore a Vulnerable and Marginalized Groups Framework (VMGF) was prepared for use by the Ministry of Energy (MOE) and the implementing agencies KPLC and REREC and other stakeholders. The framework was prepared then because it was known that IPs are present in all the 14 target project counties. However, at that stage of project preparation, the exact sub-project sites were not yet identified and the exact impacts of the project on VMGs were not yet completely known. The VMGF describes the policy requirements and planning procedures used during the preparation and implementation of components, especially those identified as occurring in areas where VMGs are present.

The purpose of the VMGF is to guide management of issues related to Vulnerable and Marginalized Groups (VMGs) during the development and operation of proposed sub projects and to ensure effective mitigation of potentially adverse impacts while enhancing sharing of benefits.

The framework requires that if a marginalized group is found within a community for the sub projects, then a Marginalized and Vulnerable Groups Plan be prepared depending on further assessments done during screening.

In regard to the Solar Mini-grid in Quimbiso, the policy is applicable because the main inhabitants of Quimbiso- who are mainly the Murulle community  are classified as a VMGs in Kenya. The ESIA did not identify any adverse impact on the Murulle community therefore, a separate Vulnerable and Marginalized Group Plan (VMGP) will not be required, however, elements of the VMGP such as inclusion of Murulle in the stakeholder engagement process as well as representation on the locational grievance redress committee will be incorporated in the ESMP, to ensure that the Murulle access culturally appropriate project benefits and opportunities, in a gender sensitive and intergenerationally inclusive manner.

3.8 Comparison between the World Bank and Kenyan Laws to this Project

A comparison between the WB policies and the Kenyan law is presented in this section. The objective is to find out any gaps and propose a recommendation.

## Table 7: Comparison between the WB safeguard policies and the Kenya Legislation

| World Bank safeguard Policies | Kenyan laws | Comparison | Recommendation |
| --- | --- | --- | --- |
| O.P 4.01 requires screening to determine level of environmental and social assessment to be done An ESIA is prepared before project implementation | EMCA requires screening of project to determine level of environmental and social assessment to be done An ESIA is required once determination is done | Similar - both require screening | Screening has been done and the project is established as medium risk which requires and ESIA |
| ESIA is needed once determination had been established and should be prepared identifying all environmental and social impacts and mitigation measures proposed to address the impacts | ESIA is needed once determination had been established and should be prepared identifying all environmental and social impacts and mitigation measures proposed to address the impacts | Similar - both require ESIA depending on the project impacts | ESIA is prepared in line with EMCA /EIA regulations and makes reference to WB safeguard policies |
| O.P 4.12 Land Acquisition and Involuntary resettlement should be avoided wherever possible or minimized and exploring all alternatives | The Government and any other organization, The Government and any other organization shall prevent internal displacement linked to development projects to the extent possible by exploring other alternatives. | Similar - displacement in projects should be avoided to the extent possible by exploring alternatives. | WB policy is more elaborate than the Kenyan Law. |
| O.P 4.10 on indigenous people seeks to promote the inclusion of these group in development project and especially through consultation to ensure they also share in the project benefits and ensure negative impacts do not disproportionately fall on them The policy requires these groups to be consulted separately to enhance their participation | The COK 20.10 article 56 provides for the right of marginalized communities and the importance of their input in decision making that regards them. National Gender and Equality Act and the Children’s Act and Persons with disability Act seeks to promote the inclusion of these persons in all issues as they are often overlooked and left out. Emphasis is also on consulting with them | Similar - both seek to promote inclusion of these group so that they do can share the projects benefits and ensure that negative impacts of the project do not fall on them disproportionately WB needs a social assessment to be conducted | WB policy more elaborate and the two are being used to compliment |
| Project affected persons should be meaningfully consulted and be given opportunities to participate in planning and implementing of projects and especially where there is resettlement | EMCA requires that the project owner seeks the views of the people who are affected and explain the project information to them and especially the impacts f project and also obtain their opinions or comments | Both are similar | Consultation has been done and will be progressed in line with the two WB policy and Kenya legislation |

## 3.9 National Administrative Requirements

A brief description of the relevant enforcement agencies with respect to the institutional framework is described in table below.

## Table 8: Relevant Enforcement Agencies

| Main Actors | Key Functions |
| --- | --- |
| #### Ministry of Energy | Under the leadership of a Cabinet Secretary, the ministry is responsible for formulation and articulation of energy policies through which it provides an enabling environment for all stakeholders. Its tasks include national energy planning, training of manpower and mobilization of financial resources. |
| Kenya Power Company | - Responsible for distribution and retail supply of electrical energy to end users. Kenya Power purchases power in bulk from the Kenya Electricity Generating Company Limited (KenGen) and the Independent Power Producers (IPPs) through bilateral contracts or Power Purchase Agreements (PPAs) approved by the Energy and Petroleum Regulatory Authority (EPRA) - KPLC will be responsible for implementing the project, construction of the generation systems and distribution network for the Funzi site. Supply of power will be through KPLC and same tariffs will be charged for each category. |
| #### Energy and Petroleum Regulatory Authority (EPRA) | The Energy Act establishes the EPRA to, among other functions: regulate production, conversion, distribution, supply, marketing and use of renewable energy; collect and maintain energy data; ensure, in collaboration with the Kenya Bureau of Standards, that only energy-efficient and cost-effective appliances and equipment are imported into the country; and co-ordinate the development and implementation of a national energy efficiency and conservation action plan. The powers of the Authority include, but are not limited to, the power to: issue and renew licenses and permits for all undertakings and activities in the energy sector; manage electric power tariffs and tariff structures; investigate tariff charges; formulate, set, enforce and review environmental, health, safety and quality standards for the energy sector; approve electric power purchase and network service contracts for all persons engaging in electric power undertakings; investigate and determine complaints or disputes between parties over any matter relating to licenses and license conditions under the Energy Act; and impose such sanctions and fines as may be appropriate for violation. |
| #### Energy and Petroleum Tribunal | The Energy Act establishes the Tribunal to hear and determine civil disputes and appeals from the EPRA and any other licensing authority relating to the energy and petroleum sector. The Tribunal has powers to grant equitable reliefs including, but not limited to injunctions, penalties, damages, specific performance, and the power to, on its own motion or upon application by an aggrieved party, review its judgments and orders. |
| #### Rural Electrification and Renewable Energy Corporation (RERC) | The main purposes of the RERC are to spearhead development of renewable energy resources in Kenya and to accelerate the pace of rural electrification in the country. The RERC is mandated under the Energy Act to undertake feasibility studies and maintain data with a view to availing the same to developers of renewable energy resources and provide an enabling framework for the efficient and sustainable production, conversion, distribution, marketing, and utilization of renewable sources in Kenya. |
| #### Renewable Energy Resource Advisory Committee | The Committee is intended to play an advisory role to the Cabinet Secretary for the Ministry of Energy and Petroleum on the criteria for allocation of renewable energy resource, licensing of renewable energy resource areas, management of water towers and catchment areas, development of multi-purpose projects such as dams and reservoirs for power generation and management and development of renewable energy resources. |

# CHAPTER FOUR

# 4. BASELINE SETTINGS- ENVIRONMENT, ECOLOGY AND SOCIAL ASPECTS

## 4.1 Study Area

Based on the secondary information of the region, the following baseline information on environment, ecology and social status has been discussed under the sections below.

## 4.2 Environment Baseline

## 4.2.1 Geology and Soil

The village is generally covered with red loamy sandy soils all round towards Rhamu. The village has considerable deposits of sand and loam soils providing a significant supply of construction materials for the major urban centers Mandera East and North sub-counties. The soils in the project location were predominantly sandy loam soil with patches of depressed land of limestones/claystones.

### 4.2.2 Topography

Qumbiso is a featureless plain that lies 400 meters above sea level and along Latitude 3016’150N and longitude 40042’170E. The village is low lying, characterized by dense vegetation with thorny shrubs of acacia types.  Mandera County topography similar to the project site has been beveled by five peneplains of which the lowest, the end-Tertiary surface, comprises the largest proportion of the area, from which rise the central hill masses upon which remnants of the other peneplains are preserved. The rocks in the area consist of limestones, sandstones and siltstones of Middle Jurassic to Cretaceous Age and tertiary to recent claystones, kunkur, gypsum and residual (red, gray and black) soils. Subsequent to the deposition of the Mesozoic sediments the area has been gently tilted and folded with the sediments dipping generally to the northwest.

Soils around Qumbiso is mainly red sandy loam soils with fertile alluvial soils to the western side of the village bordering Daua River which is approximately 8km from the village. The soils are characterized by poor drainage, cracks and high rate of expansion making farming less productive. The village is surrounded by hills which are covered by shallow and stony soils unsuitable for crop farming. Generally, soils are of low fertility and prone to erosion due to tendency to form surface capping.  Soils are variable of depth and have stony surfaces. There are small pockets of black cotton soils (vertisols) in the County along the border with Ethiopia along Daua River. The soil fertility ranges from low to moderate with low organic matter content.

### 4.2.3 Hydrogeology and Drainage

In Qumbiso, the notable hydrological features are the seasonal laghas, River Daua, many boreholes and water pans within the county. Most of the flowing water resources and laghas have a North Easterly directional flow into River Daua which flows eastwards to Somalia. During the rainy season, there are several seasonal swamps/temporary wetlands. These swamps and drainage serve as dry season grazing zones at the same time allow some cultivation for extended periods of time. During the rainy season water collects in the earth dams forming water points for the locals and their livestock. Percolation of water in the sandy flood plains and subsequent low evaporation rates provides water for the local communities during much part of the year.

### 4.2.4 Ground Water Development

The ground water resources were majorly identified during the site assessment by means of observation and selected data hydrological model of the area. The site has a borehole indicating the presence of underground water. With the proximity of the village to the Daua River to the West, the rate of groundwater recharge is estimated to be high compared to other areas and as such the groundwater level is fairly moderate and freshwater.

## 4.3 Ecological Conditions

The area’s ecological conditions are influenced by the soil type, altitude, vegetation, rainfall pattern and human activities. As is the rest of the county, Qumbiso is a semi-arid area falling in the ecological zone V-VI. The rainfall pattern is bi-modals with annual rainfall ranging between 190mm and 277mm and is usually characterized by poor distribution especially the long rains. The rainfall is usually erratic and short making it unfavorable for vegetation and crop growth.

The main economic activity practiced in the project area is livestock keeping and seasonal small-scale farming. The area has drought tolerant flora tree species with the vegetation in the County generally being Acacia and Commiphora species which are used for fuel wood, carving, livestock fodder and in charcoal production. The vegetation density is estimated to be 300-500 bushes per hectare. However, this varies from locality to locality based on the individual land holders where significant degradation has been done by livestock grazing and farming in particular along Daua River. The estimated bush coverage is between 30% - 50% of the area. Predominant bush species are Acacia and Commiphora types including; Acacia gerrardii, Acacia Tortilis, Terminalia Brownii among others.

The Fauna found within the area includes a mix of both predatory and herbivorous animals found within the area. This includes Hyena, Lions, Zebras, Warthogs, Cheetahs, Gazelles, Antelopes, Dikdik, Baboons among others. No detailed wildlife including birdlife count and diversity assessment was conducted. Density of game is low with concentration along the seasonal dry riverbeds and River Daua bushes with few or minimal in open grassland. Wildlife hunting has been significant over the years with proliferation of small arms in the area from across the Somalia border decimating the wildlife in the area.

## 4.4 Climatic Conditions

The county experiences an annual average relative humidity of 61.8 percent. The county receives an average of 190mm - 255 mm precipitation annually. The higher areas of Banisa receive higher rainfall of between 500mm and 700mm. The average temperature is 32°C. There are two rainy seasons’ i.e., short, and long rains. The short rains are expected between October to December and the long rains from March to May each year.

### 4.5 Socio-economic Environment

### 4.5.1 Community Profile

Qumbiso  village is in Libehia  ward, Mandera East  sub county in Mandera County. It is located 16km from Harare town and 30km to Mandera Town. The top community development priorities are water, health and veterinary facilities in that order. The village has been in existence for 30years per the community leadership with growth overtime. Houses in the community are mainly thatched with a few are roofed by iron sheet. The community support mechanism includes Hunger safety net, emergency relief food/feed (for livestock and humans). The main community is the Murule clan. Islam is the dominant religion. Below is a summary of the demographic profile of Qumbiso.

## Table 9: Demographic Profile of Qumbiso

| Attribute | Magnitude/Number |
| --- | --- |
| Approx. population | 3500 |
| Households | 400 |
| Gender. | Male – 48% Female – 52% |
| Ave. No. per household | 8 per household |
| Indigenous | Indigenous- 100% Settlers – 0% |
| Vulnerable classes | Elderly, PLWDs, single women headed households |
| Dominant ethnic group | Somali: Murule |
| Primary religion | Islam |
| Other groups | - |
| Employment (formal/Informal) | Formal – Less than 0.5% Informal – 99% |
| Public facilities | 4No. which are Qumbiso primary school, 1No Mosque & Madrasa; 1No. Community Hall; 1No dispensary. |

### 4.5.2 Socio-Economic Status of Study Area

#### 4.5.2.1 Demographic Profile

Qumbiso has a population of approximately nearly 4000 persons and with about 400 households with an average of 8 people. The gender ratio is currently estimated to be about 48% male and 52% female which is largely similar to the national population census.

#### 4.5.2.2 Educational Infrastructure

The village has only one primary school - Qumbiso Primary. The school has a total of 198 students:  121boys and 77 girls with 4 teachers. Generally, the girl child population in both primary schools is around low 40 percent. This is attributable to cultural belief of male seeing children as more beneficial to a household’s future income support compared to girl child.

#### 4.5.2.3 Occupation and Livelihood Profile

Qumbiso community are mainly pastoralists moving with livestock in search of pasture and water. Major livestock kept are camels, cattle, sheep, goats, and local chickens. The community relies on livestock products for food at the household level and for income generation. Formal employment is less than 1% with teachers, health sector and security employees. Other sources of income in the society include sale of wood fuel/charcoal and firewood, building materials, boutique and groceries retail shops and eateries. Due to the aridity of the county, food production (crop growing) is limited and contributes little to food security. Few farmers grow maize, sorghum, and beans during the rainy season. Bulk of these harvests is for subsistence/household consumption.

During the community engagement the following were details of nature of business activities that was assessed;

## Table 10: Nature of Business Activities in Qumbiso

| Nature of Business | Magnitude/Number | Remarks |
| --- | --- | --- |
| Commodities trading -food stuff shops | 12No | 3No women owned; |
| Food Kiosks | 11 | All women operated |
| Miraa vendors | 4No | 3women operated 1No male operated |
| Butchery | 2No | All men operated |
| Boutique | 8No. | All women operated |
| Islamic school (Duksi) | 8No | All male operated |
| Farming | 10No | All men operated |

From the above most businesses are largely operated by men as the main breadwinners but women are also engaged in activities that supplement family income in running such petty trading business such as food kiosks, boutique and other minor commodity trading. The men as head of families are largely engaged in the key activities such livestock rearing, high turnover business and farming activities.

4.5.2.4 Land Use

Land in the community is mainly communal. The land is used for homesteads and other infrastructures, crop growing and mainly for livestock grazing. Water is also harnessed from the land with earth pans and boreholes. An abbreviated Resettlement Action Plan (A-RAP) outlining the principles and procedures for land acquisition and compensation is annexed to this ESIA. An A-RAP applies where affected persons are not physically displaced, and less than 10% of their productive assets are lost, or fewer than 200 people are displaced. In the case of KOSAP sub-projects, there is no physical displacement of affected persons, and the foreseen impacts on livelihoods such as grazing occasioned by mini-grid construction, wayleaves acquisition, and implementation of community projects are considered minor. A-RAPs will be implemented for sub-project sites on registered and unregistered community land/group ranches.

#### 4.5.2.5 Health facilities

Qumbiso has only one public health dispensary with 2No nurses. Main service provided is Out-patient services. The facility lacks water, electricity, beds, adequate toilet facility and other basic equipment.

#### 4.5.2.6 Social and Physical Infrastructure

Water: The only sources of water in the village are boreholes and water pans. Water from the borehole is fresh and not treated. During the rainy seasons water tinkering is undertaken to supplement water needs. The community reported on a water piping project as part of the Elwak-Mandera Highway tarmacking social support program.

Sanitation: Open defecation (OP) is widely practiced in the village. There are however few private toilets in the school, dispensary, and Mosque. Waste management is poor.

Road Network: Roads connectivity within the area is also poor and not regularly maintained. The main forms of transport within the area are Motor bikes, taxis and Matatus while donkeys and camels also provide alternative modes of transport. The village is off Mandera-Isiolo Highway.

Mobile Network Coverage: Safaricom is the only Network coverage within the village and majority of people have access to the internet services.

Power/electricity: - The community is not connected to the main grid. The population uses mainly portable solar at the household for charging mobiles and lighting. Kerosine is also used for lighting homes.

# CHAPTER FIVE

# 5. PUBLIC ENGAGEMENT AND CONSULTATION

## 5.1 Introduction

Stakeholder engagement and consultations have been an integral part of the ESIA process and will continue throughout the project development and operation. The process has been spearheaded by the ESIA Experts from KPLC and REREC. Information-sharing and inter-agency coordination between the different entities has been essential to avoid duplication as well as consultation fatigue among the key stakeholders. The engagement process was designed in such a way that it fulfills the requirements of both the national legislation and the World Bank safeguard requirements.

## 5.2 Consultation Objectives

Stakeholder consultations to support the ESIA process were specifically aimed to achieve the following objectives:

- To provide information about the project and its potential impacts to those interested in or affected by the project, and solicit their opinion in this regard.

- To identify additional impacts/issues and possible mitigation measures.

- To verify the significance of the identified environmental, social and health impacts.

- To provide opportunities for stakeholders to discuss their opinions and concerns about the project.

- To better understand the people’s practices, perceptions and conditions in the project area.

- To manage expectations and misconceptions regarding the project.

- To inform the process of developing appropriate mitigation measures.

- To provide stakeholders an opportunity to contribute towards identification of mitigation measures and the Environmental and Social Management Plan (ESMP).

- To analyze gaps identified from the issues; and

- To timely engage the stakeholders in relation to the land acquisition process.

## 5.3 Stakeholder Engagement

## 5.3.1 Consultation with Qumbiso Community

The consultation and engagement process with the Qumbiso community was designed in such a way that fulfills the requirements of both the national legislation and the WB safeguard policies requirements. The following key principles were followed in conducting the various consultations for the project:

- Ensure that the development process for the Project fosters full respect for human rights, dignity, aspirations, culture and natural resource-based livelihoods of the Qumbiso People.

- Anticipate and avoid adverse impacts of the project on Qumbiso community, or when avoidance is not possible, to minimize and/or compensate for such impacts.

- Inform and discuss about the nature and scale of the project with the Qumbiso community members and ensure that they were able to understand the project and its associated implications.

- Respect and preserve the culture, knowledge, and practices of Qumbiso community.

- Present adverse impacts and identify remedial measures in a more transparent and direct manner so that their views and proposals are mainstreamed to formulate mitigation and benefit enhancement measures.

- Identify perceptions and attitudes of the Qumbiso community towards the project.

- Establish and maintain an on-going relationship based on informed consultation and participation by the project throughout the project’s life-cycle, and,

- Ensure their views and concerns are incorporated into project site selection, design and implementation.

The ESIA team as detailed below held a public consultation meeting with Qumbiso community members to disclose relevant project information including, project impacts, both positive and negative and opportunities; engage on land acquisition; sensitize community on GRM and support the constitution of the GRC; discuss roles of men, women and youth in KOSAP; sensitize on occupational health and safety aspects, as well as get their feedback and input regarding the proposed mini grid project.  Consultations were based on the principles of fostering genuine dialogue, respect and equal opportunity for all/social inclusivity, timely and full disclosure of relevant project information and utilization of culturally appropriate languages.

## Table 11: ESIA Project Team

| No | ESIA Team Details | Expert Role | Organization |
| --- | --- | --- | --- |
| 1. | Mohamed Bubicha | ESIA Lead Expert | Norken |
| 2. | Ibrahim Adan | ESIA Lead Expert | Centric |
| 3. | Abdikarim Aburo | ESIA Support staff | Centric |
| 4. | Amran Noor | ESIA Support staff | Centric |
| 5. | Abdirahman Mohamed | Principal Environment Officer | Mandera County |
| 6. | Samuel Abaya | Environment Officer | Kenya Power |

## 5.4 Notice of the consultation meeting

The team of experts gave a two weeks’ notice to the county government of Mandera through the County Renewable Energy Officer who were to inform the Qumbiso area chief to inform the community and mobilize for the consultation meeting. However, there has been a lot of fear in terms of insecurity in the area with threats of terrorism, hence mobilization didn’t start as early as expected. During the consultation meeting day, the chief, assistant chief and the village elders mobilized the residents of Qumbiso Township for the meeting which was well attended by elders, women and youths. The meeting was held at the Qumbiso Social Hall with the meeting held on 24th November 2021 from 1030hrs to 1230hrs. However, FGDs meeting was convened after the main meeting concluded about 1330hrs.

## 5.5 Summary of Community Consultation Meeting Leading to Land Identification and GRC Constitution-(screening level)

Project: Proposed Qumbiso Solar Mini-grid

Venue of meeting; Qumbiso primary school in Qumbiso village,Mandera North  Sub County of Mandera County

Date: 2/11/2020

The Chief of Qumbiso location called the meeting to order at 13.20p.m. The minutes and list of attendance have been appended in this report.

implementing KOSAP in partnership with County Government in 14 Counties in areas that are far away from the national grid. He said the proposed project is called KOSAP-(Kenya Off-grid Solar Access Project) is being implemented jointly by the Ministry of Energy, the Kenya Power and Lighting Company (KPLC) and the Rural Electrification and Renewable Energy Corporation (REREC) in partnership with the World Bank as a development partner, County Government as a partner and the communities in Off-grid areas being the PAPs.

He further noted that the agenda of the visit was to undertake

- Undertake an environmental and social screening of the proposed sites to check suitability in terms of environmental, technical, social and health requirements.

- Undertake community engagement to sensitize the community on the project.

- Explain the land requirements for the project and sensitize the community on their rights in regard to land so that they can make an informed decision.

- Need to set up Grievance Redress Mechanism for the project.

- Guide the community in electing Grievance Redress Mechanism committee members and sensitize the members of their work during project implementation.

The environmentalist (Ibrahim) explained the benefits and negative impacts and their proposed mitigation measures of the project.

5.6 Land for the Project

The community identified land for the project and noted that the portion was part of a bigger land which they had identified earlier and shown to the county government of Mandera. They noted that ‘’since the land is for public facilities even the current proposed solar project of solar is public and we decided to identify the same area since the land is about 0.7363 hectares and can accommodate the project’’.

5.7 Plenary Session

Abaya made a brief summary of what had been discussed and invited the community members to ask questions or seek clarifications on the information shared. The questions raised are presented in the table below

## 5.8 Stakeholders Meeting

Public consultation meeting was held in Qumbiso primary school on 26th February 2020 with the project PAPs for initial sensitization and on 24th November 2021 during the EIA stakeholder’s engagement. It was agreed that Public Consultations need to be continuous through the project cycle. The following are the topics that were discussed during the public consultation meeting in Qumbiso primary school.

5.8.1 Agenda

- Why KOSAP?

- KOSAP implementation plan.

- What is entailed in the proposed mini-grid project.

- Electricity distribution and connection to the household.

- Land allocation and site identification for the proposed project

- Entitlement to the community in regard to the proposed project

- Land acquisition process

- Positive and negative Environmental and social impacts associated with the proposed mini-grid project.

- Mitigation measures of potential adverse impacts.

- In-kind compensation to the community for land allocation.

Participants were taken through the topics by various experts and the community was given an opportunity to ask questions and seek clarifications from the team of experts present in the meeting. The minutes of the meeting and list of attendance have been attached as part of the annex of this report.

The project proponents through the Ministry of Energy’s Kenya Power have already prepared a detailed stakeholder engagement strategy, to be utilized engaging stakeholders throughout the project cycle.

## 5.8.1 KEY FEEDBACK RECEIVED DURING STAKEHOLDER CONSULTATION PROCESS

A Consultative Public Participation (CPPs) session is conducted to provide project information and facts to the local community and other stakeholders especially local government administrators thus giving them a platform to enable them to express their appreciation, concerns and fears as well as contribute ideas and opinions towards the project sustainability.

A detailed CPP and community engagement for Qumbiso Solar Mini-Grid was held at Qumbiso village on 24th November 2021 chaired by the area chief.

During the consultative forum, there were remarks from various key personnel including the following: -

### 5.8.1.1 Area Chief’s Remarks

Area administrator Mr. Shukri Ali invited Sheikh Mohamed Bare to open the meeting with a word of prayer.  He then briefly informed the gathering about KOSAP projects, importance, and possible impacts. He then welcomed the members and urged them to fully participate in the discussions.

## Plate 4: Section of the public and proponent representatives following the meeting at Community Hall.

### 5.8.1.2 Consultant’s Remarks

The Consultant, Mr. Mohamed Bubicha elaborated on the possible socio-economic impacts of the project to the residents of Qumbiso and requested the participants to give information for documentation. The consultant with assistance from the Area Chief guided the Focused Group Discussions.

### 5.8.1.3 Positive Comments about the Project from the Participants

Some of the positive impacts that were identified by the participants include the following.

- Learning will improve due to availability of lighting in the local school and madrasah.

- Business opportunities will improve since farmers will be able to cool their milk, welding business will arise, electronic shops and cyber cafes etc.

- Employment opportunities will increase for the youth due to increase in business opportunities

- Security will improve due to availability of lighting for the larger community and in particular women safety will be enhanced.

- Medical services will improve due to availability of refrigeration services and power to operate laboratory and other medical diagnosis equipment.

- The electricity will assist in pumping of water from the boreholes.

### 5.8.1.4 Identified negative impacts of the project

Some of the positive impacts that were identified by the participants include the following.

- Accidents: some of the members raised concerns of possible accidents from electrocution especially the children as well as possible accidents from falling off the electric poles if workmanship is poor. The community suggested sensitization for the community on safe electricity use.

- Employment Disputes: There was a concern over the possibility of disputes arising between the local community with people of different cultures at the construction sites. The community suggested that proponents should consider employing local construction workers for unskilled works.

- Dust Generation: The participants expressed concern over the possibility of generation of large amounts of dust within the project site and surrounding areas because of demolition, excavation works and transportation of building materials. This concern is particular to adjacent school children.

- The proponent will ensure that dust levels at the site are minimized through sprinkling water in areas being excavated and along the tracks used by the transport trucks within the site. Additional mitigation measures presented in this report will be fully implemented to minimize the impacts of dust generation.

- Environmental Aesthetics It was seen that the aesthetics of the area would be affected negatively during construction. It was suggested that the proponent should ensure landscaping is conducted after construction.

- Environmental Aesthetics: Some neighbors will be affected by too much noise and exhaust fumes from the site.

### 5.8.1.5 Other concerns

- Some of the members requested for implementation of the project done as soon as possible.

- Questions were also raised on charges of installation and usage.

- Request was also made on the consideration of locals in the job opportunities.

### 5.8.1.6 Proponent Representative Response

The consultant, while addressing the community’s issues raised, gave the following response.

- Every resident, business or public facility will be connected to the electricity at an affordable cost

- That the Contractor/KOSAP will rehabilitate and plant trees after the construction phase of the project

- All non-skilled labor will be sourced from the Qumbiso Community and not from outside

- He assured the community that the project will commence soon after ESIA.

### 5.8.1.7 Consent

The Community members present unanimously endorsed the Project Proposal.

### 5.8.1.8 Community Presentation

#### 5.8.1.8.1 Adult to youth Representation

During the stakeholder’s consultation adults were more represented than the youth.

#### 5.8.1.8.2 Gender Representation

Both genders were adequately represented in the meeting with 35 percent women and 65 percent male representation.

#### 5.8.1.8.3 Heads of Households

Male were the household heads during the stakeholder consultation.

## 5.9 Focused Group Discussions Analysis

The in-depth interviews were used as a tool for stakeholder identification and mobilization as well as collection of baseline data to enable identification of the likely project impacts. In addition, it provided an opportunity to the participants to raise their fears and concerns as well as make recommendations as pertains to the project.

During the discussions, information was gathered about different roles, livelihood, health issues, challenges, perception of quality of life, education options for children, health care and project perception.

The consultative meeting had a wide representation as follows:

## Table 12: The consultation Representation

| Category | Male | Female | Total |
| --- | --- | --- | --- |
| Youth | 21 | 8 | 29 |
| Adult | 16 | 12 | 28 |
| TOTAL | 37 | 20 | 57 |

The target groups of the FGD were Males, Females, Health sector, Education sector as well as and the Youths.

### 5.9.1 Female Stakeholders’ Consultation and Participation

The total number of female participants were twenty (20) with ages of between 18-75 years. One (1) respondent was physically challenged with partial blindness. The respondent indicated that the community has female headed households (widows).

## Plate 5: Section of the women following the meeting at Community Hall

- The Project Perception

The participants had knowledge of the solar project since the village was visited in the past during the screening phase and project description was done.  According to the respondents the project will provide lighting for school going students, used for pumping water and creating employment during the construction phase.

- Role of Female in the community

- Building houses, fetching firewood and water.

- Cooking and other house chores

- Women and men have equal opportunities in the community however, Women control household equipment while male control livestock and other major assets.

- Women feel safe in the community and the level of crime is low. No interclan conflict is experience is experienced in the area though occasional cases of terror have been experienced in the past.

- The challenges encountered by women include inadequate water, lack of proper sanitation, high levels of illiteracy.

- Women receive information about local issues and development or news from their husbands and the local chief and through words of mouth among themselves.

- Women are currently involved in political roles that were exclusively for men in the past.

- Institutions/community Development

- Women are involved in decision making at the household level not at the community level as much.

- Female are involved in doing business

- The main community development priorities/needs include.

  - Water

  - Health care services with laboratory at the dispensary a priority need

  - Veterinary facilities.

- Economy /Income Generation by Women

- Women earn income from operation of small-scale eateries, clothes, salon business, selling camel, cattle, and goat’s milk. Some are involved in selling firewood.

- At the household level, women contribute less income than men.

- To have greater economic opportunities, women suggested they should be capacity built and be involved in businesses.

- The women have no access to any bank/credit/saving accounts in Qumbiso. However, they use mobile telephone money services.

- Land Use by Women

- Land is mainly used for grazing.

- The livestock (goats and sheep, cattle camels, and donkeys) are reared for both subsistence and income generation.

- Community members are nomadic and move with their livestock in search of water and pasture during the dry seasons.

- Women collect natural resources like firewood for both domestic use and commercial purposes.

- Occasionally, conflict is experienced in the community over pasture and water.

- Some Women in the FGD indicated that sometimes they experience gender-based violence (GBV) at household level. To eliminate GBV the women suggested creation of awareness on reducing GBV among community members.

- Education, Literacy, and Training of Women in Qumbiso

- The women denoted that they have access to education but majorly affected by challenges like inadequate teaching facilities and teachers.

- Girls access basic education at the Qumbiso primary school and Qumbiso mixed day secondary school.

- A few women can read and write in the community, especially the young adults.

- Health Care for Women in Qumbiso

- The women access health care at Qumbiso health centers, though the main health problems/challenges facing women include inadequate medicine, healthcare education and sanitation. Health care services are not sufficient and do not meet the needs of the community.

- Environmental issues affecting health in the community are mainly air pollution because of the main road that passes through the village leading to respiratory diseases.

- Diseases affecting women include urinary tract infection, maternity complications and PUD.

- The women have access to family planning but not adequately utilized.

- There are some people leaving with disabilities and lack specialized home care due to lack of adequate facilities.

- Women majorly prefer using hospitals than traditional methods.

- Access to Water by women

- The community is served by a borehole with distribution water tanks.

- The water is mainly used for domestic use, sanitation, and livestock watering.

- The village also accesses water from a water pan. The water is turbid with dust particles and suspension.

- During the dry season water is not sufficient with the community reliant on water tracking support.

- Sanitation and Hygiene for Women

- The main type of toilets in the village are pit latrines. Open defecation was also reported by the FGD.

- Hygiene and Waste Management by Women

- Women in Qumbiso access sanitary facilities and or products e.g., sanitary towels. However, due to low income most of them cannot afford it. As such, they rely on traditional methods.

- Household waste is burnt in heaps or dumped in a compost pit.

- Access to Power as per the FGD

- Sources of energy and their uses in Qumbiso village include;

- For lighting use of kerosine lanterns and torches using batteries.    Some have portable solar panels.

- Cooking -wood fuel/charcoal.

- Charging mobile-a few uses portable solar.

- Cooling – a few use solar deep freezers.

- The village has limited sources of power as the main challenge.

- Transport and communication

- The main forms of transport are motorcycle, vehicles, donkey carts and camel

- The village is served by an earth road that is impassable during dry and wet seasons

- The area is served with Safaricom service providers as the dominant means of communication.

- Cultural heritage

- The area has no cultural heritage/historical sites.

### 5.9.2 Male Stakeholders’ Consultation and Participation

The male participants were N=37 of between 16 years to elderly during the FGD. The male participants are the main household heads. The following were the responses provided by the participants:-

- The Project Perception

- As per the study, male participants were aware of the proposed project.

- According to the male the project would boost the businesses especially those dealing with cold drinks, general trading and milk. They also indicated that the electricity generated by solar shall be used for lighting homes for school going children to carry out their school preparation work. Other benefits include phone charging, security within the village and used as scarecrows for wild animals like the hyena.

- The male respondents were concerned with the management of any solid/liquid waste generated from the project especially during the construction phase. (This has been addressed in this report in the ESMP).

- Role of Men as per the FGD

- According to the respondents’ males mainly herd livestock, undertake retail businesses, sell firewood, collect natural resources like the gums and resins for sale, and excavate small-scale water pans. Men are also involved in construction of structures within the community.

- Men in Qumbiso have more opportunities compared to females, especially in matters of education.

- In the community the men control livestock and major projects like the water pans, livestock market compared to women who control homesteads equipment etc.

- Men in the community face the following challenges

- Pronounced frequency of droughts.

- High levels of illiteracy.

- Lack of access to credit facilities.

- Male feel safe in the community. However, sometimes they are security concerns of terror from the neighboring Somalia.

- Men receive information through radio, telephone with social media a key source of information and by word of mouth.

- Institutions/Community Development

- The top three community development as per the male FGD include:

- Water infrastructure.

- Medical infrastructure development – laboratory and maternity,

- Veterinary facilities.

- Economy /income generation

- The main sources of income in Qumbiso include:-

- Livestock and livestock products.

- Petty trading.

- Crop farming -along River Daua shores.

- Overall, men contribute more income to the household compared to females.

- To improve the community economy men suggested that they should be engaged in growing crops during the rainy seasons, and be involved in construction work.

- Mobile phones are used as banks. However, there are no major credit facilities, the community rely primarily on savings through M-Pesa, KCB and Equity.

- Land Use

- Land in Qumbiso is mainly communal and is used mainly for grazing livestock. Some land has been set aside for growing sorghum, onions, watermelons, maize, and beans on a small scale under rainfed and irrigation agriculture for subsistence purposes.

- Men keep livestock both as subsistence and income-generating activities. Livestock reared include cattle, camels, sheep, goats, donkeys and chicken.

- Community members are nomadic- moving with livestock in search of water and pasture especially during the dry seasons.

- The men are also involved in collection of natural resources like firewood, fruits, herbs, and gum Arabic from the nearby vegetation covers. Sand, pellets, gravel, and ballast are collected from the nearby quarries and are used for construction at the household level and for sale.

- According to the men's FGD, land-conflicts are experienced within the communities because of demarcation of land by some individuals. Elders in the village are involved in solving the land disputes.

- Education, Literacy, and Training

- The village has only one primary school with an enrolment of 198 pupils.

- At Least 50 percent of male respondents below the age of 40 in the community can read and write.

- Qumbiso Primary about 1km from the village center provides access to formal basic education and madrasas for Islamic education and studies.

- The male population generally complete their studies up to primary and secondary levels.

- The factors preventing men from accessing further education include high levels of poverty, responsibilities like livestock rearing and insecurity which caused inadequacy of teachers.

- Ability to read and write among the male population is generally average.

- Health care analysis by the male FGD

- The men access health care from Qumbiso dispensary. However, complicated cases are referred to Elwak, Mandera or Nairobi counties.

- The dominant health issues among men include blood and urine infection, gastric issues and arthritis.

- The PLWDs are present among the male population and are mostly managed at home and only taken to a health facility in case of any complications.

- Access to Water Analysis

- Water pans about 1km from the village center provide water for the community to use for drinking, cooking, washing, bathing, and livestock use.

- Women and children are involved in fetching water for the community members.

- The men are responsible for searching for water to be provided to the livestock while women collect water for both livestock for domestic use.

- The community also has a borehole.

- Sanitation and Hygiene

- The main type of toilets are pit latrines.

- Men indicated that open defecation is commonly practiced as an alternative where access to latrines is impossible.

- Hygiene and waste management

- Handwashing and general cleaning are done by use of basins and jerry cans.

- Access to Power

- Sources of energy for Qumbiso village include;

- Kerosene lamp for lighting.

- Firewood for warming, cooking

- Solar Piccos for mobile phones charging.

- Cooling – solar fridges for a few cases.

- The village has limited sources of power since the solar power which they mostly rely on is privately owned and access to maintenance is limited and the systems are of low standards and fees for utilization charged.

- The men suggested that the project will be of great importance to the community.

- Transport and Communication

- The main forms of transport include; motorcycle, vehicles, donkey carts and camel

- The village is served by an earth road (Elwak- Mandera -B9 Highway).

- The area is served with Safaricom service providers as the dominant means of communication.

- Religious Heritage

- Mosques are the main religious sites and also education centers within the Qumbiso community.

- The main festivals undertaken by men include religious festivities e.g., Idd, weddings and rituals during good harvest.

## Plate 6: Male FGD Respondents at Qumbiso

### 5.9.3 Youth Stakeholders Consultation and Participation

- The youth participants were N=29 in number (21male and 8 female). The following opinions were provided by the youth participants during the FDG.

- The project perception

- The youth revealed that they were aware and understood the importance of the project to the community.

- The respondents suggested that the project will provide the required electricity for charging mobile telephone, used for lighting homes for children to study, used to run refrigerators, televisions, and radios.

- They however noted that negative impact as likely injuries through electric shocks and suggested sensitization on use of electricity.

- Role of the Youth

- The youth said that they are well involved in community matters and their voices are heard.

- Key priorities among the youth include livestock keeping, which is affected by drought and disease.

- Youth are involved in decision making in the community.

- Institutions/community Development

- The community has a Youth Group whose function is to address general wellbeing of the community and youth. The Qumbiso youth group consists of various interest groups in the community.

- There are no development or aid programmes for youth within the community.

- Economy /Income Generation/Employment

- Eighty (80%) of the respondents are self-employed while about (less than 3%) have full-time salary jobs.

- The income-generating activities predominant among youth in Qumbiso include casual work like construction, fetching and selling of firewood, trading in livestock especially goats, transportation business by use of motorbikes and through selling of miraa.

- Other skills that enable them gain employment include motorcycle riding, tailoring, barber shops and carpentry.

- Education, literacy, and training for youth

- 50% of youth have completed secondary school.

- About (5%) have completed vocational/colleges.

- The major skills among the youth include motorcycle riding, tailoring, salonists and carpentry etc.

- Unemployment

- three percent of youth in the community have full-time salaried jobs. eighty percent of youth are self-employed with the main job being petty trade.

- Recreation

- Most youth are involved in football.

## Plate 7:  Youth FGD Respondents at Qumbiso

### 5.9.4 Education Stakeholders’ Consultation and Participation (KI)

- The village has Qumbiso Primary school and Qumbiso mixed day secondary school.

- The project perception

- The KI was aware of the project.

- He indicated that the project would have a positive impact on the school through access to electricity that will provide light, especially in the evening study by students. Learning will also be digitized.

- He suggested that any possible negative impact of the solar project can be mitigated through regular maintenance checks and proper installation. The community should be capacity built on repair and maintenance.

- Infrastructure/Resources

- Qumbiso mixed secondary School currently has 6No teachers.

- The challenges facing the school include inadequate water, lack of electricity, inadequate learning infrastructure e.g., desks, classrooms, and toilets (for staff) as well as inadequate teachers.

- The school receives minimal support from the national government.

- The average walking distance of students to school is 1.5-3km.

- Students are provided with meals.

- Teachers receive their salaries from TSC, County government and PTA.

- The School Performance

- The main challenge in the school is lack of electricity and lack of infrastructure like libraries, water in school, dormitories.

- The performance of boys is generally better than girls per past national examination results analysis.

- Student population 198 students: 120 boys and 78 girls.

### 5.9.5 Health Stakeholders’ Consultation and Participation. (KI)

The following were responses from the health work (a nurse) during the KII.

- The project perception

- The key informant had not heard of the project.

- He noted that the project shall have positive impact to Qumbiso Dispensary through access of electricity, availability of refrigeration services for storage of vaccines and other medicines requiring cold chain at the facility, improvement of communication that require electricity.

- Facility Profile

- Qumbiso Dispensary currently operates on a 24-hour basis and provides Out-patient, family planning and maternity services.

- It serves the local community and the surroundings of informal villages within a radius of 3 km. Services provided include immunization, family planning, outpatient services, maternity, and nutritional services.

- Infrastructure/Resources

- The dispensary is currently understaffed and only has 2 nurses and 1 nutrition officer.

- The Nurse indicated that the infrastructure at the institution is at moderate condition.

- The facility also has inadequate equipment; there are no beds, or any emergency vehicles and maternity services are also not provided for the women.

- The average walking distance of students to the dispensary is approximately a kilometer.

- There are outreach and educational services currently provided in relation to health which include immunization, family planning and nutrition service

- The Nurse indicated that there are several gaps in the health care system in the village that include shortage of drugs, inadequate staffing, lack of water, lack of toilet facilities and waste disposal facilities.

- Prevalence Rates/Health Issues

- The main health issues predominant among the children in Qumbiso are malnutrition, diarrhea and URTI.

- The main health issues predominant among the women in Qumbiso are anemia, URTI and dengue fevers.

- The main health issues predominant among the men in Qumbiso are URTI, pneumonia, and Dengue fever.

- Malnutrition was the most prevalent among most groups due to food insecurity while Sexual health issues are the least common among the community of Qumbiso.

- Maternal and infant mortality rates were undocumented due to lack of maternity services in the hospital.

- Minimal Mental health issues were reported; there are less than 10 known cases.

- There are no cases of GBV or health issues arising from the quality of the environment which have been handled by the dispensary.

- The most vulnerable groups within the community are women elderly and children due to poverty and home maternity care.

- Life expectancy is 60 years. Maternal and infant mortality rates are very high in the county.

# CHAPTER SIX

# ANALYSIS OF PROJECT ALTERNATIVES

### 6.1 Consideration of Project Alternatives

In this chapter, various alternatives available to the project are discussed. The alternatives are as follows; “no-go/do nothing” alternative, alternative construction materials and technology, the alternative Mini-grid site and alternative sources of energy identified during the ESIA process.

The identification and examination of alternatives is fundamental to environmental assessment. It provides decision-makers with information that enables them to properly consider optimal solutions to development proposals. Alternatives illustrate and contrast the environmental implications and consequences of different options available to achieve the same end. In this way, both the KPLC and the authorities who must consider granting the authorization, are put in a position where all involved are able to make informed choices or decisions.

This section analyses the project alternatives in terms of site and waste management options.

### 6.2 Relocation Option

Relocation option to different sites is an option available before the project implementation. At present the project KPLC does not have alternative sites in the general direction of the proposed sites. This means that the project proponent has to look for the alternative lands. Looking for the lands to accommodate the scale and size of the proposed project and completing official transaction may take a long time although there is no guarantee that the land would be available.

This project is to improve electrification and accessibility to an already established market center. Several alternatives were considered to improve other areas, but this one was selected because it meets the electrification needs of the area.

In consideration of the above concerns and assessment of the current proposed sites, relocation of the projects is not a viable option.

### 6.3 Zero or No Project Alternative

The No Project option in respect to the proposed project implies that the status quo is maintained. This option is the most suitable alternative from an extreme environmental perspective as it ensures non-interference with the existing conditions. This option will, however, involve several losses both to Qumbiso village and the community as a whole. The target Project-Affected Persons (PAPs) will stay without electricity and the government objectives of bring electricity in order to open up the area and provide better public services will not be realized. The No Project Option is the least preferred from the socio-economic and partly environmental perspective due to the following factors:

- The socio-economic status of target communities the local economy would remain unchanged.

- Generation of employment opportunities through expansion of business activities that would have been spurred by availability of electric power will not occur.

- Opening up the area for investors will not occur.

- Health benefits that come with electricity will not be realized.

- The targeted consumers will forgo the desired electricity supply in the area.

- The country won’t meet its energy requirement.

- The objectives of the government’s efforts towards achieving Vision 2030 will not be realized.

From the analysis above, it becomes apparent that the no project alternative means no project to the local people and the Government of Kenya, and the benefits outlined above and other indirect benefits that would accrue from construction of the proposed project.

It is thereby concluded that the ‘do-nothing’ option is not a good option economically and should therefore be discouraged and rejected. It is therefore imperative for KPLC to establish a new solar mini grid in the area and supply the community with clean energy.

### Alternative Sources of Energy

### 6.4.1 Thermal Power Generation

Thermal power through installation of Diesel Gen Sets is an option which can be considered to provide power to Qumbiso. This would need more than 500litres of Industrial Diesel Oil (IDO) is burnt daily to generate targeted 97kWp of electricity at Qumbiso. Thermal generation can also be fueled using alternative fuels such as natural gas, bio diesel, industrial kerosene, heavy vehicle fuel, coal, and unleaded petrol. Thermal power generation has serious negative environmental impacts including generation hence the need for the KPLC to install the proposed solar power plant.

### Hydro Electric Power – HEP

This would mean exploring the possibility of extending the existing national grid to Qumbiso since there are no hydro facilities within the region to facilitate HEP generation. The proposed project is quite far from the national grid hence this is a costly venture and may take time before the resident’s power need is facilitated.

### Other Sources of Energy:

Wood fuel is the main source of Energy contributing to 80% of energy requirements in Africa. Over reliance on wood has led to deforestation, desertification, global warming, and climatic change among other socio – economic demerits. The Government of Kenya should look into the possibility of using nuclear energy to generate electricity. This is a long-term consideration and also has several deleterious effects to the environment and human health. Nuclear Waste disposal will also create a huge environmental challenge.

Based on this discussion the proposed solar Mini grid presents the most appropriate option of electrifying/ bringing power to Qumbiso in terms of technology, cost, and environmental considerations.

### Analysis of Alternative Construction Materials and Technology

The proposed solar Mini grid will be constructed using modern, locally, and internationally accepted materials to achieve public health, safety, security, and environmental aesthetic requirements. Equipment that guarantees efficient use of locally available materials will be encouraged to ensure reliability in supply with minimum power loss and good design to allow efficient distribution of power in the area.

The support structures in the Solar Mini-grid can be wooden or steel. Because of its durability and strength, steel is the best choice, and all support structures will be steel. Perimeter fence can be a reinforced wire mesh fixed to support structures that can be wooden, concrete, or steel. Alternatively, a stone perimeter wall can be constructed, and this is the option of choice since it is more durable, offer better protection and requires less maintenance.

The design of the solar mini-grid will be easy to install and dismantle with minimum labour requirements and maintenance costs will be minimal. The process material that are input for the proposed project such as generator diesel fuel and oil and water for cooling the generator and for cleaning purposes are critical elements. There is no alternative for generator oil and water for standby generator cooling and for mini-grid facilities cleaning water. So, the task was to assess alternative water and Diesel generator oils and fuel sources for the project.

### Solid Waste Management Alternatives

A lot of solid wastes will be generated from the proposed project. An integrated solid waste management system is recommendable. First, the KPLC will give priority to reduction at source of the materials. This option will demand a solid waste management awareness program in the management and the staff. Recycling and reuse options of the waste will be the second alternative in priority. This will call for a source separation program to be put in place. The third priority in the hierarchy of options is combustion of the waste that is not recyclable. Finally, the KPLC will need to establish partnership with NEMA approved waste handlers for regular waste removal and disposal in an environmentally friendly manner. In this regard, a NEMA registered solid waste handler would have to be engaged. This is the most practical and feasible option for solid waste management.

### Alternative Solar Mini-grid Site

In determining the most appropriate site for the establishment of the mini grid, several options were explored. Mini grid Sites under KOSAP were selected based on a number of factors as detailed below.

- Geophysical Factors-Proximity to Hills-Shade effect, Soil erosion, Drainage of the area, Flooding etc.

- Land identified is free from any dispute on ownership or any other encumbrances,

- Proximity to public utilities-Schools, Dispensaries, Places of worship and community settlements.

- No squatters, encroachers, or other claims to the land.

- The Size of the Mini grid to be constructed and the optimal coverage of a Mini grid in terms of the number of people to be reached.

- The Land identified should be on spaces set aside for public use within the community centres.

The land was identified by the Project-Affected Persons (PAPs) and confirmed by technical staff to be suitable for the sub-project and free from any environmental or health risks. The impacts on the Community will be marginal and will not result in displacement of households or cause loss of household’s incomes and livelihood.

The site identified was considered against the criteria highlighted above and was found suitable for Mini grid construction.

# CHAPTER SEVEN

# 7.0 IMPACT ASSESSMENT AND MITIGATION MEASURES

## 7.1 Introduction

This section provides an assessment of potential environmental and social impacts from the proposed Projects as well as the proposed mitigation measures to avoid, reduce, remediate, or compensate for potential negative impacts and to enhance positive impacts. A description of the assessment methodology used to assess the significance of potential impacts, considering impact magnitude and sensitivity of receptors and resources affected, is provided below. To facilitate the reading of the ESIA, the same heading structure in terms of environmental indicators, receptors or resources affected by the project activities were considered as the ones used in the baseline and listed in section 4. All the mitigation measures identified in this chapter have been collated into the Environmental and Social Management Plan (‘ESMP’) matrix. This includes Occupational Health and Safety.

## 7.2 Impact Assessment Methodology

An impact is essentially any change to a resource or receptor brought about by the presence of the Project component or by the execution of a Project related activity. In general, the assessment of impacts will proceed through an iterative process considering four key elements:

- Prediction of potential impacts and their magnitude (i.e., the consequences of the development of the natural and social environment).

- Evaluation of the importance (or significance) of potential impacts taking the sensitivity of the environmental resources or human receptors into account.

- Development of mitigation measures to avoid, reduce or manage the potential impacts or enhancement measures to increase positive impacts; and

- Assessment of residual significant impacts after the application of mitigation and enhancement measures.

Where significant residual impacts remain, further options for mitigation may be considered and impacts re-assessed until they are as low as reasonably practicable for the Project and would be deemed to be within acceptable levels.

## 7.3 Defining Impact

Impacts will be defined in several ways, including:

- Nature of impact: positive or negative.

- Type of impact: direct, indirect, or cumulative.

- Duration of impact: temporary, short-term, national, international

- Scale of impact: onsite, local, regional, national, international.

## 7.4 Assessment of Significance

Criteria for assessing the significance of impacts will stem from the following key elements:

- Status of compliance with relevant Kenyan legislation, policies and plans and any relevant Kenyan or industry policies, standards, or guidelines, as well as international best practice standards and guidelines.

- The magnitude (including nature, scale, and duration) of the change to the natural or socioeconomic environment (e.g., an increase in coastal erosion, or an increase in employment opportunities), expressed, wherever practicable, in quantitative terms. The magnitude of all impacts is viewed from the perspective of those affected by considering the likely perceived importance as understood through stakeholder engagement.

- The nature and sensitivity of the impact receptor (physical, biological, or human). Where the receptor is physical, the assessment considers the quality, sensitivity to change and importance of the receptor. For a human receptor, the sensitivity of the household, community or wider societal group is considered along with their ability to adapt to and manage the effects of the impact; and

- The likelihood (probability) that the identified impact will occur. This is estimated based upon experience or evidence that such an outcome has previously occurred.

It is generally accepted that significance is a function of the magnitude of the impact and the likelihood of the impact occurring.

For this assessment, significance has been defined based on five levels described in table below.

Table 13: Categories of Significance

| Category | Significance |
| --- | --- |
| Positive impacts | Positive impacts provide resources or receptors, most often people, with positive benefits. It is noted that concepts of equity need to be considered in assessing the overall positive nature of some impacts such as economic benefits, or opportunities for employment |
| Negligible impacts (or Insignificant impacts) | Negligible impacts (or Insignificant impacts) are where a resource or receptor (including people) will not be affected in any way by a particular activity, or the predicted effect is deemed to be ‘negligible’ or ‘imperceptible’ or is indistinguishable from natural background variations. |
| Minor | An impact of minor significance (‘Minor impact’) is one where an effect will be experienced, but the impact magnitude is sufficiently small (with or without mitigation) and well within accepted standards, and/or the receptor is of low sensitivity/value. |
| Moderate | An impact of moderate significance (‘Moderate impact’) is one within accepted limits and standards. Moderate impacts may cover a broad range, from a threshold below which the impact is minor, up to a level that might be just short of breaching a legal limit. Clearly, to design an activity so that its effects only just avoid breaking a law and/or cause a major impact is not best practice. The emphasis for moderate impacts is therefore on demonstrating that the impact has been reduced to a level that is ALARP (as-low-as-reasonably-possible). This does not necessarily mean that ‘Moderate’ impacts must be reduced to ‘Minor’ impacts, but that moderate impacts are being managed effectively and efficiently. |
| Major | An impact of major significance (‘Major impact’) is one where an accepted limit or standard may be exceeded, or large magnitude impacts occur to highly valued/sensitive resource/receptors. An aim of EIA is to get to a position where the Project does not have any major residual impacts, certainly not ones that would endure into the long-term or extend over a large area. However, for some aspects there may be major residual impacts after all practicable mitigation options have been exhausted (i.e., ALARP has been applied). It is then the function of regulators and stakeholders to weigh such negative factors against the positive ones in coming to a decision on the Project. |

For environmental impacts the significance criteria used in this ESIA is shown in the table below.

Table 14. Overall Significance Criteria for Environmental Impacts

|  |  | Sensitivity/vulnerability/importance of resource/receptor |  |  |
| --- | --- | --- | --- | --- |
|  |  | Low | Medium | High |
| Magnitude of impact | Negligible | Negligible | Negligible | Negligible |
|  | Small | Negligible | Minor | Moderate |
|  | Medium | Minor | Moderate | Major |
|  | Large | Moderate | Major | Major |

For the social impact assessment, the perceptions of stakeholders, expressed as opinions around certain issues, can be as important as actual impacts. Consequently, the concept of perception is explicitly brought into the evaluation of significance after an impact is evaluated. When an impact is of significant stakeholder concern, this may be causing to raise the significance rating. This prompts the formulation of more rigorous and appropriate mitigation measures which focus on the source of the impact and address stakeholder perceptions. The risk of not addressing stakeholder perceptions is that reputational damage could arise, resulting in the loss of a ‘social license to operate.

## 7.5 Magnitude of Impact

The impact assessment describes what will happen by predicting the magnitude of impacts and quantifying these to the extent practical. The term ‘magnitude’ covers all the dimensions of the predicted impact to the natural and social environment including:

- The nature of the change (what resource or receptor is affected and how).

- The spatial extent of the area impacted, or proportion of the population or community affected.

- Its temporal extent (i.e., duration, frequency, reversibility); and

- Where relevant (accidental or unplanned events), the probability of the impact occurring.

For social impacts, the magnitude considers the perspective of those affected by considering the likely perceived importance of the impact, the ability of people to manage and adapt to change and the extent to which a human receptor gains or loses access to, or control over, socio-economic resources resulting in a positive or negative effect on their well-being (a concept combining an individual’s health, prosperity, their quality of life, and their satisfaction).

Table below (under Likelihood) provides an account of the key features (definitions) of each of the impact significance classifications (from Not Significant to High); specifically linking them to the need for mitigation measures.

## 7.6 Sensitivity of Resources and Receptors

Sensitivities are defined as aspects of the natural or social environment which support and sustain people and nature. Once affected, their disruption could lead to a disturbance of the stability or the integrity of that environment. For ecological impacts, sensitivity can be assigned as low, medium, or high based on the conservation importance of habitats and species. For habitats, these are based on naturalness, extent, rarity, fragility, diversity, and importance as a community resource.

For socio-economic impacts, the degree of sensitivity of a receptor is defined as ‘a stakeholder’s (or groups of stakeholders’) resilience or capacity to cope with sudden changes or economic shocks. The sensitivity of a resource is based on its quality and value/importance, for example, by its local, regional, national, or international designation, its importance to the local or wider community, or its economic value.

## 7.7 Likelihood

Terms used to define likelihood of occurrence of an impact are explained in the table below.

Table 15: Explanation of Terms used for Likelihood of Occurrence

| An impact with a |
| --- |
| High probability | Refers to a very likely impact | Refers to very frequent impacts |
| Medium probability | Refers to a likely impact | Refers to occasional impacts |
| Low probability | Refers to rare impacts | Refers to rare impacts |
|  | As far as one-time events (e.g., air emissions) or slowly developing effects are concerned (e.g., impacts on local lifestyle) | As far as possibly recurring impacts are concerned, such as accident or unplanned events (e.g., traffic accident, fire) |

## 7.8 Definition of Mitigation Measures

Mitigation measures are developed to avoid, reduce, remedy, or compensate for significant potential negative impacts, and to create or enhance potential positive impacts, such as environmental and social benefits. In this context, the term “mitigation measures” includes operational controls as well as management actions. These measures are often established through industry standards and may include:

- Changes to the design of the project during the design process (e.g., changing the development approach).

- Engineering controls and other physical measures applied (e.g., wastewater treatment facilities).

- Operational plans and procedures (e.g., waste management plans); and

- The provision of like-for-like replacement, restoration, or compensation.

For potential impacts that are assessed to be of major significance, a change in design is sometimes required to avoid or reduce the significance. For potential impacts assessed to be of moderate significance, specific mitigation measures such as engineering controls are often sufficient to reduce these impacts to ALARP (‘as-low-as-reasonably-practicable’) levels. This approach considers the technical and financial feasibility of mitigation measures. Potential impacts assessed to be of minor significance are usually sufficiently managed through good industry practice, operational plans, and procedures.

In developing mitigation measures, the first focus is on measures that will prevent or minimize potential impacts through the design and management of the Project rather than on reinstatement and compensation measures.

## 7.9 Assessing Residual Impacts

Impact prediction considers any mitigation, control and operational management measures that are part of the project design and project plan. A residual impact is the impact that is predicted to remain once mitigation measures have been designed into the intended activity. Social, economic, and biophysical impacts are inherently and inextricably interconnected. Change in any of these domains will lead to changes in the other domains.

## 7.10 Positive Impacts during Construction Phase

This section enumerates and discusses the positive impacts associated with the proposed project during the construction phase of the project.

### 7.10.1 Creation of Employment Opportunities

Various employment opportunities will be available during construction. The opportunities will be both skilled and unskilled. Majority of the unskilled and semi-skilled jobs will be taken up by the local community. Employment of the locals will increase skill transfer from the contractors.

The approximate number of workers to be employed by the proposed project is not yet known, however, this will contribute to easing unemployment level in the area. There will be a trickle down effect to the economy at large resulting from new income revenues as well as services provided through this project.

The impact significance is low as it will employ few people over a short period

Enhancement Measures

- Contractor should ensure that they prioritize the local community in allocating job opportunities.

- Contractor should ensure that job opportunities are not discriminatory

- Equal opportunities should be given to both men and women

### 7.10.2 Improving local economy Provision of Market for Supply of Building Materials

During this phase, the project will require supply of building materials most of which will be sourced locally at the nearest trading center and its environs to the extent possible. Therefore, the project will provide a ready market for local enterprises with such materials and boost the local economy.

### 7.10.3 Boosting of Businesses

The businesses that will benefit during this phase are such as hotels, shops, artisan industries and food vending who will benefit directly from the construction, as people working there will need commodities from them. This will promote the informal sector in securing some temporary revenues and hence improved livelihoods.

One of the responsibilities of the PAPs of the proposed Solar Mini-grid is to undertake wiring of their premises before they are connected and payment of a connection fee of Ksh 1000. The MOE through its implementing agency KPLC should consider supporting at least 50 households that are very poor through installation of ready boards to offset the cost of wiring so that they can also access electricity.

The impact significance is low as it will buy few materials over a short period of time

- KPLC should ensure that their contractors/suppliers remit taxes and have a tax compliance certificate

- Prioritize local purchases over imports.

- Remit taxes on behalf of employees

- Contractor should prioritize local purchases over imports;

- Contractor should give preference to local labor which increases the local’s ability to spend

## 7.11 Positive Impacts during Operation Phase

### 7.11.1 Quality, Reliable Power Supply

There is no electricity in Qumbiso. This is a maiden project with an aim of supplying power through solar because the area is far away from the national power grid. Once operational, household and public institutions (dispensary, primary school) and shopping centers in the area will greatly benefit from the stable power supply.

The impact significance is high as it will provide power where it wasn’t for a long period

Enhancement Measures

- KPLC should ensure that they have a functional customer support team and a field response team;

- KPLC should ensure that they communicate power outages early to consumers

### 7.11.2 Employment Creation

Employment opportunities will also be created during the operation phase of the project. Opportunities that will be created include unskilled, semi-skilled to skilled jobs. These will involve security personnel, and staff to operate and maintain the Mini-grid. Employment will increase skill transfers.

The impact significance is low as it will employ people to manage the station.

Enhancement Measures

- KPLC should ensure that they prioritize the local community in allocating job opportunities.

- KPLC should ensure that job opportunities are not discriminatory

- Equal opportunities should be given to both men and women

### 7.11.3 Reduction of Pollution Associated with Thermal Power Generation, Kerosene and Wood Fuel Usage

Residents in the area use different sources of energy. Electricity supply will imply that as many as are willing can apply for connection and get connected. This will result in reduced individuals and organizations using diesel generators, less reliance on kerosene, wood fuel and charcoal. This would mean less carbon dioxide is released to the environment and destruction of forests will be reduced hence decreasing greenhouse gasses.

The impact significance is high as it will provide cleaner energy over a long [period of time for many households

Enhancement Measures

- KPLC should ensure that the power provided cost is competitive to discourage the locals from using unclean sources of power.

- KPLC should ensure that they communicate power outages early to consumers.

### 7.11.4 Improvement of Local and National Economy

The mini-grid project will ensure supply of a stable power that will reduce damage to the electronics and this will result in promotion of businesses both in the formal and informal sectors. Availability of power will enable businessmen to scale up their businesses while making it possible to set up businesses such as salons, barber shops, photocopying machines, cyber cafes, welding, and refrigeration of drinks among others. This will result in income improvements at the individual level and for the national economy. More customers will be connected and retail of reliable electricity by the power utility firm will attract increased tax revenues to the government.

The impact significance is low as it will buy few materials over a long period of time.

Enhancement Measures

- KPLC should ensure that their contractors/suppliers remit taxes and have a tax compliance certificate

- Prioritize local purchases over imports.

- Remit taxes on behalf of employees.

### 7.11.5 Education

Access to electricity at the household level and schools will create opportunities for children to be able to study even for longer hours. Additionally, children in households can also access education programs being aired through different radio and T.V. channels. Schools will be able to take advantage of information technology and communication that are becoming a way of life in the education sector and learning in general.’

The impact significance is high as it will provide power to schools over a long period for additional study time in the night and morning

Enhancement Measures

- KPLC should consider having the transmission lines are closer to schools for them to benefit from the power supply;

- KPLC should consider partnering with the county government in providing street lighting to improve security for children and teachers leaving for school early or leaving late for home

### 7.11.6 Health Benefits of the Project

Solar energy for lighting is better than kerosene lamps that are in use currently. This is because kerosene lamps emit particles that cause air pollution. The health risks posed by this indoor air pollution mainly include acute lower respiratory infections. Additionally, insufficient illumination (low light) conditions can cause some degree of eye strain and reading in these conditions over long periods of time may have the potential to increase the development of nearsightedness in children and adults. The project will result in many families replacing kerosene lamps for lighting with electricity there-by reducing chances of the aforementioned disease incidences.

### 7.11.7 Improved Standard of Living

Availability of power will result in lifestyle changes through improved night lighting, pumping of water instead of manual pumping and refrigeration to maintain food safety and quality.

### 7.11.8 Security

The area will benefit from improved security since houses, businesses and public institutions will be well lit using electricity. This is as a result of more security flood lights bulbs which helps keep off opportunistic crimes including gender-based violence.

### 7.11.9 Communications

Access to electricity will lead to improved communication. This will be enabled by the fact that charging of mobile phones will be easier and cheaper. Access to mass media like radio and T.V will provide opportunity for the households to access a wide range of information which is useful for decision making.

## 7.12 Positive Impacts during Decommissioning Phase

### 7.12.1 Employment Opportunities

Once the project has served its purpose it will then be decommissioned. This will involve demolition and removal of the facility. During demolition, unskilled, semi-skilled and skilled employment opportunities will be available to the public.

### 7.12.2 Site Rehabilitation

After demolition of the proposed project, rehabilitation of the project site will be carried out to restore it to its original status or to a better state than it was. This will include replacement of topsoil and re-vegetation which will lead to restoration of the visual, vegetative and aesthetic state of the site.

## 7.13 Negative Impacts during Pre-construction Phase

### 7.13.1 Land Take

The identified site for the proposed Mini-grid is part of a 0.7363 hectares of land acquired from public land in Qumbiso. The assessment found that;

- No residential houses or businesses premises were on the piece of land

- No socio-economic activity was taking place on the land

- No physical relocation will take place.

### 7.13.2 Wayleaves

Supply of electricity will involve passing of low voltage (LV) lines to connect the customers to power. It is estimated that a total of 10.6 km of LV circuit will be constructed mainly along the road reserve and along the boundaries to supply power.

The impact significance for this impact is assessed minor considering the community willfully allocated the land for project construction.

Mitigation Measures

- Land for mini-grids will be acquired by NLC compulsorily and affected communities compensated in-kind.

- The contractor will sign and adhere to the agreement for use of community land for contractor facilities and worker’s camps, and restoration of the site after use.

- The construction activities will be restricted to within the allocated land and the immediate surroundings only.

- After construction work, any land taken for a temporary basis for storage of material will be restored to their original form.

- Consultations with the community during construction of the low voltage lines

## 7.14 Negative Impacts during Construction Phase

Despite the positive impacts identified, the project will also have negative impacts. However, adverse impacts are not anticipated due to its size and nature and most of the impacts will be experienced during the construction phase of the project. The negative impacts and their mitigation are discussed below.

### 7.14.1 Vegetation Clearance

The construction process of the proposed Mini-grid and other associated facilities and structures will involve clearing of the existing vegetation cover (mainly grass) and trees. The project site is located in an open area with minimal settlement around besides the dispensary and residential homes. Both the magnitude and sensitivity of this impact will be low. The impact will be direct, permanent and minor.

Mitigation Measures

- Clear only the necessary areas

- Ensure proper demarcation and delineation of the project area to be affected by construction works.

- Specify locations for vehicles and equipment, and areas of the site which should be kept free of traffic, equipment, and storage.

- Designate access routes and parking areas

- Re-vegetation including planting of trees around the plant/facility

### 7.14.2 Soil Erosion Impact

During clearing of the area to pave way for groundbreaking soil erosion may take place. This will be due to surface run off or blowing away by the wind if not properly managed. This is bound to happen because the soil will be loose. The area is gently sloped on the lower side and surface runoff can also result in soil erosion. The impact significance will be minor due to the nature of the works and the fact that construction activities will be confined in the small project area.

Mitigation Measures

- The contractor shall avoid groundbreaking during the seasons of high rainfall to avoid erosion.

- Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled.

- The contractor should ensure that construction related impacts like erosion and cut slope destabilizing should be addressed through landscaping and grassing, carting away and proper disposal of construction materials

- Use silt traps where necessary

- Cover soil stockpiles.

- Landscaping with grass on areas without electrical installation (lower areas)

- The contractor should ensure recovery of exposed soils with grass and other ground cover as soon as possible.

- The contractor should put up proper drainage to avoid unnecessary erosion and do compaction of spoil areas to avoid land instability in the form of soil subsidence, slip and mass movement.

- Areas compacted by vehicles during site preparation and construction should be scarified (ripped) by the contractor in order to allow penetration of plant roots and the re growth of the natural vegetation.

### 7.14.3 Contamination of Soil from Fossil Fuels

The potential sources of soil contamination during the construction phase are oil /fuel leaks or spills from machinery used in site preparation and trucks used in transporting construction materials. Depending on the size and source of the spill, liquid and gaseous state, petroleum hydrocarbons may remain mobile for long periods of time, threatening to contaminate the soil. The significance of the impact to the soil will be minor due to the nature of the works and the fact that construction activities will be confined in the small project area.

Mitigation Measures

- Construction vehicles must be maintained in good state and proper servicing to ensure no oils are likely to leak

- Care must be exercised not to spill any fossil fuels

- Any contaminated soil shall be scooped and disposed-off appropriately.

### 7.14.4 Dust Emissions

Initial activities such as site clearing, excavation if done in dry weather conditions will result in dust pollution. Dust emission from construction machinery is regarded as a nuisance when it reduces visibility and is aesthetically displeasing. This is expected during construction works. Dust will be generated from construction earthworks, transportation activities and aggregate mixing.

The receptors were noted to be mainly residential and a health facility. The distances from a source that dust impacts can occur is highly site specific and will depend on the extent and nature of incorporated mitigation measures, prevailing wind conditions, rainfall and the presence of natural screening. Due to the variability of the weather, it is impossible to predict what the weather conditions will be when specific construction activities are being undertaken. Therefore, the assessment of construction dust impacts is typically qualitative.

Mitigation Measures

- The construction area should be fenced off to reduce dust to the public

- Sprinkle loose surface earth areas with water to keep dust levels down.

- Construction trucks moving materials to site, delivering sand and cement to the site should be covered to prevent material dust emissions into the surrounding areas;

- Masks should be provided to all personnel in areas prone to dust emissions during construction

- Stockpiles of excavated soil should be enclosed/covered/watered during dry or windy conditions to reduce dust emissions.

- Drivers of construction vehicles must be sensitized so that they limit their speeds so that dust levels are lowered.

- Trees can be planted around the plant provided they do not cast shadows to the solar panels to act as wind breakers and hence decrease dust pollution.

### 7.14.5 Vehicle Exhaust Emissions

Exhaust emissions are likely to be generated by the construction vehicles and equipment. Motor vehicles that will be used to ferry construction materials would cause air quality impact by emitting pollutants through exhaust emissions. There are few Receptors (settlements) within 500 m of the project site and the impact magnitude will be medium and sensitivity medium hence the impact significance will be moderate.

Mitigation Measures

- Drivers of construction vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered.

- Maintain all machinery and equipment in good working order to ensure minimum emissions of carbon monoxide, NOX, SOX and suspended particulate matter;

### 7.14.6 Pollution from Solid Waste Generation

It is expected that solid waste will be generated during the construction phase of the project. Solid waste is anticipated to be produced during site preparation, civil works, spoil from excavations and will include; mortar, wood, paper, waste paper wrappings, conductor off cuts, masonry chips and left-over food stuffs. Effects of mismanaged waste include:

- Public nuisance due to littering or smell in case of rotting

- Contamination of soils and water courses

- Creation of breeding grounds for vermin like rodents and cockroaches

The significance of this impact will be minor due to the nature of the works and the fact that construction activities will be confined in the small project area.

Mitigation Measures

- Ensure spoil from excavations is arranged according to the various soil layers. This soil can then be returned during landscaping and then rehabilitation, in the correct order which they were removed that is top soil last;

- Segregate waste and dispose of appropriately using a licensed waste handler

- Provide litter collection facilities such as bins and create awareness campaigns to segregate as early as possible, using the appropriate bins

- Contractor to put in place and comply with a site waste management plan

- The contractor should comply with the requirement of OSHA ACT 2007 and Building rules on storage of construction materials

- Use of durable, long-lasting materials that will not need to be replaced as often, thereby reducing the amount of waste generated over time

- Recovery of materials remains and return to stores

- Re-use of materials where possible

- Proper budgeting to avoid waste generation.

### 7.14.7 Impacts on Water Resources and Water Quality

During construction, excavation activities will involve soil exposure which results in soil erosion due to wind and surface runoff due to rains. Seepage from spilled fuels and oils and leaking machinery can also negatively impact groundwater water which could lead to potential contamination. Generally, due to the localized area of impact, the overall significance of the related impacts on water quality is considered to be minor, provided the necessary mitigation/ management measures are implemented. The people in Qumbisoarea use an earth dam as the main source of water and care must be exercised to avoid any pollution to the water source.

Mitigation Measures

Measures shall be put in place to minimize erosion and sediment mobility, especially during construction. These measures include:

- Clear the necessary areas only.

- Appropriate remedial measures shall be implemented by the contractor in the event of erosion.

- Infrastructure shall be designed to ensure that contaminated run-off does not reach watercourses.

- In the event of an oil spill the procedures contained in the emergency response plan of the contractor will come into effect.

- No vehicle maintenance and service shall be done at project site but in approved garages or service stations to avoid any possible oil and fuel spills that could contaminate soils and possibly ground water quality.

- Ensure that potential sources of petro-chemical pollution are handled in such a way to reduce chances of spills and leaks.

- Construction activities to avoid any unchanneled flow of water at the site

- Storage areas that contain hazardous substances should be bundled with an approved impermeable liner and provision for a pit to be made in case of oil spill.

- The excavation and use of rubbish pits during construction should be strictly prohibited.

- A waste disposal area should be designated within the active construction area and this should be equipped with suitable containers i.e., skips or bins of sufficient capacity and designed to contain and prevent refuse from being blown by wind,

- Areas contaminated by spilled concrete and/or fuels and oils leaking from vehicles and machinery should be cleaned immediately.

- The contractor to source for alternative source of water for construction purposes to avoid potential conflict with the community.

### 7.14.8 Noise and Vibration

During construction activities noise pollution will occur and is bound to be a nuisance and a disturbance to neighboring communities. This noise is from construction equipment, excavation works, concrete mixing and vehicles coming to site but will be temporary. From the prediction of the specialist study on ambient noise quality measurements, the traffic noise that will be emitted by traffic accessing the proposed project site during construction is expected to have an adverse impact on ambient noise. The level of traffic noise will increase depending on the traffic volume. General guideline indicates that an increase of 20% in traffic volume approximates to a noise level increase of around 1 dB, while a doubling of traffic volume results in a noise level increase of about 3 dB. It is, however, worth noting that the level of noise is attenuated with increase in distance from the source and thus the sites/objects in close proximity to the source will receive more noise in comparison to those at remote location. The impact significance has therefore been assessed minor. This is due to the fact that the impact magnitude is low and the receptor sensitivity is medium. The site is in very close proximity to a few residential houses nearby.

Mitigation Measures for Noise and Vibration

These proposed mitigation measures aim to ensure that noise generated during construction is kept to minimum and adheres to relevant noise standards. They include:

- Fencing off the construction site with iron sheet during construction

- Install portable barriers to shield compactors thereby reducing noise levels.

- Use of noise-suppression techniques to minimize the impact of construction noise at the project site.

- Use equipment designed with noise control elements.

- Coordinate with relevant agencies regarding all construction activities.

- Limit vehicles to minimum idling time and observe a common-sense approach to vehicle use, and encourage drivers to switch off vehicle engines whenever possible.

- Set and observe speed limits and avoid raving of engines

- The Contractor shall ensure that construction activities are limited to working hours (i.e., between 8am and 5pm daily) from Monday to Saturday, or as required in terms of legislation.

- Compliance with Noise and Vibration Regulations of 2009 is expected.

### 7.14.9 Impacts from Hazardous Materials

Some hazardous materials will be used during the construction phase of the project. They include insulating oil, paints, solvents and oils. Spilled chemicals can contaminate soil as well as pollute water resources. Additionally, hazardous and flammable substances if improperly stored and handled on site become potential health hazards for construction workers and the public. The amount of hazardous waste generated will be minimal. The significance of the impact will be minor due to a low magnitude and medium sensitivity.

Mitigation Measures

- Maintenance of construction vehicles will not be done on site

- All hazardous products and waste should be labeled and handled properly to avoid contact with the ground

- Material handling to be done by trained and qualified staff

- The contractor site should have designated area (concrete bunded) for storing hazardous materials

### 7.14.10 Accidental Oil Spills or Leaks

There is a possibility of oil leaks from construction vehicles. The construction machines on the proposed site have moving parts which will require continuous oiling to minimize the usual corrosion or wear and tear. These processes may lead to oil spill to the ground. The impact significance will be minor due to the nature of the works and the fact that construction activities will be confined in the small project area.

Mitigation Measures

- In the event of accidental leaks, contaminated topsoil should be scooped and disposed of appropriately.

- It is proposed that the refueling and maintenance of vehicles will not take place at the construction site.

- Contractor to create awareness for the employees on site on procedures of dealing with spills and leaks from oil for the construction machinery

- Vehicles and equipment must be serviced regularly and kept in good state to avoid leaks.

- In case of spillage the contractor should isolate the source of oil spill and contain the spillage using sandbags, sawdust, absorbent materials and/or other materials approved by materials.

- Proper training for the handling and use of fuels and hazardous material for construction workers.

- All chemicals should be stored within the bunded areas and clearly labeled detailing the nature and quantity of chemicals within individual containers.

### 7.14.11 Fire Hazards

During construction of the project, fire hazards are likely to occur especially when precaution measures are not taken to account. Smoking is one of the causes of fires and this can happen if cigarette butts are left carelessly. Additionally, keeping of fuels on site during construction can be a potential cause of fire. This impact is evaluated to be of moderate significance. All the construction activities will be confined at the project site hence high sensitivity and low magnitude.

Mitigation Measures

The following measures should be put in place to prevent fire hazards:

- Create awareness to the construction workers on potential fire hazards

- Provision of firefighting equipment (extinguishers) on site during construction.

- No smoking shall be done on construction site

- ‘No smoking’ signs shall be posted at the construction site

- A fire evacuation plan must be posted in various points of the construction site including procedures to take when a fire is reported.

### 7.14.12 Impacts of construction material sourcing (e.g., quarrying)

The construction of the project will utilize materials such as; stone, ballast, sand and hardcore. It is anticipated that they will be obtained from quarry and mining operations. Conscious or unwitting purchase of these materials from unlicensed operations indirectly supports, encourages and promotes environmental degradation at the illegal quarry sites and causes medium to long term negative impacts at source, including landslides. The significance of this impact will be moderate due to high sensitivity and low magnitude.

Mitigation Measures

- The contractor should source all building materials such as stone, sand, ballast and hard core from NEMA approved sites.

- Ensure accurate budgeting and estimation of actual construction materials to avoid wastage.

- Reuse of construction materials where possible.

### 7.14.13 Increased Water Demand

During the construction of the project there will be increased demand for water by the construction workers and the construction workers. Water will be mostly used in the construction works and for wetting surfaces or cleaning completed structures. It will also be used by the construction workers to wash themselves and even drink. Although the sensitivity of the receptor (surface water) in the project area is high owing to unavailability of feasible alternative source of water for the local community, the overall significance of impacts is assessed to be negligible due to negligible magnitude of the impact.

Mitigation Measures

- Prudent use of available water

- Consultations with the project local committee on use of water in the community to avoid conflicts with the community

- Contractor to make own arrangements to provide water for construction works different from the community dam to avoid any conflicts with the community.

### 7.14.14 Energy Consumption

The construction works will consume fossil fuels (mainly diesel) to run transport vehicles and construction machinery. Fossil energy is non-renewable and its excessive use may have serious environmental implications on its availability, price and sustainability. This impact will be negligible owing to the size of the project that will require very few trucks during the construction phase.

Mitigation Measures

Proper planning of transportation of materials will ensure that fossil fuels (diesel, petrol) are not consumed in excessive amounts. Complementary to these measures, the contractor shall monitor energy use during construction and set targets for reduction of energy use.

- Regular maintenance of vehicles to ensure efficient consumption of fuels.

### 7.14.15 Occupational Health and Safety Impacts

There are several activities involved during construction. These activities can pose potential health and safety risks to the workers. The activities include excavation, backfilling, civil works, pole erection, stringing of conductors. Risk of accidents and incidents are likely during construction activities. As already noted during construction, the safety and health of employees may be exposed to risk as a result of the use of tools and other machinery to construct the Mini-grid. Occupational safety and health risks include accidents, falls from heights, pricks by sharp objects etc. The impact on occupational health and safety during the construction phase is evaluated to be of moderate significance. All the construction activities will be confined at the project site hence high sensitivity and low magnitude.

Mitigation Measures

- The contractor should use skilled personnel for activities that demand that.

- Awareness creation/Tool box talks on safety to workers while at construction site and documentation kept

- Workers coming to the site should be knowledgeable on safety precautions to take

- Appropriate PPE (helmet, safety harness, gloves, safety shoes, masks, climbing irons among others)

- Proper housekeeping and maintain good hygiene

- Close supervision of workers

- Engagement of trained first aider on site

- Provide safe drinking water for workers

- Availability of equipped first aid box on site

- Risk assessment by contractor of the construction activities and implement mitigation measures appropriately

- Adherence to occupational Safety and Health Act 2007

- Establish Safety committees

- The contractor must acquire insurance for the workers-WIBA cover.

### 7.14.16 Community Safety -Access to Site by General Public

If access to the Mini-grid site is not controlled then it can lead to people entering the site including animals. This can result to accidents. Impact significance is rated as moderate considering the high impact magnitude and low receptor sensitivity.

Mitigation Measures

- Proper barricading

- Awareness creation to community

- Hazard communication.

- Controlled access to the site by designated personnel

- Maintain records of any person who comes to site.

### 7.14.17 Spread of HIV/AIDS and STIs

HIV and AIDS remain a major challenge in Kenya as well as in Mandera County. The epidemic continues to adversely impact all spheres of the County; economic, social and health sectors. With an estimated HIV prevalence of 5.7% (National HIV Estimates 2014) Mandera County is ranked as a medium-epidemic county. With 21,159 People Living with HIV (PLHIV) in the county, it is of concern that two thirds of this population are women and over 2,600 of them are children. These facts prompt project proponent and contractors to enhance awareness among the workers on potential spread of such ailments and therefore precautions should be taken through daily toolbox talks.

The project construction will improve the economic status of some of the people employed thus increasing the disposable income with the probability of indulgence in substance abuse and using the money to solicit for sex. Researchers have indicated that HIV prevalence rates are higher in areas where there is high disposable income as might be the case during construction of the project

Mitigation measures include:

- Develop and implement HIV/AIDS Policy to promote awareness of HIV/AIDS and access to treatment.

- Employees, contractors and subcontractors will be required to follow, and will be trained in, the Worker Code of Conduct which includes context specific guidelines on worker-community interactions, worker-worker interactions and alcohol and drug use.

- Employees, contractors, and subcontractors will be trained and educated to improve awareness of transmission routes and methods of prevention of sexually transmitted infections, communicable diseases and vector borne diseases, notably malaria, prior to working on the Project site. Other diseases will be covered as appropriate.

- Provide access to free condoms at all worker sites and accommodation.

- Work with NGOs or the Ministry of Health to develop and implement a community sensitization programme on HIV/AIDs and communicable diseases.

- Continue to implement a programme of stakeholder engagement including a grievance mechanism in communities in the Project Area.

- Monitor health trends during Project construction (and operations) in order to be aware of and respond appropriately to any negative health trends that may be linked to the Project and its workers.

### 7.14.18 Increase in competition for scarce resources and strain on public utilities

The influx of workers in the area is expected to lead to an increase in demand for public amenities such as hospitals, transport, schools, water resources etc. This could lead to a loss of access to these services by locals especially those who could be among the vulnerable categories. Due to an increase in demand, the cost of housing near the sites will disadvantage the locals.

### 7.14.19 Labour Influx and Related Impacts

The nature of the project will require technical skills that might not be available in this community. This might require movement of construction workers into the community. With an increase in population of the area the social set up may be affected resulting different negative social impacts such as competition for resources (such as housing), illicit behavior, crime (including prostitution, theft and substance abuse) and spread of communicable diseases such as HIV/AIDS and STDs. However, it is expected that, except for the technically skilled personnel might be sourced from outside the community while the unskilled labor , most of the labor is expected to be sourced locally. It is therefore a possibility that the neighboring communities might go out looking for opportunities in the project area thus creating competition. The significance of this impact is considered to be minor because the receptor sensitivity will be medium, and the impact magnitude is low.

Mitigation Measures

- Reduction of labor influx by tapping into the local workforce to the extent possible

- Recruitment of local workforce to the extent possible especially unskilled and semi-skilled jobs

- Consultations with and involvement of local community in project planning and other phases of the project

- Awareness-raising among local community and workers on the need to have a good /cordial working relation

- Sensitization/awareness to workers regarding engagement with the local community.

- Contactor shall make provision to provide resources needed by the workers if the need for such resources may result to competition e.g., water

- Establishment and operationalization of an effective Grievance Redress Mechanism accessible to community members

- The contractor and the project/community grievance redress committee work closely to address complaints raised on time.

- Gender considerations in employment opportunities

- Appropriate compensation for work done

- Respect for community values/culture

- Prompt payments as per the contractual agreements/terms

### 7.14.20 Child Labour

Implementation of the project will lead to increased opportunities for the host community to sell goods and services to the incoming workers. This can lead to child labor to produce and deliver these goods and services, which in turn can lead to school truancy. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

Mitigation Measures

- Awareness creation to the community that child labor is illegal and that children have a right to education.

- Communication to the contractor that child labor is illegal and adherence to employment act is required.

### 7.14.21 Gender Based Violence- SEA and SH

Gender-based violence (GBV) is an umbrella term for any harmful act that is perpetrated against a person’s will and that is based on socially ascribed (i.e., gender) differences between males and females. It includes acts that inflict physical, sexual or mental harm or suffering, threats of such acts, coercion, and other deprivations of liberty. GBV in project may manifest in terms of sexual exploitation and abuse (SEA) and workplace sexual harassment (SH).

Sexual Exploitation and Abuse (SEA) is any actual or attempted abuse of a position of vulnerability, differential power, or trust, for sexual purposes, including but not limited to, profiting monetarily and socially from the sexual exploitation of another. Sexual abuse is further defined as “the actual or threatened physical intrusion of a sexual nature, whether by force or under unequal or coercive conditions.” Women, girls, boys and men can experience SEA.

Workplace sexual harassment (SH) includes unwanted sexual advances, request for sexual favors and sexual physical contact.

Sexual exploitation and abuse (SEA) of community members by project workers and sexual harassment (SH) among project workers are forms of GBV that are a potential risk and impacts to this proposed project. GBV has serious and far-reaching negative effects including physical injuries resulting in death or disfigurement, psychological trauma, infection with HIV/AIDS, unwanted pregnancies, social stigmatization and exclusion and economic deprivation among others. Consequently, it is incumbent that preventive measures be mooted to prevent occurrence of such cases.

There is no incident of gender-based violence in Qumbisoas identified during FGD with Men, women and youths. However, it cannot be ruled out during project implementation. Thus, the significance of this impact is considered to be Minor considering low sensitivity of the receptor and low magnitude of the impact.

7.14.21.1 Mitigation Measures

To manage GBV risks, the contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GRM that ensures confidentiality. The plan should have an Accountability and Response Framework. The plan will include the necessary measures for prevention and response. The contractor can make reference to the World Bank’s Good Practice Note for Addressing Gender-based Violence in Investment Project Financing involving Major Civil Works (Sept 2020) for further guidance.

It should be noted that the decision to report a GBV case lies with the survivor or the guardians if the survivor (in case of a minor) and such a decision must be respected. Therefore, the contractor or project will only refer the survivor or guardian to the established referral pathway, including the nearest police station with a gender desk for handling GBV cases. Also, should a survivor choose legal redress, the project will similarly facilitate him/her by referring him/her to the nearest established legal support facility that offers legal support to GBV survivors.

Key tasks will include:

- Community engagement to create awareness on GBV SEA/SH risk/ issues

- Creating awareness to workers on the need to refrain from GBV SEA/SH incidences

- Mandatory awareness creation for workers on required lawful conduct in the community and legal consequences for failure to comply with laws

- Mandatory signing and implementation of code of conduct for the workers

- Creation of partnership or liaison with specialized actors in GBV who can respond appropriately in case of any incidence (provide contacts to community)

- Ensure a survivor centered approach in responding to GBV SEA/SH incidences i.e., decision to report lies with the survivor or the guardian in case of a minor.

- Contractor to provide established referral pathway including police station with a gender desk for handling GBV SEA/SH cases and also free toll numbers/hotlines for reporting GBV

- The contractor will also facilitate any survivor who decides to take legal action by referring them to the nearest established legal support facility that offers legal support to GBV survivors.

- Ensure Confidential reporting and responding to GBV SEA/SH cases if reported;

- Encourage reporting of all GBV SEA/SH incidences to the chief or the grievance redress committee members or community elders; and

- Ensure all complaints on GBV SEA/SH or harassment are reported directly through CREO - county renewable energy officer.

### 7.14.22 Public Health Impacts

Construction works/activities will bring people together and new interactions between people are likely to happen. These interactions are likely to pose risks to the social fabric of the community. Such risks include public health related issues such as (COVID-19 infections and spread, HIV/AIDS, communicable and sexually transmitted diseases (STDs). The receptor sensitivity is medium and low magnitude, hence Minor significance.

Proposed Mitigation Measures

- Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training, awareness campaigns and community Barazas.

- Awareness creation and consultations with local communities prior and during construction on the dangers of these diseases

- Informing workers on local cultural values and health matters.

- Provision of condoms to workers

- Allowing migrant workers time to be with their families

- The contractor is impressed upon not to set a construction camp on site.

- The contractor will provide public education/information about HIV/AIDS transmission and prevention measures.

- Ensure equal treatment of workers

- Provide all appropriate COVID-19 preventive measures including campaign to maintain individual measures at the workplace.

### 7.14.23 Public Health Impacts Sanitary Waste

Currently at the site there is no sanitary waste system (toilet) except one that is being constructed for the dispensary. There is a need to dispose of sanitary waste in a manner that will not pose health hazards to the workers and the community. The receptor sensitivity is medium and low magnitude, hence Minor significance.

Mitigation Measures

- Construct/ install pit latrines for both genders clearly labeled

### 7.14.24 Forced Labour

During construction of the mini-grid the risk of forced labor is likely to occur and precaution is needed to safeguard the community from being subjected to forced labor. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

Mitigation Measures

- Contractor must adhere to the employment Act which outlaws any form of forced labor

- Community to report any form of forced labor at the site

- Contractor to ensure that all workers have a national ID card or documentation to show they are adults (above 18 years).

### 7.14.25 Risks related to Inadequate Stakeholder Engagement

Lack of timely and adequate stakeholder engagement during construction is a recipe for dissatisfaction among stakeholders affected and can result in grievances which may turn to conflicts and delays in project construction. With the implementation of the mitigation measures the impact significance is minor.

Mitigation measures;

- The contractor will design and implement a stakeholder engagement schedule to ensure various stakeholders are engaged at and informed about the project on a timely basis and respond to issues that the stakeholders may require.

- The contractor will also prepare and implement a grievance redress mechanism to deal with grievances. The grievance redress mechanism committee of this GRM should also include representatives from the community.

## 7.15 Negative impacts during Operation Phase of the Project

NOTE: According to the MOE the proposed project will be constructed by a third party (contractor) who will also operate and maintain the solar mini-grid for a period of seven years and then hand over the plant to Kenya Power who is the implementing agency of the plant on behalf of the MOE. Therefore, mitigation measures against negative impacts during the first Seven years will be the responsibility of the contractor after which KPLC will take over.

### 7.15.1 Solid Waste Generation

The proposed Mini-grid is expected to generate some amounts of solid waste during its operation phase. The type of the solid waste generated during the operation of the project will consist of paper, drums, plastic, cables, meters, panels. Such wastes can be injurious to the environment. Some of these waste materials especially the plastic, cables, metals, polythene among others are not biodegradable hence may cause long-term injurious effects to the environment. The overall impact significance on land due to waste disposal during the O & M phase has been assessed as minor due to medium sensitivity and low magnitude.

7.15.1.1 Mitigation measures

The contractor will be responsible for efficient management of solid waste generated by the project during its operation. In this regard, the contractor;

- Will provide waste handling facilities such as labeled waste bins for temporarily holding solid waste generated at the site.

- He shall put in place an emphasis on prudent waste generation and will give priority to reduction at source. This option will demand a solid waste management awareness among the employees.

- Separation of hazardous waste from non-hazardous waste is required

- Use long-lasting materials that will not need to be replaced as often, thereby reducing the amount of waste generated.

- He will ensure that waste is disposed of regularly and appropriately.

- Waste should then be handled, collected, transported and disposed according to the Environmental Management and coordination (waste management) regulations of 2006.

### 7.15.2 Liquid Waste/Oils Generation

The solar Mini-grid will have a small diesel backup generator which will operate in the event that the solar energy is limited for example during rainy and cloudy seasons. From its operations there will be waste oil. There is also potential for oil spills and accidents during oil loading to the generator, storage and operations. These oil spills can pollute the soil and even ground water. The liquid waste to be generated is hazardous hence may cause long-term injurious effects to the environment. The overall impact significance on land due to liquid waste disposal has been assessed as minor due to medium sensitivity and low magnitude.

Proposed mitigation measures

- Proper storage of the oil is required to ensure no leakages/ spills to the ground

- Frequent inspection and maintenance of the generator to minimize leakages.

- No vehicles should be serviced or maintained at the Mini-grid area.

- The waste oil or used oil must be disposed-off using NEMA approved waste handlers

- Proper training for the handling and use of fuels for the operators of the Mini-grid.

- In the event of accidental leaks, contaminated topsoil should be scooped and disposed of in accordance to the law

### 7.15.3 Increased oil Consumption

The proposed Mini-grid shall consume fuel/oil in the process of backing up the solar energy required. The fuel is produced mainly through non-renewable resources, implying this will have adverse impacts on these non-renewable resources base and their sustainability. The impact will be of minor significance.

7.15.3.1 Mitigation Measures

To ensure efficient energy consumption during the operation phase of the project, the contractor installed an energy-efficient lighting system at the project site facilities. This will contribute immensely to energy saving during the operational phase of the project. In addition, the plant operators will be sensitized to ensure energy efficiently in their daily operations.

### 7.15.4 Increased Storm Water Flow

The panels, building roofs and pavements of the proposed Mini-grid will lead to increased volume and velocity of storm water or run-off flowing across the area covered by the solar panels during the operation phase. This will lead to increased amounts of storm water entering the drainage systems. The impact will be of minor significance.

7.15.4.1 Mitigation Measures

- Construct the drainage system in a way to follow natural drain of the water

- Concrete only the required area and leave the rest of the land with vegetation like grass

- Construct rain harvesting system on the control buildings/office and harness into storage tanks for use

### 7.15.5 Fire Outbreaks

Carelessness and negligence both at the solar mini-grid and by the PAPs of electricity may cause fires. With the mitigation measures in place the impact is evaluated to be of moderate significance due to high sensitivity and low magnitude.

7.15.5.1 Mitigation Measures

- The power plant must contain firefighting equipment (Portable fire extinguishers) of recommended standards and in key strategic points

- Detection/alarm systems that can detect fire should be considered and installed

- A fire risk assessment and evacuation plan should be prepared and posted at strategic points and should include procedures to take when a fire is reported.

- Workers especially operators of the plant must be trained on fire fighting and management

- ‘No smoking’ signs shall be posted within the Mini-grid area

- A fire Assembly point should be identified and marked

### 7.15.6 Visual Impacts

Once complete the Mini-grid will present visual impacts, both by its physical presence and by visual impacts of its associated structures. Visual intrusion caused by the Mini-grid may cause alteration to the natural scenery of the project area. Some people however, do not notice structures or do not find them objectionable from an aesthetic perspective. To some, the Mini-grid and its utilities may be viewed as part of the infrastructure necessary to enhance everyday lives and activities while to others it represents economic development. The project and its surrounding area are new for such a developmental project and will have visual impacts during the initial period of the Project and the same will disappear over a period of time. Based on the above, significance of visual impact on landscape during operation phase of the project has been assessed as minor due to low receptor sensitivity and impact magnitude being medium.

7.15.6.1 Mitigation Measures

- The visual negative impacts can be mitigated through putting up a fence round to keep off/screen the solar panels.

- Planting of short trees along the fence

### 7.15.7 Water Demand

During this period the demand for water will be lesser than that used in construction. However, some amounts of water will be needed in wiping of the panels and use at the solar plant facility. Therefore, caution needs to be exercised to ensure prudent use of water. The impact is assessed to be negligible due to the very low magnitude of the impact.

7.15.7.1 Mitigation Measures

- There is need to source for a sustainable water source for use

- Install water-conserving automatic taps

- Encourage water harvesting from rooftops and storage for cleaning purposes (washing the panels off dust)

- Any water leaks through damaged pipes and faulty taps should be fixed promptly.

### 7.15.8 Sanitary Waste

Although there are few people who will be running the Mini-grid during the operation phase, provision for disposal of sanitary waste must be put in place through septic tanks. The impact is assessed to be negligible due to the very low magnitude of the impact.

7.15.8.1 Mitigation Measures

The area is not served by a sewer system and sanitary waste will be drained through use of septic tanks.

### 7.15.9 Flooding

Flooding may occur and cause damage to the plant and other associated infrastructure but the risk of occurrence is low since the area is not known for regular flooding. The impact is assessed to be negligible due to the very low magnitude of the impact.

7.15.9.1 Mitigation measures

- Ensure drainage channels are free of any obstruction at all times i.e., not blocked

- Construct more channels and or expand existing ones

- Raise foundations of the solar panels and ensure a proper and firm concrete base

- Create flooding diversions and or spill ways to divert water from getting into the solar power facility.

### 7.15.10 Workers Occupation Health and Safety

Working within the Mini-grid can pose potential health hazards and accidents to workers. Therefore, caution must be taken to ensure that the Mini-grid does not pose health and safety risks to workers. Because the maintenance activities will be conducted less frequently, the impact magnitude on occupational Safety and Health will be low. Considering that the accidents may result in injuries and death, the sensitivity is considered to be High. Therefore, the significance is Moderate.

7.15.10.1 Mitigation Measures

- Ensure only qualified staff are employed to work in the facility

- All workers operating the Mini-grid must be equipped with appropriate and adequate personal protective equipment (PPE) such as; safety footwear, helmet among others.

- Operators must be skilled on firefighting management

- Annual environmental audits should be done

- WIBA cover for staff is mandatory.

### 7.15.11 Hazardous Waste

The amount of hazardous waste generated will be very low and possibly originate from maintenance works and would include; used up batteries, damaged panes, waste oil, and their containers, used rags and spent clean-up rags. This impact is assessed as minor due to medium sensitivity and low magnitude.

7.15.11.1 Mitigation Measures

- These waste wastes should not be mixed with other non-hazardous waste

- Operator to have a designated waste storage area for absolute lead-acid batteries awaiting disposal

- These wastes should be disposed by NEMA approved handlers

### 7.15.12 Noise and Vibration

Negligible noise and vibration will be produced during the operation phase of the project and would be from the backup generator.

7.15.12.1 Mitigation Measures

The generator room should be made sound proof to ensure no noise of a nuisance level will be produced. The contractor should also monitor noise levels by taking tests and putting in appropriate measures.

### 7.15.13 Electric and magnetic fields (EMFs)

Electric magnetic fields are only anticipated during the operation period, but these are negligible. The exposure to would be little EMFs is highly negligible because the EMFs produced by the electrical installation are low. Consequently, the study does not anticipate impacts of EMFs.

### 7.15.14 Shocks and electrocutions to the PAPs

Majority of the PAPs who will be customers and users of the power have not used electricity before. Failure to take appropriate precaution while interacting with electricity can result in electric shocks, fires and even electrocution/death. Impact significance is rated as moderate considering the high impact magnitude and low receptor sensitivity.

7.15.14.1 Mitigation Measures

The following precaution/preventive measures need to be observed in order to prevent risk of electric shocks, fires and electrocutions.

- Inspect the wiring of the houses before connecting power

- Safety awareness campaigns to the community before connection of power on safety precautions such as;

  - Require community to engage a certified technician to do wiring in the premises

  - Use of quality materials while wiring

  - Refraining from individual illegal extensions of power lines to other houses

  - Observing safety measures while using electricity such as not touching sockets and switches with wet hands or wiping with wet cloths

  - Keeping off all electricity infrastructure e.g., not tying livestock on electric poles, no cutting earth wires that run along some electric poles, not interfering with sockets or switches

  - Reporting any electric wire/conductors if found fallen on the ground

  - Report any incident regarding electricity at the local office –staff in charge of operating the Mini-grid.

### 7.15.15 Community safety -Access to the facility by general public

Once operational the facility/plant will need controlled access from the public to avoid any safety risks. The contractor will put the following measures to ensure the public will not access the site without permission. Impact significance is rated as moderate considering the high impact magnitude and low receptor sensitivity.

7.15.15.1 Mitigation Measures

- Fencing off the facility to keep of community members, children and livestock from entering into the facility

- Controlled access to the site only with prior approval

- Maintain records of any person who comes to site.

### 7.15.16 Risks related to poor or inadequate stakeholder engagement (Conflict)

During operation of the project there are grievances that may arise from community and other stakeholders related to poor or inadequate engagement of stakeholders and other need for information or challenges in using power by the community. Therefore, the contractor will design and implement a grievance redress mechanism to deal with grievances. The grievance redress mechanism committee should also include representatives from the community. With the implementation of the mitigation measures the impact significance is minor to negligible.

7.15.16.1 Mitigation measures

- Employ from the community to the extent possible

- Engage the community members and other stakeholders in a timely manner

- Work closely with the GRM committee members in solving the conflicts

- Solve all conflicts/grievances at the earliest time possible

- Ensure all grievances are logged and closed

- Monitoring the pattern of grievances to come up will long term measures.

### 7.15.17 Gender Based Violence- SEA/ SH

Gender based violence risk is also possible during the operation phase although the labor force will be smaller. The impact is assessed as minor due to the low magnitude and medium receptor sensitivity. Therefore, measures must be put in place to address GBV risks.

7.15.17.1 Mitigation Measures

To manage GBV risks, the contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GRM that ensures confidentiality. The plan will include the necessary measures for prevention and response.

Key tasks will include

- Community engagement to create awareness on GBV risk/ issues

- Creating awareness to workers on the need to refrain from GBV incidences

- Mandatory awareness creation for workers on required lawful conduct in the community and legal consequences for failure to comply with laws

- Mandatory signing and implementation of code of conduct for the workers

- Creation of partnership or liaison with specialized actors in GBV who can respond appropriately in case of any incidence (provide contacts to community)

- Ensure a survivor centered approach in responding to GBV incidences i.e., decision to report lies with the survivor or the guardian in case of a minor.

- Contractor to provide established referral pathway including police station with a gender desk for handling GBV cases and also free toll numbers/hotlines for reporting GBV

- The contractor will also facilitate any survivor who decides to take legal action by referring them to the nearest established legal support facility that offers legal support to GBV survivors.

- Ensure Confidential reporting and responding to GBV cases if reported;

- Encourage reporting of all GBV incidences to the chief or the grievance redress committee members or community elders; and

- Ensure all complaints on GBV or harassment are reported directly through CREO - county renewable energy officer.

### 7.15.18 Public Health Impacts –HIV/AIDs

There is potential for HIV/AIDs risks during the operation phase. Therefore, the contractor needs to take measures to prevent the same. Based on the fact that the receptor sensitivity will be medium and the impact magnitude low, the impact significance will be Minor.

7.15.18.1 Mitigation Measures

- Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff awareness and awareness campaigns for the community

- The contractor will provide public education/information about HIV/AIDS transmission and prevention measures.

- Provision of condoms to workers

- Allowing migrant workers time to be with their families.

### 7.15.19 Public health Impacts -Covid 19 disease

It is likely that the project will be implemented during the Covid 19 pandemic and so preventive measures must be put in place to prevent the disease from spreading. The receptor sensitivity will be medium and the impact magnitude low, therefore, the impact significance will be Minor.

7.15.19.1 Mitigation Measures

- Social distance must be observed

- Provision of hand wash facilities before access

- Provide thermal guards for temperature check and monitoring for workers and any other person coming to site

- Enforce wearing of masks

- Make provision for testing and treating especially of workers

- Display Ministry of Health guidelines on COVID 19 at strategic points and ensure adherence

- Create awareness on COVID 19 preventive measures

- Provision of contact numbers for the nearest health facility for testing and treatment

- Adhering to any other measures from the ministry of health which may be issued from time to time.

### 7.15.20 Dust Emissions

During the operation phase not much dust will be generated from the facility but wind and dust storms are potential impacts. This impact will be negligible because there will be no activities on site that will have the potential to generate dust.

7.15.20.1 Mitigation Measures

- Trees can be planted around the plant/facility provided they do not cast shadows to the solar panels to act as wind breakers and hence decrease dust pollution

- Ensure planting of grass around and within the facility compound.

### 7.15.21 Vehicle Exhaust Emissions

Exhaust emissions are likely to be generated by the vehicles coming to the facility though on a low risk. Due to the low magnitude of the impact and the low sensitivity, the significance will be minor.

7.15.21.1 Mitigation Measures

- Drivers of the vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered.

- Company vehicles should be well maintained

## 7.16 Negative Impacts during Decommissioning Phase

Preparation for decommissioning

The solar power plant may be decommissioned due to various reasons and there are impacts that will need to be mitigated. Once the KPLC makes the decision for decommissioning the following will be required;

- Prepare a Decommissioning Plan and submit it to NEMA and the County Governments of Mandera to obtain approval for implementation.

- Implement the decommissioning plan including backfilling, revegetation, disposal of waste material, recycling of recyclable material among others

Some of the negative impacts associated with the proposed project during its decommissioning phase include;

### 7.16.1 Noise and Vibration

The demolition works will lead to significant deterioration of the acoustic environment within the project site and the surrounding areas. This will be as a result of the noise from demolition works. The impact significance has been assessed minor due to the fact that the impact magnitude is low and the receptor sensitivity is medium.

7.16.1.1 Mitigation Measures

Significant impacts on the acoustic environment will be mitigated by the KPLC who will put in place several measures that will mitigate noise pollution. The following noise-suppression techniques will be employed to minimize the impact of temporary noise at the project site.

- Install portable barriers to shield compressors and other small stationary equipment where necessary.

- Use quiet equipment (i.e., equipment designed with noise control elements).

- Coordinate with relevant agencies in case the noise produced will require a license.

- Limit pickup trucks and other small equipment to a minimum idling time and observe a common-sense approach to vehicle use and encourage workers to shut off vehicle engines whenever possible.

- Demolish mainly during the day when most of the neighbors are out working.

### 7.16.2 Solid Waste Generation

Demolition of the Mini-grid and related infrastructure will result in generation of solid waste. The waste will contain the materials used in construction including concrete, metal, wood, glass, paints, adhesives, sealants and fasteners, conductors, poles, solar panels and batteries. Although demolition waste is generally considered as less harmful to the environment since they are composed of inert materials, there is growing evidence that large quantities of such waste may lead to release of certain hazardous chemicals into the environment. The impact will be of major significance due to high magnitude and medium receptor sensitivity. The batteries and panels need to be disposed of in a specific way, in accordance with the manufacturer’s guidelines and relevant regulations (both National and Mandera County Government regulations).

7.16.2.1 Mitigation Measures

- Demolition contractor to adhere to the various manufacturer’s guidelines and requirements regarding demolition and disposal

- Segregation of waste in order to separate hazardous waste from nonhazardous waste and other streams of waste

- Provision of facilities for proper handling and storage of demolition materials to reduce the amount of waste caused by damage or exposure to the elements

- Adequate collection and storage of waste on site

- Safe transportation to the disposal sites / designated area

- Hazardous waste must be disposed by NEMA approved waste handler

### 7.16.3 Dust Emissions

Some dust will be generated during demolition works. This will affect demolition staff as well as the neighbors. The impact will be of minor significance.

7.16.3.1 Mitigation Measures

High levels of dust concentration resulting from demolition or dismantling works will be minimized as follows:

- Watering all active demolition areas to kill dust.

- Cover all trucks hauling soil, sand and other loose materials or require all trucks to maintain at least two feet of freeboard.

### 7.16.4 HIV/AIDs Awareness and Prevention

Interactions during the decommissioning phase will be for a very limited time. The project will sensitize workers and the surrounding communities on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training and awareness campaigns/ to the community. This impact is assessed to be Minor due to the low magnitude and medium receptor sensitivity.

### 7.16.5 Social Protection

There will adequate mechanisms in place to protect local vulnerable population especially women and minors from risks associated with influx of workers (harassment, underage sex). This system will ensure having security on site provided by the contractor as well as sensitization and enforcement by the contractor. There will also be a code of conduct established for contractor employees and contract workers acknowledging a zero-tolerance policy towards child labor and child sexual exploitation. Additionally, the contractor will employ their skilled staff and apply unskilled construction labor from the local population as far as possible to minimize the influx of foreigners into the community.

### 7.16.6 Social Inclusion

Gender Mainstreaming

Projects usually affect women and men differently, and their roles are highly delineated. The project shall ensure that both men and women are equally consulted about the project and benefit from employment and other opportunities the project will present.

In addition, among communities, some groups are faced with barriers that prevent them from fully participating in political, economic, and social life. Disadvantage is often based on social identity, which may be derived from gender, age, economic status, ethnicity, disability, among other factors. These factors make some groups of people more vulnerable to project impacts than others alongside posing barriers to accessing project benefits. Thus, development projects affect people differently but vulnerable groups are more severely affected than those that are better off.  In this project, some groups of the society that can be categorized as the vulnerable. These include the very poor, poor female headed households, poor children headed households, the poor elderly and the special needs persons (disabled). To ensure social inclusion and social sustainability, deliberate effort must be made to ensure the vulnerable take advantage of the project benefits as well as shielding them from adverse impacts of the project.

# CHAPTER EIGHT

# 8.0 ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP)

## 8.1 Introduction

Environmental and Social Management and Monitoring Plan (ESMMP) for development projects provides a logical framework within which identified negative environmental and socio–economic impacts can be mitigated and monitored. The ESMMP has been developed to be used as tool to manage the environmental and social impacts that the activities of the proposed project will cause. The contractor before construction will make reference to this ESMMP and develop specific implementation plans. In addition, the ESMMP assigns responsibilities of actions to various actors and provides a timeframe within which mitigation measures and monitoring can be done.

The key objectives of the ESMMP are:

- To monitor the implementation of mitigation measures against potential adverse impacts of construction and operation phases of the project to ensure that they conform and comply with relevant environmental and social policies, guidelines and legislation

- To assess for emerging non-anticipated adverse environmental and social impacts and implement relevant mitigation measures to maintain them within acceptable levels

- To maintain best practice in environmental, social health and safety during project construction and operation

The ESMMP outlined below addresses the identified potential negative impacts and mitigation measures of the proposed Mini-grid during pre-construction, construction, operational and decommissioning phases, based on the chapter of Environmental Impacts and Mitigation Measures of the potential negative impacts.

## 8.2 Monitoring

Monitoring denotes a systematic process of collecting, analyzing and using information to track the progress of implementation of the ESMMP including coming up with measures to address any emerging issues. Monitoring of the ESMMP will involve recording information to track performance and recommendations to keep implementation of ESMMP on track. Reporting is a key component of the monitoring exercise.

The proposed ESMMP will be subjected to monitoring. Monitoring will have two elements: routine monitoring against standards or performance criteria; and periodic review or evaluation. Monitoring will often focus on the effectiveness and impact of the ESMMP as a whole.

During construction phase, the Implementing agency (KPLC) shall monitor the contractor’s activities in order to verify that the management measures/procedures/specifications are implemented as contained in the ESMMP. Compliance will mean that the contractor is fulfilling their contractual obligation.

During operation phase, KPLC will monitor facility’s operations to ensure compliance with management measures in the ESMMP and operation procedures. As part of this monitoring, the KPLC will undertake or statutory initial environmental audit as required by the ESIA/EA Regulations, 2003 and subsequent annual environmental audits.

### 8.2.1 Plan Monitoring

All of the management plans make provision for monitoring and evaluation. Special attention should be given to the monitoring arrangements relating to biophysical impacts, occupational health and safety, social risks, facility operational and emergency response.

During the construction phase of the project, the contractor’s Environmental Health and Safety Officer (EHSO) shall report on the implementation of the ESMMP i.e., all environmental, safety and health impacts as well as accidents and incidents to the implementing agency. The social specialist of the contractor will report on implementation of the social measures as spelt out in the ESMMP.

The reported impacts and incidents will be captured on a database to ascertain trends and track progress in the implementation of preventive and corrective actions, and benchmarking against other, similar operations.

During operation, the implementing agency – KPLC will monitor the health and safety of personnel and contractors, in compliance with legislative requirements. Emergency incidents should be reported to the relevant authorities. The reported impacts and incidents will be captured on a database to identify weakness in the emergency response plan and track progress in the implementation of preventative and corrective and benchmarking against other similar operations.

The Environmental and Social Management and Monitoring Plan (ESMMP) will provide the basis for monitoring of potential Environmental, social and health Impacts associated with the project. The ESMMP provides effective observation and documentation of monitorable parameters that will help in analyzing the effectiveness of the proposed mitigation measures with the advantages of improving operational efficiency, promoting competitive advantage, improving risk management, reducing liabilities and improving business performance. The ESMMP has been provide in Table 16 below.

## 8.3 Environmental and Social Monitoring by Contractors

KPLC will require that contractors monitor, keep records and report on the following environmental, health and social issues of the proposed project.

- Safety: hours worked, recordable incidents and corresponding root cause analysis (lost time incidents, medical treatment cases), first aid cases, high potential near misses, and remedial and preventive activities required (for example, revised job safety analysis, new or different equipment, skills training, and so forth).

- Environmental incidents and near misses: environmental incidents and high potential near misses and how they have been addressed, what is outstanding, and lessons learned.

- Major works: those undertaken and completed, progress against project schedule, and key work fronts (work areas).

- E&S requirements: noncompliance incidents with permits and national law (legal noncompliance), project commitments, or other E&S requirements.

- E&S inspections and audits: to include date, inspector or auditor name, and records reviewed, major findings, and actions recommended and implemented.

- Workers: number of workers, indication of origin (expatriate, local, nonlocal nationals), gender, age and skill level (unskilled, skilled, supervisory, professional, management).

- Training on E&S issues: including dates, number of trainees, and topics.

- Footprint management: details of any work outside boundaries or major off-site impacts caused by ongoing construction—to include date, location, impacts, and actions taken.

- External stakeholder engagement: highlights, including number of formal and informal meetings, and information disclosure and dissemination—to include a breakdown of women and men consulted and themes coming from various stakeholder groups, including vulnerable groups (e.g., disabled, elderly, children, etc.).

- Details of any security risks: details of risks the contractor may be exposed to while performing its work—the threats may come from third parties external to the project.

- Worker grievances: details including occurrence date, grievance, and date submitted; actions taken and dates; resolution (if any) and date; and follow-up yet to be taken—grievances listed should include those received since the preceding report and those that were unresolved at the time of that report.

- External stakeholder e.g., community grievances: grievance and date submitted, action(s) taken and date(s), resolution (if any) and date, and follow-up yet to be taken—grievances listed should include those received since the preceding report and those that were unresolved at the time of that report. Grievance data should be age and gender-disaggregated.

- Major changes to contractor’s environmental and social practices.

- Deficiency and performance management: actions taken in response to previous notices of deficiency or observations regarding E&S performance and/or plans for actions to be taken—these should continue to be reported until KPLC determines the issue is resolved satisfactorily.

A detailed Environmental and social management plan for pre-construction, construction and decommissioning phase is well illustrated in the table below.

## Table 16: Environmental and Social Management Plan

| Potential Impacts | Recommended Mitigation Measures | Project phase | Responsibility | Monitoring Indicator | Frequency | Estimated Cost (Ksh) |
| --- | --- | --- | --- | --- | --- | --- |
| Local employment | -Prioritize hire of locals for all unskilled labour. -Implement a local recruitment plan that is fair and transparent (including recruitment processes that ensure inclusivity of both men and women, vulnerable individuals, minority clans, ethnic groups and VMGs. -Adhere to labour laws, and labour management practices (timely renumeration, equitable compensation for both genders for equal work etc.) -Create awareness to workers and the community on worker and project grievance redress mechanisms. | Construction Operations Decommissioning | Proponent, Construction, O&M Contractor | -Fair and transparent local recruitment plan in place. -Recruitment processes (job adverts, interviews, selection etc.). -Number of locals employed based on gender, vulnerability, ethnic group, clan etc. -Type of employment (skilled, semi-skilled and unskilled). -Grievances raised, those aggrieved, status of resolution. | Quarterly | Contractor’s cost |
| Local Sourcing | -Source materials from local businesses/communities, and where necessary give opportunities to businesses owned or operated by vulnerable individuals. | Construction Decommissioning | Proponent, Construction, O&M Contractor | -Number and types of businesses sourced from, businesses owned and operated by vulnerable individuals, types, and quantities of materials etc. | Quarterly | No additional cost |
| Land acquisition and compensation for land and assets on land | In line with the RPF provisions; -Prepare and implement an Abbreviated Resettlement Action Plan (A-RAP) to guide land acquisition for the mini-grid, and wayleaves for power distribution. Further, the proponent will fast-track A-RAP preparation to ensure that land acquisition and contractor mobilization to the site is undertaken after the A-RAP is finalized, cleared, and disclosed. -The contractor will implement and adhere to agreements for temporal use of land and restoration of land after use. -Compensate affected communities in-kind (priority project) for the loss of land. -The construction activities will be restricted to within the allocated land and the immediate surroundings only. -After construction work, any land taken for a temporary basis for storage of material will be restored to their original form. -Consultations with the community on the low voltage lines. -The design of the distribution line will utilize the existing road reserves. However, any damage to structures, crops, trees, community facilities and other assets will be compensated in line with the RPF provisions. | Pre- Construction | Contractor- (contractors’ facilities, workers camps) Proponent- (project land for generation assets) | -Land Acquisition and consultation report (consultation (minutes and lists of participants). -Type and amount of compensation paid to affected persons. - Priority community project implemented and handed over to affected communities. -Signed agreements with communities on the use and restoration of their land. | Quarterly | Value of compensation in kind project will be equivalent to the value of land acquired as per NLC. |
| Labour Influx and related impacts (SEA/SH, HIV/AIDs and other STIs) | -Tap into the local workforce to the extent possible to reduce labour influx. -Recruit local workforce to the extent possible especially for unskilled and semi-skilled jobs. -Consult with and involve local community in project planning and other phases of the project. -Raise awareness among local community and workers on the need to have a good /cordial working relation -Sensitize workers regarding engagement with local community. -Make provision to provide resources needed by the workers if the need for such resources may result to competition e.g., water. -Establish and operationalize an effective Grievance Redress Mechanism accessible to community members. -The contractor and the project/community grievance redress committee to work closely address complains raised on time. -Include gender considerations in employment opportunities. -Provide appropriate compensation for work done. -Respect for community values/culture. -Prompt payment of workers as per the contractual agreements/terms. | Construction Decommissioning | Proponent, Construction, O&M Contractor | -Records of employees/updated employee register. -Number of local community employees and external employees/ updated employee register. | Quarterly | 50,000.00 |
| Child labour | -Employ workers who are 18 years and above, and with a valid national ID at the time of hire. -Implement and monitor the employment register regularly. Compliance with the national labor laws and labour management practices. -Put visible signage on site “No Jobs for children.” -Do not allow children at the project site. | Construction Decommissioning | Proponent, Construction, O&M Contractor | -Updated employment register indicating locals employed, their ages, national identification numbers etc. -Grievances raised, aggrieved persons and status on resolution etc. | Quarterly | 20,000.00 |
| GBV- SEA and SH | -Prepare an SEA/SH Prevention and Response Action Plan, to manage the SEA/SH risks. -The Action Plan to be proportionate to potential SEA/SH risks, and to include measures such as awareness creation for communities and workers; identification of referral services for survivors and a GRM that ensures confidential reporting of GBV cases. -Implement a code of conduct signed by all those with physical presence on site. | Construction Operations Decommissioning | Proponent, Construction, O&M Contractor | -Minutes of awareness creation sessions for the community and workers on GBV-SEA/SH. -Code of conduct signed by all those with physical presence on site. -GRM that ensures confidentiality of GBV cases in place. Documented referral services for survivors. -Grievances raised, aggrieved persons and status on resolution etc | Quarterly | 50,000.00 |
| Forced Labour | -Adhere to the Employment Act which outlaws any form of forced labour. -Report any form of forced labour at the site. -Ensure that all workers have a national ID card or documentation to show they are adults (above 18 years). | Construction Decommissioning | Proponent, Construction, O&M Contractor | -Number of reported cases of forced labour. | Quarterly | 20,000.00 |
| Risks related to Inadequate stakeholder engagement. | -Prepare a stakeholder engagement/consultation plan (SEP) that is proportionate to the subproject and the identified stakeholders. -Timely and prior disclosure of project all project information, including project instruments, the full rights and entitlements of project affected persons, sub-project positive and negative impacts and opportunities, proposed subproject budget. -In line with the SEP, undertake adequate consultations prior to construction and throughout the project cycle with all segments of the community and other relevant stakeholders. -Prepare and implement a grievance redress mechanism to deal with grievances. -The grievance redress committee to include representatives from the community. -Sensitize stakeholders on SEP and GRM. | Construction Operations Decommissioning | Proponent, Construction, O&M Contractor | -Availability of and implementation of the Stakeholder Engagement Plan. -# of stakeholder consultations held -Record of stakeholder consultations held (minutes of meetings and list of participants). -Information disclosed, to whom it was disclosed (Men women, PWD, youth, vulnerable individuals, and households etc., methods and languages used in the disclosure (culturally appropriate and accessible), grievances raised and status on resolution etc. -Concerns raised and actions raised. | Quarterly | 30,000.00 |
| Exclusion of VMGs and vulnerable individuals and households | In line with the provisions of the ESMF, VMGF and Social Assessment ensure the following. - Early identification and inclusion of VMGs and disadvantaged groups. - Meaningful consultation to effectively participate in the project. - Timely and prior disclosure of relevant project information to VMGs and disadvantaged groups. - Adequate and ongoing consultations with VMGs and disadvantaged groups in line with the SEP. - All concerns or grievances raised are fully resolved in a timely manner. - Access to culturally appropriate project benefits and opportunities. | Pre-construction Construction Operations Decommissioning | Proponent, Construction, O&M Contractor | Minutes of consultative meetings with all community segments including VMGs and vulnerable individuals and households, grievances raised and status on resolution etc. | Quarterly | No additional cost |
| Inaccessibility of project benefits to VMGs and other vulnerable individuals due to affordability challenges | -Consult VMGs and Vulnerable individuals and households on charges for sub project services and put in place specific interventions to ensure the vulnerable equally access project benefits. | Operations | Proponent, Construction, O&M Contractor | -Interventions to enable those vulnerable access project benefits. -Number of complaints raised by VMGs/vulnerable individuals regarding access to project services. -GRM that is culturally appropriate and accessible. Grievances raised and status on resolution etc. | Quarterly | No additional cost |
| Inadequate grievances management | -Constitute a Local Grievances Committee is in consultation with all community segments and incorporates the existing local dispute resolution mechanism. -Implement a workers grievances mechanism. -Awareness on the culturally appropriate and accessible GRM to all community segments including VMGs, vulnerable individuals and households and CSOs -All reported grievances are logged, dated, processed, resolved, and closed out in a timely manner. -Proportionate representation of VMGs and vulnerable individuals in the local grievances committee. -GRM provides for confidential reporting of particularly sensitive social aspects such as GBV, as well as anonymity. | Construction Operations Decommissioning | Proponent, Construction, O&M Contractor | -Local Grievances Committee in place, composition of committee, awareness of community and workers on project and worker GRMs, updated GRM logs, types of grievances -Availability of grievance redress process -Number of grievances reported -Number of grievances resolved in a timely manner -Number of grievances escalated to national courts and the World Bank Grievances Redress Service and Inspection Panel. | Quarterly | No additional cost |
| Environmental Impacts |  |  |  |  |  |  |
| Vegetation clearance | - Clear only the necessary areas - Ensure proper demarcation and delineation of the project area to be affected by construction works. - Specify locations for vehicles and equipment, and areas of the site which should be kept free of traffic, equipment, and storage. - Designate access routes and parking areas. - Re-vegetation including planting of trees around the plant/facility | Construction | Proponent, Construction, O&M Contractor | -Number of trees cleared -Planted trees | Once off | 50,000.00 |
| Soil erosion | - Avoid ground-breaking during the seasons of high rainfall to avoid erosion. - Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled. - Construction related impacts like erosion and cut slope destabilizing should be addressed through landscaping and grassing, carting away and proper disposal of construction materials. - Use silt traps where necessary. - Cover soil stockpiles - Landscaping with grass on areas without electrical installation (lower areas) - Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled. | Construction | Proponent, Construction, O&M Contractor | Assess size of rills or Gulley’s forming from accelerated run off from compacted areas | Quarterly | Part of contractor’s fee |
| Contamination of soil from fossil fuels | - Ensure wastewater generated is discharged or drained into approved drainage facilities. - Construction vehicles must be maintained in good state and proper servicing to ensure no oils are likely to leak. - Care must be exercised not to spill any fossil fuels. - Any contaminated soil shall be scooped and disposed-off appropriately. - No servicing vehicles on site | Construction | Proponent, Construction, O&M Contractor | Records of any leakages from construction equipment/ vehicles. | Quarterly | 50,000.00 |
| Dust emissions | - The construction area should be fenced off to reduce dust to the public. - Suppress dust during dry periods by use of water sprays. - Stockpiles of excavated soil should be enclosed/covered/watered during dry or windy conditions to reduce dust emissions. - Burning of woody debris & construction waste to be prohibited - Use of personnel protective equipment (PPE) -masks should be provided to all personnel in areas prone to dust emissions. - Restrict speed on loose surface roads during dry or dusty conditions. - Keep stockpiles and exposed soils compacted and re-vegetate as soon as possible. - Construction trucks moving materials to site, delivering sand and cement to the site should be covered to prevent material dust emissions into the surrounding areas. - Plant short trees to break speed of wind. | Construction | Proponent, Construction, O&M Contractor | -Visual Observation of dust -Provision of PPEs especially masks | Daily | 100,000.00 |
| Vehicle exhaust and emissions from Generator | - Drivers of construction vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered. - Maintain all machinery and equipment in good working order to ensure minimum emissions of carbon monoxide, NOX, SOX and suspended particulate matter. - Maintain equipment in good running condition – no vehicles to be used that generate excessive black smoke. - Use of diesel which is Sulphur- free to run the power producing generators to be encouraged. - The stack chimney of the generators will be increased from its normal height of 3 meters to 6 meters. | Construction | Proponent, Construction, O&M Contractor | -Engine maintenance records - inspection of stacks | Quarterly | 100,000.00 |
| Solid waste generation | - Ensure spoil from excavations is arranged according to the various soil layers. This soil can then be returned during landscaping and then rehabilitation, in the correct order which they were removed that is topsoil last. - Segregate waste - Provide litter collection facilities such as bins. - Contractor to put in place and comply with a site waste management plan. - The contractor should comply with the requirement of OSHA ACT 2007 and Building rules on storage of construction materials. - Use of durable, long-lasting materials that will not need to be replaced as often, thereby reducing the amount of waste generated over time. - Recovery of materials remains and return to stores. - Re-use of materials where possible - Proper budgeting to avoid waste generation. - Proper disposal of waste in line with solid waste regulation - Construction wastes to be managed in accordance with construction standards in Kenya. | Construction | Proponent, Construction, O&M Contractor | Presence of well-maintained receptacles and centralized collection points | Quarterly | 100,000.00 |
| Impacts on Water Resources and Water Quality | - Clear the necessary areas only. - Appropriate remedial measures shall be implemented by the contractor in the event of erosion. - Infrastructure shall be designed to ensure that contaminated run-off does not reach water source i.e., earth dam. - Contractor to develop an oil-spill containment plan as part of the emergency response plan. In the event of an oil spill the procedures contained in the emergency response plan of the contractor will come into effect. - No vehicle maintenance and service shall be done at project site. - Ensure that potential sources of Petro-chemical pollution are handled in such a way to reduce chances of spills and leaks. | Construction | Proponent, Construction, O&M Contractor | -Oil spill containment plan. -Provision of fuel/oil drip and spill trays | Quarterly | 150,000 |
| Noise & vibration | - Construction activities to avoid any unchanneled flow of water at the site. - Storage areas that contain hazardous substances should be bunded with an approved impermeable liner and provision for a pit to be made in case of oil spill. - The excavation and use of rubbish pits during construction should be strictly prohibited. - A waste disposal area should be designated within the active construction area, and this should be equipped with suitable containers i.e., skips or bins of sufficient capacity and designed to contain and prevent refuse from being blown by wind, - Areas contaminated by spilled concrete and/or fuels and oils leaking from vehicles and machinery should be cleaned immediately | Construction | Proponent, Construction, O&M Contractor | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid | Quarterly | 150,000.00 |
| Impacts from Hazardous materials - | - Maintenance of construction vehicles will not be done on site. - All hazardous products and waste should be labelled and handled properly to avoid contact with the ground. - Dispose hazardous waste through a NEMA approved waste handler. | Construction | Proponent, Construction, O&M Contractor | Presence of well-maintained receptacles and centralized collection points | Quarterly | 100,000.00 |
| Accidental Oil Spills or Leaks | - In the event of accidental leaks, contaminated topsoil should be scooped and disposed of appropriately. - Refuelling and maintenance of vehicles will not take place at the construction site. - Create awareness for the employees on site on procedures of dealing with spills and leaks. - Vehicles and equipment must be serviced regularly and kept in good state to avoid leaks. - In case of spillage the contractor should isolate the source of oil spill and contain the spillage using sandbags, sawdust, absorbent materials and/or other materials approved by materials. - All chemicals should be stored within the bunded areas and clearly labelled detailing the nature and quantity of chemicals within individual containers. | Construction | Proponent, Construction, O&M Contractor | Records of all accidental spills and number of litters | Quarterly | 150,000.00 |
| Fire Hazards | - Create awareness to the construction workers on potential fire hazards. - Provision of firefighting equipment on site during construction. - No smoking shall be done on construction site. - ‘No smoking’ signs shall be posted at the construction site. - A fire risk assessment and evacuation plan should be prepared and must be posted in various points of the construction site including procedures to take when a fire is reported. - Designate an assembly point | Construction | Proponent, Construction, O&M Contractor | -Records of any Fire incidences -Fire equipment and evacuation plan | Quarterly | 100,000.00 |
| Impacts of construction material sourcing (e.g., quarrying) | - Source all building materials such as stone, sand, ballast, and hard core from NEMA approved sites. - Ensure accurate budgeting and estimation of actual construction materials to avoid wastage. - Reuse of construction materials where possible. | Construction | Proponent, Construction, O&M Contractor | Sources of raw materials (from local community) | Quarterly | Part of contractor’s cost |
| Increased water demand | - Prudent use of available water - Consultations with the project local committee on use of water in the community to avoid conflicts with the community. - Source and utilize a sustainable and reliable water supply for both construction and operation phase. | Construction | Proponent, Construction, O&M Contractor | Water usage records | Quarterly | Part of contractor’s cost |
| Energy Consumption | - Ensure responsible electricity use at the construction site through sensitization of staff to conserve electricity by switching off electrical equipment or appliances when they are not being used. - Proper planning of transportation of materials will ensure that fossil fuels (diesel, petrol) are not consumed in excessive amounts. - Complementary to these measures, they monitor energy use during construction and set targets for reduction of energy use. | Construction | Proponent, Construction, O&M Contractor | Energy consumption records | Quarterly | No additional cost |
| Occupational Health and safety Impacts | - Use skilled personnel for activities which demand skills/technical tasks. - Awareness creation/Toolbox talks on safety to workers while at construction site. - Workers coming to the site should be knowledgeable on safety precautions to take. - Appropriate PPE (helmet, safety harness, boots, masks, climbing irons) - Proper general house keeping - Close supervision of workers - Risk assessment by contractor of the construction activities and implement mitigation measures appropriately. - Adherence to occupational Safety and Health Act 2007 - Availability of equipped first aid box on site. - Provide safe drinking water for workers. - Engagement of trained first aider on site - Ensure the WIBA cover is taken for the staff. - Establish safety committees | Construction | Proponent, Construction, O&M Contractor | Records of any near misses, incident, and accidents. Records of corrective actions implemented if there was an accident. | Quarterly | 1,000,000.00 |
| Community safety –access | - Proper barricading - Hazard communication. - Controlled access to the site by designated personnel - Maintain records of any person who comes to site. | Construction | Proponent, Construction, O&M Contractor | Presence of a controlled access and records of every person accessing the site | Daily | 20,000.00 |
| Public Health Impacts | - Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training, awareness campaigns and community Barazas. - Awareness creation and consultations with local communities prior and during construction on the dangers of these diseases - Informing workers on local cultural values and health matters. - Provision of condoms to workers - Allowing migrant workers time to be with their families - The contractor is impressed upon not to set a construction camp on site. - The contractor will provide public education/information about HIV/AIDS transmission and prevention measures. - Ensure equal treatment of workers. - Provide all appropriate COVID-19 preventive measures including campaign to maintain individual measures at the workplace. | Construction | Proponent, Construction, O&M Contractor | Number of awareness creation sessions conducted. -Availability of and distribution of condoms | Quarterly | 20,000.00 |
| Sanitary waste | - Construct/ install pit latrines for both genders clearly labelled. | Construction | Proponent, Construction, O&M Contractor | Presence of separate and clean washrooms for both the gents and ladies | Quarterly | 300,000.00 |
| Solid Waste Generation | - Provide waste handling facilities such as labelled waste bins. - Emphasis on prudent waste generation and give priority to reduction at source. - Solid waste management awareness to operators - Operator to contract a NEMA licensed waste handler to collect and dispose solid waste. | Operation | Proponent, Construction, O&M Contractor | Presence of well-maintained receptacles and centralized collection points | Quarterly | 50,000.00 |
| Liquid Waste/Oils Generation | - Proper storage of the oil is required to ensure no leakages. - Frequent inspection and maintenance of the generator to minimize leakages. - No vehicles should be serviced or maintained at the Mini-grid area. - The waste oil or used oil must be disposed-off appropriately. - Proper training for the handling and use of fuels for the operators of the Mini grid. - In the event of accidental leaks, contaminated topsoil should be scooped and disposed of appropriately. | Operation | Proponent, Construction, O&M Contractor | -Engine maintenance records -Oil spill containment plan | Quarterly | 200,000.00 |
| Increased oil Consumption | - Efficient energy consumption - Install an energy-efficient lighting system | Operation | Proponent, Construction, O&M Contractor | Energy consumption records | Quarterly | No additional cost |
| Increased storm water flow | - Construct the drainage system in a way to follow natural drain of the water. - Concrete only the required area and leave the rest of the land with vegetation like grass. - Construct rainwater harvesting system on the control buildings/office and harness into storage tanks for use. | Operation | Proponent, Construction, O&M Contractor | Provision of a drainage system and a rainwater harvesting system | Quarterly inspections | 200,000.00 |
| Fire Outbreaks | - The power plant must contain firefighting equipment (Portable fire extinguishers) of recommended standards and in key strategic points. - Detection/alarm systems that can detect fire should be and installed. - A fire evacuation plan should be prepared and posted at strategic points and should include procedures to take when a fire is reported. - Workers especially operators of the plant must be trained on fire management. - ‘No smoking’ signs shall be posted within the Mini grid area. - A fire Assembly point should be identified and marked. | Operation | Proponent, Construction, O&M Contractor | -Provision of serviced fire equipment, evacuation plan and safety signages -Records of fire safety training | Quarterly | 50,000.00 |
| Visual Impacts | - Fence round the solar Mini grid to keep off/screen the solar panels. | Operation | Proponent, Construction, O&M Contractor | Presence of a perimeter fence | Quarterly inspections | No additional cost |
| Water demand | - Ensure prudent use of water. - Install water-conserving automatic taps. - Any water leaks through damaged pipes and faulty taps should be fixed promptly. | Operation | Proponent, Construction, O&M Contractor | Water usage records | Quarterly | 20,000.00 |
| Sanitary waste | - Provide sanitary waste facilities for both genders clearly marked. - Disposal of waste through septic tanks | Operation | Proponent, Construction, O&M Contractor | Presence of separate and clean washrooms for both the gents and ladies | Quarterly | No additional cost |
| Flooding | - Ensure drainage channels are free of any obstruction at all times i.e., not blocked. - Construct more channels and or expand existing ones. - Raise foundations of the solar panels and ensure a proper and from concrete base. - Create flooding diversions and or spill ways to divert water from getting into the solar power facility. | Operation | Proponent, Construction, O&M Contractor | -Provision of drainage system -Raised foundations for the structures | Quarterly | 100,000.00 |
| Occupation health and Safety | - Ensure only qualified staff are employed to work in the facility. - All workers operating the Mini grid must be equipped with appropriate and adequate person protective equipment (PPE) such as safety footwear, helmet among others. - Operators must be skilled on firefighting management. - Annual environmental audits should be done. - WIBA cover for staff is mandatory. | Operation | Proponent, Construction, O&M Contractor | -Provision of PPEs and WIBA cover -Environmental audit reports | Quarterly | 100,000.00 |
| Hazardous waste-damaged panels | - Segregation from other waste streams - Proper disposal through a NEMA approved/licensed handler. | Operation | Proponent, Construction, O&M Contractor | Presence of well-maintained receptacles and centralized collection | Quarterly | 200,000.00 |
| Noise and Vibration | - Generator room should be soundproof to ensure no noise of a nuisance level will be produced. - Monitor noise levels. | Operation | Proponent, Construction, O&M Contractor | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid. | Quarterly | Part of contractor’s cost |
| Shocks and electrocutions | - Inspect the wiring of the houses before connecting power. - Safety awareness campaigns to the community before connection of power on safety precautions such as: - Require community to engage a certified technician to do wiring in the premises. - Use of quality materials while wiring - Refraining from individual illegal extensions of power lines to other houses - Observing safety measures while using electricity such as not touching sockets and switches with wet hands or wiping with wet cloths - Keeping off all electricity infrastructure e.g., not tying livestock on electric poles, no cutting earth wires that run along some electric poles, not interfering with sockets or switches. - Reporting any electric wire/conductors if found fallen on the ground. - Report any incident regarding electricity at the local office –staff in charge of operating the Mini-grid. | Operation | Contractor, Consumer | -Records of awareness sessions conducted -Incidences report | Quarterly | No additional cost |
| Community Safety- Access to site by general public | - Fencing off the facility to keep of community members, children, and livestock from entering into the facility. - Controlled access to the site only with prior approval - Maintain records of any person who comes to site | Operation | Contractor | Presence of a controlled access and records of every person accessing the site | Daily | Part of contractor’s cost |
| Risks related to poor or inadequate stakeholder engagement (Conflict) | - Employ from the community to the extent possible - Engage the community members and other stakeholders in a timely manner. - Work closely with the GRM committee members in solving the conflicts. - Solve all conflicts/grievances at the earliest time possible - Ensure all grievances are logged and closed. - Monitoring the pattern of grievances to come up will long term measures. | Operation | Proponent, Construction, O&M Contractor | Grievance records | Quarterly | 20,000.00 |
| Gender Based Violence –SEA and SH | To manage GBV risks, the contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GRM that ensures confidentiality. The plan will include the necessary measures for prevention and response and must ensure survivor-based approach | Operation | Proponent, Construction, O&M Contractor | -SEA/SH Prevention and Response Action Plan -Grievance records | Quarterly | 20,000.00 |
| Public Health Impacts –HIV/AIDs | - Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff awareness and awareness campaigns for the community. - Provision of condoms to workers. - Allowing migrant workers time to be with their families. | Operation | Proponent, Construction, O&M Contractor | Number of awareness creation sessions conducted. -Availability of and distribution of condoms. |  | 20,000.00 |
| Public health Impacts -Covid 19 disease | - Social distance must be observed. - Provision of hand wash facilities before access - Temperature check and monitoring of the temperature of workers and any other person coming to site. - Enforce wearing of masks. - Make provision for testing and treating especially of workers. - Provision of contact numbers for the nearest health facility for testing and treatment - Adhering to any other measures from the ministry of health which may be issued from time to time. | Operation | Proponent, Construction, O&M Contractor | Availability of hand washing facilities Utilization of hand washing facilities Number of Covid-19 cases reported | Quarterly | 30,000.00 |
| Dust Emission | - Trees can be planted around the plant/facility provided they do not cast shadows to the solar panels to act as wind breakers and hence decrease dust pollution. - Ensure planting of grass around and within the facility compound. | Operation | Proponent, Construction, O&M Contractor | Visual inspection | Quarterly | 50,000.00 |
| Vehicle Exhaust Emissions | - Drivers of the vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered. - Company vehicles should be well maintained. | Operation | Proponent, Construction, O&M Contractor | Engine maintenance records | Quarterly | No additional cost |
| Noise and Vibration | - Install portable barriers to shield compressors and other small stationary equipment where necessary. - Use quiet equipment (i.e., equipment designed with noise control elements). - Co-ordinate with relevant agencies in case the noise produced will require a license. - Limit pickup trucks and other small equipment to a minimum idling time and observe a common-sense approach to vehicle use and encourage workers to shut off vehicle engines whenever possible. - Demolish mainly during the day when most of the neighours are out working. | Decommissioning | Proponent, Construction, O&M Contractor | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid | Once off | 20,000.00 |
| Solid Waste Generation | - Demolition contractor to adhere to the various manufacturer’s guidelines and requirements regarding demolition and disposal. - Segregation of waste in order to separate hazardous waste from non-hazardous waste and other streams of waste. - Provision of facilities for proper handling and storage of demolition materials to reduce the amount of waste caused by damage or exposure to the elements. - Adequate collection and storage of waste on site - Safe transportation to the disposal sites / designated area. - Hazardous waste must be disposed by NEMA approved waste handler. | Decommissioning | Proponent, Construction, O&M Contractor | Presence of well-maintained receptacles and centralized collection points | Daily | 700,000.00 |
| Dust Emissions | - Cover all trucks hauling soil, sand and other loose materials or require all trucks to maintain at least two feet of freeboard. | Decommissioning | Proponent, Construction, O&M Contractor | Visual inspection | Daily | 20,000.00 |
| Public Health- HIV/AIDS | The project will sensitize workers and the surrounding communities on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training and awareness campaigns/ to the community. | Decommissioning | Proponent, Construction, O&M Contractor | Records of awareness creation sessions conducted. -Availability of and distribution of condoms | Once off | 20,000.00 |
|  | Total intervention Estimate (KShs) |  |  |  |  | 4,380,000. |

## 8.4 Approach to Environmental Impact Management

The proposed ESMMP will be the responsibility of the proponent/KPLC, and the contractor as outlined. This section presents the range of approaches that will be used to manage potential impacts of the proposed project.

## 8.4.1 Management Plan during Construction Phase

The contractor will prepare targeted management plans to deal with specific environmental and social aspects guided by the ESMMP and any other emerging issues on the ground. The contractor shall prepare these plans and have them approved by both the proponent and the Bank before they mobilize to the site:

- Construction management plan

- Rehabilitation and site closure plan

- Local recruitment plan

- Workplace health and safety plan

- Community safety plan

- Emergency management and response plan

- SEA/SH Prevention and Response plan

- Stakeholder Engagement management plan

- Grievance Redress mechanism

- Labour influx management plan

## 8.4.2 Construction Management Plan

The construction management plan for the proposed project shall include the following:

- Management of Fuels and other Hazardous Materials

- The Contractor shall comply with all applicable laws, regulations, permit and approval conditions and requirements relevant to the storage, use, and proper disposal of hazardous materials.

- Management of the Construction Site

- The contractor shall prevent littering and the random discard of any solid waste on or around the construction site.

- The contractor shall manage other solid and liquid waste.

- Fire Prevention and Management

- The Contractor shall take all necessary precautions to prevent fires caused either deliberately or accidentally during the construction process.

- The Contractor shall prepare a fire prevention and fire emergency plan as a part of the plans to be submitted to KPLC.

- Management of Air Quality

- The Contractor shall institute appropriate measures to minimize or avoid air quality impacts. This can be achieved through formulation of air quality management plans.

- Neighbouring Landowner and Occupier Relations

- The Contractor shall respect the property and rights of neighbouring landowners and occupiers at all times and shall treat all persons with deliberate courtesy.

- The contractor shall respect any special agreements between the KPLC and the neighbours e.g., the wayleaves agreements signed between Kenya power and landowners will need to be respected by the contractors.

- Complaints Register

The contractor shall establish and maintain a register for periodic review by the KPLC that logs all the complaints raised by the neighbours or the general public about construction activities. The register shall be regularly updated, and records maintained including the name of the complainant, his/her domicile and contact details, the nature of the complaint and any action taken to rectify the problem.

- Construction Control

The construction control for the proposed project shall cover the following:

- Control of Access

The contractor shall ensure that the construction site is accessed by authorized persons only and up-to-date records kept.

i) Control of material supply and burrow areas

- The contractor shall, as far as possible, source all material needed to construct the proposed project from the licensed quarries.

- In instances where materials are to be obtained from a new burrow area; the contractor shall comply with relevant legislation.

- The contractor shall prepare a method statement including plans, detailing the expected quantity of excavation, temporary and permanent drainage control, the final contouring of the burrow pit and the proposed method of rehabilitation.

    - Rehabilitation and Site Closure Plan

- After completion of construction activities, the contractor shall clear the site of construction materials and dispose wastes in appropriate disposal sites.

- The contractor shall remove all temporary works on the construction site and grow grass on areas that are not covered by the installations to control erosion.

## 8.4.3 Local Recruitment Plan

The contractor will prepare a local recruitment plan to guide on recruitment of locals. The plan shall pay attention or adhere to the Employment Act.

In designing the local recruitment plan contractor shall:

- Comply with the provisions of Employment Act, 2007

- Wherever possible, give priority to qualified local people when hiring employees.

The mitigation measure is:

- Prepare a local recruitment strategy that is fair and transparent to ensure all community segments - men, women, vulnerable individuals, minority clans, and VMGs who meet OP 4.10 criteria) - can access subproject benefits during construction and that prioritizes hire of locals for skilled, semi-skilled and unskilled labour.

## 8.4.4 Workplace Health and Safety Plan

The workplace health and safety plan to be implemented by the contractor and KPLC shall include the following key measures:

- The contractor shall comply with all relevant legislative requirements governing worker health and safety at the workplace (e.g., OSHA 2007 and its subsidiary legislations).

- The contractor shall prepare and implement measures to minimize diseases likely to be contracted by the construction workers as a result of the proposed project such as HIV &AIDs and other communicable diseases.

- The contractor shall have obligations of managing the safety of its employees by.

  - Provision of appropriate PPEs to employee

  - Training employees on competence

  - Employing competence and qualified staff

  - Provision of First Aid Kits onsite

  - Should have a trained first aider.

  - Document and create awareness on safe work procedures and work instruction.

- The contractor will manage accidents by having an emergency response plan which will include contacts for emergency service providers e.g., ambulances, fire brigade and nearest hospitals.

- Health and safety performance will be continuously monitored, and procedures reviewed with the aim of eliminating risk as far as reasonably practicable.

## 8.4.5 Community Health and Safety Plan

The community health and safety plan to be implemented by the contractor shall include:

- Adherence to OSHA 2007 Act and its subsidiary legislations to ensure that health and safety of immediate neighbours and the public is not threatened.

- The contractor ensures that construction work is undertaken in a manner not likely to pose risks to community health and safety.

- The contractor shall undertake an independent risk assessment prior to construction. The findings of this assessment will inform the development of a community safety plan and create awareness to the community on the same.

## 8.4.6 Emergency Preparedness Plan

The Contractor shall develop an emergency plan that will enable rapid and effective response to all types of environmental emergencies in accordance with recognized national and international standards.

The emergency plan shall include establishment of a network of communication between the Contractor and emergency services including police, ambulance services, and fire brigades among others.

## 8.4.7 SEA/SH Prevention and Response Action Plan

The contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GRM that ensures confidentiality. The plan should have an Accountability and Response Framework. The plan will include the necessary measures for prevention and response of GBV impacts.

The mitigation measures shall include:

- Ensure that local employment opportunities are equitably accessible to all segments of the community,

- Ensure equal pay for equal work.

- Prepare and implement GBV (SEA/SH management) plan that includes sensitisation of community members and subproject workers on the potential of the subproject giving rise to, exacerbating and/or mitigating SEA and SH, and the appropriate mitigation measures.

- Map all GBV service providers and document referral services for survivors and sensitize community members and subproject workers on the referral pathways.

- Prepare and implement a functional and accessible contractor GBV GRM for use by workers and community members (as appropriate).

- The GBV GRM should allow for anonymous incident reporting and should be GBV survivor centric.

- Sensitize community members and workers on contractor GRMs.

- Prepare and sensitize Code of Conduct (CoC) for SEA and SH, and their responsibilities for the same, to demystify the stigma associated with SEA and SH

## 8.4.8 Stakeholder Engagement Management Plan

A Stakeholder Engagement Plan is a formal approach to communicate with project stakeholders to achieve their support for the project. The plan prepared shall specify the frequency and type of communications, media, contact persons, and locations of communication events. The SEP is a useful tool for managing communications between the contractor and other stakeholders. The plan should meet the following objective of a SEP.

- To help improve project design and implementation.

- To inform third parties about changes that affect them.

- To take their views into account in the implementation of projects

- To identify adverse impacts and mechanisms to enhance project benefits.

- To identify risks from and to a project

- To increase project ownership and sustainability

- To comply with Bank policies that require consultations.

The plan shall put this measure in to consideration:

- In consultation with the identified stakeholders, prepare a stakeholder engagement plan (SEP) that is based on their locations (maps) and their information needs at the various subproject phases.

## 8.5 Grievance Redress Mechanism

One of the key roles of the Grievance Redress Committees, will be to address disputes led by the administrative chiefs. All PAPs will be informed how to register grievances or complaints, including specific concerns about land and environment. The PAPs will be informed about the dispute resolution process, specifically about how the disputes will be resolved in an impartial and timely manner.

The Land Acquisition Tribunal has the jurisdiction to hear and determine appeals from the decision of the NLC on the process of compulsory land acquisition of land. However, if a party is dissatisfied by the decision of the tribunal, they may appeal to the Environment and Land Court. The court will deal with land related disputes. However, the Land Act 2012 and Environment and Land Court Act 2011 advocates for Alternative Dispute Resolution (ADR) methods in tackling land related disputes. ADR approaches will be given preference and based on customary rules, arbitration, or third-party mediation. ADR will be promoted or defended as a resolution to disputes related to land. The affected persons and other stakeholders also have a right to access the World Bank Redress Service (GRS) and the World Bank Inspection Panel at no cost.

### 8.5.1 Grievance Redress Principles

The principles of grievance mechanism management that need to be observed include.

- All complaints and grievances are resolved as quickly as possible.

- That the resolution of complaints and grievances should be at the lowest possible level for resolution.

- All complaints that can be resolved, should be resolved immediately on the site. The focus of the GRM is to resolve issues in a customarily appropriate fashion at community level and record details of the complaint, the complainant, and the resolution.

### 8.5.2 Grievance Redress Committee Capacity Building

A grievance redress mechanism and a committee were established in a culturally appropriate manner in consultation with the community during the consultations for ESIA and will be utilized post ESIA. The GRM committee will have the following roles: log the grievances, maintain records of the GRC meetings and grievances, resolve the grievances to the extent possible.

### 8.5.3 Grievance Procedures

- Registration - Community members can inform the contractor about concerns directly and if necessary, through third parties. Once a complaint has been received, it will be recorded in a complaints log or data system. The log will be kept in hardcopy or electronic form. All reported grievances will be categorized, assigned priority, and routed as appropriate.

### 8.5.4 Grievance Log

The grievance logbook will ensure that each complaint has an individual reference number and is appropriately tracked and recorded actions are completed. The information to be recorded will include:

- Name, age, gender of complainant.

- Date the complaint was reported.

- Date the grievance logged.

- Action taken.

- Date information on proposed corrective action sent to complainant (if appropriate).

- The date the complaint was closed; and

- Date response was sent to complainant.

b) Sorting and Processing - This step determines whether a complaint is eligible for the grievance mechanism and its seriousness and complexity. The complaint will be screened however this will not involve judging the substantive merit of the complaint.

The following guide will be used to determine whether a complaint is eligible or not:

Eligible complaints may include those where:

- The complaint pertains to the mini-grid project.

- The issues raised in the complaint fall within the scope of issues the grievance mechanism is authorized to address.

Ineligible complaints may include those where:

- The complaint is clearly not mini-grid project -related.

- The nature of the issue is outside the mandate of the grievance mechanism.

- The complainant has no standing to file.

- Other project or organizational procedures are more appropriate to address the issue.

- Closing Out and Escalation: Project-related grievances will be addressed and closed out as appropriate. The GRM will provide a channel for escalation e.g., through legal redress.

The proponent KPLC will monitor the activities of the stakeholder engagement and grievance management activities.

The three tiers if the GRM are as described below:

### 8.5.5 National Grievances Redress Committee (NGRC)

NGRC has been established at the National level to ensure participatory and transparent implementation of the project. The NGRC will help the project carry out its mandate efficiently- particularly ensuring effective and amicable settling of disputes among the communities/PAP’s.

Members to NGRC include representation from the following agencies and entities.

- Representative from the Ministry, chair of the Committee

- Representative from NLC to handle matters that involve land take.

- Representative of the Implementing Agencies (IA)-KP and REREC

- Representative from the Ministry’s Legal office to guide on Alternative Dispute Resolution methods.

- Representative from the County Grievance Redress Committee-depending on the matter at hand; Land or Environment

- Representative from Gender and Social Development Office who will be responsible for ensuring gender issues are well addressed.

- Representative from NEMA to handle environmental issues.

- County Surveyor/Physical planner from the county Lands office

- Project Affected Person’s-to represent the matter before the committee.

### 8.5.6 Functions of the National Grievances Redress Committee

- Ensuring effective flow of information between PAPs, the implementing agency and the County Grievance Redress committee on matters brought before the committee.

- Co-ordinate County Grievance Redress Committees (CGRC)

- Co-ordinate activities between the various organizations involved; facilitate grievance and conflict resolution at the highest level.

- Resolving disputes that may arise within the project. If it is unable to resolve any such problems, the PAP’s can seek legal redress.

### 8.5.7 County Grievance Redress Committees (CGRC)

CGRC has been established at the county level to ensure participatory and transparent implementation of the project. The CGRC will help the project carry out its mandate efficiently- particularly ensuring effective communication with the communities.

Members to CGRC will include representation from the following agencies and entities.

- Representative of NLC, to grant legitimacy to the acquisition process and ensure that legal procedures as outlined in Land Act 2012

- Representative of the implementing agency

- Representative of NEMA to handle environmental issues.

- The County Administration representative, which will provide the much-needed community mobilization, and support to the sub-project.

- County Land Survey Officer will survey all affected land and produce maps.

- The County Gender and Social Development Officer who will be responsible for ensuring gender programs are adhered to.

- The County Lands Registrar will verify all affected land and validate the same.

- Two PAP representatives from Location Grievance Resettlement Committee – act as voice for the PAPs

- NGOs and CBOs locally active in relevant fields

The CGRC will have the following specific responsibilities:

- Ensuring effective flow of information between PAPs and the implementing agency

- Coordinate Locational Grievance Redress Committees (LGRC)

- Coordinate activities between the various organizations involved; facilitate grievance and conflict resolution; and provide support and assistance to vulnerable groups.

- Conducting extensive public awareness and consultations with the affected people so that they can air their concerns, interests, and grievances.

- Resolving disputes that may arise within the project. If it is unable to resolve any such problems, channel it to the National Grievance Redress committee before utilizing the appropriate formal grievance procedures.

### 8.5.8 Locational Grievance Redress Committee (LGRC)

Since counties are large, further decentralized Grievance Redress Committee will be formed at the location of the sub-project. Subsequently, Locational Grievance Redress Committees (LGRC’s), based at each location of a sub-projects, will be established. The LGRC’s will be constituted by implementing agencies and representatives of CGRCs through consultation with the PAPs and will act as the voice of the PAPs.

The LGRCs will work under guidance and coordination of CGRC and the implementing agencies. Their membership will comprise of the following:

- The locational Chief, who is the Government administrative representative at the locational unit and who deals with community disputes will represent the Government in LGRC

- Assistant Chiefs, who supports the locational Chief and Government in managing local community disputes in village units will form membership of the team.

- Female PAP, elected by women PAPs, will represent women and children related issues regarding the project.

- Youth representative, elected by youths, will represent youth related concerns in the LGRCs.

- Male representatives elected by the members of the PAPs.

- Vulnerable persons representative will deal and represent vulnerable persons issues in the LGRCs.

- CBO representatives

Membership of LGRCs will be elected by each category of PAPs except the locational Chief and assistant chiefs who will be automatic members of the team by virtue of their positions. Each of LGRCs will elect their own chairperson and a secretary among themselves.

The roles of LRCCs will include among others the following:

- Conducting extensive public awareness and consultations with the affected people.

- Help ensure that local concerns raised by PAPs as regards to the project are promptly addressed by relevant authorities.

- Resolve manageable disputes that may arise relating to the project. If it is unable to resolve/help refer such grievances to the CGRCs instituted.

- Ensure that the concerns of vulnerable persons such as the disabled, widowed women, orphaned children affected by the sub project are addressed.

- Assist the community in recording grievances, including helping those who cannot write or read.

- Help the vulnerable groups access project benefits.

- Ensure that all the PAPs in their locality are informed about the project.

## Figure 5: KOSAP Grievance Redress Mechanism

It should be noted that if complainants are not satisfied with the grievance process, even after arbitration they have the right to present their complaint through the court system.

It is expected that most disputes will be resolved at the lowest level-Locational Grievance Redress Committee and since most disputes arise during the Construction and operation period the contractor’s Environmental and Social Safeguard team specifically the Community Liaison Officer will work closely with the community to be able to resolve disputes.

Responsibilities of the Community Liaison Officer include:

- Monitor day to day Implementation of the Project

- Address grievances as they arise on the project.

- A member of the Locational and County Grievances Redress Management Committee to respond on issues that may have been brought to the attention of the committee before escalating to the National Grievance Redress Committee

      - Escalate grievances internally to get a lasting solution.

### 8.5.9 Existence of a Local Grievance Redress Mechanism

A Local grievance redress committee was constituted in 2020. The LGRM was not active during the site visit. It is anticipated that the committee shall become active during the construction and operation phase of the project. The LGRM is composed of the following members of the project committee:

      - The area chief.

      - Youth representatives.

      - Female representatives.

      - Male representative; and

      - Vulnerable persons representative

      - A Village Elder.

Contractor will prepare an effective Grievance Redress Mechanisms (GRM) to address and respond to grievances from both the community, the workers, and any other stakeholder.

A Grievance Redress Mechanism (GRM) provides access to remedy and identifies procedures to effectively address grievances arising from project implementation. GRM provides an avenue where people can formally lodge their complaints and grievances and have them properly considered and addressed.

The mitigation measures shall include:

- Prepare a project level timebound GRM in consultation with relevant stakeholders.

- Ensure the project GRM incorporates existing local dispute resolution mechanisms at the lowest tier and allows access to administrative and judicial processes as well as to other redress mechanisms such as meditation/arbitration and the World Banks grievance redress service (GRS) and the Inspection Panel.

- Have a subproject level GRM Focal Point to be responsible for receiving, logging/registering, submitting to the responsible tier for resolution and responding to and updating complainants on resolution status.

- Sensitize all stakeholder categories on the GRM and encourage them to make use of it.

- Ensure the GRM is functional, culturally appropriate, and accessible to all stakeholders without any cost to them and without fear of retribution or reprisal.

- Ensure adequate and proportionate representation of VMGs and vulnerable individuals in the local grievances handling committee.

- Prepare a timebound Contractor’s GRM and sensitize community members and project workers its processes.

- Ensure all reported grievances are logged, dated, processed, resolved, and closed out in a timely manner, or escalated to other levels.

- Ensure the GRM provides for confidential reporting of particularly sensitive social aspects such as GBV, as well as anonymity for those who wish to report anonymously.

## 8.6 World Bank Grievances Redress Mechanism

The World Bank has established 2 grievance redress mechanisms that provide avenues for individuals and communities to submit complaints directly if there is belief that they have been, or are likely to be, adversely affected by a World Bank-funded project.  In this project PAPs and other stakeholders have the right to know and access at no cost these GRMs as described below.

### 8.6.1 World Bank Grievances Redress Service

The Grievance Redress Service (GRS) is an avenue for individuals and communities to submit complaints directly to the World Bank if they believe that a World Bank-supported project has or is likely to have adverse effects on them, their community, or their environment.  The GRS enhances the World Bank’s responsiveness and accountability to project-affected communities by ensuring that grievances are promptly reviewed and addressed.  Complaints must be in writing and addressed to the GRS and sent through the following methods namely:

Those aggrieved or their representatives can report their complaints through the following mediums:

          - Online by accessing the online form;

          - (ii) Sending an Email to grievance@worldbank.org; or

          - (iii) Submitting a letter to the World Bank Headquarters in Washington D.C., United States or World Bank Kenya County Office.

### 8.6.2 World Bank Inspection Panel

The Inspection Panel is an independent complaints mechanism for people and communities who believe that they have been, or are likely to be, adversely affected by a World Bank-funded project.  The Panel is an impartial fact-finding body, independent from the World Bank management and staff, reporting directly to the Board.  The Inspection Panel process aims to promote accountability at the World Bank, give affected people a greater voice in activities supported by the World Bank that affect their rights and interests, and foster redress when warranted.  In September 2020, the Board updated the resolution that created the Panel and added to the Panel functions.  At the same time, the Board approved a resolution establishing the World Bank Accountability Mechanism (AM).  The new AM began operations in early 2021 and houses the Panel to carry out compliance reviews and a new Dispute Resolution Service (DRS), which will give complainants another way to have their concerns addressed.  Contacts for registration of complaints to the IP are.

- Tel: +1 202 458 5200: and

- (ii) Email: ipanel@worldbank.org.

## 8.7 Government Management of Land Acquisition Disputes

The Environment and Land Court, established under the Environment and Land Court Act 2011, is a superior court (with offices across the country) that hears and determines disputes relating to land and the environment.  Likewise, the Land Acquisition Tribunal established under the Land Act 2012; (PART VIIIA 133A) has jurisdiction to hear and determine appeals from the decision of the NLC on the process of compulsory acquisition of land. Therefore, in the first instance, such appeals are referred to the Tribunal. However, a party dissatisfied with the decision of the Tribunal may appeal to the Environment and Land Court on a question of law only. The regulations to set the Land Acquisition Tribunal established under the Land Value (Amendment) Act of 2019 are underway. Besides, the Judicial Service Commission will chair the Land Acquisition Tribunal once operational.

## 8.8 Labour Influx Management Plan

The purpose of this plan is to provide a clear set of actions and responsibilities for the control of impacts linked to in-migration within the Project’s area of influence. This plan will be regularly reviewed and updated to reflect revised Project design, socio-economic changes and learning experienced during its implementation.

The objectives of this plan are as follows:

- Monitor the scale of project induced in-migration into the project area and specific in-migration ‘hotspots.

- Support local government and communities to manage both internal and external immigration into the project area; and

- Mitigate and manage any negative impacts and enhance and promote any positive impact related to labour influx.

The plan shall consider these measures:

- Prepare and Implement a Labour Management Plan (LMP) with policies and measures for ensuring that:

- Subproject managers and workers are sensitized on:

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

- Enforce:

  - The Code of conduct

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

## 8.9 Rehabilitation and Decommissioning Management Plan

The rehabilitation and decommissioning management plan include the following:

## 8.9.1 Planning for Closure

a) The implementing agency shall investigate practical options for closure of the facility at least one year before decommissioning and submit a report to relevant authorities NEMA included.

b) The KPLC shall develop rehabilitation and decommissioning plan in conjunction with relevant stakeholders at least one year before the end of facility’s operations.

c) The KPLC shall explore options of re-use and recycling of the facility’s components/structures.

## 8.9.2 Decommissioning

a) The KPLC shall take into consideration the health and safety of personnel, contractors, neighbours and the public during the planning and implementation of the demolition process.

b) The KPLC shall undertake a further survey to identify any contaminated areas and remediate them accordingly.

## 8.9.3 Post Closure

The KPLC shall ensure that the facility’s site is free of impacts associated with the closure and demolition.

The KPLC shall develop, rollout and implement a monitoring plan that includes:

a) Monitoring of the rehabilitated site to confirm whether progress is satisfactory.

b) Outline of how land improvement and future land use will be affected by the past operations and decommissioning of the associated infrastructure.

## 8.10 Institutional Implementation Arrangements for the Proposed Project

This section presents roles and responsibilities of proponent, implementing agency, supervision consultant and contractor. The project is jointly implemented by the Ministry of Energy and Kenya Power. Specific roles are presented below.

## 8.10.1 Proponent -Ministry of Energy and Petroleum (MoEP)

The MoEP will provide overall coordination and oversight of the project. MOE will be responsible for overall responsibility for safeguards due diligence, and compliance monitoring. The MOE will also provide funding for the project planning and implementation.

## 8.10.2 KOSAP Project Implementation Unit

The MOE has already put in place a Project Implementation Unit (PIU) to guide implementation of the project. The PIU is already implementing the project. In the PIU Environmental and Social issues are spearheaded by an Environmental and Social Safeguards Expert whose role is to coordinate and oversee implementation of safeguards. The PIU reports to the MOE.

## 8.10.3 The Implementing Agency (KPLC)

KPLC will be responsible for implementation and operation of the project on behalf of the MOE. Some of the key responsibilities include but not limited to are.

- KPLC will supervise construction works through a supervision consultant and also directly.

- Monitoring the progress of the project in terms of the safeguards and technical aspects.

- Monitoring of the ESMMP implementation

- Ensuring the project is on course in terms of timelines.

Note: The Solar Mini-grid will be installed operated and maintained by the contractor for the first Seven (7) years and then handed over to KPLC engineers and operators. So, for the seven years KPLC will be monitoring the operations of the contractor.

## 8.10.4 County Government of Mandera

The County government is a key stakeholder. The roles of the county government include giving relevant approvals needed, assisting is process of allocating land for Mini grid, solving grievances that cannot be sorted at project level, monitoring progress of the project among others.

## 8.10.5 National Environmental Management Authority

This authority is responsible for approval of ESIA report and licensing and is free to check progress of implementation of ESMMP.

## 8.10.6 Roles and Responsibilities of the Supervising Consultant

- The consultant must appoint an ESHS officer who will be reporting on the ESMMP implementation supervision.

- The consultant ESHS officer be required to generate various reports including production of minutes of monthly site visits and quarterly supervision reports detailing environmental, health, social and safety compliance on quarterly basis amongst other technical aspects.

- Reporting on the ESMMP implementation progress and recommendations.

## 8.10.7 Roles and Responsibilities of the Contractor

- Implementation of the contractor related aspects of the ESMMP and regularly (monthly) reporting\.

- The contractor on his part will have to appoint an EHS officer and a Social Specialist to coordinate and report on the ESMMP implementation respectively.

- The contractor to engage a Community Liaison Officer to act as a link between the community and the contractor and support the Social Specialist.

- The contractor will also have the obligation of managing the E&S risks related to his/her operations.

- Maintaining the required level of stakeholder engagement and communication, including providing project schedule information to the public, accepting, and resolving public grievances, advertising, and hiring local workers.

- Maintain a working grievance redress mechanism.

- The contractor is to comply with all regulations and by-laws at the county level and other relevant regulations and laws.

- The contractor shall refer to ESIA recommendations and the ESMMP when preparing the contractors- ESMMP and the specific plans.

- The contractor shall provide water required for use in connection with the works including the work of subcontractors and shall provide temporary storage tanks, if required

- The contractor shall make his own arrangements for sanitary conveniences for his workers. Any arrangements so made shall be in conformity with the public health requirements for such facilities and the contractor shall be solely liable for any infringement of the requirements.

- The contractor shall be responsible for all the actions of any subcontractors whom he subcontracts.

- The contractor shall take all possible precautions to prevent nuisance, inconvenience, or injury to the neighbouring properties and to the public generally and shall use proper precaution to ensure the safety of the community.

- All work operations which may generate noise, dust, vibrations, or any other discomfort to the workers and/or visitors of the client and the local community must be undertaken with care, with all necessary safety precautions taken.

- The contractor shall take all effort to muffle the noises from his tools, equipment, and workmen to not more than 70dBA.

- The contractor shall upon completion of working, remove and clear away all plant, rubbish and unused materials and shall leave the whole site in a clean and tidy state to the satisfaction of the Proponent. He shall also remove from the site all waste.

- No shrubs, trees, bushes, or underground thicket shall be removed except with the express approval of the proponent.

- No blasting shall be permitted without the prior approval of the KPLC and the local authorities.

- Borrow pits will only be allowed to be opened up on receipt of permission from the approving authorities.

- The standard of workmanship shall not be inferior to the Kenya Bureau of Standards where existing. No materials for use in the permanent incorporation into the works shall be used for any temporary works or purpose other than that for which it is provided. Similarly, no material for temporary support may be used for permanent incorporation into the works.

- Disposing of the waste generated during construction activities in accordance with the ESMMP.

- The contractor EHS officer will report on ESMMP implementation during construction period. The aspect to be reported by the contractor will include safety issues i.e. hours worked, recordable incidents and corresponding Root Cause Analysis (lost time incidents, medical treatment cases), first aid cases, incidents and accidents, potential near misses, and remedial and preventive activities required (for example, revised job safety analysis, new or different equipment, skills training etc.); Environmental incidents and near misses; noncompliance incidents with permits and national law; Training on E&S issues (dates, number of trainees, and topics); Details of any security risks; Worker & External stakeholder grievances and E&S inspections by contractor, including any authorities.

Environmental and Social concerns need to be part of the planning and development process and not an afterthought, it is therefore advisable that all the risks and impacts of the project be prevented and mitigated at the earliest opportunity possible to ensure smooth implementation of the project. Finally, a comprehensive Environmental and Social Management and Monitoring Plan (ESMMP) has been prepared and will guide in implementation of mitigation measures.

## 8.11 Management of Impacts during Operation Phase

The operation phase of the proposed project will be mainly power supply, line maintenance and clearing of wayleaves. A contractor (contracted to run the plant for a number of years before handing over to KPLC) will be responsible for all the mitigation measures for negative impacts during the operation phase for the first seven years after which responsibility will be KPLC. This will be done by implementation of the following steps:

- Inspections

- Corrective action

- Reporting

# CHAPTER NINE

9.0 IMPACT SUMMARY AND CONCLUSION

## 9.1 Conclusion

During the preparation of this report for the proposed development, it is observed and established that most of the negative social and environmental impacts can be mitigated and have potentially short term low significant effects. The positive impacts are highly rated and will benefit the community at Qumbiso and the county at large. The project proponent, the implementing agency and the contractor must adhere to prudent implementation of the social and environmental management and monitoring plan. The contractor should commit to obtaining all necessary permits and licenses from the relevant authorities and have qualified and adequate personnel to do the project as proposed. The ESIA has proposed adequate safety and health mitigation measures as part of the relevant statutory requirements.

The analysis of the ESIA has demonstrated that the construction and operation of the proposed Solar Mini-grid will have positive impacts to the government and Kenyan society at large. The impacts will include Increase in reliable and sustainable clean energy, employment to local community members, increase in the national/local investment, increase in government revenue, improvement of standards of living for Qumbiso residents.  However, despite the outlined positive impacts, the proposed development will cause some negative impacts such as; noise, dust generation, soil erosion, oil spills, fire hazards, electrocution, shocks, solid waste generation, occupational health hazards, social risks such as labour influx, demand for resources, gender-based violence, conflicts, public health impacts (HIV & AIDs, Covid 19) among others that need to be avoided, reduced and mitigated against.

It is the duty of NEMA to consider licensing the project subject to EIA study; in accordance with the Environmental Management and Coordination Act, EMCA of 1999 and its Amendment, 2015 and the Environmental Impact Assessment and Audit Regulations, Legal Notice No. 101 of 2003.

An Environmental and Socio- economic Management Plan (E&SMP) outline has been developed to ensure sustainability of the project area activities from construction through operation to decommissioning. The plan provides a general outlay of the activities, associated impacts, mitigation action plans and appropriate monitorable indicators. Implementation timeframes and responsibilities are defined, and where practicable, the cost estimates for recommended measures are also provided.

A monitoring plan that highlights some of the environmental performance indicators that should be monitored has been developed. Monitoring creates possibilities to call to attention changes and problems in environmental quality. It involves the continuous or periodic review of operational and maintenance activities to determine the effectiveness of recommended mitigation measures. Consequently, trends in environmental degradation or improvement can be established, and previously unforeseen impacts can be identified, or pre-empted and mitigation measures proposed.

From the findings of this study, the following conclusions are made:

- The proposed project will generate socio-economic benefits which would not be realized if the ‘NO development option’’ is considered.

- The beneficiary community has been consulted among other stakeholders and project information shared including the negative impacts and the views of the stakeholders is that the project is long overdue.

- The potential adverse impacts associated with the proposed project are possible to mitigate successfully. The impacts before implementation of mitigation measures are assessed as very low to medium low and the ratings are expected to improve further with the implementation of the proposed mitigation measures.

- The impacts that will be adverse will be temporary during the construction phase and can be managed to acceptable levels with the implementation of the recommendation of the mitigation measures for the project.

- The project will be designed, constructed, and operated according to the acceptable industry norms and standards. Successful implementation of the proposed ESMMP will ensure environmental sustainability.

The proposed project design has integrated mitigation measures with a view to ensuring compliance with all the applicable laws and procedures. The Solar Mini-grid and associated structures will be installed to the required planning/architectural/structural designs and standards. During project implementation, operation and decommissioning stages sustainable environmental management would be ensured, avoiding inadequate use of natural resources, conserving nature sensitively and guaranteeing a respectful and fair treatment of all people working on the project, general public at the vicinity and the expected PAPs of the project.

In relation to the proposed mitigation measures that will be incorporated during construction, operational and decommissioning phases; the development’s input to the society and environment; the project is considered beneficial and important.

## 9.2 Recommendations

It is strongly recommended that a concerted effort is made by the implementing agency in particular, to implement the Environmental Social Management and Monitoring Plan provided herein. Following the commissioning of the project, statutory Environmental and Safety Audits shall be carried out in compliance with the national legal requirements, and the environmental performance of the site operations should be evaluated against the recommended measures and targets laid out in this report.

Recommendations

- The KPLC and the contractor must adhere to relevant legal and regulatory framework to ensure compliance and success of the project.

- Adherence to the mitigation measures as spelt out in the ESMMP and monitoring of the same is mandatory to ensure environmental and social sustainability of the project.

- Cultivate and maintain a good working relationship with the community members.

- Ensure social inclusion of the vulnerable groups by paying attention to the most vulnerable and provide ready boards as spelt out.

- Contractor to plant trees in construction phase to promote environmental sustainability.

- Stakeholder engagement to the carried out throughout the construction and operation and decommissioning phases.

- Contractor to ensure grievance redress mechanism is established and operational.

- Environmental Audits should be carried annually or as prescribed by the Authority during the operational phase and invitation of Inspectors and Experts from NEMA to ascertain compliance with the provided ESMMP and set NEMA regulations and Standards.

- Diligence on the part of the contractor and proper supervision by the KPLC is crucial for mitigating the potential impacts and ensuring structural strength, safety, and efficient operation of the project.

## 9.3 Authorization Opinion

In terms of NEMA requirement the environmental practitioner is required to provide an opinion as to whether the activity should or should not be authorized. The expert is reticent to venture such an opinion since we are not an elected entity mandated to make decisions on behalf of authority. Nevertheless, in this section a qualified opinion is ventured and in this regard the Lead expert believes that sufficient information is available for NEMA to take a decision. The fundamental decision is whether to allow development which brings socio-economic advantages and is consistent with planning and certain development and social responsibility and upliftment of policies, but which may impact on an area as a result of negative impacts identified. The Lead Expert believes that the ESIA have shown that the applicant’s preferred alternative and technological alternatives are generally acceptable. The ESIA has also assisted in the identification of essential mitigation measures that will mitigate the impacts associated with the project to within acceptable limits.

In conclusion, the expert is of the opinion that on purely ‘environmental’ grounds (i.e., the project’s potential socio-economic and biophysical implications) the application as it is currently articulated in the applicant’s proposal should be approved provided the essential mitigation measures are implemented. It is in the opinion of the Environmental Consultant that the anticipated negative impacts can be readily and effectively mitigated, and the proposed project does not pose any significant threat to the Environment and may be licensed to proceed.

.

# ANNEXES

| No | Appendix | Item |
| --- | --- | --- |
| 1 | Appendix 1 | Minutes of EIA consultation meeting |
| 2 | Appendix 2 | List of attendance |
| 3 | Appendix 3 | Minutes of Land acquisition meeting |
| 4 | Appendix 4 | List of Land allocation meeting |
| 5 | Appendix 5 | A-RAP Document |
| 6 | Appendix 6 | Land identification form |
| 7 | Appendix 7 | EIA practising licences |

## Annex 1: ESIA STAKEHOLDERS MEETING MINUTES

## Annex 2: ESIA Stakeholders Participants List – 24th November 2021

## Annex 3: Land Identification Meeting Minutes

MINUTES OF COMMUNITY CONSULTATION MEETING LEADING TO VOLUNTARY LAND IDENTIFICATION SET TO BE ACQUIRED AND GRC CONSTITUTION HELD OF 26TH FEBRUARY 2020 IN QUMBISO PRIMARY SCHOOL

Min: 1 Agenda:

- Preliminaries

- Project design

- Land acquisition consultations

- Positive and Negative impacts of the proposed project /mitigation measures

- Way forward

- A.O.B

MIN 2 Meeting Preliminaries

The meeting was called to order by Mr. Muktar Mohamed Qumbiso Primary School Head Teacher (who was representing the Chief) at 10:30 am. He passed the apologies of the chief and assistant chief who were away attending community matters. The meeting began with a word of prayer from the local Sheikh Bashir. He welcomed the team from MoE, KPLC, REREC and Mandera county government in a special way, he further welcomed the community members present for attending the developmental meeting in the community. He further emphasized the importance of having electricity in their community since it will improve their standards. Mr. Muktar informed the team from MoE, KPLC, REREC and Mandera county government that there is one Primary School, shopping center, Health center, Islamic school (Madrasa) and a mosque within the neighborhood and requested these facilities to be given first priority to be considered for electricity connection. He also further noted that there are other community facilities that include; water points, shallow wells and a water pan in the area. He further noted that it is estimated that Qumbiso has a population of 4700 with 700 households. He finished making introductory remarks by inviting the team from MoE, KPLC, REREC and Mandera county government to address the meeting

Min 3. Introduction of the Project Implementation Unit Team (PIU)

Samuel Abaya thanked all community members present and went on introducing team members from MoE, KPLC, REREC and Mandera county government. He in turn invited Eng. Kamau to take members through the project design.

MIN. 4 Project Design

Eng. Kamau explained to the meeting that the government of Kenya through vision 2030 is planning that every household should be connected with power hence the government has come up with this project called Kenya Off Grid Solar Access Project (KOSAP) that is meant to connect Kenyans in the rural areas which are far from the national grid. This project is being implemented in the 14 counties where Mandera is one of them and the process of starting the project has commenced in Mandera. He further noted the proposed project will have solar panels, small diesel generator, control room, distribution lines to various homesteads. The project is being funded by the World Bank and the government of Kenya.

Eng Kamau informed the meeting that the project would also involve the reticulation of power connection to each homestead in the area. He informed the meeting that each household will be required to pay Kshs 1,000 (Kenya Shillings One Thousand only) as connection fees. After the payment each household will pay for their bills based on their consumption. He further explained to the meeting that we needed land from the community to construct the mini grid.  He then welcomed the Land Surveyor to speak to the gathering

MIN 5 Land acquisition process

The team Surveyor Joseph Korir told the meeting that the team appreciated the time they took to come for the meeting to discuss the project. He informed the meeting that the projects would be implemented in 14 counties in the country. He said Mandera is the first county in which the project is commencing. Mr. Korir explained to the meeting that the project could only commence once the project proponent acquires land where the project will be constructed within Qumbiso.

Mr. Korir confirmed to the community present that land is both a social and economic factor of life. The land for the community has been inherited through generations. He also said that the land within the community is categorized as community land. Further confirmation of the same will be carried out during the acquisition process. He explained to the gathering that he would map out the land identified. The project he said required a minimum of 2 (two) acres.  He said that since the town is expanding due to the increasing population a minimum 2 acres will be sufficient, however, to be able to cater for the increasing population, the community can consider donating 5(five) acres of land. The Surveyor asked the meeting if it was the first time they had heard about the project. The members of the community confirmed that a team had visited the town some time earlier regarding this said project.

Mr. Korir explained to the gathering that the team that had previously come to their area was a team of consultants. The members present confirmed the same and that they had shown them the site of the proposed mini grid. He told them that the team that had come previously were consultants who had come to view the land. He further said that he was the surveyor of the team and would take the coordinates of the land to commence the land acquisition process. He further explained that he would then prepare a sketch map of the land and forward the same to the County Government for approval. Once the county approved the scheme it would be forwarded to the National Land Commission for approval and the process of preparation of a letter of allotment. The meeting was told that the title would finally be in the name of either Kenya Power and Lighting Company (KPLC) or the Rural Electrification and Renewable Energy Corporation (REREC). Mr. Korir then welcomed Mr. Abaya to speak to the community.

MIN 6.  Community rights and entitlements

Mr. Abaya explained to the community that compensation in kind is granted because of community land that is set to be acquired.. This Compensation monies would however be held on their behalf in an scarecrow account by the County, and the monies plus accrued interest released to them upon registration.

The other option of compensation explained to the community was that the community can also be compensated in kind. The community can request compensation in kind like a well, or classrooms to be built or any other item that will benefit the community.

Another option would be compensation of land for land. The community may request the Government to buy a similar piece of land for the community. To compensate for land set to be acquired for construction of the mini grid. He informed the meeting that they are at liberty to deliberate on the options given and they should not feel coerced. With the remarks made he once again thanked the community for supporting the project.

At this point the community members through their leadership accepted the parcel of land to be acquired and also welcomed the compensation in kind. He further noted that the proposed project will benefit the community more than anything else.

Mr. Abaya thanked the community members once again for their time and accepting the land to be acquired for the proposed project.

MIN 7: Positive and Negative impacts of the proposed project /mitigation measures

The Team Environmental and Social Expert Samuel Abaya continued with the meeting and thanked the community once again for listening to the input of all the Team members. He told the meeting that a list of attendance would be circulated where all present would write their names and sign the form. They were informed that minutes would be taken as we proceeded with the meeting.

Samuel told the gathering that it was important that there be consensus for the land to be acquired. He said the team was ready and open to discuss any issue or dissenting voices regarding the land for the project.

Samuel explained to the meeting that another meeting will be held for Environmental and Social Impact Assessment for the proposed site which will be submitted to the National Environmental and Management Authority (NEMA) for review. NEMA officers will undertake site visits to inspect and confirm that an Environmental and Social Impact Assessment has been done on the project and assess the community engagement with the proposed project. Subsequent to this the Contractor would then commence the construction of the mini grid.

Samuel then told the meeting that he would give them both the positives and the negatives impacts of the project.  He began with the benefits. He said, the community would enjoy light from electricity and each household connected will no longer need to use paraffin lamps to light their homes. Electricity will be generally cheaper than the use of paraffin for lighting.   Electricity will benefit school going children. They will be able to study with light late in the evenings. There will also be an opportunity for the Teachers to teach the students late into the evening and also use the same light to give them early morning classes.

The community will also enjoy power for security lights at night. This will enhance security within the community at night. He further told the community that there may be members in the community who would love to buy televisions. Televisions will be a good source of entertainment and information of current affairs both locally and internationally. With electricity some community members will start businesses, the youth will open Barber shops. He asked the community where they cut their hair and many responded that they travel to Mandera. He told them this will then not be necessary as the electricity will enable barber shops to be established within the market.

Samuel also told the gathering that the project will come with employment opportunities for the community. This will be in the category of skilled and semi-skilled and unskilled jobs. The project will give priority to the locals for employment opportunities, and especially for unskilled positions. The works will be for masons, electricians when the contractor begins the construction. The work will be available for Men, Women and the youth. The rates payable will be agreed with the contractor but in line with the labor act. The Women will have an opportunity to sell tea, chapati and food to the workers who will be working on the site of the mini grid.

The Contractor will also buy building materials like sand, gravel, stones and cement from the local community. Materials that will be available within the community for sale will be purchased by the contractor. Some materials like solar panels will be imported for the project.

The local Health Center will also be supplied with electricity at an affordable cost. This will be a benefit in that the dispensary will now be able to refrigerate medicines that require being stored in cool places for patients. Laboratory and Pharmacy services will be more efficient for the community. Pastoralists engaged in the sale of livestock meat and/or milk will have access to infrastructure for cold storage facilities of their produce

Samuel told the meeting that every project has both positives and negatives effects. He went further to explain the negative aspects of the project. He said the project will involve non-local people coming to work on the site. This means that the non-locals may come with habits that are not culturally acceptable to the Murule community. The workers may walk around the sites without shirts and in shorts. This may be unacceptable behavior to the community. If the community has rules they wish to have adhered to, the contractor will hold inductions for all his workers to understand and adhere to cultural standards.

The community will also experience noise pollution during the construction period; the noise will be from excavation, drilling and vehicles driving to and from the site. This will be for just a while. The contractor will be limited to working from 8am to 5pm to control the noise. Samuel acknowledged that water is scarce in this area. He said that the contractor will require water from the locals to carry out the construction of the project. This will be an inconvenience for a while.

Dust pollution will also emerge from the site. The contractor will mitigate this by the use of tackifiers and soil stabilizers to reduce the dust. The vehicles may at times be driven at a high speed when transporting materials. The introduction of bumps will be used to control the speed of the vehicles. During construction of the project, the community may have trees on the land to be acquired. In case the land has trees, they will be cut and cleared for the project. However, the contractor will plant trees to replace the ones cut and plant additional trees for the community on the site.

Accidents may occur during this period too. For example a worker could get injured by a stone falling on them or a hammer injuring a worker. The contractor will ensure that all workers wear a helmet, gloves, overall and safety boots at all times when on site. If a worker is found without any of the safety gear, he will be dismissed from the site on the spot. In case of any injury to the workers the Contractor will bear the responsibility for the staff. The contractor will give all the workers the regulations they must abide by while at work.

Samuel also talked about Gender Based Violence as an issue that needed to be mentioned. He said if a man got a job on site and is paid his wages, his wife may demand money knowing that he has been paid. This also applies in vice versa. The woman may work, and the husband may demand money from the wages paid. If one spouse does not cooperate, the consequence could lead to violence in the home.

Another negative may occur when the women are employed on the site or cook for the workers, they may be sexually harassed or sexually abused. Such cases must be reported. HIV AIDS is also a disadvantage. The risk to this exposure is real and members of the community and workers should be aware since everyone is vulnerable.

Child labour is also a negative activity that will not be condoned. A worker may wish to get additional money by bringing in a child to assist in his work. Such a situation will not be accepted.

Electricity as a source of energy can also be dangerous. Children may play around with nails in the sockets in the house. This can cause electrocution. When trying to save such a child, one may be bare footed and become a path for the electricity and get injured. The power poles can also be a curious object for the youth to climb risking their lives by falling from the poles. Precautions need to be taken where children and the community are warned of the dangers of electricity. With all the disadvantages the meeting was told that there will be a solution for all the issues.

Samuel then told the meeting that to address grievances, the team will require that a Grievance Redress Mechanism be put in place by the community. This GRM will have a committee that will help solve the grievances arising from the project. The community will need to identify persons who will sit on the committee and they should comprise a man, woman, youth and a person representing the special group e.g a person living with a disability. The Committee will help address grievances to their conclusion. If in any case the committee is unable to solve an issue, they will be guided by the implementing agency on where to forward the matter. If it is still not solved at that level, then the Kenyan Courts will be used to resolve the issue. He said it is our hope that the grievances will be solved at the local level. The meeting was also told that the members of the Committee will be required to volunteer their services. This is because there will be no payment for their services. The committee was elected as a representative of men, women, youth and special needs in the society. Their names are;

| No | Names | Represents | Id. No | Phone No. |
| --- | --- | --- | --- | --- |
| 1 | Mithebulle mohamed | women | 20540436 | 0795004407 |
| 2 | Biashara Muhumed Noor | Youth (ladies) |  | 0712863711 |
| 3 | Muktar Mohamed Hansh | men | 00148301 | 0714038077 |
| 4 | Abdikadir Hussein Madey | Youth | 23818495 | 0798593838 |
| 5 | Muhumud Hassan Farah | Special need | 6450550 | 0722276529 |

Samuel then concluded by thanking the community for their attention and said we would move to a question and answer session. He also told the meeting that Dorothy a member of the team would meanwhile hold a separate meeting with the girls and women to allow them to also speak their minds and ask questions freely away from the men

Way Forward

Members present welcomed the project and requested that it be implemented as soon as possible so that their problems of staying without electrical power gets sorted once and for all. They further agreed that the land they are giving for the proposed project and no form of compensation will be demanded by the community.

MINUTE 9: A.O.B

Five community members were identified to sign agreement forms on behalf of the community.

MINUTE 10: Closure of meeting

There being no other business, the Chairperson thanked all the attendants for turning up and their contributions.  Members agreed to keep in touch and clarify any necessary information as regards the intended projects. The meeting ended with a closing prayer at 13:20 p.m.

END.

The plenary session where all participants were present

A question and answer session was held before the community members moved to the focus group discussion, some of the questions and the responses include: Beef up the introduction

| Questions/ comments | Response/ Remarks |
| --- | --- |
| Mohamed Hassan: Can you acquire a piece of land situated in the outskirts? | Eng. Kamau: The project is designed such a way that power can only be supplied within a radius of 3Km, so the land should be near the center as much as possible |
| Muktar Mohamed: we are very excited about the project, please fast track in the construction of the mini grid, we can’t wait to have electricity in our houses | Mr. Abaya: hopefully the construction of the power generation plant starts within 6 months |
| Khalif Adan: we are grateful for the project, but my concern is, will the power produced be enough to serve each and every household in Qumbiso | Eng. Kamau: The power produced will be sufficient enough for Qumbiso; every house will be connected subject to having internal wiring done by competent technician and payment of the 1000 connection fee. |

Annex 2: Focus Group Discussion with the men

A focus group discussion was held with the men. The main objective of this discussion was to assess whether the men had understood the project and its requirements and to provide them an opportunity to air their issues/give their opinions on the project.  Samuel gave a summary of the project and its requirements again just to keep them abreast of the issues discussed in the public forum. He then asked the men whether they agree to the acquiring of community land to the project. The men said they support the acquiring of land for the project. We then allowed for a plenary session to hear their views and question from the men.

| Questions/ comments | Response/ Remarks |
| --- | --- |
| Mohamed Hassan: Can we donate a piece of land situated in the outskirts? | Eng Kamau: The project is designed such a way that power can only be supplied within a radius of 3Km, so the land should be near the center as much as possible |
| Muktar Mohamed: we are very excited about the project, please fast track in the construction of the mini grid, we can’t wait to have electricity in our houses | Mr. Abaya: hopefully the construction of the power generation plant starts within 6 months |
| Khalif Adan: we are grateful for the project, but my concern is, will the power produced be enough to serve each and every household in Qumbiso | Eng Kamau: The power produced will be sufficient enough for Qumbiso; every house will be connected subject to having internal wiring done by competent technician and payment of the 1000 connection fee. |

The men noted the following Levels of involvement in the proposed project namely;

- To do manual work

- Provision of security services

- Provision of local available building materials

- To be consulted regularly

- Assist in dispute resolution

Photo showing focus group discussion for men

Annex 3: Focus Group Discussion with the women

A focus group discussion was held with the women. The main objective of this discussion was to assess whether the women had understood the project and its requirements and to provide them an opportunity to air their issues/give their opinions on the project.  Dorothy gave a summary of the project and its requirements again just to keep them abreast of the issues discussed in the public forum. She then asked the women whether they agreed to the acquisition of public  land to the project. The women said they support the acquiring of land for the project. We then allowed for a plenary session to hear their views and question from the women.

The following were the questions which were raised by the women

| Issue raised | Response |
| --- | --- |
| Habib Yarrow Elmi asked whether this project will actually take place as they have had people in the past come and organize for such meetings, promised them electricity but those projects never took off which has led to loss of confidence in such promises | Dorothy reassured them that KOSAP is a World Bank funded project and the Ministry of Energy will ensure that the project is implemented |
| Will the community be trained on how to use electricity in order to operate electric appliances | Dorothy assured the community that before connections are done in their homes. KPLC will sensitize them on how to operate appliances and the safety measures that one would need to adhere to |
| Need to have a water kiosk in the village to reduce on the distance the women cover to get water | County government to take it up |

The women noted the following Levels of involvement in the proposed project namely;

- To do manual work

- Provision of security services

- Cooking for the project construction workers

- Office work

- Landscaping and watering of grass and trees

Photo showing FGDs with women

Annex 4: Focus Group Discussion with the youth

A separate discussion with the youth was also held. In this discussion Korir gave a summary of the project and outlined the requirements for land. He asked the youth to feel free to air their opinions on the project. The youth said they support the project. He also asked them whether they agree to the acquiring of land for the project and they said they support the land acquisition for the project. The youth were then allowed to ask questions.

| Issue raised | Response |
| --- | --- |
| What assurance can we get that from the project proponents that we will be offered employment | Mr. Korir assured them that the first priority will be given to the locals, especially non-skilled labor. |

The men noted the following Levels of involvement in the proposed project namely;

- To do manual work

- Provision of security services

- Clerical work

- Planting of trees and landscaping

- Watering

- Office work assistant

Qumbiso Primary School Board of Management Minutes of Project Land Allocation

## Annex 4: Land Identification Meeting Participants February 2020

## Annex 5: ABBREVIATED RESETTLEMENT ACTION PLAN

- Qumbiso Sub-project Site

The Qumbiso sub-project site is on unregistered community land and held in trust by the County Government of Mandera on behalf of the community, in line with the Community Land Act 2016. The proposed site is uninhabited, has no structures, community facilities, or encumbrances, and is part of the land owned by the Qumbiso Primary School and utilized by the community for grazing. In consultation with community members and local leadership, the school’s management agreed for the project to utilize 0.7363 Hectares for the mini-grid. The minutes of the discussions including key agreements are annexed to the Qumbiso Environmental and Social Screening report. Refer to Chapter 4 of the ESIA for the comprehensive socio-economic profile.

- Actual Census Survey of PAPs and Valuation of Affected Assets

The number of project-affected persons (PAPs) is 4700 (approximately 700 households).  The land acquisition-related impacts are loss of- land, grazing area, a pathway for communities to get about the area, children’s playground, trees (minimal) along the way leaves. Mitigation measures include in-kind compensation and designing power distribution lines to avoid impacting trees, crops, structures, and community facilities. No physical displacement is anticipated; however, there is minimal loss of pastures occasioned by the acquisition of land utilized by the community for grazing. The 0.7363 Hectares identified for the sub-project will be acquired compulsorily by the National Land Commission (NLC). The proposed site will be valued and compensated in line with the provisions of the Resettlement Policy Framework (RPF) prepared under KOSAP. Refer to section 2.2 of the ESIA for the sketch map of the site.

- Compensation Measures Agreed with the PAPs and other Resettlement Assistance to be Provided

The proponent requested the community identify three priority projects, whereby one out of the three would be provided as in-kind compensation for loss of land and pasture. The Qumbiso community proposed two water storage tanks to provide a reliable way of storing water. The value of the priority community project will be proportional to or higher than the value of land under acquisition. In addition, loss or damage to crops, trees, structures, and community facilities will be compensated in line with the provisions of the RPF, and as summarized in the entitlement matrix below.

3.1 Entitlement Matrix

| Types of Impact | Person(s) Affected/Eligible for Compensation | Compensation/Entitlement/Benefits | Responsible organization |
| --- | --- | --- | --- |
| - Loss of Land |  |  |  |
| Loss of unregistered community land. | Community. | Compensation in-kind as prioritized by the community. | KPLC |
| Loss of land in unregistered group ranches. | Group ranch members. | Compensation in-kind as prioritized by the community. |  |
| Loss of land in registered group ranches. | Group ranch members. | Compensation in-kind as prioritized by the community. |  |
| Loss of land owned by the National Police, county governments and the Ministry of Interior | Government agencies. | No compensation for public land allocated to another government body. |  |
| Loss of land owned by the Kenya Forest Service (KFS) and Kenya Wildlife Service (KWS). | Government agencies. | No compensation for public land allocated to another government body. However, payment of conservation fees to KWS and KFS as stipulated under their respective regulations is foreseen. |  |
| - Loss of Use on Land |  |  |  |
| Loss of use on public land (e.g., grazing, farming etc.). | Communities utilizing public land. | Communities do not own public land; however, they utilize public land with consent from the relevant agencies. The project will implement the infrastructure project prioritized by the community as compensation for the loss of public land use. | KPLC |
| Loss of use on unregistered community land, unregistered group ranches and registered group ranches (e.g., grazing, farming etc.). | Communities utilizing unregistered community land, unregistered group ranches, and registered group ranches. | Compensation in-kind as prioritized by the community. |  |
| - Loss of /Damage to Assets on Land |  |  |  |
| Trees | Community members on unregistered community land; community members utilizing public land; members of registered and unregistered group ranches and government entities. | During detailed design for power distribution lines and construction of the mini grid and community project, any crops, structures, trees, and community facilities shall be avoided to the extent possible. However, loss or damage to the above will be compensated/restored at full replacement cost, in line with the provisions of the RPF. | KPLC |
| Crops |  |  |  |
| Structures |  |  |  |
| Community facilities e.g., water sources (earth pans, boreholes etc.). | Community members on unregistered community land, community members utilizing public land, and members of registered and unregistered group ranches. |  |  |

4. Consultations with PAPs About Acceptable Compensation Options and Alternatives that have been Considered

Detailed consultations with PAPs on land acquisition and compensation, including the modalities of acquiring land and compensation options, were undertaken during the Environmental and Social Screening, Environmental and Social Impact Assessment, and the NLC land valuation process. The following sections provide a summary of the consultations.

4.1 Engagement of Project -Affected Persons (PAPs)

Local administration and County Renewable Energy Officers (CREOs) supported the proponent and implementing agency (IA) to mobilize community members and other stakeholders for public consultations and engagement activities. National and county government entities, community segments (men, women, youth, elders, persons with disability, vulnerable and marginalized groups, etc.), NGOs, and local leaders were engaged through key informant interviews, community meetings, and focus-group discussions. The proponent and IA implemented appropriate measures to ensure PAPs effectively participated in the consultations. Refer to Chapter 5 of the ESIA on public consultation and engagement. Once the compensation award and Bill of Quantities (BoQs) are known, the Implementing Agency (IA) will engage the community and agree on the community project to be executed as in-kind compensation. During these consultations, the IA and the community will define the roles and responsibilities of the community in monitoring the implementation of in-kind compensation and maintenance once the IA hands it over to the community. Thus, the IA and the community will effect an agreement to be signed by the local leadership; representatives of the Grievance Redress Committees at the locational, county, and national levels; A-RAP Implementation Committee, and Implementing Agencies.

4.2 Identification of Community Representatives

The Quimbiso Locational Grievance Redress Committee (LGRC), constituting a chairperson, secretary, and three members, was formed through community consensus. The committee’s membership comprises men, women, youth, persons with disabilities, and ethnic minorities. The LGRC is responsible for engaging PAPs and resolving complaints. Refer to Chapter 6 of the ESIA on the Grievance Redress Committees. Further, the community will constitute the A-RAP Implementation Committee responsible for coordinating community engagements on the A-RAP and monitoring the implementation and closure of the A-RAP. The representation of the committee will consider gender, vulnerability, and intergenerational sensitivities.

4.3 Summary of Consultations on Land Acquisition and Compensation Options

| Date | Objective | Implementing Entities | Land Acquisition and Compensation Aspects Discussed | Key Issues Raised | Responses Given |
| --- | --- | --- | --- | --- | --- |
| February 26th 2020 | Environmental and Social Screening. Voluntary land donation (VLD). Constitution of the Locational Grievance Redress Committee (GRC). | Ministry of Energy (MoE) Kenya Power (KPLC) Rural Electrification and Renewable Energy Corporation (REREC) | Site identification and land allocation for the sub-project. Criteria for VLD. Community entitlements (forms of compensation and implications for each). | Whether land situated in the outskirt could be donated to the project. | The land should be near the centre as much as possible, because the project is designed in such a way that power can only be supplied within a radius of 3Km. |
| November 24th 2021 | Environmental and Social Impact Assessment. | Consultants MoE KPLC REREC | Land acquisition through compulsory acquisition (not voluntary land donation). Selection of three priority community projects, whereby one is to be implemented as in-kind compensation for land. | Community requested for construction of 2 water storage tanks as in-kind compensation. | The proponent has set aside KES 1 million to implement the priority in-kind compensation project. The value of the project will be proportional to or greater than the value of land. NLC will determine the value of land. |
| May 2023 | Compulsory Land Acquisition. | NLC | Site inspection and inquiries. Land valuation. Award of compensation. |  |  |

5.  Institutional Responsibility for Implementation of the ARAP

| Entity | Role |
| --- | --- |
| Ministry of Energy | - Coordinate A-RAP implementation and provide budget for in-kind compensation. |
| National Land Commission | - Implement the statutory process for compulsorily land acquisition, including site gazettement and inspections, inquiries, valuation, and award of compensation. |
| Kenya Power | - Monitor all land acquisition and compensation aspects (including A-RAP closure), complemented by a third-party monitor. - Provide budgets for stakeholder engagement, grievance management, and monitoring, including the facilitation of the Land Acquisition and Compensation Implementation Committee, and the Grievance Redress Committee. |
| Mini-grid Contractor | - Implement in-kind compensation concurrently with the solar mini-grid project. |
| Supervising Consultant | - Monitor and report on implementation of in-kind compensation, and overall project compliance with social safeguards. |
| Grievance Redress Committees | - Formed at the locational, county, and national levels, and responsible for resolving complaints, including A-RAP related grievances. |
| A-RAP Implementation Committee | - Coordinate A-RAP engagements at the community level, monitoring A-RAP implementation and closure. |
| Affected Community | - Responsible for the operation and maintenance (O&M) of in-kind compensation project. An agreement stipulating the O&M roles and responsibilities of the community will be effected. |

6. Procedures for Grievance Redress

The Project procedures for grievance redress were established through a public consultation process and informed by the existing conflict resolution structures in the community. The Grievance Redress Mechanism (GRM) comprises tiers at the project, county, and national levels. Refer to Chapter 6 of the ESIA for a detailed GRM.

7. Implementation Timetable and Budget for the ARAP Implementation

7.1 Timelines

The proponent will commission the community project by May 25th, 2025, before operationalizing the mini-grid. The mini-grid contractor will implement the mini-grid and the community project simultaneously. The Supervision Consultant and IAs will implement a commitment register to ensure the mini-grid contractor can achieve the agreed-upon milestones. The register will be complete with clear and practical timebound indicators, which can be monitored by all parties – the PAPs, IAs, the Ministry, third-party monitor, and the Bank.

7.2 Budget

The proponent has set aside KES 1 million for the community project (budget captured in the ESMP). The compensation award from NLC and the Bill of Quantities will inform the final cost of the community project. The costs for in-kind compensation, stakeholder engagement, grievance management (including the facilitation of the GRCs and the A-RAP Implementation Committee), and monitoring are covered under the project.

## Annex 6: Practicing Licence

() As per the Energy Act of 2019, this role will now be performed by the Energy and Petroleum Regulatory Authority (EPRA).

A cost basis that will yield compensation sufficient to replace assets, plus necessary transaction costs associated with asset replacement).