|  | MINISTRY OF ENERGY Republic of Kenya |  |  |
| --- | --- | --- | --- |
| ENVIRONMENTAL & SOCIAL IMPACT ASSESSMENT REPORT FOR THE PROPOSED KWA DZOMBO OFF-GRID SOLAR PROJECT IN KASEMENI LOCATION, KWALE COUNTY PROJECT: KENYA OFF-GRID SOLAR ACCESS PROJECT (KOSAP) SUB-PROJECT: COMPONENT 1. MINI-GRIDS FOR COMMUNITY FACILITIES, ENTERPRISES, AND HOUSEHOLDS 2023 |  |  |  |

# CERTIFICATION

This ESIA project report for the proposed Kwa Dzombo Off-Grid Solar Project was prepared in accordance with the Environmental Management and Coordination Act (EMCA), 1999 and the Environmental (Impact Assessment and Audit) regulations, 2003 and their subsequent amendments EMCA (amendments), 2015 and EIA/EA regulations (amendments), 2019, the World Bank operational procedures (OP) and Environmental Safeguards Standards (ESS) for submission to the National Environment Management Authority (NEMA). We hereby certify that to the best of our knowledge and belief, the information and particulars provided in this report are correct and true. Further, it reflects the views provided by various stakeholders and village elders at Kwa Dzombo, Kwale county.

| P. O. Box 9882 - 00100 Nairobi, Kenya Tel. 254 020 2248762 Registration No. of Firm of Experts: 0181 | P.O. Box 102081-00101 Nairobi, Kenya Tel. +254718068517 Registration No. of Firm of Experts: 7112 |
| --- | --- |

Name and Address of Firm of Experts:

Name and Address of Firm of Experts:

Signed: ____________________________ 	Date: _____________________

Isaiah B. Kegora

Lead EIA/EA Expert (NEMA Reg. No 1893)

For: Norken International Ltd & Centric Africa Ltd

Name and Address of the Proponent:

Mr. Rodney I. Sultani

Project Coordinator, KOSAP

Ministry of Energy ,

P.O. Box 30582-00100,

Kawi House, Nairobi, Kenya

Signed: ____________________________ 		Date: _____________________

Name:

Designation:

For MoE

-------------------------------------------------------------------------------------------------------

Disclaimer:

This ESIA report is strictly confidential to MoE (the Proponent) and any use of the materials thereof should strictly be in accordance with the agreement between the Proponent and the consultants; Norken International Limited and Centric Africa Limited (the Environmental Impact Assessor). It is, however, subject to conditions in the Environmental (Impact Assessment and Audit) Regulations, 2003 under the Kenya Gazette Supplement No. 56 of 13th June 2003.

# ACKNOWLEDGEMENT

The ESIA/Audit Experts are grateful to the project proponent for commissioning this Environment Social Impact Assessment. We would like to acknowledge with great appreciation Kwa Dzombo community members who were involved in public participation and consultation process, for their cooperation throughout the exercise. I further acknowledge the support, either direct or indirect, from the various parties who assisted the ESIA/EA experts’ team towards the successful completion of this ESIA report. They include environmental experts from Centric Africa Limited and Norken International Limited. We wish to thank the community leaders that supported the organization of community members during public participation and stakeholder consultation.

Finally, the consultant wishes to acknowledge and appreciate the efforts and inputs by MOEP, the Implementing Agencies (KPLC and REREC), and the World Bank Group teams in reviewing this report to the required standards.

Table of Contents

CERTIFICATION	2

ACKNOWLEDGEMENT	3

EXECUTIVE SUMMARY	1-i

1	INTRODUCTION	1-2

1.1	Context	1-2

1.2	Project Justification	1-3

1.3	Project Overview	1-3

1.3.1	Objectives of the Study	1-4

1.4	Purpose and Scope of Work	1-4

1.5	ESIA Methodology	1-4

1.5.1	Kick-off Meeting	1-4

1.5.2	Screening and Scoping	1-5

1.5.3	Desk based review and baseline assessment	1-5

1.5.4	Project Description	1-5

1.5.5	Baseline Condition	1-5

1.5.6	Impact Assessment (IA) Prediction	1-6

1.5.7	Public Consultations	1-7

1.5.8	Sampling	1-8

1.5.9	Environmental and Social Management and Monitoring Plan (ESMMP)	1-9

1.6	Limitations/Uncertainties	1-11

1.7	Layout of the Report	1-11

1.8	Study Team	1-12

1.1	StUDY Limitations	1-13

2	PROJECT DESCRIPTION	2-14

2.1	Introduction	2-14

2.2	Project Location	2-15

2.3	Description of Project Facilities and Components.	2-17

2.3.1	Description of the Proposed Solar Mini-grid	2-17

2.3.1.1 Nature of the Project	2-17

1.3.1.2	Architecture and Basic Design Specifications	2-17

2.3.2	The PV Generator	2-20

2.3.3	Powerhouse	2-21

2.3.4	Inverter	2-21

2.3.5	Battery Energy Storage System	2-21

2.3.6	Diesel Generator	2-22

2.3.7	Distribution Line and Energy Meters	2-23

2.3.8	Cable Requirements	2-23

2.4	Project Activities	2-23

2.4.1	Pre-Construction Phase Activities	2-24

2.4.2	Construction Phase activities	2-24

2.4.3	Operation Phase Activities	2-25

2.4.4	Project’s Decommissioning Activities	2-25

2.5	Construction Materials, Equipment and services	2-25

2.5.1	Input Materials and Equipment & Machinery	2-25

2.5.2	Land Tenure	2-26

2.5.3	Compensation Details	2-26

2.5.4	Access to the Site	2-27

2.6	Resource Requirement	2-27

2.6.1	Workforce Requirement	2-27

2.6.2	Water Requirement and Source	2-27

2.6.3	Raw Material Requirement	2-28

2.6.4	Power Requirement	2-28

2.6.5	Products, By-Products and Waste	2-28

2.6.6	Fire Safety and Security	2-29

2.6.7	Electrical Safety	2-30

2.6.7	Fencing And Security	2-30

2.6.8	Vegetation Undergrowth	2-30

2.7	Analysis Of Alternatives And Project Justification	2-30

2.7.1	Present Power Supply Position	2-30

2.8	Land identification criteria	2-31

2.9	Alternate Location for Project Site	2-31

2.10	Alternate Method of Power Generation	2-32

2.11	Zero or No Project Alternative	2-32

2.12	Alternative Sources of Energy	2-33

2.12.1	Thermal Power Generation	2-33

2.12.2	Hydro Electric Power – HEP	2-33

2.12.3	Other Sources of Energy:	2-34

2.12.4	Analysis of Alternative Construction Materials and Technology	2-34

2.12.5	Conclusion	2-34

3	APPLICABLE LEGAL AND REGULATORY FRAMEWORK	3-35

3.1	Introduction	3-35

3.2	Kenya Electricity Supply Industry (ESI)	3-35

3.3	Environmental Policy Framework	3-36

3.4	Institutional, Regulatory and Legal Framework	3-36

3.5	National POLICY and Legal Framework rEVIEW	3-38

3.6	World Bank ENVIRONMENTAL AND SOCIAL SAFEQUARDS POLICIES	3-57

3.7	Environmental and Social Management Framework (ESMF) for KOSAP	3-59

3.6	Resettlement Policy Framework (RPF) for KOSAP	3-59

3.7	Vulnerable and marginalized Groups Framework (VMGF) for KOSAP	3-60

3.8	Social Assessment (SA)	3-60

3.9	Comparison between the World Bank and Kenyan Laws to this Project	3-60

4	BASELINE SETTINGS – PHYSICAL AND SOCIO-ECONOMIC ENVIRONMENT	4-63

4.1	Introduction	4-63

4.2	Area of Influence	4-63

4.2.1	Project Footprint Area	4-64

4.2.2	Study Area	4-64

4.3	PHYSICAL Environment	4-64

4.3.1	Topography	4-64

4.3.2	Hydrogeology and Drainage	4-65

4.3.3	Flora and Fauna	4-65

4.3.4	Water Resources	4-66

4.3.5	Ambient Air Quality	4-66

4.3.6	Ambient Noise Quality	4-67

4.3.7	Soil Type	4-67

4.3.8	Climate and Meteorology	4-67

4.4	Socio-economic Environment	4-67

4.4.1	Demographic Profile	4-67

4.4.2	Educational Infrastructure	4-68

4.4.3	Health Facilities	4-68

4.4.4	Religious Institutions	4-68

4.4.5	Occupation and Livelihood Profile	4-69

4.4.6	Transport and communication	4-69

4.4.7	Energy Access	4-70

4.4.8	Land Use	4-70

4.4.9	Housing Types	4-70

4.4.10	Employment	4-71

4.4.11	Social and Physical Infrastructure	4-71

4.4.12	Vulnerable groups	4-72

4.4.13	Gender Based vulnerability	4-72

4.4.14	Gender Based Violence	4-72

4.4.15	Culture and heritage	4-73

4.4.16	HIV/AIDS prevalence	4-73

5	STAKEHOLDER ENGAGEMENT	5-74

5.1	Legal Requirement for Stakeholder Engagement	5-74

5.2	Objectives of Public Participation	5-74

5.3	Stakeholder Consultation and Disclosure Requirement for the Project	5-75

5.4	Stakeholder Characterisation and Identification	5-76

5.4.1	Stakeholder Mapping	5-76

5.5	Stakeholder Analysis	5-77

5.6	Information Shared to the Community Members	5-78

5.7	Key Feedback Received During Stakeholder Consultation Process	5-79

5.8	Disclosure of ESIA to the Stakeholders	5-82

5.9	Stakeholder Engagement and Grievance Management Post ESIA	5-82

5.9.1	Objectives and Principles of Stakeholder Engagement	5-82

5.10	summary FEEDBACK RECEIVED DURING focused group discussion	5-83

6	IMPACT ASSESSMENT AND MITIGATION MEASURES	6-86

6.1	Introduction	6-86

6.2	Impact Assessment Methodology	6-86

6.3	Defining Impact	6-86

6.4	Assessment of Significance	6-86

6.5	Magnitude of Impact	6-89

6.6	Sensitivity of Resources And Receptors	6-89

6.7	Likelihood	6-89

6.8	Definition Of Mitigation Measures	6-90

6.9	Assessing Residual Impacts	6-90

6.10	Key Social Impacts – PRE-Construction Phase	6-91

6.10.1	Land Acquisition	6-91

6.10.2	Impact on Way leaves	6-91

6.10.3	Impact Related to Stakeholder identification and consultations	6-92

6.11	POSITIVE IMPACTS-CONSTRUCTION PHASE	6-94

6.11.1	Impact on local Economy and Employment	6-94

6.12	Key NEGATIVE Environmental Impacts – Construction phase	6-95

6.12.1	Change in Land Use	6-95

6.12.2	Impact on Topography	6-96

6.12.3	Impact on Soil Environment	6-96

6.12.4	Impact on Air Quality	6-97

6.12.5	Impact on Ambient Noise	6-98

6.12.6	Visual Intrusions and Changes in Landscape Impact	6-99

6.12.7	Impacts on Waste Generation and Soil Contamination	6-100

6.12.8	Impacts on Water Resources and Water Quality	6-101

6.13	Key Social Impacts – Construction Phase	6-102

6.13.1	Impact on Occupational Safety and Health	6-102

6.13.2	Community Health and Safety	6-103

6.13.3	Labour Influx	6-105

6.13.4	Increase in competion for scarce resources and strain on public utilities	6-105

6.13.5	Child labour and forced labour	6-106

6.13.6	Impacts on Cultural Heritage	6-107

6.13.7	Gender Based Violence, SEA & SH	6-108

6.13.8	Exclusion of VMGs, Vulnerable Individuals and Households	6-109

6.13.9	Risk of Communicable Diseases	6-110

6.13.10	Impacts of construction material sourcing (e.g., quarrying)	6-111

6.13.11	Increased Water Demand	6-111

6.13.12	Energy Consumption	6-112

6.13.13	Forced Labor	6-112

6.14	Positive Impacts – Operation phase	6-112

6.14.1	Impact on Local Economy and Employment	6-112

6.14.2	Improvement of Local and National Economy	6-113

6.14.3	Education	6-113

6.14.4	Health Benefits of the Project	6-114

6.14.5	Improved Standard of Living	6-114

6.14.6	Security	6-114

6.14.7	Communications	6-115

6.15	Key ENVIRONMENTAL IMPACTS – Operation phase	6-115

6.15.1	Impact on Soil Environment	6-115

6.15.2	Waste Generation and management	6-116

6.15.3	Fire Outbreaks	6-117

6.15.4	Impact on Water Environment	6-117

6.15.5	Water demand	6-118

6.15.6	Increased Oil Consumption	6-118

6.15.7	Increased Storm Water Flow	6-119

6.15.8	Noise, Vibration and EMF	6-119

6.15.9	Landscape and Visual Impacts	6-119

6.16	Key Ecological Impact- Operation Phase	6-120

6.16.1	Collision and Electrical hazards from Distribution Infrastructure	6-120

6.16.2	Dust emissions	6-120

6.16.3	Vehicle exhaust emissions	6-121

6.17	Key Social Impacts – Operations Phase	6-121

6.17.1	Impact on Occupational Safety and Health	6-121

6.17.2	Impact on Community Safety and Health	6-122

6.17.3	Gender Based Violence, SEA & SH	6-123

6.17.4	Exclusion of VMGs, Vulnerable Individuals and Households	6-123

6.17.5	Risk of Communicable Diseases	6-124

6.17.6	Risks related to poor or inadequate stakeholder engagement (Conflict)	6-125

6.18	Positive Impacts during Decommissioning Phase	6-126

6.18.1	Employment Opportunities	6-126

6.18.2	Site Rehabilitation	6-126

6.19	Key environmental impacts – Decommissioning Phase	6-126

6.19.1	Impact on Soil Environment	6-126

6.19.2	Impact on Air Quality	6-127

6.19.3	Impact on Ambient Noise	6-127

6.19.4	Impacts on Waste Generation and Soil Contamination	6-128

6.20	Key Social Impacts – Decommissioning Phase	6-129

6.20.1	Impact on Economy and Employment	6-129

6.20.2	Impact on Occupational Health and Safety	6-130

6.20.3	Gender Based Violence, SEA & SH	6-130

6.20.4	Exclusion of VMGs, Vulnerable Individuals and Households	6-131

6.20.5	Child labour and forced labour	6-132

6.20.6	Risk of Communicable Diseases	6-132

6.20.7	Forced Labor	6-133

6.21	Cumulative Impacts	6-133

6.21.1	Cumulative Impact Assessment	6-133

6.22	Social Protection	6-134

6.23	Social Inclusion	6-134

7	ENVIRONMENTAL AND SOCIAL MANAGEMENT AND MONITORING PLAN (ESMMP)	7-135

7.1	environmetal and social MANAGEMENT AND mONITORING plan	7-135

7.2	Monitoring	7-135

7.3	Plan Monitoring	7-136

7.4	Environmental and Social Monitoring by Contractors	7-136

7.5	Approach TO IMPLEMENTATION of ESMMP	7-185

7.6 MANAGEMENT Plan during Construction Phase	7-186

7.6.1 Construction Management Plan	7-186

7.6.2 Rehabilitation and Site Closure Plan	7-187

7.6.3 Local Recruitment Plan	7-188

7.6.4 Workplace Health and Safety Plan	7-188

7.6.5 Community Health and Safety Plan	7-188

7.6.6 Emergency Preparedness Plan	7-189

7.6.7 SEA/SH Prevention and Response Action Plan	7-189

7.6.8 Stakeholder Engagement Plan	7-189

7.6.9 Labour Influx Management Plan	7-190

7.6.10 Grievance Redress Mechanism	7-191

7.6.10.7 County Grievance Redress Committees (CGRC)	7-193

7.6.10.8 Locational Grievance Redress Committee (LGRC)	7-194

7.6.10.10 World Bank Grievances Redress Mechanism	7-196

7.6.10.10.1 World Bank Grievances Redress Service	7-197

7.6.10.10.2 World Bank Inspection Panel	7-197

7.6.11 Government Management of Land Acquisition Disputes	7-197

7.6.12 Labor Influx Management Plan	7-197

7.6.13	Stakeholder Engagement and Grievance Management Post ESIA	7-198

7.6.13.1	Objectives and Principles of Stakeholder Engagement post ESIA	7-198

8	8 IMPACT SUMMARY AND CONCLUSION	8-200

8.1	Introduction	8-200

8.2	Summary of impacts identified and assessed	8-200

8.2.1	Pre-construction Phase Impacts	8-200

8.2.2	Construction Phase Impacts	8-200

8.2.3	Operational Phase Impacts	8-200

8.2.4	Decommissioning Phase Impacts	8-201

8.2.5	CONCLUSION AND RECOMMENDATIONS	8-201

9	REFERENCES	9-202

10	APPENDICES	10-203

10.1	APPENDIX 1 – DESIGN/LAYOUT OF KWA DZOMBO MINIGRID	10-204

10.2	APPENDIX 2 – MINUTES OF THE ESIA MEETING HELD	10-205

10.3	APPENDIX 3– PUBLIC MEETING PARTICIPANTS’ LISTS	10-210

10.4	APPENDIX 4 – BASELINE ENVIRONMENTAL RESULTS	10-226

10.5	APPENDIX 5– MINUTES OF LAND ALLOCATION MEETING	10-226

10.6	APPENDIX 6– LIST OF ATTENDANCE	10-254

10.7	APPENDIX 7 – A-RAP	10-268

10.8	APPENDIX 8  – NEMA FIRM EXPERT LICENCE	10-273

LIST OF TABLES

Table 0-2: Summary of Pre-construction Impacts	1-v

Table 0-3: Summary of Construction and Decommissioning Phases Impacts	1-vi

Table 0-4: Summary of Operation Phase Impacts	1-vii

Table 1-1 Structure of the ESIA Report	1-11

Table 2-1: Summary Information of the proposed Kwa Dzombo Solar Mini-grid	2-14

Table 3-1: Policy and Legislative Framework	3-39

Table 3-2: World Bank Operational Ops	3-57

Table 3-3: Comparison between the WB safeguard policies and the Kenya Legislation	3-60

Table 4-1: Summary of demographic profile	4-68

Table 5-1: Identified Stakeholders	5-76

Table 5-2: Stakeholder Significance and Engagement Requirement	5-77

Table 5-3:Summary of Stakeholder Influence	5-78

Table 5-4: FGD dates and attendance	5-83

Table 6-1: Categories of Significance	6-87

Table 6-2: Overall Significance Criteria for Environmental Impacts	6-88

Table 6-3: Explanation of Terms Used for Likelihood of Occurrence	6-89

LIST OF FIGURES

Figure 1-1: Summary of ESIA Methodology	1-11

Figure 2-1: Project Location	2-15

Figure 7-1: KOSAP Grievance Redress Mechanism	7-195

# Abbreviations

ACRONYM	DEFINITION

ADR		Alternative Dispute Resolution

AIDS               Acquired Immunodeficiency Syndrome

AoI		Area of Influence

AP                   Administration Police

BD                   Biological Diversity

BP                    Bank Procedures

CBOs		Community Based Organizations

CoK		Constitution of Kenya

CDI		County Development Index

CDF	Constituencies Development Fund

CEMP		Construction Environmental Management Plan

CGRCs		County Grievance Redress Committees

CRA		Commission on Revenue Allocation

CSR		Customer Social Responsibility

CIDP 		County Integrated Development Plan

CPS		Country Partnerships Strategy

DOSHS	Directorate of Occupational Safety and Health Services

ECD                 Early Childhood Development

EHS		Environment Health and Safety

EIA		Environmental Impact Assessment

EPRA		Energy Petroleum Regulatory Authority

EPT		Energy and Petroleum Tribunal

EPRA		Energy and Petroleum Regulatory Authority

ESI		Electrical Supply Industry

ESIA		Environmental and Social Impact Assessment

ESMS              	Environmental and Social Management System

ESMF		Environmental and Social Management Framework

ESMP		Environmental and Social Management Plan

ESMMP	Environmental and Social Management and Monitoring Plan

EMCA		Environmental Management and Coordination Act

EMF		Electromagnetic Field

FGD		Focus Group Discussions

GBV                 Gender Based Violence

GDC		Geothermal Development Company

GoK		Government of Kenya

GSU                General Service Unit

Ha                    Hectare

HDPE		High Density Poly Ethylene

IAs		Implementing Agencies

IPPs		Independent Power Procedures

IPs		Indigenous Peoples

JV		Joint Venture

KETRACO	Kenya Electricity Transmission Company

KeNHA             Kenya National Highway Authority

KII 		Key Informant Interviews

KOSAP		Kenya Off-Grid Solar Access Project

KPLC		Kenya Power Company

LEP		Labour and Employment Plan

LGRCs		Local Grievance Redress committee

MGs		Mini Grids

MOE		Ministry of Energy

MSDS		Material Safety Datasheet

NEMA		National Environmental Management Authority

NGOs 		Non-Governmental Organizations

NLC		National Land Commission

NTSA		National Transport and Safety Authority

OHS		Occupational Health and Safety

OM		Operation and Maintenance

OP		Operational Policies

PAD		Project Appraisal Document

PAPs		Project Affected Persons

PCU		Project Co-ordination Unit

PPAs		Power Purchase Agreements

PPEs		Personal Protective Equipment

PV		Photo-voltaic

REREC		Rural Electrification and Renewable Energy Corporation

RPF		Resettlement Policy Framework

SA 		Social Assessment

SEA		Strategic Environmental Assessment

SERC		Standards and Enforcement Review Committee

SHS		Solar Home Systems

SIA 		Social Impact Assessment

SOP		Safe Operation Procedure

STDs		Sexually Transmitted Diseases

STI		Science, technology and innovation

SMMP		Social Management and Monitoring Plan

ToR		Terms of Reference

TSC                 Teachers Service Commission

VMGF		Vulnerable and Marginalised Groups Framework

VMGs		Vulnerable and marginalized groups

VMGP		Vulnerable and Marginalised Group Plan

WB		World Bank

WIBA               Work Injury Benefit Act

WMP		Waste Management Plan

WRA		Water Resources Authority

UTI                 Urinary tract infection

URTI               Upper respiratory tract infection

# EXECUTIVE SUMMARY

E-1- Introduction and Project Brief

The Ministry of Energy (MOE) hereinafter refer to as proponent is implementing the Kenya Off-Grid Solar Access Project (KOSAP) in 14 underserved counties in Kenya. The aim of the project is to provide clean and modern energy services through off-grid solar solutions. The Proponent is coordinating the implementation of the project through the implementing agencies; Kenya Power (KP) and the Rural Electrification and Renewable Emergency Corporation (REREC). The project is funded by the World Bank Group with $150 million and a $5 million grant from the Carbon Initiative for Development. The goal of the project is to bring electricity to around 250,000 households, 476 community facilities, and 380 boreholes in the target counties, benefiting low-income groups. It also includes the sale and installation of 150,000 efficient cook stoves. The project focuses on marginalized areas based on the County Development Index (CDI) and aims to address infrastructure deficits, lack of access to roads, electricity, water, and social services in these underserved counties. To ensure sustainability, the project relies on public funding, local community participation, and the institutional capacity of KP, REREC, and the MOE.

The KOSAP consists of four main components. The first component, focuses on the implementation of mini-grids to provide electricity to community facilities, enterprises, and households in areas where mini-grids are the most cost-effective option. The second component, aims to electrify households through standalone solar systems in areas without load clusters where standalone systems are the best technical and financial solution. The third component, supports the electrification of public institutions and community facilities using standalone solar systems. It also includes the installation of solar PV-powered water pumps for consumptive purposes. Lastly, the fourth component, provides funding for implementation support, technical assistance, and capacity building activities to ensure the sustainability and impact assessment of the interventions carried out under the other components of KOSAP.

In Kwale County, one of the target counties, the Proponent is proposing to develop 7 No. mini grid facilities including Kwa Dzombo Mini Grid discussed in this report.  In order to adhere to both national and donor requirements, the Proponent engaged the services to the consortium of Norken International Limited and Centric Africa Limited to undertake the ESIA. The ESIA has been conducted following the requirements outlined in the Environmental Management and Coordination Act (EMCA) 1999 and its amendments, as well as international environmental and social policies such as the World Bank's OP 4.01 on environmental assessment.

E-2- Project Categorization and Justification

In the World Bank context, there have been several projects supported by the organization that aim to provide electricity to communities located far from the national grid. These projects utilize off-grid approaches, meaning they are independent of a national or regional grid. The experience gained from these projects provides valuable guidance for designing sustainable off-grid electrification initiatives, particularly those targeting dispersed and economically disadvantaged communities. The Kwa Dzombo proposed site aligns with this category of projects that the World Bank has been involved in.

In the Kenyan context, the Environmental Management and Coordination Act (EMCA) of 1999, as amended in April 2019 through Legal Notice No. 31, classifies solar power farms and plants as medium risk projects. This categorization provides a framework for assessing and managing the potential environmental and social impacts associated with such projects. By categorizing the Kwa Dzombo site as a solar power facility, it falls within the medium risk project category as per the Kenyan legislative framework.

E-3 Approach and Methodology

The Environmental and Social Impact Assessment (ESIA) for the proposed project followed a structured process, beginning with kick-off meetings and online discussions involving the Proponent, Implementing agencies, and the World Bank Environmental and Social Safeguard Team. These consultations were instrumental in establishing the project's scope, deliverables, timeline, and methodology. Subsequently, screening and scoping exercises were conducted to evaluate potential social and environmental risks. A thorough desk-based review was also undertaken to assess existing project documentation, legal requirements, and relevant plans.

The study employed a comprehensive approach to gather primary and secondary data for the project. Both qualitative and quantitative methods were utilized, with secondary data obtained through literature reviews. Primary data collection involved various techniques, including physical observations, photography, interviews, and stakeholder consultations. This comprehensive approach enabled a comprehensive examination of the project's environmental and social aspects, ensuring a holistic understanding of its potential impacts.

The study further involved the identification and assessment of potential impacts throughout the project's life cycle. Key areas of evaluation included land use, water resources, biodiversity, air quality, noise levels, community health and safety, and socio-economic conditions. To mitigate adverse effects, the study developed environmental and social management and monitoring plan, aiming to address both positive and negative impacts that may arise from the project. These measures aimed to ensure the project's sustainability and enhance its overall environmental and social performance.

E-4 Legislative Regulatory Framework

The evaluation, planning, and implementation of the proposed project is guided by the World Bank's Environmental and Social Framework, the national legislative framework, and the project's safeguard instruments. These measures aim to ensure environmental sustainability, protect the rights and needs of indigenous peoples and marginalized groups, and minimize adverse impacts through effective management and mitigation measures.

The Government of Kenya established the Environmental Management and Coordination Act (EMCA) in 1999, providing a legal framework for environmental management. EMCA takes precedence over other sectoral laws related to the environment. In 2013, the government formulated a national Environmental Policy with the goal of promoting sustainable management and use of the environment.

Collaboration and consultation among government agencies and stakeholders are essential for coordinating environmental management effectively. Key institutions in Kenya responsible for environmental issues include the National Environment Management Authority (NEMA), County Environment Committees, National Environmental Complaints Committee, National Environment Action Plan Committee, Standards and Enforcement Review Committee, National Environment Tribunal, and National Environment Council (NEC).

The project also adheres to the World Bank Safeguard Policies, which aim to improve decision-making processes, promote sustainable project options, and involve affected people in consultations. The applicable operational policies for this project include Environment Assessment, Natural Habitats, Indigenous Peoples, and Involuntary Resettlement. The Environmental and Social Impact Assessment (ESIA) considers these policies and addresses potential environmental and social concerns.

Additionally, the ESIA references other Safeguard Instruments prepared under the Kenya Off-Grid Solar Access Project (KOSAP), including the Environmental and Social Management Framework (ESMF), Resettlement Policy Framework (RPF), and Vulnerable and Marginalized Groups Framework (VMGF). These instruments provide procedures and guidelines for assessing and managing environmental and social aspects specific to the proposed subprojects under KOSAP.

E-5 Environmental Setting

The project area in Kwa Dzombo Sub-location, Kwale County, exhibits a semi-arid climate with irregular rainfall patterns and scarce natural resources. Water scarcity poses a significant challenge, affecting both the local population and livestock. The vegetation predominantly comprises drought-tolerant shrubs, thorny bushes, and arid-adapted grasses.

The topography of the project site is slightly sloppy with mild undulations. The elevation difference of about 10m is observed within the project site. The site slopes gently to the west towards Mabambarani forest and to the east towards Kamunyunyi seasonal River. The site location is on the highest elevation in the area. There are no rock outgrowth on the proposed parcel of land and no scenic features of value were observed within the project vicinity.

The area is characterized by high levels of poverty, unemployment, and limited access to essential services such as education and healthcare. Livestock herding and small-scale enterprises are the primary economic activities, but opportunities for economic growth are constrained. Gender disparities persist, with women having limited decision-making power and economic empowerment. Infrastructure development, including roads, electricity, and water supply, is insufficient to meet the needs of the community.

E-6 Project Description

The Kwa Dzombo Mini Grid project aims to provide electricity to approximately 211 residential and 6 nonresidential consumers in Kwa Dzombo Village in Kwale County. The project will utilize solar photovoltaic panels, a Battery Energy Storage System, and a Diesel Generator to generate electricity.

A Low Voltage Power Distribution Network will be established to distribute the power to customers. The project utilizes solar panels with a total capacity of 54 kWp to harness solar energy. Solar power is a clean and renewable energy source that will provide a significant portion of the electricity needed for the project. A 175 kWh Battery Energy Storage System is incorporated to store excess solar energy during the day, ensuring a consistent power supply even during cloudy or nighttime conditions. A 50 kVA diesel generator is included to serve as a backup power source for periods of low solar generation or in case of battery depletion. It provides reliability and backup in the event of extended periods of cloudy weather or high demand. A 2,000-litres fuel tank is provided to store diesel fuel for the generator, ensuring continuous operation during extended periods of low solar or high demand. Additionally, PV Inverter: A 45 kW solar PV inverter is used to convert the direct current (DC) electricity generated by the solar panels into alternating current (AC) electricity suitable for consumer use.The estimated cost of the project is around USD 450,221, although this amount may change as more detailed plans are developed.

The project consists of two main components: Hybrid Mini-Grids and power line reticulation lines. The Hybrid Mini-Grids will combine solar panels and diesel power generation. These energy sources will be integrated through a centralized photovoltaic plant connected to a 3-phase AC busbar line. The configuration is designed to prioritize direct supply from the solar generator during daylight hours, reducing reliance on battery storage. The battery storage will primarily be used when solar generation is low, or demand is high. The construction of power linef reticulation lines will ensure the efficient distribution of electricity to residential, commercial, and other consumers, ensuring a reliable and efficient power supply.

To develop the Kwa Dzombo Mini Grid approximately 1.214 hectares of land will be acquired from the community in line with the national laws and World Bank provisions. In accordance with the World Bank's Operation Policy (OP) 4.12 on Involuntary Resettlement, an abbreviated Resettlement Action Plan (A-RAP) was prepared, outlining the principles and procedures for land acquisition and compensation. This plan is annexed to this ESIA.

E-7 Project Alternatives

Solar energy is identified as a non-polluting and site-specific option, and the proposed site for Kwa Dzombo MG is chosen as the most suitable location for the mini grid based on factors such as sunlight availability and the community's lack of grid connectivity. The use of wind power, thermal power, fossil fuels, and power import from neighboring countries are considered as alternative methods of power generation but are found to have limitations or environmental concerns. Solar energy is favored due to its low production costs, versatility, clean nature, and economic savings. The "No Project" alternative is deemed unfavorable as it would maintain the current lack of electricity access and hinder socio-economic development. The project will be constructed using modern materials and technology, with a focus on public health, safety, security, and environmental requirements. The technology will involve a Battery Energy Storage System.

E-8 Stakeholder Engagement

It is important to highlight that two forms of stakeholder engagement were carried out for the project. The first form as noted earlier, focused on the acquisition of land for the project and involved the Proponent and the implementing agency (KP). The second form of engagement was conducted specifically for the Environmental and Social Impact Assessment (ESIA) study.

For the ESIA study, various methods were employed to engage stakeholders, taking into consideration their different categories. Face-to-face discussions were held with government officials and key stakeholders, while separate focused group discussions were conducted with men, women, and youth. Additionally, a public baraza or meeting was organized to allow community members to participate.

During the ESIA stakeholder engagement public meeting, which took place on September 28, 2021, a total of over 80 stakeholders attended. The meeting provided an opportunity to discuss project details, including the preliminary design, positive and negative impacts, and mitigation measures. Stakeholders were encouraged to share their views and provide feedback on the project.

Some of the concerns raised by stakeholders included;

- If the baseline measurements results might hinder the project from being implemented.

- project timelines

In response, the project team told the meeting the following;

- the measurements taken are for environmental monitoring process during project operation period. The results will not stop the project from being implemented.

- Environmental impacts assessment and that ESIA is the last process before a project is implemented. He added that the proponent will set the timelines upon receiving NEMA License. This might take 6 months or so.

E-9 – Impacts and Mitigation Measures

The Environmental and Social Impact Assessment (ESIA) for the proposed Solar Mini-grid project has identified both positive and negative impacts across its different phases: pre-construction, construction, operation, and decommissioning. In the construction phase, positive impacts include local employment opportunities, boosting local businesses, and sourcing materials locally. During the operation phase, positive impacts encompass reliable power supply, economic improvement, education, health benefits, improved living standards, and enhanced security and communication. Similarly, the decommissioning phase offers positive impacts such as local employment and sourcing.

On the negative side, the pre-construction phase involves minor impacts like land acquisition, while the construction phase encompasses various minor to moderate impacts such as vegetation clearance, soil erosion, dust emissions, and occupational health and safety concerns. Challenges related to stakeholder engagement, labor influx, child labor, and exclusion of vulnerable individuals are also anticipated. In the operation phase, negative impacts include waste generation, increased oil consumption, fire outbreaks, occupational health and safety concerns, and inadequate stakeholder engagement. Issues of exclusion, inadequate grievance management, and public health concerns may arise as well.

During the decommissioning phase, negative impacts primarily relate to solid waste generation, noise and vibration, and challenges in stakeholder engagement, labor influx, child labor, gender-based violence, and exclusion of vulnerable individuals and households.

Tables 0-2 to 0-5 below present summaries of anticipated impacts and their corresponding levels of significance, both pre- and post-mitigation.

Table 0-2: Summary of Pre-construction Impacts

| Impact | Significance Of Impact (Pre-Mitigation) | Residual Impacts (Post-Mitigation) |
| --- | --- | --- |
| Land acquisition | Minor | Negligible |
| Way leaves | Minor | Negligible |
| Stakeholder identification and consultations | Major | Minor |

Table 0-3: Summary of Construction and Decommissioning Phases Impacts

| Impact | Pre-construction | Construction phase | Decommissioning phase |
| --- | --- | --- | --- |
| Impacts on Local Economy and Employment | Not Applicable | Positive | Positive |
| Change in land use | Not Applicable | Moderate | Positive |
| Site rehabilitation | Not Applicable | Not Applicable | Positive |
| Topography | Not Applicable | Minor | Not Applicable |
| Soil environment | Not Applicable | Minor | Minor |
| Air Quality | Not Applicable | Moderate | Moderate |
| Ambient noise | Not Applicable | Minor | Minor |
| Visual intrusion and change in landscape | Not Applicable | Minor | Positive |
| Waste generation and soil contamination | Not Applicable | Minor | Minor |
| Impact on water environment | Not Applicable | Minor | Not Applicable |
| Impacts from hazardous materials | Not Applicable | Minor | Not Applicable |
| Fire hazards | Not Applicable | Moderate | Minor |
| Impacts of construction material sourcing | Not Applicable | Moderate | Not Applicable |
| Energy consumption | Not Applicable | Negligible | Not Applicable |
| Occupational safety and health | Not Applicable | Moderate | Moderate |
| Community safety and health | Not Applicable | Moderate | Moderate |
| Labor influx | Not Applicable | Minor | Minor |
| Child labor | Not Applicable | Minor | Negligible |
| Cultural heritage | Not Applicable | Minor | Not Applicable |
| Gender based violence, SEA and SH | Not Applicable | Minor | Minor |
| Exclusion of VMGs, Vulnerable individuals and households | Not Applicable | Major | Major |
| Risk of communicable diseases | Not Applicable | Minor | Minor |
| Increased water demand |  | Negligible | Negligible |
| Forced labor |  | Minor | Negligible |

Table 0-4: Summary of Operation Phase Impacts

| Impact | Significance Of Impact (Pre-Mitigation) | Residual Impacts (Post-Mitigation) |
| --- | --- | --- |
| Impact On Economy and Employment | Positive | Positive |
| Quality, reliable power supply | Positive | Positive |
| Reduction of pollution associated with thermal power generation, kerosine and wood fuel usage | Positive | Positive |
| Education | Positive | Positive |
| Health benefits | Positive | Positive |
| Improved standard of living | Positive | Positive |
| Security | Positive | Positive |
| Communication | Positive | Positive |
| Soil environment | Minor | Negligible |
| Waste generation and management | Minor | Negligible |
| Water environment | Negligible | Negligible |
| Landscape and visual impacts | Minor | Negligible |
| Increased oil consumption | Minor | Negligible |
| Increased storm water flow | Minor | Negligible |
| Fire outbreaks | Moderate | Minor |
| Water demand | Negligible | Negligible |
| Sanitary waste | Negligible | Negligible |
| Flooding | Negligible | Negligible |
| Noise and Vibration | Negligible | Negligible |
| Electric and magnetic fields (EMFs) | Negligible | Negligible |
| Dust Emission | Negligible | Negligible |
| Vehicle Exhaust emission | Minor | Negligible |
| Collision and electrical hazards from distribution infrastructure | Minor | Negligible |
| Occupational safety and health | Moderate | Minor |
| Community safety and health | Moderate | Minor |
| Gender based violence, SEA and SH | Minor | Negligible |
| Exclusion of VMGs, Vulnerable individuals and households | Major | Minor |
| Risk of communicable diseases | Minor | Negligible |
| Shocks and electrocution to the PAPs | Moderate | Minor |
| Risks related to poor and inadequate stakeholder engagement (conflict) | Minor | Negligible |

E-10 Environmental and Social Management and Monitoring Plan

A comprehensive set of mitigation measures in the form of an Environmental and Social Management and Monitoring Plan (ESMMP) have been prepared for the project. The ESMMP serves as a comprehensive framework for the integrated management of all environmental and social impacts throughout the project's lifecycle. It has been prepared to ensure that the social and environmental impacts and risks identified during the Environmental and Social Impact Assessment (ESIA) process are appropriately managed during the construction, operations, and decommissioning phases of the project. It specifies the mitigation and management measures that the project proponent and contractor are committed to implementing and outlines how organizational capacity and resources will be mobilized to achieve these measures. The ESMMP also ensures compliance with the relevant laws, regulations within Kenya, as well as the environmental and social sustainability requirements of the World Bank's Operational Policies (OPs).

These measures emphasize a proactive approach, prioritizing prevention rather than reaction. They encompass various aspects such as proper waste handling and disposal to prevent pollution, engaging stakeholders to address grievances, providing personal protective equipment (PPE) for workers, ensuring adequate supervision, and emphasizing good workmanship from the contractor. Specific plans are also outlined to address specific issues that may arise. The ESMMP also highlights environmental performance indicators that should be regularly monitored. Monitoring serves as a means to detect and draw attention to any changes or problems in environmental quality. It involves continuous or periodic reviews of the ESMMP implementation progress, allowing for adjustments and improvements as necessary.

While accommodating the recommended mitigation measures to the extent practical and economically viable, the project proponent and contractor should ensure that the measures do not compromise the economic viability of the project or have long-lasting adverse impacts on the environment.

For the mitigation measures to be successful, it is imperative that the Kenya Power and Lighting Company (KPLC) allocates sufficient resources for the implementation of the ESMMP. Adequate resources will enable the proper execution of the proposed measures and ensure their effectiveness in minimizing the identified negative impacts.

Following the project's commissioning, it is mandatory to conduct statutory Environmental and Safety Audits in accordance with national legal requirements. These audits serve to evaluate the environmental performance of the site operations and assess their compliance with the recommended mitigation measures.

E- 11 Conclusion

Based on the assessment findings, the consultant concludes that there are no substantial reasons to hinder the proposed project from progressing to the next stage of planning and development. However, this progression is conditional upon the implementation of the recommended mitigations and the monitoring of potential environmental and socio-economic impacts as outlined in the ESMMP.

It is in the opinion of the Environmental expert that the anticipated negative impacts can readily and effectively be mitigated and on the whole the proposed project does not pose any significant threat to the Environment and may be licensed to proceed

# INTRODUCTION

The Ministry of Energy (MOE) Kenya is coordinating the implementation of the Kenya Off-Grid Solar Access Project (KOSAP) to provide access to clean and modern energy services through off-grid solar to 14 underserved counties. Mandera, Kwale, Garissa, Tana River, Samburu, Isiolo, Marsabit, West Pokot, Turkana, Taita Taveta, Kwale, Kilifi and Lamu.

KOSAP directly promotes the achievement of these objectives by supporting the use of solar to drive electrification of households (including host communities), enterprises, community facilities, and water pumps in Kwale County as one of the counties in Kenya that have been defined as “marginalized areas” based on the County Development Index (CDI) by the Commission on Revenue Allocation (CRA). According to the CRA as the communities in the marginalized areas have been excluded from social and economic life of Kenya for different reasons” (CRA, 2013).

Kwale County and other identified underserved counties, collectively represent 72% of the Country’s total land area and 20% of the Country’s population, including historically nomadic societies that even today continue to rely on pastoralism. They present profound infrastructure deficits, including lack of access to roads, electricity, water, and social services. There is also significant insecurity in certain areas, giving rise to substantial numbers of displaced persons and livelihood adaptations that further undermine economic prosperity.

## Context

This ESIA report has been prepared based on Site visit baseline survey, desktop survey, documentation review, consultation with stakeholders and in accordance Environmental Management and Co-ordination Act (EMCA), 1999 and its amendments; the Environmental Management and Coordination (Amendment) Act, 2015 and World Bank’s Environmental and Social Operational policies. The study has also assessed the requirement of the project with respect to the local and national regulations relevant to the project.

Norken International Limited in Joint Venture with Centric Africa Limited were appointed by Ministry of Energy to undertake consultancy services for the Environmental and Social Impact Assessment (ESIA), Social Assessment (SA) and Vulnerable and Marginalized Groups Plan (VMGP) as per the standard TOR and NEMA and WB Operational policies. The two firms are licensed by National Environment Management Authority (NEMA) to undertake environmental impact assessment studies. As reported, land acquisition has not resulted in any economic or physical displacement and no resettlement is envisaged for the proposed project.

Due to the remoteness and sometimes dispersed nature of the target populations and considering the lifestyles and socio-economic status of those residing in underserved Counties, the Project is designed to address low affordability of the potential users, and sustainability of service provision. Therefore, sustainability of the proposed approach to energy access expansion beyond the Nationally owned power network is predicated on two primary factors - public funding, local community participation; and institutional capacity of Kenya Power and, Rural Electrification and Renewable Energy Corporation (REREC) and the Ministry of Energy (MOE) as the implementing agencies.

The project components are:

- Component 1- US$40M: Mini-grids for Community Facilities, Enterprises, and Households -This component will support electrification of areas where electricity supply through mini-grids represents the least cost option from a country perspective.

- Component 2- US$48M: Stand-alone Solar Systems and Clean Cooking Solutions for Households; This component will support electrification of households using standalone solar systems in areas where load clusters do not exist and the best technical and financial solution is standalone solar systems.

- Component 3- US$40M: Stand-alone Solar Systems and Solar Water Pumps for Community Facilities; This component will support electrification of public institutions and community facilities using standalone systems. This component will also support the installation of solar PV-powered water pumps for consumptive purposes.

- Component 4- US$22M: Implementation Support and Capacity Building; This component will finance various technical assistance and capacity building activities to ensure the sustainability and measure the impact of the interventions devised and implemented within the other components of KOSAP.

The MOE provides overall coordination of the project as well as lead in the implementation of components 2 and 4. Components 1 and 3 (a&b) will be implemented by the Kenya Power and Lighting Company (KPLC) and the Rural Electrification and Renewable Energy Corporation (REREC).

## Project Justification

The Kenya Off Grid Solar Access Project (KOSAP) intends to support the Government initiative of ensuring increased electricity access to Kenyans, particularly among the low- income groups in off- grid areas. This proposed project is in line with the commitment of the Government of Kenya to reach 100% electricity access by 2023 through grid extension, stand-alone individual plant and autonomous solar mini- grids. Kenya Power as the implementing agency aims to develop the solar/diesel mini- grids to electrify areas that are not economically feasible through national grid extension. The Kwa Dzombo site was proposed as part of this project due to its isolated nature and the high cost of grid extension to the area.

## Project Overview

The project site is located near Kwa Dzombo trading centre, Lunga Lunga location, Mwereni Ward in Kwale County at latitude 4°30'18.77"S and longitude 38°58'47.58"E .The proposed solar mini grid will be located on a 1.214Ha piece of land 100 metres from Kwa Dzombo shopping Centre. The solar mini grid will comprise Solar panels, batteries, inertors, perimeter fence and 10.8 kilometers distribution line to cover a radius of approximately 1.5km. The project is expected to serve 217 consumers of which 211 are residential and 6 are non residential.None residential consumers of the project are business people and civil servants e.g teachers and nurses.

### Objectives of the Study

The main objective of this ESIA was to examine both positive and negative effects of the proposed solar Mini-grid on the people, their property and the environment and proposed measures to mitigate the negative impacts and enhance positive impacts during the construction, operation and decommissioning phases of the project.

Specific objectives of the study included;

- Present an outline of the project background,

- Establish the environmental baseline conditions of the project area and review all available information and data related to the project,

- Identify key areas for environmental, social, health and safety concerns as well as the anticipated impacts associated with the proposed project implementation and commissioning,

- Undertake public consultations with the potentially affected peoples and other interested parties

- Establish a comprehensive environmental management plan covering the construction, operation and decommissioning phases of the project,

- Preparation of a comprehensive Project Report in accordance with the local environmental legislation and submission to NEMA for further instructions and/or approval.

## Purpose and Scope of Work

This report discusses the environmental and social baseline within which the proposed solar power project is commissioned and assesses the potential adverse and beneficial impacts that the project could have, along with suitable mitigation measures and an Environmental and Social Management and Monitoring Plan (ESMMP) for the project. The report also evaluates the potential environmental and social risks associated with the project and  recommends mitigation measures to avoid adverse impacts for the remainder of the project’s lifecycle. The project has to comply with international standards( World Bank Environmetal and Social Operational Policies) along with applicable national, and local regulations.

## ESIA Methodology

### Kick-off Meeting

The Consultant had a brief kick-off meeting with the Proponent on 12th July 2021 followed by subsequent online meetings and discussion on various aspects of the project up to 5th August, 2021. The meetings addressed varied deliverables and thresholds to be achieved and maintained during this assessment in terms of scope of work, deliverables, timeline and the methodology. All communication and meetings were done online.

### Screening and Scoping

Evaluation of ESIA procedure has been undertaken as a fundamental procedure to implementation of the solar power mini-grid development project which is systematically mainstreamed into the project’s Cycle. World Banks Social OPs underpin and demonstrate this commitment. The main aim of this is to enhance positive social opportunities and benefits as well as ensure that adverse social and environmental risks and impacts are avoided, minimized, and mitigated.

### Desk based review and baseline assessment

A comprehensive description of the KOSAP Component 1: project includes a desktop review of all the existing project documentation provided by the Proponent including: the Project Appraisal Document (PAD) and the four main safeguard framework documents prepared under KOSAP- these are Social Assessment (SA), Vulnerable and Marginalized Group Framework (VMGF), Resettlement Policy Framework (RPF) and the Environmental and Social Management Framework (ESMF).

Other documents that were reviewed included Kwale County Integrated Development Plan 2018-2022, various Kenyan legal legislations, World Bank safeguard policies, topographical maps, google earth/maps, and Kenyan government publications among others.

### Project Description

The consultant has concisely described the project location including its geographical, ecological and the general layout of associated infrastructure including maps at an appropriate scale where necessary. Location of all project related development sites, including proximal offsite investments; general layout; flow diagrams/drawings of facilities/operation design basis, size, capacity, flow-through of unit operations, including pollution control technology included if any; pre-construction activities and construction activities; construction schedule; staffing size and support; facilities and services around; commissioning, operation and maintenance activities and plan.

### Baseline Condition

This entails description and collection of relevant primary data within the project site’s bio-physical, socio-economic and cultural profile with respect to the biodiversity profile, land use types, cultural heritage and practices, social and economic issues likely to be affected, expected project activities to be involved during the design, construction and operation of the proposed facility. The information also includes description of the community social structure, employment and labour market, sources and distribution of income, cultural/religious sites and properties, vulnerable groups and indigenous populations. This also covers description of the sites’ physical environment including their topography, land cover, geology, climate and meteorology, air quality and hydrology. This entailed use of secondary data sources and for some specific environmental parameters the deployment of specialized equipment to measure and record the environmental readings as primary data for analysis and inclusion in the ESIA report. The ecological and biophysical environment will focus on describing the flora and fauna resident in the Kwale County and at the mini-grid site level. This was be based on observation of flora and fauna, KPIs on local indigenous knowledge on historical and current status of rare, endemic and endangered plant and animal species known to occur in the project area. Vegetation assessment was done to gain an understanding of the mini-grid sites habitat type. This has provided for an in-depth description of existing land use type and their linked socio-economic activities. Interviews, discussions, photography, observations and check lists are some of the methods employed in gathering the data.

### Impact Assessment (IA) Prediction

The anticipated impacts generated by the project and subsequent evaluation of their significance is provided by this report. A suite of field data collection methods was deployed including public forums discussions, Focus Group Discussions, Key Informant Interviews incorporating questionnaires for social risks assessment. Based on the outcome of the evaluation, the need for emphasis on critical areas was discussed. In order to accomplish this task an initial listing of the range of all issues and concerns identified during the study has been undertaken subsequently followed by analysis of the identified potential environmental and social impacts in terms of type (direct, indirect, cumulative, positive, negative), magnitude (local, widespread, random, severity) and duration (temporary, permanent, long term, short term). Consequently, an evaluation system was used to categorize these impacts and evaluate them. This aided in determining the significance of the identified potential impacts in relation to established criteria or standards, geographic extent of effects, cumulative nature of the impact, community tolerance and preferences, etc. This culminated into generation of a short list of the most critical issues in terms of environmental, ecological and social impacts both positive and negative associated which the different phases of the project activities that are likely to affect the baseline environmental and social conditions presently occurring at the mini-grid sites.

Socio-cultural risks linked to Component 1 of KOSAP were identified during the assessment. These include, Labour influx, Gender Based Violence, Sexual Exploitation and Abuse, workplace Sexual Harassment, Spread of HIV/AIDS, STDs & other communicable diseases, Gender biases and inequality exclusion of vulnerable and marginalized groups (VMGs) and vulnerable individuals and households from accessing project decision making and governance structures, engagement processes, opportunities and benefits. The vulnerable individuals and households identified included: the poor, elderly persons, PWDs, the sick, poor women, poor single mothers, child-headed households. The VMG’s include ethnic minority communities that are present in Kwa Dzombo area.

The impacts and risks were identified in relation to free, prior and informed comprehensive stakeholder consultations on land acquisition for construction of mini-grid, contractor’s facilities e.g., yard and workers camp site, way leave acquisition for the power line distribution network; restricted access to grazing lands, water resources, soils and tree resources, economic/livelihoods displacement etc.

### Public Consultations

Section 17 of the Environmental (Impact Assessment and Audit) Regulations of 2003, requires that all ESIA Studies undertake Public Consultation (PC) as part of the study. The aim of the PC is to ensure that all stakeholders interested in a proposed project such as PAPs, government officers and the general public in the vicinity of the proposed project be identified and their opinion considered during project planning, design, construction, operation and decommissioning phases. Consequently, public consultations were carried out in the project area in a bid to inform the public and other interested parties on the proposed project and obtain their views on the same. The consultations also presented an opportunity for the community to raise issues and concerns pertaining to the project.

Owing to the different categories of the stakeholders, the ESIA team opted to employ various methods in engaging them. The methods included; face to face discussions for the government officers and key stakeholders, focused group discussions with the men, women and youth and a public baraza/meeting for the community members.

#### Stakeholder Identification and Mapping

Stakeholder engagement and participation was carried out at different levels and with different stakeholders. Stakeholder’s identification and mapping was done based on the following criteria that is project affected persons and interested parties. The stakeholders include;

- PAPs of the proposed project who largely are the community members living within 1,5km radius of the proposed project

- Interested parties include

  - County government of Kwale various department including the office of the governor, land and environment, survey and public administration such as ward and village administrators. In addition is the county commissioner and officers under his administration such as chiefs.

  - Members of parliament and members of county assembly

#### Mobilization for the Community Meeting

Prior to the community engagement meetings, a two weeks’ notice was done/issued to inform the community members of the meeting. This was done by the county renewable energy officer (CREO). The officer called the Chief of the area where the meeting was to take place and requested him to inform the people of the meeting in regard to KOSAP community engagement forums. The chief then informed the people about the meeting through announcement by word of mouth given by the local leaders’ key among them was the chief and the village elders in Kwa Dzombo village.

#### Public Forum/Meeting

The project team undertook community engagement forums with the target PAPs and the communities where the solar Mini-grids will be set. The main objective was to explain the project details including need for land identification and solicit broad community support and acceptability of the project. One open meeting with all the community members was held. The (KOSAP team) explained to the community members about the project and other related information as discussed in the minutes. The meeting was then opened up for a plenary session.

Community engagement proceedings and resolutions are presented in form of minutes taken/written during the meetings. The meeting was well attended by all people including men, women, youth and persons with special needs.

#### Focus Group Discussions

After the meetings the community members were told of the need to have focus group discussions to discuss the project further and allow the different groups more opportunities to ask questions or give suggestions regarding the project. Therefore, three separate meetings for men, women and youth. In these meetings the message on the project was echoed again especially on benefits and impacts (both positive and Negative) of the project to the community, rights of the community and the need to have a grievance redress mechanism and committee with representation from all groups in the community.

#### Key Informant Interviews

Key Informants were identified both at the county and locational levels and they were interviewed to obtain baseline information in regard to the proposed project. The key informant interviewed was from the local administration, education and health sectors.

#### Stakeholder Engagement Schedule

The ESIA team identified four categories of stakeholders namely; government officials, opinion leaders at local level, elders and the general community. Stakeholder engagement began early in the planning phases of the project. The stakeholder consultations were undertaken on the 30th September 2021. During these meetings, project information in terms of preliminary design, positive impacts, negative impacts, mitigation measures among others were discussed with various stakeholders. The stakeholders gave their views in to the project.

Interactive approach was adopted for the immediate neighbourhood in discussing relevant information key among them being;

- Land use aspects,

- Neighbourhood issues,

- Project acceptability,

- Social, cultural and economic aspects,

- Environmental Impacts

- Physical impacts,

- Biological impacts,

- Legal Compliance.

### Sampling

#### Soil Sampling and Analysis

Soil sampling and testing was done for purpose of soil quality control and identifying sources and effects of contamination of soil. Sampling was done manually within the boundaries of the proposed project site taking into consideration these guidelines:

- Remove superfluous soil covering/s (i.e., dense vegetation, gravel, concrete etc.), if present and place to one side.

- Use a clean implement (i.e., spade/shovel) and manually excavate a hole to a targeted depth of approximately 50 centimetres below ground level.

- Obtain a representative soil sample (500g) and transfer it in a well labelled air tight zip lock bag

- Record the GPS coordinates of the excavation.

- Backfill the excavation with the remaining recovered arisings and reinstate the surface as close as practicable to initial conditions.

- The soil sample was then transferred to Polucon Services (K) Limited for chemical analysis that comprised of Benzene, toluene, ethylbenzene and xylene (BTEX) and Polycyclic Aromatic Hydrocarbons (PAH).

### Environmental and Social Management and Monitoring Plan (ESMMP)

The ESMMP as the implementation instrument of the ESIA has captured all the parameters that need to be monitored on a routine basis. The parameters are indicated in an Environmental and Social Management and Monitoring Plan (ESMMP) matrix, a detailed description of the implementation and monitoring program.

The ESMMP has a detailed arrangement of responsibilities for managing and monitoring the implementation of mitigation measures and the impacts of the project during construction, operation and decommissioning. This include: a description of monitoring methodology, specific operations, and features to be monitored, monitoring reporting relationships and arrangements to ensure that monitoring is effective. Simple and straightforward monitoring processes established for ease of implementation throughout the project cycle. This Plan follows through a description of the impacts and areas affected, key mitigation measures, monitor-able indicators, timeframe, responsibilities, and budget implications.

The ESMMP include an implementation schedule and budget cost estimates for the mitigation measures. It also describes institutional arrangements with regard to the implementation of the ESMMP among the implementing agencies, and the contractor(s). This has specific responsibilities, procedures and resources required by each institutional actor engaged in implementing the ESMMP.

The “Chance Find Procedures” has also been included in the ESMMP as part of prevention and mitigation measures that will be implemented in the event physical cultural resources are encountered during subproject implementation.

Additionally, the ESMMP has a component on contracting management that will ensure the implementation of the ESMMP by all contractors and subcontractors. A contracting mechanism is included in the ESMMP to incentivize contractors and their subcontractors to comply with the ESMMP or alternatively penalize them for failure to comply with the ESMMP. It also includes contractor clauses that will cover worksite health and safety, the environmental and social management of construction sites; labour camps/out of area workers, HIV/AIDS and other Sexually Transmitted Diseases (STDs), stakeholder engagement plans, grievance redress mechanism, child protection, gender equity and sexual harassment, labour rights and the employment of community members. The ESMMP also have a budget to guide the contractor on resources required for the implementation and monitoring of the ESMMP.

Figure 1-1 is a summary of the methodology the consultant adopted in undertaking environmental and social impacts assessment for the proposed Kwa Dzombo ESIA project.

Figure 1-1: Summary of ESIA Methodology

- Preparation and Planning

- Desk Review of available reports and documents

Inception Report

- Stakeholders Consultation and Participation:

  - Key informant interviews

  - Focus Group Discussions (FGDs)

Draft ESIA Reports

Incorporation of Review Comments from Proponent/WB

Deliverable 1

Deliverable 2

Final ESIA Reports for the proposed Kwa Dzombo Mini-grid

Deliverable 3

- Baseline Environmental and social data gathering

- Identification of Potential Impacts

Summary of mitigation & Management measures

## Limitations/Uncertainties

## Layout of the Report

Table 1-1 Structure of the ESIA Report

| SECTION | TITLE | DESCRIPTION |
| --- | --- | --- |
| Section 1 | Introduction | Introduction to the Project and ESIA scope and methodology adopted. |
| Section 2 | Project Description and analysis of project alternatives | Technical description of the Project & related infrastructure and activities. |
| Section 3 | Applicable Legal and Regulatory Framework | Discusses the applicable environmental and social regulatory framework and its relevance for the Project. |
| Section 4 | Baseline Settings | Outlines Environmental and Social Baseline status in the study area of the Project |
| Section 5 | Stakeholder Engagement and Grievance Redress | Provides an overview of the stakeholder engagement activities undertaken during the ESIA, stakeholder categorization and profiling Additionally, it details the provision of Grievance Redress Mechanism for the project |
| Section 6 | Impact Assessment and Mitigation Measures | This section includes details of identified environmental impacts and associated risks due to Project activities, assessment of significance of impacts and presents mitigation measures for minimizing and /or offsetting adverse impacts identified. |
| Section 7 | Environmental and Social Management and Monitoring Plan | Outline of the ESMMP taking into account identified impacts and planned mitigation measures and monitoring requirements. |
| Section 8 | Impact Summary and Conclusion | Summary of impacts identified for the Project and conclusion of the study. |
| Section 9 | References | List of references |
| Section 10 | Appendices | This section includes all attachments including NEMA licences,layout plan,Minute of the meeting,list of participants and Baseline measurements. |

## Study Team

This ESIA study was conducted on 28th September 2021 by the following team of experts;

| No | Names | Institution | Position |
| --- | --- | --- | --- |
| 1 | Tom Maruti | MOE | Principal Economist. |
| 2 | Samuel Mbugua | KPLC | Environmental and Social Specialist. |
| 3 | Salama Mwafrika | Kwale County | CREO |
| 4 | Allan Owino | Norken International Ltd/ Centric Africa Limited | EIA/EA Expert |
| 5 | Umulkheir Abdi | Norken International Ltd Centric Africa Limited | EIA/EA Expert |
| 6 | Lydia Komen | Norken International Ltd/ Centric Africa Limited | EIA/EA Expert |
| 7 | Martin Mbabu | Norken International Ltd/ Centric Africa Limited | EIA/EA Expert |

## StUDY Limitations

The limitation experienced during the study are illustrated below.

Some data which the consultants sought from the community could not be assertained eg.

- The number of the VMG’s, orphans, rate of HIV infections, number of cases of GBV etc.

- Limited information on some environmental aspects e.g.  acquifers, rivers  etc.

# PROJECT DESCRIPTION

## Introduction

This section provides a description of Kwa Dzombo Project in terms of location, facilities and associated Project infrastructure, activities during the Project lifecycle and project alternatives. It borrows largely from preliminary project designs, field observations, interviews and documentations availed by KPLC.

Table 2-1 below provides a summary of the pertinent information of the proposed Kwa Dzombo solar mini grid;

Table 2-1: Summary Information of the proposed Kwa Dzombo Solar Mini-grid

| S. NO. | PARTICULARS | DESCRIPTION |
| --- | --- | --- |
| 1. | Project location | The Proposed project is located in Kwa Dzombo village near Kwa Dzombo Shopping Centre at Lunga Lunga sub-location, Mwereni Ward in Kwale County. Geographically, the site is located on latitude 4°30'18.77"S and longitude 38°58'47.58"E at altitude of 514 fts above the sea level. |
| 2. | Proponent | Ministry of Energy |
| 3. | Land Size/Tenure | The proposed solar mini grid will be located on a 1.214Ha piece of land next to Kwa Dzombo Shopping Centre on lungalunga ranch. |
| 4. | Mini-grid Capacity | PV Array (DC-kW) of 54kw; 175kWh Battery |
| 5. | Mini-grid Power | LV Circuit of 11 km |
| 6. | Target Consumers | 217 (211 Residential and 6 Non-Residential) |
| 7. | Climatic condition | The site area has a tropical type of climate influenced by the monsoon seasons. The average temperature is about 23C with a maximum temperature of 25c (march) and minimum temperatures of 21c (July). Rainfall is bi-modal with short rains being experienced from October to December while long rains are experienced from April to July. Rainfall ranges from 1000 mm in wet season to 500 mm during the dry season. |
| 8. | Site Conditions | The side is generally in open area with minimal fauna and flora. |
| 9. | Road Accessibility | Murram road. |
| 10. | Nearest Airport | Ukunda Airstrip at about 65km |
| 11. | River/canal/nallah/ pond present in project footprint | Bandawacho water pan, 6km from the site (kwa Dzombo) |
| 13. | Protected areas (National Park/ Sanctuary)/ Forest land within 10 kms | None |
| 14 | Estimated Project cost | USD 450,221 |

## Project Location

The project site is located in Kwa Dzombo village at Kasemeni location, Mwereni Ward in Kwale County. Geographically, the site is located on latitude 4°27'44.75"S and longitude 38°58'12.16"E. The proposed power MG will be constructed on approximately 1.214Ha of land 100m from Kwa Dzombo Shopping Centre. The proposed project is situated about 1km north east of Kenya-Tanzania boarder and about 75km from Kwale Town. The site is located to the South western side of Shimba hills National reserve. The site is neighboured by Kwa Dzombo shopping centre to the south. The site soil is primarily sandy within the area.

Figure 2-1 and Plate 2 below present the location of the proposed project site.

Figure 2-1: Project Location

Plate 1: Project location, Kwa Dzombo MG

## Description of Project Facilities and Components.

### Description of the Proposed Solar Mini-grid

Based on an aerial survey done in 2019, Bumburi has a potential customer base approximated at 217 households, and a 50KWp solar Mini-grid to supply power to the community will be installed. This will entail generation of electricity from solar, distribution of power within a three-kilometre radius using wooden or concrete poles and retailing the same to the community. The total length of LV distribution network will be 13 Km. The community members will pay a connection fee of KES. 1000 once they apply for electricity.

### 2.3.1.1 Nature of the Project

The proposed project will be having two components in one that is a Hybrid Mini-Grids (PV- and Diesel) and construction of Power line reticulation lines. The following sections are explanations for each of the components that will be implemented.

#### PV Hybrid Mini-Grid Sizing

The power system has been sized based on the energy parameters. These are:

- The proposed Residential & Non-Residential Users available

- The PV Capacity in kilo Watt peak.

- The storage battery Capacity

- The Inverter capacity in (kW)

The system will be modular, so that it can be upgraded easily to meet future demand needs. The proposed power plant will be configured as AC coupled due to the significant portion of daytime loads that can be fed directly from the solar PV generator without intermediate battery storage. This will include:

- PV modules with PV inverters,

- Diesel Genset,

- Deep-cycle lead-acid electrochemical batteries with liquid electrolyte (largely used in off-grid applications thanks to its well proven technology at baseline costs compared with other types of batteries).

The proponent will be required to apply for a NEMA ESIA variation of the license, during the design changes over the project lifespan.

### Architecture and Basic Design Specifications

This hybrid power generation site is projected to generate 54 (kWp) and is meant to serve between 200-300 households (customers). The proposed mini-grid installations will be built to comply the International Electro technical Commission (IEC) standards. It will have an installation of solar panels of with a capacity of 54 (kWp) and battery house with 175 kWh. The solar panels will have a connection to the batteries through underground cables.

This generator will be a capacity of 50 kVA capacity with a fuel tank of 2000litrers capacity. To optimize this hybrid system the HOMER software will be used. The goal of the hybridization of diesel systems is to reduce fuel consumption by switching off diesel generator set(s) for several hours a day, in order to reach a PV energy, share in the final mix of at least 60% or more. The power will be distributed to the customers by overhead lines. The project site is expected to serve clients within a radius of 1.5km from the site (generation source).

The PV plant and the battery capacity have been sized accordingly to the daily demand and the solar resources. In addition to this Design architecture, the project site shall have a site office that shall also have a Control Room adjacent as well as a guard house. The guard house shall be constructed using concrete and masonry works whereas the control room and office can also be a containerized facility.

The Solar PV hybrid system is based on a centralized photovoltaic plant connected to a 3-phase 415V AC busbar line, where the multi-mode battery inverter and the diesel generator are also connected.

The plant is configured such that a significant portion of daytime loads is fed directly from the solar generator (grid-tie inverter) without intermediate battery storage usage. The solar PV power plant is also equipped with a Diesel Generator, which is normally used as reserve power. The diesel generator switches on automatically whenever the battery state of charge reaches a certain defined DOD (Depth of Discharge). The diesel generator is equipped with automatic startup function controlled by the battery inverter charger. The table 2 below illustrates the preliminary data for the mini-grid in Kwa Dzombo.

Figure 2: The preliminary Data for Kwa Dzombo Solar Mini-grid

| Name | Residential | Nonresidential | Circuit(km) | Peak demand (kw) | Daily demand (KW) | Monthly demand (kWh) | PV(DC-KWp) | Genset fuel Tank |  | Batteries | Generator (kva) | Cost (USD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kwa Dzombo | 211 | 6 | 11 | 20 | 197 | 5909 | 54 | 2000 | 175 |  | 50 | 450,221 |

Key Components of the Project:

Power Generation Sources:

- Low Voltage Power Distribution Network:

A kilometer Low Voltage (LV) power distribution network is established to distribute the generated electricity to the residential and nonresidential consumers. The LV network is designed to efficiently transmit power while minimizing losses, ensuring a stable supply to the customers.

- Monthly Energy Demand: The project is expected to meet a total monthly energy demand of 5909 kWh.

- Daily Energy Demand: The average daily energy demand is approximately 197 kWh, ensuring a consistent supply for the consumers.

- Peak Demand: The peak demand of the system is 20 kW, which is the maximum power requirement during any given moment.

- PV Capacity: The solar photovoltaic panels have a total capacity of 54 kWp.

- Battery Capacity: The Battery Energy Storage System has a capacity of 175 kWh, providing energy storage and ensuring a continuous power supply.

- Generator Capacity: The diesel generator has a capacity of 50 kVA, serving as a backup power source.

- LV Network Length: The low voltage distribution network spans a length of 11 kilometers, connecting consumers to the power source.

- Estimated Project Cost:

The estimated cost of the Kwa Dzombo Mini Grid project is approximately USD 450,221. It's important to note that this cost may be subject to change as more detailed plans and implementation phases are developed. The investment is expected to provide long-term benefits to the local community, improving their quality of life, economic opportunities, and access to modern amenities.

Figure 3: Illustration sketch of the proposed design of the proposed project

### The PV Generator

The project utilizes solar panels with a total capacity of 54 kWp to harness solar energy. Solar power is a clean and renewable energy source that will provide a significant portion of the electricity needed for the project. The PV generator consists of Silicon Crystalline Photovoltaic modules of capacity at STC of 250 Wp or more. The PV modules should comply with the norms IEC 61215 and IEC 61730. The outside junction box with the positive and negative terminals shall incorporate bypass diodes that have the function of preventing any possibility of the electrical circuit inside the module being broken due to the partial shading of a cell and shall be at least IP 65 and UV resistant.

The module support structure shall be ground-mounted on arid soil with a base made of concrete. The support shall have a tilt angle between 10° - 15° from the horizontal. No soil tests have been performed, at this stage of the proposed project design, but from the site inspection during the pre-feasibility study, ramming or screw foundations could be used. The support frame shall be of either lightweight aluminum or galvanized steel and it shall be easy for installation, maintenance and disassembly at the end-of-life cycle. These materials will be possibly sourced locally or from abroad and shipped to Mombasa port and transported via road to the site town.

Cables used within the PV generator shall have a voltage rating of at least 1,2 VOC; have a temperature rating higher than 40°C above ambient temperature; they will be UV-resistant; water resistant and it is recommended that they be flexible (multithreaded) to allow for thermal/wind movement of modules. The PV inverter shall be of type current source grid-tied to convert DC to an AC Sinusoidal current. String inverters shall be installed indoors or outdoors with a cover and suitable for desert conditions with high ambient temperatures and dust.

### Powerhouse

The Battery, Multi-mode inverter and all monitoring equipment will be installed indoors with adequate air ventilation accordingly to the manufacturer’s recommendations. Thus, a powerhouse or a containerized solution, considering the equipment manufacturer’s recommendations shall be installed. All electrical boards and LV protections will also be installed indoors. The batteries will be installed in the powerhouse in a separate room, specifically for their use and meeting the electrical safety requirements according to its voltage class.

### Inverter

Inverters and Chargers:

PV Inverter: A 45kW solar PV inverter is used to convert the direct current (DC) electricity generated by the solar panels into alternating current (AC) electricity suitable for consumer use.

Battery Inverter Charger: A 35 kW battery inverter charger is employed to manage the energy flow to and from the battery storage system. It ensures efficient charging and discharging of the battery, maximizing the system's overall performance.

The Inverters shall be designed for continuous, reliable power supply as per specification and shall have internal protection arrangement against any sustained fault in the feeder line and against lightning strikes in the feeder line. The inverters shall be capable of complete automatic operation including wake-up, synchronization & shut down independently & automatically.

### Battery Energy Storage System

A 175 kWh Battery Energy Storage System is incorporated to store excess solar energy during the day, ensuring a consistent power supply even during cloudy or nighttime conditions.

The battery considered is lead-acid, deep discharge type with a permissible repeated deep discharge without damage. Automotive or starting type batteries are not acceptable. It shall be of the open “vented” OPzS type with recombination caps and transparent enclosure for easy inspection of electrolyte level.

OPzS stands for:

O = Ortsfest (stationary)

Pz = PanZerplatte (tubular plate)

S = Flüssig (flooded).

Other batteries can be considered:

- OPzV type, “gel” lead-acid batteries are “maintenance less” but the unit weight is higher and the lifetime is sensitive to high temperatures.

- Li-ion batteries, have longer lifetime, are lighter and smaller. But they have a higher investment cost and are not adapted to high air temperature so that an additional active cooling system is needed.

The batteries must be manufactured according DIN 40736-1: “Stationary batteries with tubular positive plates. Capacities, measurements and weights”. The battery array will have 12 batteries.

##### Battery Rating

The battery nominal voltage does not need to be established at this stage and different technology providers may offer different solutions on this issue. Nevertheless, it must be noted that the voltage class, either ELV or LV, will determine the electrical isolation and accessibility requirements of the battery room. The battery shall have at least the rated capacity of 2.16V at the C10 discharge rate according to DIN 43539-9.

##### Battery Performance

The battery shall have a self-discharge when new of less than 5% per month (at 25oC and fully charged) of its rated capacity and shall have a Coulombic efficiency of at least 85% and energy conversion efficiency of at least 85% when new and charged to more than 50% of capacity. The battery cycle life for discharge/charge regular cycles down to 80% DOD shall be more than 1500 cycles (According to IEC 896-1).

##### Lifetime

The design lifetime of the batteries shall be of at least 8 years without losing more than 10% of the rated C10 capacity. When the batteries get damaged, they will be stored separately at the site and then transported to Nairobi for proper disposal.

##### Battery Cabling and Protections

The battery connection point shall be as close as possible to the Multi-mode Inverter. Cables used to connect the battery shall have a temperature rating higher than 20 °C above ambient temperature. It is recommended that they be flexible (multithreaded) to allow for easy installation and maintenance. Fuses in cables that connect components to the battery shall be rated for D.C. use, be installed separately as close as possible to the battery terminals and rated to interrupt high fault currents from the battery. A neutralization kit will be provided at the site to manage any battery acid spills that may occur.

### Diesel Generator

A 50 kVA diesel generator is included to serve as a backup power source for periods of low solar generation or in case of battery depletion. It provides reliability and backup in the event of extended periods of cloudy weather or high demand. The Diesel Genset shall be suitable for indoor or outdoor installation and shall perform accordingly with Multi-mode Inverter and the mentioned architecture model. The Diesel Genset shall be working in a fully automatic manner with the above stated components. The diesel gensets will have base mounted fuel tanks that will be factory tested for leaks. There will also be an external reserve fuel tank with a capacity of not less than 500 liters. The proponent, through the operating entity will have regular inspection by the manufacturer. The noise rating for the generator set will be 75dBA @ 1 meter at 75% load under free field conditions. The generator sets will have a high-quality noise absorbent and fire-retardant grade acoustic insulation material complying to IS 8183.

### Distribution Line and Energy Meters

Kwa Dzombo site will have a distribution line circuit of 11 km in total. The electricity distribution from the generation plant to the end consumers will be done by means of a distribution line formed by low voltage (LV) line at 415V for three phase and 240V for single phase. All lines shall be over-head mounted on concrete poles or eco poles. The project implementing agency and KPLC will seek way leaves for the LV lines which will run along road reserves and boundaries within the supply area.

### Cable Requirements

The cables used in the site shall fulfil these requirements:

- The cables shall be suitable for laying on racks, in ducts, trenches, trestles, conduits and under-ground buried installation with chances of flooding by water.

- All cables of module area if laid on cable trays shall be covered. If cables are to be laid underground, laying shall be as per latest relevant code.

- Cables with Copper conductor on DC side & that with aluminum conductor in AC side to be used as power cables shall have tensile strength as per relevant standards. Conductors shall be stranded.

- Cables with XLPE insulation, PVC sheathed & armored suitable for a continuous conductor temperature of 900C and short circuit conductor temperature of 2500C shall be used.

- PVC insulation shall be suitable for continuous conductor temperature of 700C and short circuit conductor temperature of 1600C.

- Only terminal cable joints shall be accepted. No cable joints to join two cable ends shall be accepted.

- Cables inside the control room shall be laid in suitable Cable Trays of approved type.

- Cable terminations for LT cables shall be made with suitable cable lugs & sockets etc. crimped properly and passed through brass compression type cable glands at the entry and exit point of the cubicles.

- The panels’ bottoms shall be properly sealed to prevent entry of snakes / lizard etc. inside the panel.

- The terminal end of cables and wires are to be fitted with good quality letter and number ferrules of proper sizes so that the cables can be identified easily.

## Project Activities

The final design and construction of the Solar Mini-grid will be undertaken by a contractor selected through a competitive bidding process. Construction will be supervised by KPLC to ensure works are undertaken in accordance to specifications. This is to ensure quality work is achieved.

It is anticipated that the proposed site will undergo alteration during construction to install the Solar Mini-grid and associated structures. Some of the activities envisaged in this project include:

### Pre-Construction Phase Activities

The main activities during the pre-construction phase will be land acquisition for generation assets, wayleaves, contractor facilities and workers‘ camps.

### Construction Phase activities

The project will be constructed based on applicable standards of Kenya, environmental guidelines and health and safety measures in line with OSHA Act 2007. All construction activities including ground preparation, earth moving, materials delivery, building, walling, roofing and the installation of amenities (power, water, communication equipment, etc.), fittings (doors, windows, safety provisions, etc.) will be carried out by competent personnel obtained through respectable contractors to ensure consistent high standard of finish and providing superb value for money.

#### Construction Activities Outline

Construction activities will involve the following:

- The contractor shall perform site investigations in good time to ensure appropriate designs and construction is done on a sound engineering basis.

- Site preparation (groundbreaking, clearance of vegetation, preparation of a site office and stores, fencing to avoid intrusion),

- Disposal of any soil that could is not required, excavations/earth moving, filling and foundation laying,

- Procurement of construction materials and delivery of the same to the site,

- Storage and utilization of materials,

- Civil, mechanical, and electrical works,

- Building works, trampling and removal of construction wastes,

- Construction of fuel storage tank

- Installing of containerized generators

- Piping of fuel lines

- Cabling

- Installation of the Mini-grid

- Completion of the plant

- Post construction clean–up, restoration and landscaping of site

- Load testing

- Remedying of defects after functional tests

- Solid waste collection and commissioning of the plant.

During construction, the contractor shall observe safety and shall erect warning signs to warn on any potential hazards, ensure proper and efficient use of Personal Protective equipment (PPE) for all on site and observe safe work procedures.

### Operation Phase Activities

The Solar Mini-grid will be operated and maintained by the contractor for the first seven years and then handed over to KPLC engineers and operators. During operation phase of the project, no unauthorized person shall access the Solar Mini-grid site. This is in line with company policy to ensure safety of staff and the public. Routine maintenance is to be done under supervision by authorized staff.

Throughout the project life, the KPLC shall adhere to all requirements of National Environmental Management Authority (NEMA) and any other applicable legislation regarding environmental and socio – economic impacts.

### Project’s Decommissioning Activities

Kenya Power shall submit a decommissioning plan to NEMA in good time prior to decommissioning. The decommissioning plan should include a restoration plan.

At the decommissioning/demolition phase, the following activities will take place;

- Removal of Solar Mini-grid panels and Diesel Generator and their associated switching equipment’s

- Removal of electrical fittings, bus bars and steel poles/structures

- Demolish and carefully handle components that contain oil and fuels like the Diesel generators

- Ensure proper handling of the demolished materials and have an authorized and guided transportation and disposal away from human settlement, water bodies and wildlife conservation area in line with NEMA requirements for safe disposal

- Demolish and remove all the concrete works

The host environment should be rehabilitated and restored to its former state through:

- Approved and appropriate landscaping methodology.

- Planting of vegetation.

- Removal of any soils that may have been impacted by oils or fuels for offsite (away from the project area) remediation.

## Construction Materials, Equipment and services

All materials that will be used in construction of this project shall be of high quality in line with the Kenya Bureau of Standards. Sufficient materials and equipment shall be purchased and stored on site to avoid wastage. Most of the materials are locally available and the contractor should source from within the project area.

### Input Materials and Equipment & Machinery

Works and construction activities are expected to use quality construction materials and procedures to ensure quality work, occupational and public safety and environmental protection. The following inputs and equipment will be required for construction:

- Lorries

- Plumbing equipment

- Concrete mixers

- Welding machines, wheelbarrows

- Electrical equipment

- Excavators

- Raw construction materials (Sand, cement, natural building stone blocks, hard core, gravel, concrete among others).

- Timber (e.g., doors and frames, fixed furniture, etc.),

- Paints, solvents, whitewash, etc.,

- Labor force (of both skilled and unskilled workers).

- Generator Sets,

- Bus bars, Switch gears, Circuit breakers

- Lightning arrestors and Steel structure members

- Water

- Solar panels

- Conductors

- Poles

- Meters

- Fuels (Diesel)

- Sand

- Hardcore

- Building stones

- Glass

### Land Tenure

The proposed works will be carried out on a 1,214 hectares proposed site which the community identified for setting up the project. Stakeholder engagement with the community on this matter has been conducted. The proposed site land falls in Lunga Lunga ranch owned by the Kwa Dzombo community. The sub-project site will be acquired by NLC compulsorily and affected communities compensated in-kind through their community project of choice.

An abbreviated Resettlement Action Plan (A-RAP) outlining the principles and procedures for land acquisition and compensation is annexed to this ESIA. Is captured under baseline An A-RAP applies where affected persons are not physically displaced, and less than 10% of their productive assets are lost, or fewer than 200 people are displaced. In the case of KOSAP sub-projects, there is no physical displacement of affected persons, and the foreseen impacts on livelihoods such as grazing occasioned by mini-grid construction, wayleaves acquisition, and implementation of community projects are considered minor. A-RAPs will be implemented for sub-project sites on registered and unregistered community land/group ranches.

### Compensation Details

Compensation for the land acquired for the proposed project will be in kind. NLC will acquire the 1.214 hectres land in Kwa Dzombo compulsorily,MOE will pay compensation in kind through implementation of projects in either water, education and health sectors. The project will cost kshs. 1,000,000. In Kwa Dzombo, the community requested for the following projects in order of priority.

- Construction of two classes and provision of desks for Mikameni primary school where classrooms are temporary and their condition has deteriorated over time.

- Improvement of existing Bandawacho water pan by desilting the water pan and installing solar powered pumps and other amenities,

Plate 2: Mikameni Primary School / Grade 3 class with no desks

### Access to the Site

It is proposed that the Kwa Dzombo Solar Mini-grid will have one access road, which will be designed according to KPLC’s standards, taking into account the Ministry of Road’s requirements. The Solar Mini-grid will be accessed from the Godo-Kwa Nyanje road. The road is well maintained murram road, and the proposed site touches the said road on the lower part. This is advantageous because no new road will be required. However, a proper access to the site and drainage will be constructed to safely access the Mini -grid site and to avoid flooding.

## Resource Requirement

### Workforce Requirement

Construction activities of the mini-grid will include ground preparation, earth moving, materials delivery, building, walling, roofing and the installation of amenities and fittings. These activities will be carried out by skilled, semi skilled and un-skilled competent personnel. The number of workers will be dictated by the contractor based on the work load. The Solar Mini-grid will be operated and maintained by the contractor for the first seven years and then handed over to KPLC engineers and operators.

### Water Requirement and Source

#### Construction Phase

Water is key in the construction of this project. Water will be required for potable use and in the construction of the foundations for the control room, guard house and any other works. The contractor will source water from elsewhere rather than the community dam because water may not be enough for the community for use during construction and operation

#### Operation Phase

The water required during operation phase of the project will be mainly for washing the face of the solar modules, minimal water will be used for this purpose. The quantity of Water requirement during operational phase of the project is not known at this stage of the project.

As noted previously, employees (direct and contractual) will be working during operation phase.

### Raw Material Requirement

#### Construction Phase

The major raw materials required for the construction phase will be solar modules, fencing materials, construction materials like cement, sand and aggregate. The fencing materials and the construction materials will be sourced from the local hardware facilities. Solar Modules for the project along with associated structures will be obtained from suppliers in the Country or if not available imported from suppliers outside the country.

#### Operation Phase

There will be no major requirement of raw materials during operation phase. Only maintenance spares will be required at this phase.

### Power Requirement

Power will be essential for the proposed project both during construction and operation. The contractor will have to have a portable generator during construction for fabrication and welding where necessary but Kenya Power will provide electricity for operations from its constructed Solar Mini-grid electrical network in the area since the area will be well served with power after competition of the Solar Mini-grid.

The project contractor should ensure that all material sourcing does not trigger any environmental or social impacts. All hazardous materials should be handled according to the NEMA regulations on hazardous waste. All new unidentified impacts should be mitigated and managed in a responsible manner throughout the project cycle by the contractor and the project operator.

### Products, By-Products and Waste

The sections below provide an overview of the products, by-products and wastes to be generated by the project. No by product will be envisaged during construction period. During construction the proposed project is anticipated to generate different waste which shall include:

- Remains of concrete from demolition of Mini-grid foundation

- Dusts and fumes;

- Scrap metals;

- Solar Panels

- Batteries

- Generator

Considerable amount of dust and other particulates will be released into the atmosphere due to the activities that will occur particularly during the demolition process. The demolition machinery, equipment and trucks used are expected to generate smoke emissions. The concentration of emissions will depend on the maintenance levels of the equipment, machinery and trucks used by the contractor.

As is with other projects, the proposed project is prone to both natural and man-made disasters. However, it is difficult to prevent the occurrence of natural disasters, but the consequences could be reduced by engineering measures. Man-made disasters on the other are preventable. The following safety concerns will be addressed in the proposed project.

The proposed project will be designed according to acceptable standards and code and shall be able to reasonably withstand any impacts which may arise as a result of the worst credible seismic event.

The proposed project could be prone to malicious damage such as terrorist attack or theft. To prevent the occurrence of such events, the following measures will be taken:

- Regular monitoring and inspection of the project and its associated infrastructure.

- 24-hour guard of the premises/office block.

### Fire Safety and Security

#### Construction Phase

Appropriate firefighting system and equipment shall be provided throughout the construction period. The fire extinguishers will be well distributed according to the fire risks and will be available in areas such as the site office, security area, storage yard etc. A comprehensive emergency response plan with all the emergency numbers will be well displayed at the project site.

#### Operation Phase

Suitable fire protection and fighting systems that will include portable fire extinguishers, automatic fire detection system and means of fire communication will be made available at the entire PV array area, inverter stations, main control room and switchyard.

The systems and equipment’s will align to the Kenyan Fire Reduction Rules of 2007. The Fire protection and fighting systems will be maintained and serviced after every 6 months. The team managing the site will be trained on Fire safety as per the requirement on Fire Risk reduction rules. Further the proponent will be required to undertake Annual OSH Audits, Fire audits and Risk assessment as per the requirement of OSHA 2007 and the relevant subsidiary legislation.

### Electrical Safety

The Contractor shall ensure that all safety equipment such as safety helmet, shoes, gumboots, dust respirator, hand gloves etc are available at the site and shall take adequate steps to ensure the proper use of the equipment at all times.

### Fencing And Security

The site is in an area that is basically open and in close proximity to residential homes and a public facility. This calls for proper security measures to be put in place to protect both human and domestic animals from accessing the Solar Mini-grid site. Therefore, the Mini-grid will have a chain link fence to keep off the electrical installation away from access by unauthorized persons or animals. A gate will be constructed at the entrance to the site which will be locked at all times. The Mini-grid will be lit at night, and a photocell will be used to automatically switch on the lights at a set time each evening. The Mini-grid will also be guarded at all times by two security guards during the day and two guards at night.

### Vegetation Undergrowth

Concrete will be used on surfaces where it is required leaving the rest of the areas covered with vegetation. Vegetation undergrowth will be managed by regular slashing and cleaning up of the site compound.

## Analysis Of Alternatives And Project Justification

This section analyses the project alternatives in terms of site and technology. Solar projects are non -polluting energy generation projects which are site specific and dependent on the availability of solar irradiance resource. The current site selected is a high solar power potential site with high irradiation and consistent sunny days throughout the year.

### Present Power Supply Position

According to the Kwale County Integrated Development Plan (2018-2022), electricity connectivity stands at 20.1% of households which is slightly common in male headed households at 12% as compared to the female headed households at 8%. More than half (71.7%) of households rely on firewood for cooking while 12.2% use charcoal, 7.7% use kerosene and 6.6% use liquefied petroleum gas (LPG). The county has potential for solar, wind (Samburu and Kinango) and biogas (along the coastal strip) which has not been exploited.

In Kwa Dzombo, majority of the households use solar solutions (including Sun-king and D-light) for lighting and mobile phone charging purposes. During the Focus Group Discussions with both men and women, it was reported that they face challenges accessing power. The main challenge being lack of money to pay for accessible sources of power in the area.

If the project does not go on, it will involve several losses both to Kwa Dzombo village, Lunga Lunga Location as a whole. The village and the surrounding area will continue to have no electricity and this will not help in maximizing and utilizing the area facilities thus leading to:

- The economic status of the local people remaining unchanged.

- Employment opportunities not created.

## Land identification criteria

Minigrid Sites under KOSAP were selected based on a number of factors.

1.Geophysical Factors-Proximity to Hills-Shade effect, Soil erosion, Drainage of the area, Flooding etc.

2. Land identified is free from any dispute on ownership or any other encumbrances

3.Proximity to public utilities-Schools, Dispensaries, Places of worship and community settlements

4. No squatters, encroachers or other claims to the land

5.The Size of the Minigrid to be constructed and the optimal coverage of a Minigrid in terms of the number of people to be reached.

6. The Land identified should be on spaces set aside for public use within the community centres.

The land was identified by the beneficiary communities and confirmed by technical staff to be suitable for the sub-project and free from any environmental or health risks. The impacts on the Community will be marginal and will not result in displacement of households or cause loss of household’s incomes and livelihood.

The site identified was considered against the criteria highlighted above and was found suitable for Minigrid construction.

## Alternate Location for Project Site

In determining the most appropriate site for the establishment of the mini-grid, several options were explored. This site selection process considered the following criteria:

  - The availability of primary resources required for the operation of the mini-grid, such as Sun

  - Availability of land to locate the site and associated infrastructure;

  - The availability and accessibility of infrastructure for the provision of services, manpower and social structure for the construction and operation of the power plant;

  - General environmental acceptability in terms of social impacts, water utilization, general ecology, etc.

Kwa Dzombo was identified as the most suitable area for the establishment of the proposed mini-grid based on the following factors:

Primary Resource: Kwa Dzombo village receives sunlight up to 8 hours a day, the availability of sun makes it suitable for a solar mini grid. The community is further marginalised with no electricity grid connectivity compared to other regions in the country.

Grid Connection: A grid connection with enough capacity and material was recommended due to the anticipated increasing demand in solar energy. This eliminates the need to overhaul the grid connection when the population increases in Kwa Dzombo location.

## Alternate Method of Power Generation

The possible alternatives to electrical energy could be solar power, wind power, thermal power, fossil fuel and firewood. Power import from neighbouring countries is another option. Wind power is also a source of clean energy.

The problems in operation of wind power are lack of time series data of wind, trained human resources to intricate design of wind power etc. In addition, providing wind power for Kwa Dzombo residents is technically and financially challenging.

Thermal power plants are associated with serious environmental problems like air pollution, waste pollution, noise pollution, temperature pollution etc. Besides coal and petroleum products, the basic input required for the conventional thermal power plants will have to be imported. Therefore, thermal power option based on coal and petroleum products is not a viable option for Kwa Dzombo.

The use of firewood and solid waste for electricity generation by the use of thermal technology is another option. But the issue of air pollution and forest degradation already are environmental problems of serious concern which will further aggravate the natural environment. For these reasons, the thermal power options evaluated above seem inappropriate for Kwa Dzombo on environmental as well as economic grounds.

Solar energy was a desirable option because:

  - It has low energy-production costs

  - Versatile installation

  - It is a clean source of energy hence minimal impact on the environment air quality

  - Economic savings.

## Zero or No Project Alternative

The No Project option in respect to the proposed project implies that the status quo is maintained. This option is the most suitable alternative from an extreme environmental perspective as it ensures non-interference with the existing conditions. This option will however, involve several losses to Kwa Dzombo village and LungaLunga as a whole. The village and the surrounding area will continue to have no electricity and this will not help in maximizing and utilizing the area facilities. The No Project Option is the least preferred from the socio-economic and partly environmental perspective due to the following factors:

·         The economic status of the local people would remain unchanged.

·         Employment opportunities will not be created.

From the analysis above, it becomes apparent that the No Project alternative is no alternative to the local people, Kenyan Government and Investors.

The No Project option in respect to the proposed project implies that the status quo is maintained. This option is the most suitable alternative from an extreme environmental perspective as it ensures non-interference with the existing conditions. This option will however, involve several losses both to Kwa Dzombo village and the community as a whole. The target PAPs will stay without electricity and the government objectives of bring electricity in order to open up the area and provide better public services will not be realized. The No Project Option is the least preferred from the socio-economic and partly environmental perspective due to the following factors:

- The socio-economic status of target communities the local economy would remain unchanged.

- Generation of employment opportunities through expansion of business activities that would have been spurred by availability of electric power will not occur

- Opening up the area for investors will not occur.

- Health benefits that come with electricity will not be realized

- The targeted consumers will forgo the desired electricity supply in the area

- The country won’t meet its energy requirement

- The objectives of the government’s efforts towards achieving Vision 2030 will not be realized.

From the analysis above, it becomes apparent that the no project alternative means no project to the local people and the Government of Kenya and the benefits outlined above and other indirect benefits that would accrue from construction of the proposed project.

It is thereby concluded that the ‘do-nothing’ option is not a good option economically and should therefore be discouraged and rejected. It is therefore imperative for KPLC to establish a new solar mini-grid in the area and supply the community with clean energy.

## Alternative Sources of Energy

### Thermal Power Generation

Thermal power through installation of Diesel Gen Sets is an option which can be considered to provide power to Kwa Dzombo. This would need more than 250-300litres of Industrial Diesel Oil (IDO) is burnt daily to generate targeted 50kWp of electricity at Kwa Dzombo. Thermal generation can also be fueled using alternative fuels such as natural gas, bio diesel, industrial kerosene, heavy vehicle fuel, coal and unleaded petrol. Thermal power generation has serious negative environmental impacts including generation hence the need for the KPLC to install the proposed solar power plant.

### Hydro Electric Power – HEP

This would mean exploring the possibility of extending the existing national grid to Kwa Dzombo since there are no hydro facilities within the region to facilitate HEP generation. The proposed project is quite far from the national grid hence this is a costly venture and may take time before the residents need power for their livelihood.

### Other Sources of Energy:

Wood fuel is the greatest source of Energy contributing to 80% of energy requirements in Africa. Over reliance on wood has led to deforestation, desertification, global warming and climatic change among other socio – economic demerits. The Government of Kenya should look into the possibility of using nuclear energy to generate electricity. This is a long-term consideration and also has several deleterious effects to the environment and human health. Nuclear Waste disposal will also create a huge environmental challenge.

Based on this discussion the proposed solar Mini-grid presents the most appropriate option of electrifying/ bringing power to Kwa Dzombo in terms of technology, cost and environmental considerations.

### Analysis of Alternative Construction Materials and Technology

The proposed project will be constructed using modern, locally and internationally accepted materials to achieve public health, safety, security and environmental aesthetic requirements. The materials will include all consumables, tools, testing instruments or any other equipment required for successful commissioning of the project.These may not be desirable from a cost and durability perspective. The technology to be adopted will be the most economical and one sensitive to the environment. The technology will involve a Battery Energy Storage System (including battery inverter and charger).

### Conclusion

The proposed project should be approved to support the local community based on community need assessment.

# APPLICABLE LEGAL AND REGULATORY FRAMEWORK

## Introduction

This Chapter outlines the existing national and international environmental and social legislation, policies, and institutions applicable to energy generation that guide the development of the Project.

As Kenya is a signatory to various international conventions and laws, national projects need to be aligned with their requirements; relevant international conventions and laws are therefore presented in this chapter.

Finally, a summary of the World Bank (WB) Environmental and Social operational policies relevant to this Project are presented.

## Kenya Electricity Supply Industry (ESI)

The Kenya Electricity Supply Industry (ESI) is one of the sub-sectors in the energy sector which the Ministry of Energy oversees on behalf of the Government of Kenya (GoK).  Relevant stakeholders in the ESI are briefly described below.

- Kenya Power Company: responsible for distribution and retail supply of electrical energy to end users. Kenya Power purchases power in bulk from the Kenya Electricity Generating Company Limited (KenGen) and the Independent Power Producers (IPPs) through bilateral contracts or Power Purchase Agreements (PPAs) approved by the Energy and Petroleum Regulatory Authority (EPRA).

KPLCwill be responsible for implementing the project, construction of the generation systems and distribution network for the Kwa Dzombo site. Supply of power will be through KPLCand same tariffs will be charged for each category.

- Ministry of Energy: aims to facilitate provision of clean, sustainable, affordable, reliable, and secure energy services for national development while protecting the environment.

The ministry will be responsible for not only implementing the community projects like water and cooking solutions from the proposed but also the overall coordination of project implementation and oversight.

- The Rural Electrification and Renewable Energy Corporation (REREC): is established under Section 43 of the Energy Act, 2019 as a corporate body.  The Corporation is the successor to the Rural Electrification Authority established under section 66 of the Energy Act No. 12 of 2006 (now repealed) and subject to this Act, all rights, duties, obligations, assets and liabilities of the Rural Electrification Authority existing at the commencement of this Act is to be automatically and fully transferred to the Corporation and any reference to the Rural Electrification Authority in any contract or document shall, for all purposes, be deemed to be a reference to the Corporation.

## Environmental Policy Framework

The Kenya government formulated a national Environmental policy in 2013 whose goal is better quality of life for present and future generations through sustainable management and use of the environment and natural resources.

According to the said policy Kenya has a wide variety of ecosystems namely mountains, forests, arid and semi-arid areas (ASALs), freshwater, wetlands, coastal and marine all offering many opportunities for sustainable human, social and economic development. These ecosystems are natural capitals which provide important services such as; regulatory services, provision services, cultural services and supporting services implying that he survival and socio-economic wellbeing of Kenyans is ultimately intertwined with the environment.

The policy comes in handy as it provides a framework to guide the country’s efforts in addressing the ever-growing environmental issues and challenges such as: Environmental governance, Loss of biodiversity, valuation of environmental and natural resources, rehabilitation and restoration of environmentally degraded areas, urbanization, waste management and pollution, climate change, energy, security and disaster management, public participation, environmental education and awareness, data and information, poverty, chemicals management

One of the principles of the policy which this project must adhere to is that the right to development should be exercised taking into consideration sustainability, resource efficiency and economic, social and environmental needs.

## Institutional, Regulatory and Legal Framework

The multi-faceted nature of the environment and the need to integrate environmental considerations in all development planning and activities calls for cooperation and consultation among responsible government agencies and stakeholders at all levels. At present there are several institutions and departments which deal with environmental issues in Kenya. Some of the key institutions include:

- National Environment Management Authority (NEMA)

The objective and purpose for which NEMA was established is to exercise general supervision and co-ordinate over all matters relating to the environment and to be the principal instrument of the government in the implementation of all policies relating to the environment. However, NEMA’s mandate is designated to the following committees:

- County Environment Committees

According to EMCA (Amendment), 2015, every governor shall, by notice in the Gazette, constitute a County Environment Committee (CEC) of the County. The County Environment Committees are responsible for the proper management of the environment, development of county strategic environmental action plan, every five years including implementation of the plans among others.

- National Environmental Complaints Committee

The Committee performs the following functions:

- Investigate any allegations or complaints against any person or against the authority in relation to the condition of the environment in Kenya and on its own motion, any suspected case of environmental degradation and to make a report of its findings together with its recommendations thereon to the Council.

- Prepare and submit to the Council periodic reports of its activities which shall form part of the annual report on the state of the environment under section 9 (3) and

- To perform such other functions and excise such powers as may be assigned to it by the Council.

- National Environment Action Plan Committee

This Committee is responsible for the development of a 5-year Environment Action Plan among other things. The National Environment Action Plan shall:

- Contain an analysis of the Natural Resources of Kenya with an indication as to any pattern of change in their distribution and quantity over time.

- Contain an analytical profile of the various uses and value of the natural resources incorporating considerations of intergenerational and intra-generational equity.

- Recommend appropriate legal and fiscal incentives that may be used to encourage the business community to incorporate environmental requirements into their planning and operational processes.

- Recommend methods for building national awareness through environmental education on the importance of sustainable use of the environment and natural resources for national development.

- Set out operational guidelines for the planning and management of the environment and natural resources.

- Identify actual or likely problems as may affect the natural resources and the broader environment context in which they exist.

- Identify and appraise trends in the development of urban and rural settlements, their impact on the environment, and strategies for the amelioration of their negative impacts.

- Propose guidelines for the integration of standards of environmental protection into development planning and management.

- Identify and recommend policy and legislative approaches for preventing, controlling or mitigating specific as well as general diverse impacts on the environment.

- Prioritize areas of environmental research and outline methods of using such research findings.

- prejudice to the foregoing, be reviewed and modified from time to time to incorporate emerging knowledge and realities and;

- Be binding on all persons and all government departments, agencies, States Corporation or other organ of government upon adoption by the national assembly.

- Standards and Enforcement Review Committee

This is a technical Committee responsible for environmental standards formulation methods of analysis, inspection, monitoring and technical advice on necessary mitigation measures.

- National Environment Tribunal

This tribunal guides the handling of causes related to environmental offences in the Republic of Kenya.

- National Environment Council (NEC)

EMCA 1999 No. 8 part III section 4 outlines the establishment of the National Environment Council (NEC). NEC is responsible for policy formulation and directions for purposes of EMCA; set national goals and objectives and determines policies and priorities for the protection of the environment and promote co-operation among public departments, local authorities, private sector, non-governmental organizations and such other organizations engaged in environmental protection programmes.

The project proponent will adhere to any directive issued by the above institutions that are relevant to the project.

## National POLICY and Legal Framework rEVIEW

The applicable policy and legal framework are illustrated in table 3-1 below

Table 3-1: Policy and Legislative Framework

| S.No. | Legislation/ Guidelines | Description of the Legislation/Guidelines | Relevance of the legislation/Guidelines |
| --- | --- | --- | --- |
|  | POLICY |  |  |
|  | Vision 2030 | Kenya Vision 2030 is the current national blueprint for development from its inception in 2008 until the milestone year of 2030. This plan is the national long-term development policy that aims to transform Kenya into a newly industrialized, middle-income country by 2030. The Vision is comprised of three key pillars (economic, social, and political), two of which are projected to be positively affected by project implementation. | Under Vision 2030, Energy is identified as one of the key sectors that form the foundation for socio-political and economic growth. Promoting equal opportunities across the entire Kenyan territory and enhancing access to competitively priced, reliable, quality, safe and sustainable energy is essential to the achievement of this vision. |
|  | The Poverty Reduction Strategy Paper (PRSP) of 2001 | The PRSP has the twin objectives of poverty reduction and enhancing economic growth. The paper articulates Kenya ‘s commitment and approach to fighting poverty; with the basic rationale that the war against poverty cannot be won without the participation of the poor themselves. | The proposed project aims at provision and access of renewable electricity geared towards improved economic performance and thus will contribute to poverty alleviation in the project area. |
|  | National Environmental Action Plan (NEAP) of 1994 | The NEAP for Kenya was prepared in mid 1990s. It was a deliberate policy whose main effort is to integrate environmental considerations into the country ‘s economic and social development. The integration process was to be achieved through multi-sectoral approach to develop a comprehensive framework to ensure that environmental management and the conservation of natural resources forms an integral part of societal decision-making. | The NEMA does not approve a development project unless the impacts of the proposed project are evaluated and mitigation measures proposed for incorporation in the project ‘s development plan, which is in line with the requirements of the NEAP. The project will be reviewed by NEMA for approval before implementation. |
|  | Environmental and Development Policy (Session Paper No.6 1999) | As a follow-up to the foregoing, the goal of this policy is to harmonize environmental and developmental goals to ensure sustainability. The paper provides comprehensive guidelines and strategies for government action regarding environment and development. | The proponent: - Is undertaking an Environmental Impact Assessment, Social Impact Assessment and Public participation as part of the planning and approval of infrastructural projects. - Will ensure that periodic Environmental Audits are carried out for the project |
|  | The Gender and Development Policy (Sessional paper no.2 2019) | The overall goal of this policy is to achieve gender equality by creating a just society where women, men, boys, and girls have equal access to opportunities in the political, economic, cultural, and social spheres of life. | In the absence of appropriate measures, the project can exacerbate gender inequalities and sexual and gender-based violence. In adherence to this policy, measures will be put in place to: - ensure gender inclusivity in decision making, employment opportunity and access to the energy generated from the Mini-Grid - mitigate social risks including sexual and gender-based violence, and any form of discriminations |
|  | The HIV/ AIDS Policy 2009 | In summary, the policy aims at: - Establishing and promoting programmes to ensure non-discrimination and non- stigmatization of the infected. - Contributing to national efforts to minimize the spread and mitigate against the impact of HIV and AIDS. - Ensuring adequate allocation of resources to HIV and AIDS interventions; | The proposed project is to be implemented in the rural setting at Kwa Dzombo area. The area is not economically empowered hence few HIV/AIDS prevention resources are available. This policy shall provide a framework to both the project proponent and contractor to address issues related to HIV/AIDS during the entire project phase. |
| National Laws |  |  |  |
|  | The Constitution of Kenya, 2010 | The Constitution of Kenya promulgated in 2010 is the supreme law of the republic and binds all persons and all State organs at all levels of government. The Constitution provides the broad framework regulating all existence and development aspects of interest to the people of Kenya, and along which all national and sectoral legislative documents are drawn. | The proposed project complies with the Constitution by proposing a structure in its ESIA on how to deal with Social, Health, safety and environmental issues for sustainable development. |
|  | Environmental Management and Coordination Act, 1999 (And the Amendments Of 2015) | The EMCA is a framework environmental law in Kenya. This Act (assented to on January 14, 2000) provides a structured approach to environmental management in Kenya. With the EMCA coming into effect, the environmental provisions within the sectoral laws were not superseded; instead, the environmental provisions within those laws were reinforced to better manage Kenya’s ailing environment. | The proposed project will be undertaken in accordance with relevant sections of the EMCA, specifically Clauses 58 – 63. These sections of the Act are operationalized by subsidiary legislation promulgated under the Act and specifically Legal Notice (L.N.) 101: Environment (Impact Assessment and Audit) Regulations, 2003. |
|  | L.N. 101: EIA/EA Regulations, 2003 And 2016 Amendments | These regulations provide the framework for undertaking EIAs and EAs in Kenya by NEMA licensed Lead Experts and Firms of Experts. An EIA or EA Study in Kenya is to be undertaken by a firm duly licensed by the NEMA. The EIA/EA Regulations also provide information to project proponents on the requirements of either an EIA or EA as required by the EMCA. | The proposed project is subject to relevant provisions of these regulations and subsequently, the ESIA has been undertaken in accordance with the requirements. |
|  | L.N. 120: Water Quality Regulations, 2006 | This regulation provides for the sustainable management of water used for various purposes in Kenya. The regulation contains discharge limits for various environmental parameters into public sewers and the environment. | The contractor will be required to properly manage the effluent from construction activities in accordance with the above regulations prior to discharge into the environment. |
|  | L.N. 121: Waste Management Regulations, 2006 | Generally, it is a requirement under the regulations that a waste generator segregates waste (hazardous and non-hazardous) by type and then disposes them in an environmentally acceptable manner. | Waste to be disposed in accordance with these regulations. |
|  | L.N. 61: Noise and Excessive Vibration Control Regulations, 2009 | The general prohibition of these regulations states that no person shall make or cause to be made any loud, unreasonable, unnecessary, or unusual noise which annoys, disturbs, injures, or endangers the comfort, repose, health, or safety of others and the environment. | Rules 13 and 14 of the regulations define the permissible noise levels for construction sites. These noise limits will be applicable to the proposed project. |
|  | Environmental Management and Coordination, (Conservation of Biological Diversity) (BD) Regulations 2006 | These regulations are described in Legal Notice No. 160 of the Kenya Gazette Supplement No. 84, December 2006. These regulations apply to conservation of biodiversity which includes conservation of threatened species, inventory and monitoring of BD and protection of environmentally significant areas, access to genetic resources, benefit sharing and offences and penalties. Additionally, this regulation provides for the local enforcement of the International Convention on Biological Diversity (CBD). | The proposed project will impact biodiversity through clearance of vegetation on the proposed site. This will be done in strict adherence to ESMMP and revegetation of degraded site will be done as spelt out in the ESMMP |
|  | Environmental Management and Coordination, (Fossil Fuel Emission Control) Regulations 2006 | These regulations are described in Legal Notice No. 131 of the Kenya Gazette Supplement No. 74, October 2006. These regulations include internal combustion engine emission standards, emission inspections, the power of emission inspectors, fuel catalysts, licensing to treat fuel, cost of clearing pollution and partnership to control fossil fuel emissions. The proposed project will generate fuel emissions linked to the back-up generator. This will only happen when the sun rays are poor. | This legislation gives caution to proponent on proper handling and management of fuels. The KPLC will adhere to the ESMMP while handling and managing the fuels |
|  | Licenses and Permits Required Under The EMCA | The subsidiary legislations under the EMCA are partially monitored using permits and licenses. Subsequently all licenses and permits required during the construction phase shall be the responsibility of the individual contractors and their agents. During the operational phase, all permits, and licenses required to operate the project will be the responsibility of the proponent. | The following permits to be available for inspection during the construction and operational phases of the project: - EIA License under Environmental Management and Coordination Act, 1999; - Workplace Registration under Occupational Safety and Health Act, 2007; - Construction Permit by the County Government; and - Noise Permit under Legal Notice 61: The Environment Management and Coordination (Noise and Excessive Vibration Control) Regulations, 2009 |
|  | Occupational Health and Safety Act, 2007 | The Occupational Safety and Health Act (OSHA) was enacted to provide for the health, safety and welfare of persons employed in workplaces, and for matters incidental thereto and connected therewith. | The contractors will be required to fully comply with Legal Notice 40 titled: Building Operations and Works of Engineering Construction Rules, 1984 (BOWEC). Each contractor will develop and implement a formal construction health and safety plan. |
|  | L.N. 31: The Safety and Health Committee Rules, 2004 | These rules came into effect on April 28, 2004, and require that an Occupier formalize a S&H Committee if there is a minimum of 20 persons employed in the workplace. The size of the S&H Committee will depend on the number of workers employed at the place of work | The contractor will be required to constitute Health and Safety Committee to oversee safety and health at the construction site |
|  | L.N. 24: Medical Examination Rules, 2005 | These rules provide for Occupiers to mandatorily undertake pre-employment, periodic, and termination medical evaluations of workers whose occupations are stipulated in the Eighth Schedule to the OSHA and the First Schedule to this Rules. Workers that fall under the above two schedules are required to undergo medical evaluations by a registered medical health practitioner duly registered by the DOSHS. | The contractor should ensure that the workers exposed to hazards and or accidents undergo requisite medical examinations as required by these rules |
|  | L.N. 25: Noise Prevention and Control Rules, 2005 | The rules set the permissible level for occupational noise in any workplace (which includes construction sites) The Proponent is to ensure that - any equipment brought to the site for use shall be designed or have built-in noise reduction devices that do not exceed 90 dB(A). - those employees that may be exposed to continuous noise levels of 85 dB(A) are medically examined as indicated in Regulation 16. If found unfit, the occupational hearing loss to the worker will be compensated as an occupational disease. | The contractor to ensure that equipment is serviced properly and/or use equipment that complies with the threshold noise values provided in the act. Alternatively, each contractor will be required to develop and implement a written hearing conservation programme during the construction phase. |
|  | L.N. 59: Fire Risk Reduction Rules, 2007 | Several sections of the rules apply to the proposed project as enumerated below. - Regulation 16 requires Proponents to ensure that electrical equipment is installed in accordance with the respective hazardous area classification system. It is also a requirement that all electrical equipment is inspected every six months by a competent person and the Proponent is required to keep records of such inspections. - Regulation 22 provides a description of the functions of a fire-fighting team. - Regulation 23 requires Proponents to mandatorily undertake fire drills at least once a year. - Regulation 34 requires Proponents to develop and implement a comprehensive written Fire Safety Policy - Regulation 35 requires a Proponent to notify the nearest Occupational S&H area office of a fire incident within 24 hours of its occurrence and a written report sent to the Director of DOSHS within 7 days. | The proponent is expected to comply with the requirements of L.N. 59: Fire Risk Reduction Rules, 2007 by - Carrying out, and record, a fire risk assessment identifying any possible dangers and risks. - Reducing, or where possible remove, the risk of fire and take precautions to deal with the remaining risks. - Developing an emergency plan should a fire occur which includes evacuation procedures etc. |
|  | The Energy Act, 2019 | The Energy Act of 2019 deals with all matters relating to all forms of energy including the generation, transmission, distribution, supply and use of electrical energy as well as the legal basis for establishing the systems associated with these purposes. The Act also established the Energy and Petroleum Regulatory Authority (EPRA). | The proponent is in line with the Energy act regulations in the following ways. - The proponent has identified an available site - Alignment of the Mini-Grid Project to County development plans. - The Mini-Grid proponent has the technical and financial capability to conduct the project - The proponent has conducted the necessary engagement with the community. |
|  | Water Act, 2016 | Part 2 section one of the Act notes that every water resource is vested in and held by the national government in trust for the people of Kenya. Section 143 (1) notes that; A person shall not, without authority conferred under this Act- (a) Wilfully obstruct, interfere with, divert or obstruct water from any watercourse or any water resource, or negligently allow any such obstruction, interference, diversion or abstraction; or (b) Throw, convey, cause or permit to be thrown or conveyed, any rubbish, dirt, refuse, effluent, trade waste or other offensive matter or thing into or near to any water resource in such manner as to cause, or be likely to cause, pollution of the water resource. | All construction, operation and decommissioning phases will take caution to refrain from polluting any water resource and will endeavour to prevent pollution in line with the ESMMP. |
|  | The Energy (Solar Photovoltaic Systems) Regulations, 2012 | These regulations shall apply to a solar PV system manufacturer, importer, vendor, technician, contractor, system owner, a solar PV system installation and consumer devices. The Regulations prohibits any person from designing or installing any solar PV system unless he/she is licensed by EPRA. | - The Regulations regulates the design and installation of PV systems. The persons engaged in the designing and installation of the Mini-Grid shall be licensed by EPRA |
|  | The Public Health Act (Cap. 242) | The Act prohibits the proponents from engaging in activities that cause environmental nuisance or those that cause danger, discomfort or annoyance to inhabitants or is hazardous to human and environmental health and safety. | The proponent will be in line with the regulations of this act and will ensure suppression of infectious diseases and maintain proper sanitation during all the phases of the project. |
|  | The Standards Act Cap 496 | The Act is meant to promote the standardization of the specification of commodities, and code of practice; to establish a Kenya Bureau of Standards, to define its functions and provide for its management and control. The KPLC will ensure that commodities and codes of practice utilized in the proposed project adhere to the provisions of this Act. | All materials and spares used to construct the project will comply with the standardized specifications and certification. |
|  | Penal Code Act (Cap.63) | Section 191 of the penal code states that if any person or institution that voluntarily corrupts or foils water for public springs or reservoirs, rendering it less fit for its ordinary use is guilty of an offence. Section 192 of the same Act says a person who makes or vitiates the atmosphere in any place to make it noxious to health of persons /institution, dwelling or business premises in the neighbourhood or those passing along public way, commits an offence. | The KPLC shall observe the guidelines as set out in the environmental management and monitoring plan laid out in this report as well as the recommendation provided for mitigation/minimization/avoidance of adverse impacts arising from the project activities. |
|  | The Land Act, 2012 | An Act of Parliament to give effect to Article 68 of the Constitution, to revise, consolidate and rationalize land laws; to provide for the sustainable administration and management of land and land- based resources, and for connected purposes Forms of Tenure. 5. (1) There shall be the following forms of land tenure- (a) freehold; (b) leasehold; (c) such forms of partial interest as may be defined under this Act and other law, including but not limited to easements; and (d) customary land rights, where consistent with the Constitution. Methods of acquisition of title to land. 7. Title to land may be acquired through— (a) allocation; (b) land adjudication process; (c) compulsory acquisition; (d) prescription; (e) settlement programs; (f) transmissions; (g) transfers; (h) long term leases exceeding twenty-one years created out of private land; or (i) any other manner prescribed in an Act of Parliament. Conversion of land. 9. (1) Any land may be converted from one category to another in accordance with the provisions of this Act or any other written law. (d) Community land may be converted to either private or public land in accordance with the law relating to community land enacted pursuant to Article 63(5) of the Constitution. | Land in Kwa Dzombo is community land whose tenure falls under unregistered community land. KPLC will observe all the relevant provisions of the Act including conversion from community land to public land as will be deemed appropriate |
|  | Community Land Act, 2016 | This Act is critical for the proposed project is within community land. Section 6(1) of the Act provides that ‘county governments shall hold in trust all unregistered community land on behalf of the communities for which it is held’. Furthermore, Section 6(2) maintains that ‘the respective county government shall hold in trust for a community any monies payable as compensation for compulsory acquisition of any unregistered community land’. Section 30(1) states that ‘Every member of the community has a right to equal benefit from community land’. Section 26(1) provides that ‘a community may set aside part of the registered community land for public purposes and Sub-section (2) holds that ‘where land is set aside for public purposes under Sub-section (1), the (Land) Commission shall gazette such parcel of land as public land’. These provisions offer a window for the proposed project to acquire land for project works legally for communities as necessary and to convert the same into public land. This is useful for the project as once done powerful groups will not have opportunity to exclude them on account of their socio - economic statuses. In any event, Section 35 holds that, ‘subject to any other law, natural resources found in community land shall be used and managed- (a) Sustainably and productively. (b) For the benefit of the whole community including future generations. (c) With transparency and accountability; and (d) On the basis of equitable sharing of accruing benefits. The concept of community land has been defined broadly enough to include VMGs. Women, children, old people, and future generations have been thought of as PAPs and thus their rights secured in this Act | - The proposed project site falls on Lunga Lunga Ranch which is owned by the Kwa Dzombo community. The community has since offered the land in kind for project use. The establishment of the mini-grid will convert communal land to generation and distribution of electric energy for long term. Further, based on community need assessment the proponent will undertake in kind development project by building classrooms in Mikameni Primary school. |
|  | Land Registration Act, 2012 | Section 27 (2) provides that a transfer without valuable consideration shall have the same effect as a transfer for valuable consideration when registered. | Once the KOSAP PIU finalizes stakeholder engagements in all the identified counties, the transfer process shall be commenced to ensure that the land rights are secured. This gives the project the required land security to allow project implementation, which is in compliance with this legal requirement. |
|  | Land value amendment Act 2019 | It aims at standardizing the value of land in Kenya for the primary purpose of enhancing efficiency and expediting the compulsory land acquisition process for public projects. It introduces Section 107A into the Land Act, which provides the criteria for the valuation of freehold and community land that is the subject of compulsory acquisition. Community Land, like freehold land, shall be valued based on the criteria outlined in Section 107A and the Land Value Index which will be jointly developed by the national government and county government. Section 5 introduces a list of the forms in which compensation can be made. | Land in Kwa Dzombo is community land. The 1.214ha allocated by the community for the proposed mini-grid will be acquired for the project. The MOE will pay compensation in kind through implementation of projects in water, education and health sectors. The community chose construction of classrooms in Mikameni primary school as their preferred compensation in kind. |
|  | The Environment and Land Court Act 2011 | This is an Act of Parliament intended to give effect of article 162(2) b of the constitution; to establish a superior Court to hear and determine disputes relating to the environment and the use and occupation of, and title to, land and to make provision for its Jurisdiction functions and powers, and for connected purposes. The principal objective of this Act is to enable the Court to facilitate the just and expeditious, proportionate and accessible resolution of disputes governed by this Act. | The project will have a grievance redress mechanism with a committee. The work of the committee will be to receive and respond to all the grievances raised. As explained in chapter five of this report, an aggrieved party will turn to the legal system after exhausting the GRM levels of resolution set. In the event any disputes on land and environment are not resolved through the project GRM, this court will provide a forum for timely resolution of such grievances. |
|  | The Physical and Land Use Planning Act, 2019 | This Act of Parliament makes provision for the planning, use, regulation, and development of land and for connected purposes. | The proposed site is not in contravention of any Zoning regulations. The project site is within unregistered community land; necessary county approvals will be sought by the proponent e.g., Project design approval and change of use. The approvals shall be issued by the Physical planner in the department of Lands, Housing and Urban Development – Kwale County. |
|  | The Employment Act No 11 of 2007 | This Act is important since it provides for employer – employee relationship that is important for the activities that would promote management of the environment within the energy sector. | With the Contractor and the Project Proponent being primary employers during the construction and operational phases of the Project, respectively, they are bound by this law to abide to its stipulations on employee management and relations |
|  | The Work Injury Benefit Act, 2007 | This is an Act of Parliament to provide for compensation to employees for work related injuries and diseases contracted in the course of their employment | The Proponent and Contractor will maintain an insurance policy cover for its employees, record of accident, carryout proper accident investigations; organize for pre-employment and regular medical examinations for staff. |
|  | Air Quality Regulations (2014) | Regulation 3 stipulates that the objective of these Regulations is to provide for the prevention, control, and abatement of air pollution to ensure clean and healthy ambient air. | The Proponent and contractor will implement mitigation during construction to ensure neighbouring properties are not impacted by nuisance dust |
|  | The Traffic Act Chapter 295 Laws of Kenya | This Act consolidates the law relating to traffic on all public roads. Key sections include registration and licensing of vehicles; driving licenses; driving and other offences relating to the use of vehicles on roads; regulation of traffic; accidents; offences by drivers other than motor vehicles and other road users. Many types of equipment and materials shall be transported through the roads to the proposed site. Their registration and licensing will be required to follow the stipulated road regulations. The Act also prohibits encroachment on and damage to roads including land reserved for roads. | The project will observe the provisions of the Act including management of traffic of construction vehicles as guided by the ESMMP |
|  | National Museums and Heritage Act, 2006 | The Act seeks to consolidate the law relating to national museums and heritage; to provide for the establishment, control, management and development of national museums and the identification, protection, conservation and transmission of the cultural and natural heritage of Kenya; to repeal the Antiquities and Monuments Act and the National Museums Act. | During implementation of the project, the Act will be followed in the event of case of chance find of cultural heritage on the proposed site |
|  | The Prevention, Protection and Assistance to Internally Displaced Persons and Affected Communities Act, 2012 | This an Act of Parliament that provides for the prevention, protection and provision of assistance to internally displaced persons and affected communities and give effect to the Great Lakes Protocol on the Protection and Assistance to Internally Displaced Persons, and the United Nations Guiding Principles on Internal Displacement and for connected purposes. | According to this Act, displacement in projects should be avoided to the extent possible and implementation of KOSAP sub-projects will adhere to this requirement. |
|  | County Government Act, 2012 | This Act makes provisions for county governments’ powers, functions and responsibilities to deliver services and for connected purposes. Part VIII of the act on Citizen Participation (87) (b) emphasizes on the right of citizens to participate to any development projects prior to their implementation. This Act gives guideline on planning in the County and especially the partnership in development between the National Government and other investors | In complying with this requirement, the ESIA team held consultations on the project with the County Government of Kwale namely the Governor, County Executive Committee members for Environment, Energy and Public service and Administration. Additionally, the County government through the CEC Public service administration and the Chiefs office mobilized the communities for the consultation forums |
|  | The Sexual Offenses Act 2006 | This is a comprehensive law that criminalizes a wide range of behaviours including rape, sexual assault, defilement, compelled or induced indecent acts with child imbeciles or adults, gang rape, child pornography, child trafficking, child sex tourism, child prostitution, exploitation of prostitution, incest by male and female persons, sexual harassment, deliberate transmission of HIV or other life threatening sexually transmitted disease, stupefying with sexual intent, forced sexual acts for cultural or religious reasons among others. The Act also has orders for medical treatment for victims including free HIV prophylaxis, emergency pregnancy pill and counselling. The Act provides stiff penalties in which most of the crimes attract minimum of ten years imprisonment which can be enhanced to life imprisonment. | Implementation of a project creates changes in a community in which it is implemented and it has potential to cause shifts in power dynamics between community members and within households. For instance, male jealousy is a key driver of Gender Based Violence (GBV) which can be triggered by labour influx on a project when workers are believed to be interacting with community women. Hence, abusive behaviour can occur not only between project-related staff and those living in and around the project site, but also within the homes of those affected by the project. |
|  | The Children Act, 2012 | Part 2 of the Act denotes the rights of the children and their welfare shall be protected from child labour and armed conflict i.e. Every child shall be protected from economic exploitation and any work that is likely to be hazardous or to interfere with the child’s education, or to be harmful to the child’s health or physical, mental, spiritual, moral or social development. The Act also notes that a shall be protected from sexual exploitation and use in prostitution, inducement or coercion to engage in any sexual activity, and exposure to obscene materials. | Sensitization to the community on the need to ensure the protection of children has been done and will continue throughout the project cycle. In addition, the contractor will sensitize workers against abuse and exploitation of children. |
|  | Persons with Disability Act, Chapter 133 | This Act provides for the protection of the rights of people with disabilities ensuring they are not marginalized and that they enjoy all the necessities of life without discrimination. The Act guarantees that (1) No person shall deny a person with a disability access to opportunities for suitable employment. (2) A qualified employee with a disability shall be subject to the same terms and conditions of employment and the same compensation, privileges, benefits, fringe benefits, incentives or allowances as qualified able-bodied employees. (3) An employee with a disability shall be entitled to exemption from tax on all income accruing from his employment. | The Act will be adhered to in order to ensure that persons with disability are included in all decision making that affects their lives. This will be monitored to make sure they are not excluded from project benefits and exposed to negative impact from the project that could adversely affect them. |

## World Bank ENVIRONMENTAL AND SOCIAL SAFEQUARDS POLICIES

The objective of the World Bank’s environmental and social safeguard policies is to prevent and mitigate undue harm to people and their environment in the development process. These policies provide guidelines for the bank and borrower staffs in the identification, preparation, and implementation of programs and projects. Safeguard policies have often provided a platform for the participation of stakeholders in project design and have been an important instrument for building ownership among local population.

The Safeguard Policies aims at improving decision making, to ensure that project options under consideration are sound and sustainable, and that potentially affected people have been properly consulted.

The table 3-2 below shows the applicability of World Bank Operational OPs to the proposed project in Kwa Dzombo site;

Table 3-2: World Bank Operational Ops

| S.No. | Safeguard Policy | Objective | Applicability |
| --- | --- | --- | --- |
|  | Environmental Assessment (Operational Policy, OP/BP 4.01) | The objective of this policy is to ensure that Bank-financed projects are environmentally sound and sustainable, and that decision-making is improved through appropriate analysis of actions and of their likely environmental impacts. This policy is considered to be the umbrella policy for the Bank’s environmental ‘safeguard policies. | The policy is applicable to this project because there are environmental and social concerns associated with the construction and operation of the proposed project. In response, the KPLC has commissioned and Environmental impact assessment in order to identify and address the potential impacts to a level that is acceptable. |
|  | Natural Habitats (Operational Policy, OP/BP 4.04) | This policy recognizes that the conservation of natural habitats is essential to safeguard their unique biodiversity and to maintain environmental services and products for human society and for long-term sustainable development. The Bank therefore supports the protection, management, and restoration of natural habitats in its project financing, as well as policy dialogue and economic and sector work. The Bank supports, and expects borrowers to apply, a precautionary approach to natural resource management to ensure opportunities for environmentally sustainable development. Natural habitats are land and water areas where most of the original native plant and animal species are still present. Natural habitats comprise many types of terrestrial, freshwater, coastal, and marine ecosystems. They include areas lightly modified by human activities but retaining their ecological functions and most native species. | The proposed project will not significantly affect natural habitats due to its area of influence. Additionally, caution will be taken to ensure minimum disruptions to habitats as guided by the ESMMP. |
|  | Indigenous Peoples (Operational Policy 4.10) | The objective of this policy is to (i) ensure that the development process fosters full respect for the dignity, human rights, and cultural uniqueness of indigenous peoples; (ii) ensure that adverse effects during the development process are avoided, or if not feasible, ensure that these are minimized, mitigated or compensated; and (iii) ensure that indigenous peoples receive culturally appropriate, gender and inter-generationally inclusive social and economic benefits. | The policy is applicable because the inhabitants of Kwa Dzombo who are Duruma and Maasai community are classified as a marginalized group in Kenya. Duruma ethnic group is the dominant community living the area and will benefit from the project. The minority ethnic groups in the area are; Kamba and Maasai. The former is not an IP and is there for economic opportunities. The latter is an IP group hence special attention should be given to them in the project so that they are not excluded. |
|  | Involuntary Resettlement (Operational Policy, OP/BP 4.12) | The objective of this policy is to (i) avoid or minimize involuntary resettlement where feasible, exploring all viable alternative project designs; (ii) assist displaced persons in improving their former living standards, income earning capacity, and production levels, or at least in restoring them; (iii) encourage community participation in planning and implementing resettlement; and (iv) provide assistance to affected people regardless of the legality of land tenure. | The policy is applicable to the entire project because there is land acquisition for the Mini-grid, Wayleaves, contractor facilities and worker’s camps. |

## Environmental and Social Management Framework (ESMF) for KOSAP

An Environmental & Social Management Framework (ESMF) for KOSAP was prepared by the Environment & Social Unit, Safety, Health & Environment (SHE) Department of Kenya Power in liaison with REREC and MOE. The purpose of the Environmental and Social Management Framework (ESMF) was to provide a procedure for environmental and social assessment of the proposed REREC, KPLC and MoE subprojects.

The ESMF provides guidelines for MoE, KPLC & REREC in determining the appropriate level of environmental and social assessment required for the sub-projects and in preparing the necessary environmental and social mitigation measures for these sub-projects.

This ESIA report for Kwa Dzombo Project Site is guided by this KOSAP ESMF.

## Resettlement Policy Framework (RPF) for KOSAP

A resettlement policy framework report was prepared following the Kenyan laws and World Bank policy (O.P 4.12) on involuntary resettlement. The RPF states that K-OSAP component 1 (Mini-grids for Community Facilities, Enterprises, and Households) which involves installation of mini-grids will require land acquisition.

The Framework seeks to avoid, manage, and/or mitigate potential risks arising out of damage to assets, disruption to work, temporary negative impacts on livelihoods and/or in the unlikely case of displacement. The RPF proposes guidelines to develop a Resettlement Action Plan and propose an implementation framework for RAP to mitigate such effects. The RPF states that involuntary resettlement and land acquisition will be avoided where feasible, or minimized or compensated where it cannot be eliminated. Where involuntary resettlement and land acquisition are unavoidable, resettlement and compensation activities will be conceived and executed as sustainable development programs, providing resources to give PAPs the opportunity to share project benefits.

The Ministry of Energy has partnered with the community who are the owners of the land and the County government of Kwale in identifying land for the proposed project. The sub-project site will be acquired compulsorily by NLC, and in-kind compensation in form of priority community projects provided to affected communities. Further, A-RAP has been prepared for this project. The A-RAP stipulates procedures and actions for acquiring land and compensating affected communities. The A-RAP also documents the land acquisition consultations undertaken with affected communities.This document has been appended in annex 7 of this report.

## Vulnerable and marginalized Groups Framework (VMGF) for KOSAP

As noted above the KOSAP project trigged O.P 4.10 policy on Indigenous People and therefore a Vulnerable and Marginalized Groups Framework (VMGF) was prepared for use by the Ministry of Energy (MOE) and the implementing agencies KPLC and REREC and other stakeholders. The framework was prepared then because it was known that IPs are present in all the 14 target project counties. However, at that stage of project preparation, the exact sub-project sites were not yet identified and the exact impacts of the project on VMGs were not yet completely known. The VMGF describes the policy requirements and planning procedures that during the preparation and implementation of components especially those identified as occurring in areas where VMGs are present.

The purpose of the VMGF is to guide management of issues related to vulnerable and marginalised groups during the development and operation of proposed sub projects and to ensure effective mitigation of potentially adverse impacts while enhancing sharing of benefits.

Duruma ethnic group is the dominant community living the area and will benefit from the project. The minority ethnic groups in the area are; Kamba and Maasai. The former is not an IP and is there for economic opportunities. The latter is an IP group hence special attention should be given to them in the project so that they are not excluded.

## Social Assessment (SA)

The KOSAP project has triggered the World Bank Operational Policy (OP 4.10) for Indigenous Peoples, and the relevant laws and regulations of the Government of Kenya concerning Vulnerable and Marginalized Groups (VMGs).

The OP 4.10 contributes to the Bank’s mission of poverty reduction and sustainable development by guaranteeing that the development process fully takes due regard to the dignity, human rights and cultures of indigenous people. The Bank requires that the Borrower engages the IPs/VMGs in a process of Free, Prior and Informed Consultations and this is the basis of the public participation in the Counties with the objective obtaining broad community support for the project by the affected IPs/VMGs. In case of any adverse impacts, these should be avoided or reduced where possible and where not feasible, they should be mitigated or compensated.

The Government of Kenya through KPLC has undertaken a Social Assessment (SA) in order to ensure that the VMGs are not disadvantaged by the project, excluded from benefiting and participating from the project, and to develop alternative plans to enhance project benefits.

## Comparison between the World Bank and Kenyan Laws to this Project

A comparison between the WB policies and the Kenyan law is presented in this section. The objective is to find out any gaps and propose a recommendation.

Table 3-3: Comparison between the WB safeguard policies and the Kenya Legislation

| World Bank safeguard Policies | Kenyan laws | Comparison | Recommendation |
| --- | --- | --- | --- |
| O.P 4.01 requires screening to determine level of environmental and social assessment to be done. An ESIA is prepared before project implementation. | EMCA requires screening of project to determine level of environmental and social assessment to be done. An ESIA is required once determination is done. | Similar both require screening | Screening has been done and the project is established as medium risk which requires and ESIA. |
| ESIA is needed once determination had been established and should be prepared identifying all environmental and social impacts and mitigation measures proposed to address the impacts. | ESIA is needed once determination had been established and should be prepared identifying all environmental and social impacts and mitigation measures proposed to address the impacts. | Similar- both require ESIA depending on the project impacts. | ESIA is prepared in line with EMCA /EIA regulations and makes reference to WB safeguard policies. |
| O.P 4.12 Land Acquisition and Involuntary resettlement should be avoided wherever possible or minimized and exploring all alternatives. | The Government and any other organization, shall prevent internal displacement linked to development projects to the extent possible by exploring other alternatives. | Similar- displacement in projects should be avoided to the extent possible by exploring alternatives. | WB policy is more elaborate than the Kenyan Law. |
| O.P 4.10 on indigenous people seeks to promote the inclusion of these group in development project and especially through consultation to ensure they also share in the project benefits and ensure negative impacts do not disproportionately fall on them. The policy requires these groups to be consulted separately to enhance their participation. | The COK 20.10 article 56 provides for the right of marginalized communities and the importance of their input in decision making that regards them. National Gender and Equality Act and the Children’s Act and Persons with disability Act seeks to promote the inclusion of these persons in all issues as they are often overlooked and left out. Emphasis is also on consulting with them. | Similar- both seek to promote inclusion of these group so that they do can share the projects benefits and ensure that negative impacts of the project do not fall on them disproportionately WB needs a social assessment to be conducted. | WB policy more elaborate and the two are being used to compliment. |
| Project affected persons should be meaningfully consulted and be given opportunities to participate in planning and implementing of projects and especially where there is resettlement. | EMCA requires that the project owner seeks the views of the people who are affected and explain the project information to them and especially the impacts f project and also obtain their opinions or comments. | Both are similar | Consultation has been done and will be progressed in line with the two WB policy and Kenya legislation. |

# BASELINE SETTINGS – PHYSICAL AND SOCIO-ECONOMIC ENVIRONMENT

## Introduction

This chapter describes the existing bio physical and socio-economic context of the proposed project area which acts as the basis for the identification and assessment of the potential environmental and social impacts of the proposed project. It provides both the project specific information of the project’s area of influence as well as the regional baseline information that puts the project into context.

## Area of Influence

The Area of Influence (AoI) of the project comprises of the project site and the surrounding area, where the influence of the project activities is anticipated. The areas likely to be affected by the project and its associated activities include:

- The areas where project activities and facilities operated and managed by the Ministry of Energy, Kenya Power (KP) will be established;

- Project site where project components such as solar modules, control room and transmission line to power grid sub-stations; and any other selected compensation in kind project, such as their preferred construction of classrooms in Mikameni primary school;

- Areas where impacts from unplanned but predictable developments caused by the project that shall occur later or at a related location such as increase in traffic on the approach road;

- Areas where there is biodiversity or on ecosystem services upon which affected communities’ livelihood are dependent; and

- Areas where associated facilities will be established e.g., approach road construction and widening of existing road.

Further to this, the AoI with respect to the environmental and social resources was considered based on the following reach of impacts:

Air Quality

- Impact on ambient air quality from vehicle exhaust;

- Impact of air pollutants emission from construction activities and

- Dust fall- typically up to 200 m from construction activities

Noise

- Noise impact area (defined as the area over which an increase in environmental noise levels due to the project can be detected) - typically 500 m from operations and 200 m from the access road

Water

- Surface water body- typically 500 m upstream and downstream of water intake point and downstream of discharge point

- Other surface water bodies within 1 km of the project footprint

- Groundwater in 1-2 km radius of project footprint

Flora and Fauna

- The direct footprint of the project comprising the project site

- The areas immediately adjacent to the project footprint within which a zone of ecological disturbance is created through increased dust, human presence and project related activities (e.g., trampling, water intake/outfall, transportation). This kind of disturbance has been estimated to occur within the project footprint and surrounding areas of about 500 m to 1 km from the activity areas. Based on the above the AoI for environmental studies was limited to 5 km from the project site.

Socio-economic/Social

The AoI for social receptors was fixed to include 1.5 km radial zone which has been developed based on the reconnaissance site visits and stakeholder consultations with the local community. The AoI for development of the social baseline is within Kwa Dzombo Village which according to the administrative structure falls within Lunga-Lunga Location. The socio-economic information presented in this report has drawn from primary socio-economic survey and the Population and housing census 2019, Kenya Bureau of Statistics (KBS).

### Project Footprint Area

The project falls in Kwa Dzombo Village, Kisemeni Sub location, Lunga Lunga Sub County in Kwale County. The area has indigenous forest mainly composed of shrubs. The site has undulating slopes of average estimated slope of 2.7% that slopes. Apart from shrubs, the area is largely semi-arid with about 60% grassland and 40% shrubs. The site is located at a close proximity to Kwa Dzombo shopping centre that is at about 100m to the site. Land is largely communal within the area.

### Study Area

The project site is located in Kwa Dzombo Village, Lunga Lunga Sub County in Kwale County. Based on the secondary information of the region, the monitoring locations were identified to obtain the representative baseline information. A Soil sample location was selected at the study area. Locations of ecological and social surveys were also selected based on receptor locations; in addition, special emphasis is given to areas within 1.5 km radius of the project site and distribution lines.

## PHYSICAL Environment

### Topography

The County comprises of the following main topographic features which are closely related to the geological characteristics of the area:

- The Coastal Plain

- The Foot Plateau

- The Coastal Range/Uplands

- The Nyika Plateau (Hinterland)

The proposed Kwa Dzombo mini-grid site fall under the Nyika Plateau (hinterland). This zone stands at an altitude of about 180 to 300 meters above sea level on the western boundary of the region. The topography of the project site is slightly sloppy with mild undulations. The elevation difference of about 10m is observed within the project site. The site slopes gently to the west towards Mabambarani forest and to the east towards Kamunyunyi seasonal River. The site location is on the highest elevation in the area. There are no rock outgrowth on the proposed parcel of land and no scenic features of value were observed within the project vicinity. The site being gentle slopes can make the drainage very good, avoiding flash floods during heavy rains. There are no lakes, swamps or dams but a seasonal river near the project area.

### Hydrogeology and Drainage

Geologically, major parts of Lunga lunga sub county is occupied by the coastal setting and the geology control the geomorphology of the project area. The evolution of the physical environment has also been influenced by climate, wave and tidal regime, sedimentation and river discharge. Geologically, the project location is underlain by the Karoo Sediments also called Duruma Sandstones consisting of the Taru Formation, the Maji-ya-Chumvi Formation.The topography of the project area is slightly inclined towards the eastern and western part making drainage very good.

### Flora and Fauna

The project area is located in Mwereni Ward, Lunga Lunga sub county in Kwale County.  According to the Kwale County Integrated Development Plan (2018-2022), Kwale has a wide variety of natural resources ranging from mangrove forests, marine products and mining, through to diverse land resources including agriculture, lime production, and food crop farming. There is evidence of increasing land pressure due to large swathes of land being taken over by large scale farming, large scale mining and open cast sand mining. The county is divided into agro-ecological zones in terms of agricultural potential. Medium potential and marginal lands constitute 15% and 18% of the total land area respectively. The rest 67% is range, arid and semi-arid land suitable only for livestock and limited cultivation of drought resistant crops. Annual precipitation is less than 800mm on the average and is extremely unreliable. The proposed Kwa Dzombo site falls under the 67% which is semi-arid.

Various plant species were identified at the project during the ESIA study and they included Acacia gerrardii and Lantana Camara sp. Bird species observed in the area are Speckled Pigeon, Purple-crested Turaco, Common Swift, Black-headed Heron, Speckled Mousebird, European Roller, African crowned eagle, plain backed sunbird. A major threat to the vegetation cover is the destruction caused by human activities including grazing, charcoal burning, extraction of wood fuel, and cutting down of trees without replacement resulting in adverse ecological effects.

Shimba Hills National Reserve is located at about 30Km South East of the project site. The reserve is home to various wildlife, including Elephants, Baboons, monkeys, buffaloes, giraffes, and sable antelope, which are endemic to Shimba Hills. With increasing human encroachment activities to the reserve, cases of human-wildlife conflict have been on the rise, thus threatening the sustainability of the reserve and the tourism sector at large. Shimba Hills has a rich coastal forest bird fauna, including three threatened and two restricted-range species. These include Speckled Pigeon, Purple-crested Turaco, Common Swift, Black-headed Heron, Speckled Mousebird, European Roller, Cardinal Woodpecker, Black-crowned Tchagra, Red-backed Shrike, Hunter's Sunbird among others.

Plate 3: Project area flora presentation

### Water Resources

With regard to water quality in the community, water is sourced from Bandawacho water pan (Kwa Nyanje) which is approximately 6km from Kwa Dzombo Shopping Centre and Msala Water pan approximately 10 km away. The water drawn from the water pan is considered clean by the locals and is used for drinking and other domestic uses.

Unavailability of water from the water pan and proximity to the site meant that no water sample was collected for analysis.

### Ambient Air Quality

The proposed project area which can be described as generally rural with interfaces of natural vegetation. Most of the areas are sparsely vegetated and there are no major industrial developments. The air quality at the proposed project sites is therefore considered to be generally good.

### Ambient Noise Quality

In general, the project area is next to a trading centre setting where the main source of noise is from motorists and from machines such as maize milling machine. There were no major activities that produces excessive noise in Kwa Dzombo area.

### Soil Type

The major soil types in Lunga Lunga subcounty is sandy loam soil. Red loamy soil is derived from the country rocks. The major soil type in project area is sandy loamy soil. Sandy loam soils are dominated by sand particles, but contain enough clay and sediment to provide some structure and fertility. The soils have a high concentration of sand quickly drain excess water and cannot hold significant amounts of water or nutrients for plants.

A soil sample was collected from the site and submitted to a NEMA designated Laboratory for analysis of Petroleum Hydrocarbons. The results obtained shows that the pollutants of concern were not detected in the sample. It further indicates that the site has not been impacted by petroleum hydrocarbons. Soil sample analysis results are appended in annex 6.

### Climate and Meteorology

The area is located within Kwale county with climatic condition that is strongly influenced by the altitude and physical features The County has a tropical type of climate influenced by the monsoon seasons. The average temperature is about 23ºC with maximum temperature of 25ºC being experienced in March during the intermonsoon period and minimum temperature of 21ºC experienced in July a month after the start of the southwest monsoon (also known as Kusi). Rainfall is bi-modal with short rains (Mvua ya Vuli) being experienced from October to December, while the long rains (Mvua ya Masika) are experienced from March/April to July. There is a strong east to west gradient of decreasing precipitation with eastern (coastal) parts of the County receiving greater than 1000 mm of precipitation per year, while a majority of the County central to west around 500-750 mm.

Kwa Dzombo project site is located in semi arid region of the county, as such, heat stress, dry spells, and drought are hazards that strongly contribute to agricultural risks in the County, especially in the central and western parts of the County. However, flooding due to intense rains has also occurred historically and as such is a risk to the County, especially in the central to eastern parts (including the coast) of the County.

## Socio-economic Environment

### Demographic Profile

According to Kenya Population and Housing Census (KPHC) 2019 Lunga lunga Sub County has an area of approximately 2803.8Km2 and with a population estimate of about 153,354 people and population density of about 28 people per square kilometre. The project area has an estimated population of 5300 people and 1325 households with an estimate of 4 persons per household. The average gender ration for the population within the project area is estimated to be 55% female and 45% male. Table 8 below presents a summary of demographic profile of Kwa Dzombo.

Table 4-3 below presents a summary of demographic profile of Kwa Zimbo.

Table 4-1: Summary of demographic profile

| Attribute | Magnitude/Number |
| --- | --- |
| Approx. population (Kwa Zambo Location) | 5300 |
| Households | 1325 |
| Gender. | Male – 45% Female – 55% |
| Ave. No. per household | 4 per household |
| Indigenous | Indigenous- 50% Settlers – 50% |
| Vulnerable classes | - Single mothers (100 households) - Orphans (20 households) - Persons Living with Disabilities (Approximately 31) - The elderly (60 years and above) (More than 20) |
| Dominant ethnic group | Duruma |
| Primary religion | Christianity |
| Other groups | Maasai and Kamba |
| Employment (formal/Informal) | Formal – 4% Informal – 96% |

### Educational Infrastructure

As per the observation and information sought from Kwa Dzombo location, the area has one primary school; Mikameni primary school located at about 3km to the south eastern part of the project site and Lunga Lunga Vocational training institute 3km from the project site. These schools are not currently connected to power and it is anticipated that they will benefit from the project by getting connected to the electricity once the project has been implemented.

### Health Facilities

Lunga Lunga location has one health facility; Godo dispensary located 3km from Kwa Dzombo that serves the community health needs. The dispensary is not connected to power, therefore, it will benefit positively when the project is implemented, by getting connected and this would improve the health services provided.

### Religious Institutions

Kwa Dzombo location has four Churches near the project area; African Inland Church, Catholic church, Redeemed Gospel church and Seventh Day Adventist Church. In this case, the days of worship are usually Sundays for the Christians therefore, the contractor is expected to put in to consideration the time of worship and the place to have the prayers.

### Occupation and Livelihood Profile

The main livelihood activities undertaken by people in Kwa Dzombo village are pastoralism, farming, charcoal burning and small-scale businesses. Pastoralism and charcoal burning are mainly undertaken at the Kwa Dzombo Ranch and small-scale farming of maize and green grams is done at their home compounds. Business activities is undertaken at Kwa Dzombo shopping centre.

The main formal jobs at the area are teaching and other civil services which accounts to approximately 4% of the population. The other 96% of the population is involved in informal employment. The project will bring direct job opportunities to the locals during the construction phase and other indirect forms of employment throughout the cycle of the project.

### Transport and communication

#### Road, Rail Network, Ports and Airports, Airstrips and Jetties

The County physical infrastructure has remained underdeveloped. Kwale County has a total of 2,028 Km of classified roads of which 212.5 Km are Bitumen surface (paved surface), 425.2 Km has gravel and 1,695.5 Km of earth surface roads/rural access roads. An international trunk road traverses the county from Mombasa to Lunga-Lunga on the Kenya –Tanzania border. On the northern side the Mombasa – Nairobi Highway virtually forms the boundary of Kwale and Kilifi County. There are 4 Km of railway line and four (4) airstrips at Ukunda/Diani, Shimba Hills National Reserve, Msambweni and Kinango although only Ukunda/Diani is operational. Air transport has contributed to the growth of tourism sector, which significantly contributes to the economic growth of the county. There is a small port at Shimoni which is mostly used for water transport by boats controlled by Kenya Wildlife Service.

The main mode of transport from Kwale county headquarters to Kwa Dzombo is by earth road.

#### Posts and Telecommunications: Post Office, ICT (Mobile Telephony, Landline, Fibre Cables)

The county has 14 branches of the public post office available at Kwale, Msambweni, Kinango, Ukunda, Shimba Hills, Lunga-Lunga, Vanga, Kikoneni, Shimoni, Lukore, Diani, Matuga, Mackinnon Road and Samburu. With emergence of mobile phones and courier services, utilization of Telkom Kenya services and those of the Postal Corporation of Kenya has since declined which has led to neglect of these facilities and vandalism of equipment. The three major mobile telephone service providers cover about 75% of the County with major towns such as Kwale, Ukunda/Diani, Msambweni and Kinango well covered. Over 75% of households in the region own radios making it the most prevalent medium of communication. Television coverage is mainly concentrated in urban Centres.

The main mode of communication in Kwa Dzombo is by mobile telephony. There is no post office, land line and no fibre cables in the area

### Energy Access

According to the Kwale County Integrated Development Plan 2018-2022, 20.1% of residents in Kwale County use electricity as their main source of lighting. A further 17.6% use lanterns, and 41.8% use tin lamps. Electricity use is slightly common in male headed households at 12% as compared with female headed households at 8%. More than half (71.7%) of households rely on firewood for cooking while 12.2% use charcoal, 7.7% use kerosene and 6.6% use liquefied petroleum gas (LPG).

Kwa Dzombo is not covered by the nation electricity grid and hence the proposed solar project. Source of lighting is lantern and tin lamps and small D-light lamps that use solar energy.

### Land Use

Land in Kwa Dzombo is under Lunga Lunga ranch and is considered as communal land where every member of the community as the right to use it. Most of the ranches in Kwale county are non-functional and have resulted in unplanned human settlement. The land has minimal vegetation cover. Land in Kwa Dzombo area is used for small scale cropping and animal grazing.

An abbreviated Resettlement Action Plan (A-RAP) outlining the principles and procedures for land acquisition and compensation is annexed to this ESIA. Is captured under baseline An A-RAP applies where affected persons are not physically displaced, and less than 10% of their productive assets are lost, or fewer than 200 people are displaced. In the case of KOSAP sub-projects, there is no physical displacement of affected persons, and the foreseen impacts on livelihoods such as grazing occasioned by mini-grid construction, wayleaves acquisition, and implementation of community projects are considered minor. A-RAPs will be implemented for sub-project sites on registered and unregistered community land/group ranches.

### Housing Types

The statistics on dwelling structures in Kwale County indicate poor housing conditions with no water or sanitation facilities. Majority of the household structures are thatched using coconut tree leaves (makuti) as roofing materials at 49.8%, while corrugated iron sheet account for 37.1%. The main materials used for the construction of walls include mud and wood, stones, and Mud and cement walls which account for 56.9%, 15.2% and 9.8% of households respectively. Most houses do not have piped water or water closets. The National Government targets to deliver affordable housing by 2022 as one of the Big Four Agenda items. The County government will work closely with the national government, to ensure the local population have decent homes. This will in turn create jobs, provide market for manufacturers and suppliers and raise the contribution of real estate and construction sector to GDP. The County government is in the process of developing a proper county spatial planning framework. Most of the houses in Kwa Dzombo are built of mud walls while the schools and dispensary, are built of stone walls and iron sheet. All these types of houses can be connected to the electricity with proper wiring done.

### Employment

According to the Kwale County Integrated Development Plan 2018-2022;

#### Wage Earners

Wage employment is still very low within the county, contributing just 8.6% of the average household income. Wage labor is mainly concentrated in the hospitality sector, catering to tourist sites such as the natural and marine reserves (Shimba Hills National Reserve and Mwaluganje Sanctuary); historic sites (Shimoni Holes, Diani Mosques); forest, coral and sand beaches (Diani, Tiwi, Gazi, Msambweni) and wildlife habitats (bird and turtle breeding grounds). Other formal wage earners include teachers, public servants, general laborers, and those employed in the production and manufacturing sector (mining, agro industry, distilleries).

#### Self-Employed

The contribution of self-employment to household income is at 1.9% and 6.2 percent for rural and urban areas respectively. A big number of this group is engaged in the Jua kali sector and other Small and Medium Enterprises (SMEs). The agriculture sector, mainly subsistence farming contributes 80.6% to the household income employing about 62,681 people in the County.

#### Un-Employed

Around 30% of the total labor force aged between (15-64 years) is either unemployed or underemployed. This constitutes 105,774 people. The youths are the most adversely affected.

The people in the project engage in both farming and livestock keeping. Farming is mainly of food crops and is done on small scale farming. the community members are the main and permanent users of land. The project will not negatively impact on farming activities in any way. The project may benefit the community in terms of setting up maize/posho mills for processing their maize into flour. Some of the livestock include cows, goats, sheep, donkey, chicken and domestic pets such as cats and dogs. Other animals found in the project area are squirrels, snakes etc. as mentioned by the community members.

The main formal job at the area is teaching,health workers and local administration which accounts to approximately 4% of the population. The other 96% of the population is involved in informal employment.

Both long term and short-term employment opportunities will be given to the locals during the entire project cycle.

### Social and Physical Infrastructure

Public institutions found in the project area include: schools and health facilities. The institutions observed in the area during the field visit include Mikameni primary school and Lunga Lunga Vocational training institute located 3 km from the site. The only health facility available near the project area is Godo dispensary which is approximately 3km from the project area. There are four Churches at the project area; African Inland Church, Catholic church and Redeemed Gospel church and Seventh Day Adventist Church. The area has an active community-based organization dubbed Mpakani Nikumbuke women group. The women group is meant to empower women financially in the community. There was no active NGO at the time of field visit in Kwa Dzombo.

### Vulnerable groups

According to the World Bank Document-Vulnerability: A View from Different disciplines by Jeffry Alwang and Paul B. Siegel, a vulnerable group is a population that has some specific characteristics that make it at higher risk of falling into poverty than the others.

The categories of vulnerable groups identified at the project area include:

- Poor female headed households;

- Child headed households and children under 5 years;

- Persons Living with Disabilities;

- The Poor elderly.

The vulnerable households can hardly access the basic needs and most of them really on well-wisher within the community. The project should consider such households for electricity connection. Most of them cannot afford the one thousand shillings’ connection fees.

### Gender Based vulnerability

The society in the project area is characterized by a patriarchal family structure. Women continue to be rooted in traditional norms of social behavior which include early marriages and minimal participation in household or economic decision making, lesser economic freedom and limited opportunity to socialize with other females in the village. During the Focus Group Discussion with women, it was reported that men have more control over household resources such as land, assets and equipment. In a typical household, the head of the household is the eldest male members, while the decision-making authority is the man. In addition to this, men are responsible for ensuring the financial security of the family. The women on the other hand are responsible for household activities such as fetching water, cooking, cleaning, taking care of the children. Female literacy was reported to be low among women over the age of 18 and higher among the younger girls.

### Gender Based Violence

During the FGD with the women, they made it clear that they do not experience GBV within their community unless it arises during the project implementation. This may be experienced while the women are searching for jobs and those giving the jobs may ask for sexual favours. The forms of GBV that may arise during project implementation include Sexual Harassment (SH) and Sexual Exploitation and Abuse (SEA). A SEA/SH Prevention and Response Action Plan needs to be prepared and implemented in all the phases of the project.

### Culture and heritage

No cultural site of significance was reported/observed within the project area. Kwa Dzombo is made up of the Maasai, Kamba and Duruma communities. Maasai community values keeping of cattle, sheep and goats while the Kamba and Duruma practice small scale farming and businesses. The community in the project area are a patriarchal society; men typically speak for women and make decisions in the family. The Maasai community members still practice polygamy and encourages early marriages for young girls. Duruma and Kamba communities have however lost most of their cultural practices due to Christianity.

### HIV/AIDS prevalence

According National AIDs Control 2018, HIV prevalence in Kwale is 3.8% lower than the national prevalence of 4.8% (Kenya HIV Estimates 2017). The county contributed 1.5% and 1.4 % of the total new HIV infections in Kenya among adults and children respectively.

# STAKEHOLDER ENGAGEMENT

This section profiles the key stakeholders of the Kwa Dzombo site solar project and assesses their potential concerns and levels of influence. The process of stakeholder engagement involved;

- stakeholder identification and analysis;

- planning for the stakeholder engagement;

- disclosure of information;

- consultation with stakeholders;

- addressing and responding to grievances; and

- reporting to stakeholders.

## Legal Requirement for Stakeholder Engagement

Timely stakeholder analysis and engagement is key as it provides opportunities for stakeholders to make significant contribution to the project design and implementation which results in enhanced project acceptance among other benefits.

The overall objective and the spirit of the Kenya constitution is to involve citizens in project formulation and implementation at the local level. This is enshrined in our constitution in Article 35 which provides that ‘every citizen has the right of access to information held by the state; and information held by another person and required for the exercise or protection of any right or fundamental freedom’.

Further public participation is an essential and legislative requirement for environmental authorization. The ESIA team undertook the stakeholder consultation (SC) for the proposed project in accordance with the requirements for as stipulated in the EMCA, 1999 and its 2015 amendments and ESIA/EA Regulations 2003. The main purpose of public participation is to provide project information to stakeholders and allow them the opportunity to provide input and comment on the project, including issues and alternatives that are to be investigated, thereby facilitating informed decision-making.

Therefore, public participation was a key component of the ESIA of the proposed solar Mini-grid in Kwa Dzombo. Project information was shared with different stakeholders mainly government officers and also community/project affected persons. The positive and negative views of the stakeholders on the project were sought. The exercise was conducted through a public meeting/baraza, key informant interviews. In addition, gender and intergenerational dimensions of the community members were considered and three separate focus group discussions sessions were held with the men, women and the youth.

## Objectives of Public Participation

- To assess the level of stakeholder interest and support for the project

- To enable stakeholder’s views to be considered in project design and implementation

- To establish and maintain constructive relationships and means for effective and inclusive engagement with project affected parties on issues that could affect them

- To ensure appropriate project information on environmental and social risks and impacts is disclosed to stakeholders in a timely and accessible matter

The purpose of stakeholder engagement/participation is to identify stakeholders and to allow such parties the opportunity to provide input and comment on the project, including issues and alternatives that are to be investigated, thereby facilitating informed decision-making. Stakeholder participation involves both disseminating information about the project as well as gathering primary data from stakeholders regarding the project. Therefore, data collection was a key component of the ESIA of the proposed project. The first source of information was literature review of project documents, site visit coupled with observations and discussion with the project engineers and other project officers. Further information and views on the project were also sought from other government officers at the county and from the target community.

Part of the key project information that was shared with the stakeholders to enable them to understand the project included; positive and negative impacts of the project including potential opportunities. The information specifically focused on; the objective, nature and scale of the project, potential risks and impacts of the project on local communities, mitigation measures to the negative impacts, need for future consultations and means of raising and addressing impacts.

## Stakeholder Consultation and Disclosure Requirement for the Project

The World Bank OP 4.01 Environmental Assessment - Stakeholder Engagement and Information Disclosure emphasises on engagement in meaningful consultations with all stakeholders. The stakeholders should be provided with timely, relevant, understandable, and accessible information, and consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination, and intimidation. The ESIA report will be made available in public places that are accessible to project-affected groups and local NGOs (NEMA website and Respective NEMA County offices).

A documented record of stakeholder engagement, including a description of the stakeholders consulted, a summary of the feedback received, and a brief explanation of how the feedback was collected, has been presented below. The consultations were conducted in form of:

- Meeting with the client;

- Consultation with the county commissioner and the county officials;

- Key stakeholder interviews with the county officials;

- Public meeting in Kwa Dzombo;

- Focus Group Discussions;

- Key Informant Interviews within the community.

## Stakeholder Characterisation and Identification

A stakeholder is “a person, group, or organization that has a direct or indirect stake in a project/organization because it can affect or be affected by the Project/organization's actions, objectives, and policies” Stakeholders thus vary in terms of degree of interest, influence and control they have over the project.

### Stakeholder Mapping

Stakeholder mapping” is a process of examining the relative influence that different individuals and groups have over a project as well as the influence of the project over them. The purpose of a stakeholder mapping is to:

- Identify each stakeholder group;

- Study their profile and the nature of the stakes;

- Understand each group’s specific issues, concerns as well as expectations from the   project;

- Gauge their influence on the Project;

In line with the nature of the project and its setting in Kwa Dzombo, the stakeholders have been identified and listed in the table given below;

Table 5-1: Identified Stakeholders

| Stakeholder Category | Stakeholder Group | Connection to the KOSAP | Consultation tool |
| --- | --- | --- | --- |
| Project Affected Persons | Local Community | - Local communities to be affected either directly or indirectly by the project - Vulnerable Individuals and Households - Health institutions - Education institutions | Public Meeting - 1 public meetings was held in Kwa Dzombo shopping Centre on 28/09/2021 . - The meeting was held with attendance of 80 people. Focus Group Discussions (FGD) - The FGDs were conducted with the men, women, youth. Key Informant Interviews (KII) - The KIIs for Mikameni Primary school. The chief was also interviewed on the Community Profile of Kwa Dzombo. |
| Interested parties | Government agencies | - County Government of Kwale | Meeting During the first consultation a meeting was held with the County Governor and county officials |

The significance of a stakeholder group is categorized considering the magnitude of impact (type, extent, duration, scale and frequency) or degree of influence (power and proximity) of a stakeholder group and urgency/likelihood of the impact/influence associated with the particular stakeholder group in the project context. The magnitude of stakeholder impact/influence is assessed taking the power/responsibility and proximity of the stakeholder group and the group is consequently categorized as negligible, small, medium or large. The urgency or likelihood of the impact on/influence by the stakeholder is assessed in a scale of low, medium and high. The overall significance of the stakeholder group is assessed as per the matrix provided in Table 5-2 below.

Table 5-2: Stakeholder Significance and Engagement Requirement

|  |  | Likelihood of Influence on/ by Stakeholder |  |  |
| --- | --- | --- | --- | --- |
|  |  | Low | Medium | High |
| Magnitude of impact | Negligible | Negligible | Negligible | Negligible |
|  | Small | Negligible | Minor | Moderate |
|  | Medium | Minor | Moderate | Major |
|  | Large | Moderate | Major | Major |

## Stakeholder Analysis

The Stakeholder influence and priority have both been primarily rated as:

- High Influence: This implies a high degree of influence of the stakeholder on the project in terms of participation and decision making or high priority to engage with the stakeholder;

- Medium Influence: Which implies a moderate level of influence and participation of the stakeholder in the project as well as a priority level to engage the stakeholder which is neither highly critical nor are insignificant in terms of influence; and

- Low Influence: This implies a low degree of influence of the stakeholder on the project in terms of participation and decision making or low priority to engage that stakeholder.

The intermediary categories of low to medium or medium to high primarily imply that their influence and importance could vary in that particular range subject to context specific conditions or also based on the responses of the project towards the community.

The coverage of stakeholders as stated above includes any person, group, institution or organization that is likely to be impacted (directly or indirectly) or may have interest/influence over project. Keeping this wide scope of inclusion in stakeholder category and the long life of project, it is difficult to identify all potential stakeholders and gauge their level of influence over project at the outset of the project. Therefore, the project proponent is advised to consider this stakeholder mapping as a live document which should be revised in a timely manner so as to make it comprehensive for any given period of time.

Table 5-3:Summary of Stakeholder Influence

| Stakeholder Category | Relevant Stakeholders | Magnitude of Influence | Urgency/Likelihood of Influence | Overall rating of stakeholder rating |
| --- | --- | --- | --- | --- |
| Interested parties | National Government agencies | Large | High | Major |
|  | National regulatory bodies | Large | Medium | Major |
|  | County government | Large | Medium | Major |
| Project affected persons | Local communities to be affected either directly or indirectly by Projects | Large | High | Major |
|  | Vulnerable and Marginalized groups | Medium | High | Major |
|  | Education and Health institutions | Medium | Low | Minor |

## Information Shared to the Community Members

The MoE representative assisted by the KPLC representative gave a description of the KOSAP project and clarified that its objective was to electrify Kwa Dzombo because the area is not connected to the national grid. They also informed the community that they would access the electricity at a subsidized cost and that the public facilities such as the schools, hospitals and public boreholes would also be connected at the same cost (one thousand shillings). The Environmental and Social experts from Norken International Ltd and Centric Africa shared with the community the ESIA process and discussed the potential impacts associated with the project and the proposed mitigation measures that would reduce the significance of the adverse impacts.

It was also explained that compensation for the land identified by the community for the proposed project will be done in-kind; as a community project chosen from education, health or water sector. The Ministry of Energy through its implementing agency (KPLC) would undertake a project for the community in water, health or education sector up to a cost of the value of the cost of the land taken and informed by the NLC valuation criteria. The community was to choose the project of their own choice in the three sectors. Other methods compensation for community land is payment in cash and land for land.

## Key Feedback Received During Stakeholder Consultation Process

The general stakeholder consultation was done in a public meeting (Baraza) organized at Kwa Dzombo Shopping Centre and over 80 members were in attendance. The meeting was chaired by the area Village administrator assisted by the village Chairman and the village elders. The feedback received during the stakeholder consultation process have been summarized below:

Benefits of the Project;

- Improve their livelihood and enhance their living standards.

- provide them with affordable energy for domestic use in addition to helping them to improve their business.

- Create employment opportunities to the locals.

- Availability and Reliable water in the community

- Business growth in the area.

- Introduction of E-Learning in schools due to availability of electricity.

Concerns raised by the community

- Connection fee of each household to solar power and Project timelines.

- Reliability of solar energy in high electricity consumption works e.g., welding and running a posho mill.

- Connection of solar energy to the existing borehole to pump and pipe/distribute water to households.

- Mitigation measures of social issues eg. early HIV/AIDS, Drug abuse, early pregnancies for teenage girls.

- If baseline analysis results might hinder the project from being implemented in Kwa Dzombo.

Community’s Requests

- Employment opportunities especially the non-skilled labour during the construction and operation Phases. They noted that lack of job opportunities was a major setback to the community. The men, women and youths are all in dire need of employment.

- They inquired about the project's timeline because they were concerned that it would take too long to complete. It has already taken long time to commission the construction since the proponent initiated the land acquisition process and the community willingly gave out the land in anticipation the project would commence expeditiously.

- The women made a request that the vulnerable/PLWD should be considered for employment during project implementation.

| Public participation “Baraza” Session |  |
| --- | --- |
| Public participation “Baraza” Session |  |
| Focused Group Discussion with women and Youth |  |
| Key interview with the Mikameni Primary school and the community |  |

The table below presents the issues /comments raised by the stakeholders during the public meeting and the responses given by the Proponent and the Consultant.

| No | Organization/Designation | Issues/comments discussed |
| --- | --- | --- |
| 1. | Mr Musevi enquired whether the power from the minigrid will be sufficient to run high power consuming machines e.g welding, posho mills and water pumping. | In response, the consultant assured the community members that the power generated by the mini grid will be sufficient for both domestic and commercial use. The power will equal the hydro-power one. |
| 2. | Mr Festus was concerned if the baseline measurements results might hinder the project from being implemented. | In response, the consultant informed the participants that the measurements taken are for environmental monitoring process during project operation period. The results will not stop the project from being implemented. |
| 3 | Mr Solomon wanted to know the project timelines. | The consultant explained that public participation is part of Environmental impacts assessment and that ESIA is the last process before a project is implemented. He added that the proponent will set the timelines upon receiving NEMA License. This might take 6 months or so. |
| 4 | Mr Mgozo enquired on how power will be distributed around the area and distance | . In response, the consultant informed him that power will be generated from the project site (400m from the shopping centre) and distributed to an average distance of 1.5km radius around the area. The Consultant further informed him that the project has an additional component for installation of standalone solar systems which will be used to electrify institutions and areas outside the 3km diameter zones. The Consultant clarified that this additional component will be provided at a later stage. |
| 5. | Mrs Christine was concerned with the connection fee and monthly charges of the electricity. | In response, the consultant informed her that every household connected to electricity will have their own electricity meter, every household will be charged as per their consumption. Connection fee will be 1000 ksh. |

## Disclosure of ESIA to the Stakeholders

The final ESIA report will be shared with the stakeholders by way of making it available to the target PAPs and other interested parties. The ESIA report will be shared through the county headquarters (a copy will be availed) or will be accessible through the CREO office and KPLC website. In addition, a copy of the ESIA should be availed by CREO to the chief’s office for access by the local community and other stakeholders.

The findings of the ESIA will be shared or disseminated to the target community in a culturally appropriate format such as using local language and through public meetings and focus group discussions.

## Stakeholder Engagement and Grievance Management Post ESIA

During implementation of the project or construction phase, stakeholder engagement will be progressed to ensure the community and other stakeholders are kept abreast of the progress of the project. For the target community this will take the form of meetings and focus group discussions between local community and the contractor which will also act as forums for the community to ask questions or provide feedback. Therefore, the contractor will prepare a stakeholder engagement plan to guide on the engagements with various stakeholders guided by the Stakeholder Engagement Plan prepared during ESIA

### Objectives and Principles of Stakeholder Engagement

Stakeholder engagement is the basis for building strong, constructive, and responsive relationships that are essential for the successful management of a project's environmental and social impacts.

In order to ensure effective engagement and consultation of all stakeholders, the contractor and the proponent KPLC will apply the following principles.

- Ensure the affected persons are provided opportunities to express their views on project risks, impacts and mitigation measures, and response provided.

- Begin consultations early even before construction begins because there is a lapse of time between ESIA consultations and implementation time. Identification of environmental and social risks and impacts should continue an ongoing basis as risks and impacts arise.

- Consultations should continue in a manner that is transparent, objective, meaningful and allow for ease in accessing information in a culturally appropriate local language(s) and format that is understandable to affected and interested persons.

- Consultations with affected persons and interested parties should avoid manipulation, interference, coercion, or intimidation.

- Consultations should also pay attention to the needs of VMGs, vulnerable individuals and households.

The contractor shall identify the stakeholders early and consider appropriate methods for engaging them. The stakeholder engagements will be reported to KPLC on monthly basis alongside the construction progress reports

## summary FEEDBACK RECEIVED DURING focused group discussion

The Focus Group Discussions were held with Men, Women and the Youth as indicated in Table 5-4;

Table 5-4: FGD dates and attendance

| Group | Date | Attendance | Venue |
| --- | --- | --- | --- |
| Men | 28th September 2021 | 7 | Kwa Dzombo shopping Centre |
| Women | 28th September 2021 | 24 | Kwa Dzombo shopping Centre |
| Youth | 28th September 2021 | 14 | Kwa Dzombo shopping Centre |

The key concerns and expectations that were raised during the FGDs have been summarized below in chapter 4 and the table below;

| Groups | Issues/comments discussed |
| --- | --- |
| Men | - The men confirmed that they were fully aware and well conversant with of the project. They added that they are currently using very expensive options for lighting and charging of phones e.g. M-Kopa and D-Lights. - The project could impact men the community positively, it will lead to business growth in the area, improve communication (phone charging), lighting of houses, create employment and improved security in Kwa Dzombo. - They were afraid that the project might lead to increase in social issues e.g drug abuse among the youth due to daily wages and new people taking their wives. - The project should minimise the negative impacts by sensitizing the community, coming up with a working Grievance redress committee and the construction process should be supervised/monitored. - Main Challenges faced by men in the community include; Lack of water, they fetch water from Kwa Nyanje water pan (6km away) and Masinga water pan (15km away), and Human-wildlife conflict-Elephants from Tsavo National Park. - According to the men, community priority needs in the order of priority are: - Improvement and renovation of Mikameni Primary school. - Water supply to area residents |
| Women | - The women reported they had heard about the project before and feel they knew what it was about. - The project is worthwhile because it would benefit them. They emphasized that the project would lead to business growth in the area and availability of cheap electricity. They stated that the project negative impacts can be mitigated significantly to negligible levels hence the development should process. - The women were confident that the project would not have a negative impact on the community. - The women want to be involved in the project, particularly in terms of job opportunities both direct and indirect. - Female-headed households face no unique challenges apart from lack of resources to take care of the family. Poverty is the main concern. - According to the women, the community priority needs in the order of priority are: - Electricity. - Water, there is scarcity of water in the area. - Maternal health care facilities, there is high number of mortalities due to lack of maternal health care - They suggested that women and vulnerable persons in the community should be given the first priority for employment. |
| Youth | - The youth had heard of the project and they understood it. - The projects will create job opportunities, business growth and curb on insecurity. - Power distribution will make it easier for businesses that rely on electricity to operate, such as barber shops, and that there will be lighting at night. - Providing lighting in the community, the project will minimize/avoid negative impacts. - By providing lighting in the community, the project will reduce/theft insecurity in the area - They were concerned with provision of employment to the youth and how payment will be made after the project is completed, the individuals involved in wiring of their houses. - Employment is the top priority for youth. The youths lack of capital to put up businesses followed by provision of free education. |

# IMPACT ASSESSMENT AND MITIGATION MEASURES

## Introduction

This section provides an assessment of potential environmental and social impacts from the proposed Projects as well as the proposed mitigation measures to avoid, reduce, remediate or compensate for potential negative impacts and to enhance positive impacts. A description of the assessment methodology used to assess the significance of potential impacts, taking into account impact magnitude and sensitivity of receptors and resources affected, is provided below. To facilitate the reading of the ESIA, the same heading structure in terms of environmental indicators, receptors or resources affected by the project activities were considered as the ones used in the baseline and listed in section 6. All the mitigation measures identified in this chapter have been collated into the Environmental and Social Management and Monitoring Plan (‘ESMMP’) matrix. This is including Occupational Health and Safety.

## Impact Assessment Methodology

An impact is essentially any change to a resource or receptor brought about by the presence of the Project component or by the execution of a Project related activity. In general, the assessment of impacts will proceed through an iterative process considering four key elements:

- Prediction of potential impacts and their magnitude (i.e., the consequences of the development on the natural and social environment);

- Evaluation of the importance (or significance) of potential impacts taking the sensitivity of the environmental resources or human receptors into account;

- Development of mitigation measures to avoid, reduce or manage the potential impacts or enhancement measures to increase positive impacts; and

- Assessment of residual significant impacts after the application of mitigation and enhancement measures.

Where significant residual impacts remain, further options for mitigation may be considered and impacts re-assessed until they are as low as reasonably practicable for the Project and would be deemed to be within acceptable levels:

## Defining Impact

Impacts will be defined in a number of ways, including:

- Nature of impact: positive or negative;

- Type of impact: direct, indirect, or cumulative;

- Duration of impact: temporary, short-term, national, international

- Scale of impact: onsite, local, regional, national, international.

## Assessment of Significance

Criteria for assessing the significance of impacts will stem from the following key elements:

- Status of compliance with relevant Kenyan legislation, policies and plans and any relevant Kenyan or industry policies, standards or guidelines, as well as international best practice standards and guidelines;

- The magnitude (including nature, scale and duration) of the change to the natural or socioeconomic environment (e.g. an increase in coastal erosion, or an increase in employment opportunities), expressed, wherever practicable, in quantitative terms. The magnitude of all impacts is viewed from the perspective of those affected by considering the likely perceived importance as understood through stakeholder engagement;

- The nature and sensitivity of the impact receptor (physical, biological, or human). Where the receptor is physical, the assessment considers the quality, sensitivity to change and importance of the receptor. For a human receptor, the sensitivity of the household, community or wider societal group is considered along with their ability to adapt to and manage the effects of the impact; and

- The likelihood (probability) that the identified impact will occur. This is estimated based upon experience or evidence that such an outcome has previously occurred.

It is generally accepted that significance is a function of the magnitude of the impact and the likelihood of the impact occurring.

For this assessment, significance has been defined in Table 6-1 based on five levels described in table below;

Table 6-1: Categories of Significance

| Category | Significance |
| --- | --- |
| Positive impacts | Positive impacts provide resources or receptors, most often people, with positive benefits. It is noted that concepts of equity need to be considered in assessing the overall positive nature of some impacts such as economic benefits, or opportunities for employment |
| Negligible impacts (or Insignificant impacts) | Negligible impacts (or Insignificant impacts) are where a resource or receptor (including people) will not be affected in any way by a particular activity or the predicted effect is deemed to be ‘negligible’ or ‘imperceptible’ or is indistinguishable from natural background variations. |
| Minor | An impact of minor significance (‘Minor impact’) is one where an effect will be experienced, but the impact magnitude is sufficiently small (with or without mitigation) and well within accepted standards, and/or the receptor is of low sensitivity/value. |
| Moderate | An impact of moderate significance (‘Moderate impact’) is one within accepted limits and standards. Moderate impacts may cover a broad range, from a threshold below which the impact is minor, up to a level that might be just short of breaching a legal limit. Clearly to design an activity so that its effects only just avoid breaking a law and/or cause a major impact is not best practice. The emphasis for moderate impacts is therefore on demonstrating that the impact has been reduced to a level that is ALARP (as-low-as-reasonably-possible). This does not necessarily mean that ‘Moderate’ impacts have to be reduced to ‘Minor’ impacts, but that moderate impacts are being managed effectively and efficiently. |
| major | An impact of major significance (‘Major impact’) is one where an accepted limit or standard may be exceeded, or large magnitude impacts occur to highly valued/sensitive resource/receptors. An aim of ESIA is to get to a position where the Project does not have any major residual impacts, certainly not ones that would endure into the long-term or extend over a large area. However, for some aspects there may be major residual impacts after all practicable mitigation options have been exhausted (i.e., ALARP has been applied). It is then the function of regulators and stakeholders to weigh such negative factors against the positive ones in coming to a decision on the Project. |

For environmental impacts the significance criteria used in this ESIA is shown in Table 6-2:

Table 6-2: Overall Significance Criteria for Environmental Impacts

| Receptor sensitivity | Impact Magnitude |  |  |
| --- | --- | --- | --- |
|  | Low | Medium | High |
| Low | Minor | Minor | Moderate |
| Medium | Minor | Moderate | Major |
| High | Moderate | Major | Major |

For the social impact assessment, the perceptions of stakeholders, expressed as opinions around certain issues, can be as important as actual impacts. Consequently, the concept of perception is explicitly brought into the evaluation of significance after an impact is evaluated. When an impact is of significant stakeholder concern, this may be causing to raise the significance rating. This prompts the formulation of more rigorous and appropriate mitigation measures which focus on the source of the impact and also address stakeholder perceptions. The risk of not addressing stakeholder perceptions is that reputational damage could arise, resulting in the loss of a social licence to operate.

## Magnitude of Impact

The impact assessment describes what will happen by predicting the magnitude of impacts and quantifying these to the extent practical. The term ‘magnitude’ covers all the dimensions of the predicted impact to the natural and social environment including:

- The nature of the change (what resource or receptor is affected and how);

- The spatial extent of the area impacted, or proportion of the population or community affected;

- Its temporal extent (i.e., duration, frequency, reversibility); and

- Where relevant (accidental or unplanned events), the probability of the impact occurring.

For social impacts, the magnitude considers the perspective of those affected by taking into account the likely perceived importance of the impact, the ability of people to manage and adapt to change and the extent to which a human receptor gains or loses access to, or control over, socio-economic resources resulting in a positive or negative effect on their well-being (a concept combining an individual's health, prosperity, their quality of life, and their satisfaction).

## Sensitivity of Resources And Receptors

Sensitivities are defined as aspects of the natural or social environment which support and sustain people and the physical environment. Once affected, their disruption could lead to a disturbance of the stability or the integrity of that environment. For ecological impacts, sensitivity can be assigned as low, medium or high based on the conservation importance of habitats and species. For habitats, these are based on naturalness, extent, rarity, fragility, diversity and importance as a community resource.

For socio-economic impacts, the degree of sensitivity of a receptor is defined as ‘a stakeholder’s (or groups of stakeholders’) resilience or capacity to cope with sudden changes or economic shocks. The sensitivity of a resource is based on its quality and value/importance, for example, by its local, regional, national or international designation, its importance to the local or wider community, or its economic value.

## Likelihood

Terms used to define likelihood of occurrence of an impact are explained in Table 6-3 below.

Table 6-3: Explanation of Terms Used for Likelihood of Occurrence

| An impact with a |
| --- |
| High probability | Refers to a very likely impact | Refers to very frequent impacts |
| Medium probability | Refers to a likely impact | Refers to occasional impacts |
| Low probability | Refers to rare impacts | Refers to rare impacts |
|  | As far as one-time events (e.g., air emissions) or slowly developing effects are concerned (e.g., impacts on local life style) | As far as possibly recurring impacts are concerned, such as accident or unplanned events (e.g., traffic accident, fire) |

## Definition Of Mitigation Measures

Mitigation measures are developed to avoid, reduce, remedy or compensate for significant potential negative impacts, and to create or enhance potential positive impacts, such as environmental and social benefits. In this context, the term “mitigation measures” includes operational controls as well as management actions. These measures are often established through industry standards and may include:

- Changes to the design of the project during the design process (e.g., changing the development approach);

- Engineering controls and other physical measures applied (e.g., waste water treatment facilities);

- Operational plans and procedures (e.g., waste management plans); and

- The provision of like-for-like replacement, restoration or compensation.

For potential impacts that are assessed to be of major significance, a change in design is sometimes required to avoid or reduce the significance. For potential impacts assessed to be of moderate significance, specific mitigation measures such as engineering controls are often sufficient to reduce these impacts to ALARP (‘as-low-as-reasonably-possible’) levels. This approach takes into account the technical and financial feasibility of mitigation measures. Potential impacts assessed to be of minor significance are usually sufficiently managed through good industry practice, operational plans and procedures.

In developing mitigation measures, the first focus is on measures that will prevent or minimise potential impacts through the design and management of the Project rather than on reinstatement and compensation measures.

## Assessing Residual Impacts

Impact prediction takes into account any mitigation, control and operational management measures that are part of the project design and project plan. A residual impact is the impact that is predicted to remain once mitigation measures have been designed into the intended activity. The residual impacts are described in terms of their significance in accordance with the categories identified in Table 6-1 and Table 6-2 above.

Social, economic and biophysical impacts are inherently and inextricably interconnected. Change in any of these domains will lead to changes in the other domains.

## Key Social Impacts – PRE-Construction Phase

### Land Acquisition

The proposed project will entail the acquisition of a 1.214Ha land parcel for setting up the mini-grid. The land acquired may also be used to develop contractor facilities, worker’s camps and other ancillary facilities e.g., storage and sanitary facilities. Loss of land used by the communities for livestock grazing and farming may trigger land disputes. New settlements may arise due to migration of people to the centres near the mini-grid disrupting the existing community settlement patterns.

During the consultation, it was also reported that the community is not entirely dependent on the land for income. The land has minimal vegetation cover with the school besides it. After implementing the embedded controls, the impact magnitude is assessed to be minor.

#### Source of Impact and Overview of Baseline Conditions

- Additional employment opportunities may also be created for the local youth by the contractor.

#### Embedded/In-built Controls

Enabling the community to benefit from the project by supporting local projects e.g., improving education access by building more classrooms in Mikameni primary school.

##### Significance of Impact

The impact significance is assessed minor considering the community willfully allocated the land for project use.

#### Additional Mitigation Measures

The following additional measures may be recommended to minimise this impact:

- Providing skills-based training interventions, especially for self-employment to the young and unemployed. This will enhance their employability and create potential for income generation through self-employment;

- Procuring resources from the local sources so as to induce more employment in the supply chain.

- Community compensation in kind. The community identifying projects admissible in Water, Health and Education sector within a radius of 10 km. During the public meetings the community identified Mikameni primary school project for improvement by construction of additional classrooms.

### Impact on Way leaves

The project proponent will use existing access roads to set up the power distribution lines and will seek access from PAPs and clients in whose property they will undertake electricity connection to the power grid. Supply of electricity will involve passing of low voltage (LV) lines to connect the customers to power. It is estimated that a total of 10.77 km of LV circuit will be constructed.

#### Embedded/In-built Controls

The LV lines will be constructed mainly along the road reserve and along the boundaries to supply power.

##### Significance of Impact

The impact significance is assessed minor considering no acquisition of land is anticipated.

#### Mitigation measures

- Consultations with the community during construction of the low voltage lines

### Impact Related to Stakeholder identification and consultations

These impacts are associated with these risks:

- Inexhaustive stakeholder identification, stakeholder mapping and stakeholder information needs basis.

Mitigation measures

- Prior to construction works, identify and map all primary and secondary stakeholders (the various segments of the subproject area community – men, women, PWDs, elders, religious leaders, etc., community level CSOs, sub-county level CSOs with interest in the subproject, county level CSOs with interest in the subproject etc.).

- Assess the interest of each stakeholder category in the subproject

- Assess each stakeholder category’s subproject information needs at the various subproject phases

- Risks related to disclosure of appropriate information in line with the subproject phase

Mitigation Measures

- In consultation with the identified stakeholders, prepare a stakeholder engagement plan (SEP) that is based on their locations (maps) and their information needs at the various subproject phases

- Undertake timely and prior disclosure of relevant project information to the various stakeholder categories in line with their information needs and the project phase

- Carry out robust consultations with all identified community level (primary) stakeholders in a gender, intergenerational and culturally sensitive manner, using appropriate participatory consultative techniques

- Consult with other relevant (secondary) stakeholders (as appropriate) based on their information needs, project phase and the SEP

- Document the information disclosure and stakeholder consultation processes (including venues, dates, minutes of discussions detailing consultation agenda, issues/concerns raised for each agenda item, and responses by the implementing agency)

- Risks related to inadequate consultations with all segments of the community and exclusion of VMGs and vulnerable individuals and households in subproject activities and implementation structures

Mitigation measures

- Ensure adequate consultations prior to construction, and throughout the project cycle with all segments of the community and other relevant stakeholders. This should be based on the SEP, using appropriate consultation techniques

- Ensure all concerns or grievances raised are responded to in a timely manner.

- Risks related to establishment of subproject governance structures, e.g., selecting individuals into management or GRM committees who have not been elected by all segments of the community, or imposing people who are not trustworthy into community level leadership positions

Mitigation measures

- Consult with all segments of the community and agree on the criteria to be used to elect leaders into the subproject governance structures

- Facilitate each segment of the community to elect their representatives to the various governance structures based on the agreed criteria

- Train members of the various governance structures on their roles and responsibilities

- Risks related to exclusion of some stakeholder categories (VMGs, minority clans, disadvantaged individuals, women, youth, PWDs) from the consultation processes and the established subproject implementation structures

Mitigation measures

- Facilitate the various stakeholder groups to establish representative and proportionate subproject implementation structures (implementation committee, GRM Committee etc.) composed of people of integrity who have the interest of their stakeholder category at heart, while ensuring that there is no conflict of interest, e.g., one person should not represent the stakeholder category in more than one structure)

- Train the members of the implementation structures in their respective roles and responsibilities

- Sensitise the various stakeholder categories on the existence, roles and responsibilities of the various implementation structures

#### Embedded/In-built Controls

Stakeholder engagements regarding the project to get their views and consent done prior to construction works. The consultations include public barazas, focus group discussions and key informant interviews.

##### Significance of Impact

The impact significance would be major, however, if the mitigation measures are used the residue impact is minor.

## POSITIVE IMPACTS-CONSTRUCTION PHASE

### Impact on local Economy and Employment

The construction, operation and maintenance of the mini-grids will provide employment opportunities for skilled and unskilled labour. Receptors in the Social area of Interest that may be able to make the most of the direct and indirect employment opportunities in the project are those who have some level of experience in formal employment, as well as those who have gained a basic education. This will be a source of income for the labourers. Where possible, construction materials will be sourced locally in order to promote local businesses.

Thus, anticipated benefits of the Project include Direct employment opportunities mainly during construction of the mini-grids; indirect employment generated by the procurement of goods and services for the Project; induced employment related to jobs ensuing from the expenditure of incomes associated with direct and indirect. The local community is likely to benefit from the economic opportunities to be created from the following:

- Civil works during construction phase including, construction of solar PV module mounting area,inverter room, internal roads, laydown areas, labour camp, distribution line,

- Self- employment options for individuals possessing vocational or technical training skills like electricians, welders, fitters etc;

- Contracting opportunities for local’s residents including men, women and youths. During the public meeting the community insisted that all the unskilled labour force must be given to the locals.

- Creation of indirect employment for local community through establishing small shops like tea stalls, supply of intermediate raw materials, repair outlets, hardware stores etc. However, these are likely to be temporary.

The area is characterised by major unemployment. This has affected the community members including the youths, men and woman as reported during Focused group discussion sessions. Thus, the contractor should develop and implement an employment management plan to promote local content. This will ultimately resolve conflict which can be arise if the community feels left out in employment opportunities.

#### Impact Significance

The impact significance will be moderate due to the high impact magnitude and the low receptor sensitivity. Due to expected limited job opportunities, a few locals will get jobs at the site that will impact their lives substantially.

#### Enhancement Measures

- A significant segment of labour requirement during the construction phase will be sourced locally. While, the significance of the impact on economy and employment opportunities during the construction phase is understood to be positive, the following measures should be put in place to ensure that the local community receives maximum benefit from the presence of the project;

- Preference should be provided to local labour, sub-contractors or suppliers to pass on maximum economic benefit locally;

- Preference should be provided to the vulnerable population in the Study Area;

- The project proponent will establish a mechanism to audit sub-contractors and suppliers with respect to compliance of utilizing local labour and resources.

## Key NEGATIVE Environmental Impacts – Construction phase

### Change in Land Use

The study area consists of communal land with patches of open scrubland. The distributions lines will be laid by Kenya Power. The distribution line will be laid within 1.5km radius from the mini-grid. The land procured for the project site was uncultivated, and undeveloped. During consultation, it was established that the land belongs to the community in Mikamini Location/Kwa Dzombo area. The community has since offered to the land in kind for project use. The establishment of the mini-grid will convert communal land to electrical use for long term.

For the purpose of assessment of impacts on land use of the area, the following project activities leading to an alteration in land use of the area during construction phase have been considered:

- Land Acquisition for the mini-grid, wayleaves and construction camp site.

- Installation of PV modules;

- Establishment and operation of temporary structures such as temporary site office and store yard.

The land use receptor sensitivity criteria will be low. This is due to the fact that there will be visual change upon installation of the mini-grid. There is no major dependency for grazing or agriculture on the land offered for the project. The magnitude criteria of this impact will be medium because there will be noticeable of change over the restricted site area. The change may be medium to long term and is reversible.

#### Embedded/In-built Control

- The construction activities will be restricted to within the allocated land and the immediate surroundings only.

- After construction work, any land taken for a temporary basis for storage of material will be restored to their original form.

- The existing earth roads at Kwa Dzombo will be used for access to the project site.

#### Significance of Impact

The overall impact significance on land use will be Moderate. This is the case due to the fact that the receptor sensitivity is medium and the impact magnitude is medium.

#### Additional Mitigation Measures

- On completion of construction activities, land used for temporary facilities such as store yard should be restored to the extent possible;

- The land use in and around permanent project facilities should not be disturbed.

- Construction activities should be restricted to the designated area.

### Impact on Topography

The topography of the project site is slightly sloppy with mild undulations.  There are no water bodies that pass though directly the proposed project site. Typically, solar power projects do not undertake levelling of topography and since the proposed project, along with the access road, is mostly on a flat terrain the receptor sensitivity has been assessed to be low.

Due to undulating topography, study area may exhibit presence of micro drainage channels. Therefore, the impact magnitude has therefore been assessed as minor.

#### Embedded/In built Control

The contractor will be instructed to avoid any unnecessary changes in the topography.

#### Significance of Impact

The overall impact significance will be Minor. This because the impact magnitude is low and there will be no major changes to the topography and the receptor sensitivity is low.

#### Additional Mitigation Measures

- Appropriate number of cross drainage channels should be provided during construction to maintain flow in existing natural channels.

- Disruption/alteration of micro-watershed drainage pattern should be minimized to the extent possible.

### Impact on Soil Environment

#### Project Phases and Associated Activities

For impact assessment, the following phases of the project cycles were considered for potential impacts on the soil environment. The phase wise project activities that may impact the environment are described below:

Construction Phase

- Vegetation clearance and top soil removal;

- Storage of oil and lubricants onsite;

- Soil Erosion;

- Storage of construction materials; and

- Disposal of different type of waste generated from the temporary project site.

Operation and Maintenance Phase

- Storage of oil and lubricants onsite;

- Disposal of municipal solid waste and waste water from site office; and

- Storage of waste materials onsite.

Decommissioning Phase

- Removal of PV modules;

- Removal of associated infrastructure including battery and generators.

#### Significance of Impacts

The significance of the impact to the soil will be minor due to the nature of the works and the fact that construction activities will be confined in the small project area.

#### Additional Mitigations

- Vehicles will utilize the existing roads to access the site;

- No unauthorized dumping of used oil and other hazardous waste should be undertaken at site;

- All waste should be stored in a shed that is protected from the elements (wind, rain, storms, etc.) and away from natural drainage channels;

- Solid waste should be Segregated in color coded waste receptacles.

- In case of accidental/unintended spillage on small area, the contaminated soil should be immediately collected and stored as hazardous waste;

- Compacting of loose soil in excavated areas.

- Enclose the construction site and protect the soil to prevent the waste soils and other debris from being washed away by surface runoff and wind.

- All dug up soil that is not needed on-site to be removed promptly and disposed of to appropriate areas.

- Re-use the dug-up soil in backfilling and landscaping.

- Any soil potentially contaminated by chemicals, oils, fuels to be collected and disposed of by a NEMA authorized waste handler

- The contractor shall avoid ground-breaking during the seasons of high rainfall to avoid erosion.

- Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled.

- The contractor should ensure that construction related impacts like erosion and cut slope destabilizing should be addressed through landscaping and grassing, carting away and proper disposal of construction materials

- Use silt traps where necessary

### Impact on Air Quality

The assessment with respect to air quality of the study area has been done for the following project activities:

- Fugitive emissions from site clearing, excavation work, material handling etc.;

- Fugitive emission from traffic movement;

- Exhaust emission from operation of machineries like pile drivers, vehicles; and

- Point source emission from diesel generator.

#### Embedded/in-built control

Vehicle engines need to be properly maintained to ensure minimization in vehicular

emissions.

#### Significance of Impact

There are few Receptors (settlements) within 500 m of the project site and the impact magnitude will be medium and sensitivity medium hence the impact significance will be moderate.

Sensitive receptors of air and emissions were identified by observation during field visit to project site. They were noted to be mainly residential and commercial in nature. The distances from a source that dust impacts can occur is highly site specific and will depend on the extent and nature of incorporated mitigation measures, prevailing wind conditions, rainfall and the presence of natural screening. Due to the variability of the weather, it is impossible to predict what the weather conditions will be when specific construction activities are being undertaken. Therefore, the assessment of construction dust impacts is typically qualitative.

#### Additional Mitigation Measures

- Spraying water on soil before excavation and periodic access road wetting to reduce nuisance dust levels.

- Visual inspection of dust pollution from roads and the construction site and appropriate intervention if dust levels are high.

- Speed restriction of construction vehicles to a speed of 10-15km/h or less on the site and on the access roads to the site.

- Maintenance and servicing of machines and engines off-site.

- Grievance procedure for dust complaints.

- The use of appropriate Personal Protective Equipment (PPE) such as dust masks, in particular, for construction workers.

- All construction materials will be transported in designated trucks which will be covered.

### Impact on Ambient Noise

As most of the noise generating activities will be performed within the site area, construction activities will likely have a small to insignificant incremental impact on the existing noise levels. The sources of noise in the construction phase include construction activities, operation of generator sets and movement of vehicles. There will also be increased noise levels because of increased anthropogenic movement in the area.

The main receptors will be the Kwa Dzombo shopping centre and Kamunyunyi seasonal river and which is located 100m from the site, there are some residents within the 500m from the site and will most likely be affected by increasing noise levels. The receptor sensitivity is therefore considered as medium. Impact magnitude is considered to be minor to medium considering the construction period of the project that will last for not more than 12 months and proximity to Kwa Dzombo shopping centre.

#### Assessment Criteria for Impact on Ambient Noise

The assessment with respect to ambient noise quality of the study area has been done for the following project activities: construction activities including site preparation, piling work, construction of ancillary facilities, transportation of construction materials, machinery and personnel, and operation of generator sets.

#### Embedded/in-built control

Normal working hours of the contractor to be defined (preferable 0800hrs to 1700hrs). If work needs to be undertaken outside these hours, it should be limited to activities which do not generate noise.

#### Significance of Impact

The impact significance has therefore been assessed moderate. This due to the fact that the impact magnitude is low and the receptor sensitivity is medium. The site is on very close proximity to a few residential houses nearby and the shopping centre.

#### Additional Mitigation Measures

- Only well-maintained equipment should be operated on-site;

- If it is noticed that any particular equipment is generating too much noise then lubricating moving parts, tightening loose parts and replacing worn out components should be carried out to bring down the noise and placing such machinery far away from the households as possible;

- Machinery and construction equipment that may be in intermittent use should be shut down or throttled down during non-work periods; and

- Minimal use of vehicle horns and heavy engine breaking in the area needs to be encouraged.

- Construction machineries should be maintained regularly to reduce noise resulting from friction;

- Normal working hours of the contractor to be defined (preferable 8 am to 5pm). If work needs to be undertaken outside these hours, it should be limited to activities which do not generate noise;

- Sensitize construction truck drivers to switch off vehicle engines while offloading materials.

### Visual Intrusions and Changes in Landscape Impact

The project site is located on a slightly sloppy area, slopping towards the east and western side. There will be no significant change to visual quality of the area resulting from development or change in land use that will alter the landscape. Changes in the visual landscape will range from construction phase to commissioning of the mini-grid and associated structures and further during operations. This Project is the first major solar power Project in the vicinity of project area and the new development will have impact on the surrounding area.

The project area is primarily a rural area and with agriculture and animal keeping as a primary activity. Although the solar panels, inverter and associated components would be manufactured off site and the construction phase would be relatively short-term in duration (less than one year), it would still require large number of equipment or infrastructure when being erected such as dumpers and transportation vehicles on site. Additionally, the presence of bare soil along the access roads would increase the potential visual impact. The significance of the visual impacts will reduce at increasing distance from the development.

The construction of the mini-grid sites may involve the site clearance of vegetation (minimal vegetation at the site) and other natural attributes. The installation of the solar PV panels and the resulting glare from the sun will make it a standout feature from the natural surroundings and this would the lower the visual appeal of the area.

Even though the Mini grid facilities will be small, their geometric and sometimes highly reflective surfaces may have visual impacts. However, being visible is not necessarily the same as being intrusive. Aesthetic issues are by their nature highly subjective.

#### Embedded/In-built Control

Proper siting decisions can help to avoid aesthetic impacts to the landscape. The project site is located in open area with minimal settlement around besides the dispensary and residential homes.

#### Significance of Impact

Construction activities will mainly be inside the site footprint and will have medium sensitivity on the present visual environment. The sensitive receptors include the Kwa Dzombo dispensary and the residents near the site. The impact magnitude will however be low hence the visual change during construction phase will be assessed as of minor significance.

#### Additional Mitigation Measures

The following mitigation measures will have to be implemented to minimise potential visual impacts during the construction phase:

- The extent of the labour camp and storage area should be limited in area to only that which is essential;

- Minimize presence of ancillary structures on the site and minimize roads disturbance;

- Upon completion of construction work, areas utilized for labour camp, storage area to be restored to original form.

### Impacts on Waste Generation and Soil Contamination

General construction waste generated onsite will comprise of concrete, steel cuttings/filings, packaging paper or plastic etc. solid wastes consisting of food waste, plastic, glass and waste paper will also be generated by the construction workforce. A small proportion of the waste generated during construction phase will be hazardous and will include waste fuel, grease and waste oil containing rags. Therefore, the receptor sensitivity has been assessed as medium.

The impact magnitude has been assessed as low since the proponent has managed other solar power projects as well and has effective management systems for waste and hazardous substances being generated or utilized during the project life as part of their Environmental and Social Management Framework.

#### Embedded/in-built control

Hazardous material and waste should be properly labelled, stored onsite at a location provided with impervious surface and in a secondary containment system.

#### Significance of Impact

The impact significance for waste generation and soil contamination has been assessed as minor. Given the low sensitivity of the surrounding areas and the medium magnitude of the potential consequences of soil contamination, the potential impact significance is rated as minor.

#### Additional Mitigation Measures

- Contractor should ensure that no unauthorized dumping of used oil and other hazardous waste is undertaken at the site;

- Designated areas should be provided for Solid Waste and daily collection and period disposal should be ensured;

- Construction Waste should be stored separately and be periodically collected by an authorized treatment and storage facility;

- All waste should be stored in a shed that is protected from the elements (wind, rain, storms, etc.) and away from natural drainage channels;

- A log book should be maintained for quantity and type of hazardous waste generated; and

- In case of accidental/unintended spillage, the contaminated soil should be immediately collected and stored as hazardous waste.

### Impacts on Water Resources and Water Quality

During construction, excavation activities will involve soil exposure which results in soil erosion due to wind and surface runoff due to rains. Seepage from spilled fuels and oils and leaking machinery can also negatively impact groundwater water which could lead to potential contamination. The people in Kwa Dzombo area use a water pan located in Kwa Nyanje as the main source of water and care must be exercised to avoid any pollution to the water source.

#### Embedded/In-build Control

- Appropriate remedial measures shall be implemented by the contractor in the event of erosion.

- Infrastructure shall be designed to ensure that contaminated run-off does not reach watercourses.

- In the event of an oil spill the procedures contained in the emergency response plan of the contractor will come into effect.

#### Significance of Impact

Generally, due to the localized area of impact, the overall significance of the related impacts on water quality is considered to be minor, provided the necessary mitigation/ management measures are implemented.

6.12.8.3 Additional Mitigation Measures

Measures shall be put in place to minimize erosion and sediment mobility, especially during construction. These measures include:

- Clear the necessary areas only.

- Appropriate remedial measures shall be implemented by the contractor in the event of erosion.

- Infrastructure shall be designed to ensure that contaminated run-off does not reach watercourses.

- In the event of an oil spill the procedures contained in the emergency response plan of the contractor will come into effect.

- No vehicle maintenance and service shall be done at project site but in approved garages or service stations to avoid any possible oil and fuel spills that could contaminate soils and possibly ground water quality.

- Ensure that potential sources of Petro-chemical pollution are handled in such a way to reduce chances of spills and leaks.

- Construction activities to avoid any unchanneled flow of water at the site

- Storage areas that contain hazardous substances should be bundled with an approved impermeable liner and provision for a pit to be made in case of oil spill.

- The excavation and use of rubbish pits during construction should be strictly prohibited.

- A waste disposal area should be designated within the active construction area and this should be equipped with suitable containers i.e., skips or bins of sufficient capacity and designed to contain and prevent refuse from being blown by wind,

- Areas contaminated by spilled concrete and/or fuels and oils leaking from vehicles and machinery should be cleaned immediately.

- The contractor to source for alternative source of water for construction purposes to avoid potential conflict with the community

## Key Social Impacts – Construction Phase

### Impact on Occupational Safety and Health

The construction activities include site preparation, infrastructure utilities installation, building structures. As a result, will be potential impacts on workers’ health and safety due to exposure to risks through construction activities that lead to accidents causing injuries and death. The most probable risks cause of accidental death and injury are:

  - Safety risks such as: tripping; falling due to working at heights; potential fire due to hot work, smoking, failure in electrical installations; electric shocks.

  - Health risks: Injuries such as: lifting, lowering, pushing, pulling and carrying; temporary or hearing loss which usually comes from noise generated from machinery used for excavation or piling work and from compressors and concrete mixers etc.; heat stress and working during high temperatures

  - Occupational hazards due to dust and noise pollution from operating of heavy machinery and vehicular movement in the project sites.

  - Safety risk due to working at heights during installation of power lines.

  - Risks of road accidents during the transportation of material and equipment to the project sites owing to the poor road network leading to Kwa Dzombo village.

#### Embedded/in-built control

- All construction activities will be carried out during daytime hours and vigilance should be maintained for any potential accidents;

- Personal Protective Equipment (PPEs) including safety shoes, helmet, goggles, ear muffs and face masks;

- Training of the workers on climbing techniques, and rescue of fall-arrested workers;

- Excavated areas should be temporarily fenced to avoid unauthorized access to outsiders and wildlife.

#### Significance of Impacts

The impact on occupational health and safety during the construction phase is evaluated to be of moderate significance. All the construction activities will be confined at the project site hence high sensitivity and low magnitude.

#### Additional mitigation measures

- All workers (regular and contracted) should be provided with training on Health and Safety management system of the contractor during construction stage and EHS policies and procedures during the operation stage;

- Obtain and check safety method statements from contractors;

- Monitor health and safety performance and have an operating audit system; and

- Permitting system should be implemented to ensure that lifting equipment are operated by trained and authorized persons only;

- Appropriate safety harnesses and lowering/raising tools should be used for working at heights;

- All equipment should be turned off and checked when not in use; and

- A safety or emergency management plan should be in place to account for natural disasters, accidents and any emergency situations.

### Community Health and Safety

The receptors for impacts on community health and safety include settlements in the close proximity of the project which will be exposed to health impacts from the project activities. The construction phase activities such as installation of solar panels, construction of distribution lines and movement of material and personnel may result in impacts on the health and safety of the community.

Construction activities will involve the use of machinery and installation of distribution power

lines. Furthermore, the movement of material and personnel via the access roads may result in harm to human life or livestock due to accidents. The major community health and safety risks include structural failure of project infrastructure e.g., fire safety and management of emergency situations.

Fire hazards are also likely to occur especially when precaution measures are not taken to account. Smoking is one of causes of fires and this can happen if cigarette butts are left carelessly. Additionally, keeping of fuels onsite during construction can be a potential cause of fire. This impact is evaluated to be of moderate significance. All the construction activities will be confined at the project site hence high sensitivity and low magnitude

Currently at the site there is not sanitary waste system (toilet) except one that is being constructed for the dispensary. There is need to dispose sanitary waste in manner that will not pose health hazards to the workers and the community. The receptor sensitivity is medium and low magnitude, hence Minor significance.

#### Embedded/in-built control

Consultations with the proponent team and policy review indicated that the following embedded/in built control measures will be put in place during the construction phase;

- The excavated areas will be properly fenced for safety and sign boards in local languages will be put up;

- No hazardous waste or any waste be stored within the site for long periods of time and be in contact with the soil in order to prevent against ground water contamination

- The truck drivers carrying construction machinery and materials will be instructed to drive within speed limits with careful consideration for village traffic;

- Create awareness to the construction workers on potential fire hazards

- Provision of firefighting equipment (extinguishers) on site during construction.

- No smoking shall be done on construction site

- ‘No smoking’ signs shall be posted at the construction site

- A fire evacuation plan must be posted in various points of the construction site including procedures to take when a fire is reported.

- Construct /install pit latrines for both genders and clearly mark.

- Movement of heavy equipment and construction materials will be regulated during peak hours (0900hrs to 0500hrs).

#### Significance of Impact

Impact significate is rated as moderate considering the high impact magnitude and low receptor sensitivity.

#### Additional Mitigation Measures

The following risk mitigation measures are suggested to minimize the risks/ hazards of construction activities onsite;

- Developing an onsite Environmental and Social Management System (ESMS) and EHS Policy by the contractor

- Ensuring that the sub-contractor agreements that the developer enters into require all contractors to possess an EHS plan with provisions for monitoring of the EHS performance of contractors and their workers;

- As part of the stakeholder engagement and information disclosure process, providing an understanding to the community concerning the activities proposed to be undertaken and the precautions being adopted for safety; and

- Implementing the existing grievance redress mechanism.

### Labour Influx

The nature of the project will require technical skills that may not be all available in the project areas. This will require movement of construction workers into the project community. With an increase in population of the project area, the social set up may be affected resulting to different negative social impacts such as competition for resources such as water, illicit behaviour and crime (including prostitution, theft and substance abuse).

#### Significance of Impact

The significance of labour influx is considered to be minor because the receptor sensitivity will be medium and the impact magnitude is low. However, except for the technically skilled personnel, most of the labour is expected to be sourced locally.

#### Additional Mitigation measures

- In contract documents for the Contractor, MOE/KPLCshould make explicit reference to the need to abide by Kenyan law, international best practice and the ratified ILO conventions and MOE’s policies in relation to health and safety, labour and welfare standards.

- In selection of a Contractor, MOE/KPLCshould refer to past performance in similar assignments as an indicator of future performance with respect to worker management, worker rights, health and safety as outlined in Kenyan law and international standards.

•	Regular checks by MOE/KPLCshould be undertaken to ensure the relevant labour laws and occupational health and safety plans are adhered to at all times.

•	The contractor should put in place mechanism to ensure no employee or job applicant is discriminated against on the basis of his or her gender, marital status, nationality, ethnicity, age, religion or sexual orientation.

•	The Contractor will put in place a worker grievance redress mechanism accessible to all workers, whether permanent or casual, directly or indirectly employed. The Proponent worker grievance mechanism shall be open to the Contractor workforce in the event that their grievance is not adequately resolved by their direct employer. The Proponent will then have the authority to act to resolve this grievance.

•	Carry out surveillance to ensure that no children are employed in the project, and to the extent possible by third parties related to the project and primary suppliers where such risk may exist

### Increase in competion for scarce resources and strain on public utilities

The influx of workers in the area is expected to lead to increase in demand for public amenities such as hospitals, transport, schools water resources etc. This could lead to a loss of access to these services by locals especially those who could be among the vulnerable categories. Due an increase in demand, cost of housing near the sites will disadvantage the locals.

The nature of the project will require technical skills that might not be available in the community. This might require movement of construction workers into the community. It is expected that technically skilled personnel might be sourced from outside the community while the unskilled labor is expected to be sourced locally. It is therefore a possibility that the neighboring communities might go out looking for opportunities in project area thus creating competition.

#### Embedded/In-build Control

The contractor to ensure reduction of labor influx by tapping into the local workforce to the extent possible and recruitment of local workforce to the extent possible especially unskilled and semi-skilled jobs

#### Significance of Impact

#### The significance of this impact is considered to be minor because the receptor sensitivity will be medium, and the impact magnitude is low.

#### Additional Mitigation Measures

- Consultations with and involvement of local community in project planning and other phases of the project

- Awareness-raising among local community and workers on the need to have a good /cordial working relation

- Sensitization/awareness to workers regarding engagement with local community.

- Contactor shall make provision to provide resources needed by the workers if the need for such resources may result to competition e.g., water

- Establishment and operationalization of an effective Grievance Redress Mechanism accessible to community members

- The contractor and the project/community grievance redress committee to work closely address complains raised on time.

- Gender considerations in employment opportunities

- Appropriate compensation for work done

- Respect for community values/culture

- Prompt payments as per the contractual agreements/terms

### Child labour and forced labour

Implementation of the Kwa Dzombo project could lead to increased opportunities for the host communities to sell goods and services to the incoming workers. This can lead to child labour to produce and deliver these goods and services, which in turn can lead to increased cases of school truancy and dropout.

During construction of the mini-grid the risk of forced labor is likely to occur and precaution is need to safe guard the community from being subjected to forced labor. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

#### Significance of Impact

The impact is rated minor. This is based on low sensitivity of the receptor and medium magnitude of the impact.

#### Mitigation measures

- The contractor should develop a code of conduct to ensure children are protected from any negative impact from the construction works.

- The contractor should strictly hire people who are above 18yrs and ensure they provide their Identity Cards.

- The contractor shall ensure every worker under their jurisdiction signs a document committing themselves to the protection of the area children.

- The Contractor must adhere to the employment Act which outlaws any form of forced labour

- The Community to report any form of forced labour at the site

- The Contractor to ensure that all workers have a national ID card or documentation to show they are adults (above 18 years).

### Impacts on Cultural Heritage

Cultural and paleontological artifacts and cultural landscapes may be disturbed by the construction of the mini grid facilities. These could include community burial sites, sacred shrines. It is expected that a number of workers will be on-site during project construction of the project including skilled, semi-skilled, and unskilled personnel. During the consultation and field survey, no cultural artefact was established at the proposed project site.

#### Significance of Impact

Based on the analysis provided above, impacts on cultural heritage during the construction phase will be Minor considering low sensitivity of the receptor and low magnitude of the impact.

#### Additional Mitigation measures (Execution of a Chance Find Procedure)

In order to minimize the potential for impact to sub-surface cultural archaeological material, the proponent should establish a Chance Find Programme which includes the following provisions:

- A chance find can be reported by any member of the Project. Accordingly, if a chance find is encountered, the first course of action is to stop work in the vicinity of the find. Then the following steps will be undertaken:

  - Inform site supervisor/foreman.

  - Install temporary site protection measures (warning tape and keep off signs).

  - Inform all personnel of the Chance Find if access to any part of the work area is restricted.

  - Establish a localized no-go area needed to protect the Chance Find.

  - The National Museum of Kenya will be contacted to perform a preliminary evaluation to determine whether the Chance Find is cultural heritage and if so, whether it is an isolate or part of a larger site or feature.

  - Artefacts will be left in place when possible; if materials are collected, they will be placed in bags and labelled by an archaeologist and handed over to the National Museum of Kenya; no Project personnel are permitted to take or keep artefacts as personal possessions.

  - Document find through photography, notes, GPS coordinates, and maps (collect spatial data) as appropriate.

  - If the Chance Find proves to be an isolated find or not cultural heritage, the specialists brought in from the National Museum of Kenya will authorize the removal of site protection measures and activity in the vicinity of the site can resume.

  - If the archaeological specialists from National Museum of Kenya confirm the Chance Find is a cultural heritage site, they will inform the project team and initiate discussions with the latter about treatment.

  - Prepare and retain archaeological monitoring records including all initial reports whether they are later confirmed or not.

  - Develop and implement treatment plans for confirmed finds using the services of qualified cultural heritage experts.

  - If a Chance Find is a verified cultural heritage site, prepare a final Chance Finds report once treatment has been completed.

  - While investigation is on-going, co-ordinate with on-site personnel keeping them informed as to status and schedule of investigations, and informing them when the construction may resume.

  - If mitigation is required, then expedient rescue excavations will be undertaken by the National Museum of Kenya specialist, except in the case that the chance find is of international importance (i.e., Critical Cultural Heritage). If an archaeological site of international importance is encountered special care will be taken and archaeologists with the appropriate expertise in addressing the find will be appointed.

### Gender Based Violence, SEA & SH

Gender Based Violence (GBV), Sexual Exploitation and Abuse (SEA) may be committed against the communities by the construction workers and by staff during the operation and maintenance of the mini-grids. Incidences of Sexual Harassment (SH) may occur among the staff during construction, operation and decommissioning phases of the project. During the FGD with the women, they made it clear that they do not experience GBV within their community unless it arises during the project implementation. This may be experienced while the women are searching for jobs and those giving the jobs may ask for sexual favours.

#### Significance of Impact

There is no incident of gender-based violence in Kwa Dzombo as identified during FGD with Men, women and youths. However, it cannot be ruled out during project construction phase. Thus, the significance of this impact is considered to be Minor considering low sensitivity of the receptor and low magnitude of the impact.

#### Mitigation measures

- Prepare an Awareness Raising Strategy, which describes how workers and local communities will be sensitized to GBV risks, and the worker’s responsibilities;

- Identify GBV Services Providers to which GBV survivors will be referred, and the services which will be available;

- Elaborate GBV Allegation Procedures i.e. How the project will provide information to employees and the community on how to report cases of GBV breaches to the GM.

- An Accountability and Response Framework, to be finalized with input from the contractor, should include at minimum:

    - GBV Allegation Procedures to report GBV issues to service providers, and internally for case accountability procedures which should clearly lay out confidentiality requirements for dealing with cases; and,

    - A Response Framework which has:

      - Mechanisms to hold accountable alleged perpetrators associated to the project;

      - The GM process for capturing disclosure of GBV;

      - A referral pathway to refer survivors to appropriate support services.

### Exclusion of VMGs, Vulnerable Individuals and Households

A significant risk associated with this project is the potential for the exclusion of Vulnerable and Marginalized Groups (VMGs), vulnerable and marginalized households and individuals including the elderly, PLWDs, widows, widowers, orphan-led households, minority clans/sub-clans from participating and or benefiting from the mini-grids project. VMGs participation and inclusion could be disadvantaged based on social identity, which may be across dimensions of gender, age, location, occupation, ethnicity, disability, sexual orientation and religion. There is potential risk of the exclusion of VMGS from the benefits and opportunities derived from the proposed mini-grid facilities.

The activities of component 1 envisages upon completion of the MG, that the relevant Implementing Agencies will connect customers from community facilities, enterprises and households to the electricity grid on a commercial basis under a market driven approach. There is a high likelihood that the targeted PAPs of the new electricity connections to the mini-grids network will be dominated by the local elites. This may lead to the exclusion of those without the financial resources to connect to the mini-grid electricity distribution network. This could result in a situation where a majority persons or households with adequate financial resources in the project area will be able to take advantage of the provision to connect to the electricity grid. This will negate a key objective of the project of overcoming energy poverty.

During the ESIA study the community identified those considered vulnerable in the community include:

- Single mothers

- Orphans and children under 5 years

- Persons Living with Disabilities

- The poor elderly people

#### Significance of Impact

Considering the high sensitivity of the VMGs identified in the project and high magnitude, the impact significance is considered to be major. However, it important to put into account the project site inhabited by the Maasai community and it is the minority group in Kwa Dzombo area.

#### Mitigation measures

- Participation will be through meetings with the different groups of the vulnerable people identified primarily to ensure that;

    - The VMGs are aware of the project and its impacts

    - The VMGs are Aware of any restrictions and negative impacts

    - Provide support to VMG participation arrangements in the project

- Confer with the VMGs at the outset on how they wish to be engaged

- Understand and respect local entry protocols as they relate to permission to enter a community

- Commit to open and transparent communication and engagement from the beginning and have a considered approach in place

- Ensure that all representatives of the contractor and Proponent staff carrying out the specific sub project investment including third party subcontractors and agents are well briefed on local customs, history and legal status, and understand the need for cultural sensitivity

- Regularly monitor performance in engagement

- Enlist the services of reputable advisers with good local knowledge

- Implement the existing grievance redress mechanism

### Risk of Communicable Diseases

The construction of the mini-grids will lead to increased migration of labour into the mini-grid sites. Local communities can be exposed to increased risk of communicable diseases such as HIV/AIDS, STIs and Covid 19 through risky behaviours involving job seekers and people employed on the project.

#### Significance of Impact

Based on the fact that the receptor sensitivity will be medium and the impact magnitude low, the impact significance will be Moderate pre-mitigation.

#### Mitigation measures

- The Contractor should develop and implement pre-employment screening measures for workers, which should include applicable diseases. Individuals found to be suffering from these diseases will need to be sensitized on prevention of transmission to others and management of the disease prior to mobilisation to site.

- The Contractor should develop and implement communicable disease policy and an information document for all workers directly related to the Project. The information document should address factual health issues as well as behaviour change issues around the transmission and infection of diseases.

- The Contractor will make condoms available to employees and communities neighbouring the site office during construction.

- All project personnel should be inducted on a Code of Conduct that gives guidelines on worker-worker interactions, worker-community interactions and development of personal relationships with members of the local communities.

- If workers are found to be in contravention of the Code of Conduct, which they will be required to sign at the commencement of their contract, they will face disciplinary action including dismissal from duty.

- Sensitize all community segments and project workers on Covid 19 and precautionary measures that need to be observed;

- Restrict site access to only Authorised persons; and

- Continuously adhere to the MoH, WHO and World Bank guidelines on Covid-19 management.

### Impacts of construction material sourcing (e.g., quarrying)

The construction of the project will utilize materials such as; stone, ballast, sand and hardcore. It is anticipated that they will be obtained from quarry and mining operations. Conscious or unwitting purchase of these materials from unlicensed operations indirectly supports, encourages and promotes environmental degradation at the illegal quarry sites and causes medium to long term negative impacts at source, including landslides.

#### Significance of Impact

The significance of this impact will be moderate due to high sensitivity and low magnitude.

#### Mitigation Measures

- The contractor should source all building materials such as stone, sand, ballast and hard core from NEMA approved sites.

- Ensure accurate budgeting and estimation of actual construction materials to avoid wastage.

- Reuse of construction materials where possible.

### Increased Water Demand

During the construction of the project there will be increased demand for water by the construction workers and the construction works. Water will be mostly used in the construction works and for wetting surfaces or cleaning completed structures. It will also be used by the construction workers for domestic purposes.

#### Significance of Impact

Although the sensitivity of the receptor (surface water) in the project area is high owing to unavailability of feasible alternative source of water for the local community, the overall significance of impacts is assessed to be negligible due to negligible magnitude of the impact.

#### Mitigation Measures

- Prudent use of available water

- Consultations with the project local committee on use of water in the community to avoid conflicts with the community

Contractor to make own arrangements to provide water for construction works different from the community dam to avoid any conflicts with community

### Energy Consumption

The construction works will consume fossil fuels (mainly diesel) to run transport vehicles and construction machinery. Fossil energy is non-renewable and its excessive use may have serious environmental implications on its availability, price and sustainability.

#### Significance of Impact

This impact will be negligible owing to the size of the project that will require very few trucks during the construction phase.

Mitigation Measures

Proper planning of transportation of materials will ensure that fossil fuels (diesel, petrol) are not consumed in excessive amounts. Complementary to these measures, the contractor shall monitor energy use during construction and set targets for reduction of energy use.

- Regular maintenance of vehicles to ensure efficient consumption of fuels.

### Forced Labor

During construction of the mini-grid the risk of forced labor is likely to occur and precaution is need to safe guard the community from being subjected to forced labor. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

#### Mitigation Measures

- Contractor must adhere to the employment Act which outlaws any form of forced labor

- Community to report any form of forced labor at the site

- Contractor to ensure that all workers have a national ID card or documentation to show they are adults (above 18 years).

## Positive Impacts – Operation phase

### Impact on Local Economy and Employment

Community consultations and observations made during the site visit suggest that the existing scenario of the agriculture in the study area is not capable enough to meet requirements of the people who are solely dependent upon it; especially due to limited water availability and growing population.

During the operations phase, the requirement for unskilled and semi-skilled labour is expected to reduce to 5 and 15 respectively. The locally procured services will include maintenance work of the facility, 24-hour security, bush and undergrowth cleaning and housekeeping activities. In addition to this, the community will improve their livelihood and businesses by using the electricity from the project.

#### Significance of Impact

The overall impact significance of the impact on economy and employment during the operations phase is Major, the receptor sensitivity will be medium and the impact magnitude will be high.

#### Enhancement Measures

While, the significance of the impact on economy and employment opportunities during the operations phase is understood to be positive, the following measures should be put in place to ensure that the local community receives maximum benefit from the presence of the project:

- Priority should be provided to local labour or suppliers to pass on maximum economic benefit locally;

- Opportunities should be provided to the vulnerable population in the Study Area

### Improvement of Local and National Economy

The mini-grid project will ensure supply of a stable power that will reduce damage to the electronics and this will result in promotion of businesses both in the formal and informal sectors. Availability of power will enable businessmen to scale up their businesses while making it is possible to set up businesses such as salons, barber shops, photocopying machines, cyber cafes, welding, refrigeration of drinks among others. This will result in income improvements at the individual level and for the national economy. More customers will be connected and retail of reliable electricity by the power utility firm will attract increased tax revenues to the government.

#### Impact Significance

The impact significance is low as it will buy few materials over a long period of time

#### Enhancement Measures

- KPLC should ensure that their contractors/suppliers remit taxes and have a tax compliance certificate

- Priorities local purchases over imports.

- Remit taxes on behalf of employees

### Education

Access to electricity at the household level and schools will create opportunities for children be able to study even for longer hours. Additionally, children in households can also access education programs being aired through different radio and T.V. channels. Schools will be able to take advantage of information technology and communication that are becoming a way of life in education sector and learning in general.’

#### Significance of impact

The impact significance is high as it will provide power to schools over a long period for additional study time in the night and morning

#### Enhancement Measures

- KPLC should consider having the transmission lines are closer to schools for them to benefit from the power supply;

- KPLC should consider partnering with the county government in providing street lighting to improve security for children and teachers leaving for school early or leaving late for home

### Health Benefits of the Project

Solar energy for lighting is better than kerosene lamps that are in use currently. This is because kerosene lamps emit particles that cause air pollution. The health risks posed by this indoor air pollution mainly include acute lower respiratory infections. Additionally, insufficient illumination (low light) conditions can cause some degree of eye strain and reading in these conditions over long periods of time may have the potential to increase the development of nearsightedness in children and adults.

#### Significance of impact

The project will result in many families replacing kerosene lamps for lighting with electricity there-by reducing chances of the afore mentioned disease incidences hence the impact significance will be high.

#### Enhancement Measures

- KPLC should ensure that electricity is always available, reliable and affordable to Kwa Dzombo residence.

### Improved Standard of Living

Availability of power will result in lifestyle changes through improved night lighting, pumping of water instead of manual pumping and refrigeration to maintain food safety and quality.

#### Significance of impact

Impact significance will be high due to improved living standards.

#### Enhancement Measures

- KPLC should consider providing reliable of solar energy in Kwa Dzombo area.

### Security

The area will benefit from improved security since houses, businesses and public institutions will be well lit using electricity. This is as a result of more security flood lights bulbs which helps keep off opportunistic crimes including gender-based violence.

#### Significance of impact

The impact significance is high as the project will improve security situation of Kwa Dzombo area.

#### Enhancement Measures

- KPLC should consider partnering with the county government in providing street lighting to improve security of the area.

### Communications

Access to electricity will lead to improved communication. This will be enabled by the fact that charging of mobile phones will be easier and cheaper. Access to mass media like radio and T.V will provide opportunity for the households to access a wide range of information which is useful for decision making.

#### Significance of impact

The impact significance is high since Kwa Dzombo community will have access to information cheaply.

#### Enhancement Measures

- KPLC should partner with other network service provider to improve the network situation of kwa Dzombo area.

## Key ENVIRONMENTAL IMPACTS – Operation phase

### Impact on Soil Environment

The project activities that may impact the environment during the operations phase are described include: waste oil from diesel backup generator, oil spills and accidents during oil loading to the generator, Storage of oil and lubricants onsite, Disposal of municipal solid waste and waste water from site office; and Storage of waste materials onsite.

Soil compaction and erosion may occur due to vehicle movement, which only happens during the occasional maintenance activities. Soil compaction for the operation phase has therefore been considered to be infrequent and low. Since the chances of soil compaction and erosion during the O&M phase are less, the impact magnitude is assessed to be small making the overall significance to be negligible.

#### Significance of Impacts

The significance of the impact to the soil will be minor due to the nature of the works and the fact that construction and operational activities will be confined in the small project area.

#### Additional Mitigations

- No unauthorized dumping of used oil and other hazardous waste should be undertaken at site;

- All waste should be stored in a shed that is protected from the elements (wind, rain, storms, etc.) and away from natural drainage channels;

- Proper storage of the oil is required to ensure no leakages/ spills to the ground

- Frequent inspection and maintenance of the generator to minimize leakages.

- No vehicles should be serviced or maintained at the Mini-grid area.

- The waste oil or used oil must be disposed-off using NEMA approved waste handlers

- Proper training for the handling and use of fuels for the operators of the Mini-grid.

- Solid waste should be Segregated in color coded waste receptacles.

- In case of accidental/unintended spillage on small area, the contaminated soil should be immediately collected and stored as hazardous waste;

- Any soil potentially contaminated by chemicals, oils, fuels to be collected and disposed of by a NEMA authorized waste handler

### Waste Generation and management

During operation phase, the waste generated from project includes domestic solid waste, sanitary waste and hazardous waste like waste oil and lubricants and oil containing jutes and rags will be generated during maintenance activities. Hazardous waste will also be generated from maintenance works e.g Batteries, damaged panes etc.

The quantity of hazardous and non-hazardous waste generated will be much lesser quantity than during the construction phase. Thus, the receptor sensitivity Impact magnitude has been assessed too small.

#### Significance of Impact

The overall impact significance on land due to waste disposal during O&M phase has been assessed as minor due to medium sensitivity and low magnitude.

#### Embedded/in-built control

The waste generated will be disposed of through approved NEMA waste handlers.

The hazardous wastes will be stored onsite at separate designated covered area provided with impervious flooring and disposed through NEMA approved hazardous waste handler.

During operation phase, the quantity of municipal waste and hazardous waste generated is less and probability of the hazardous waste generation is only during plant maintenance and therefore occasional. The waste generated would be routed through proper collection and containment.

#### Additional Mitigation measures

- The Contractor shall develop a Solid Waste Management Plan in accordance with the guidelines.

- All Project staff will be trained on this plan and attendance will be recorded.

- Preparation and implementation of a Waste Management Plan (WMP) will be done.

- Fuel shall be stored on site in temporary above ground storage tanks.

- Adhere to Kenyan laws and regulations applicable to waste management and the MSDS.

- Proper waste segregation and colour coding of the waste receptacles.

- Provision of temporary ablution facilities and ensure treatment and/or removal of sewage wastes off site.

- Hazardous wastes such as damaged solar panels and batteries that contain heavy metals shall be collected and stored prior to disposal offshore at a licensed facility as per the requirements of the solid waste management plan. This will be done by a Licenced NEMA Waste Handler.

- Any Solar Panel or batteries removed from the array for disposal will first be collected and stored in the covered 10ft container before being disposed off.

- Hazardous waste shall be shipped to a facility licensed by NEMA to handle hazardous waste.

- Maintain all waste tracking documents (Transportation, treatment and disposal)

- Solid Waste Management Code of Practice will be integrated into SOP.

### Fire Outbreaks

Carelessness and negligence both at the solar mini-grid and by the PAPs of electricity may cause fires.

#### Significance of Impact

With the mitigation measures in place the impact is evaluated to be of moderate significance due to high sensitivity and low magnitude.

#### Mitigation Measures

- The power plant must contain firefighting equipment (Portable fire extinguishers) of recommended standards and in key strategic points

- Detection/alarm systems that can detect fire should be considered and installed

- A fire risk assessment and evacuation plan should be prepared and posted at strategic points and should include procedures to take when a fire is reported.

- Workers especially operators of the plant must be trained on fire fighting and management

- ‘No smoking’ signs shall be posted within the Mini-grid area

- A fire Assembly point should be identified and marked

### Impact on Water Environment

Water is required during operation phase to meet domestic requirements of O&M staff and for cleaning solar panels. For that purpose, the water requirement will most likely be sourced from existing local water vendors in Kwa Dzombo area. During operation phase, there will be no wastewater generation from the power generation process.

Discussions with the residents in Kwa Dzombo confirmed that water is a major concern in the area. As noted earlier, the local community rely on surface water sources; Bandawacho water pan which is about 6km from the proposed site, with no feasible alternative. Therefore, the receptor (water resource) sensitive is assessed as high.

Since the project is likely to generate very little or negligible amount of wastewater during the O&M phase, the impact on water resources will be negligible as there will be no perceptible or readily measurable change from baseline conditions.

#### Embedded/in-built control

Planning of toilets and waste collection areas should be away from natural drainage channels;

#### Significance of Impact

Although the sensitivity of the receptor (surface water) in the project area is high owing to unavailability of feasible alternative source of water for the local community, the overall significance of impacts is assessed to be negligible due to negligible magnitude of the impact.

#### Additional Mitigation Measures

- Ensure proper cover and stacking of loose construction material to prevent surface runoff and contamination of receiving water point;

- The workforce will be given training towards proactive use of designated areas/bins for waste disposal and encouraged to use toilets. Open defecation and random disposal of sewage shall be strictly restricted;

- Construction workers to be sensitised about water conservation and encouraged use of water optimally;

- Regular inspection for identification of water leakages and preventing wastage of water from water supply tankers.

- Recycling/reusing water to the extent possible.

- The contractor should provide portable/mobile toilets for use on site

### Water demand

During this period the demand for water will be lesser than that used in construction. However, some amounts of water will be needed in wiping of the panels and use at the solar plant facility. Therefore, caution need to be exercised to ensure prudent use of water.

#### Significance of Impact

The impact is assessed to be negligible due to very low magnitude of the impact.

#### Mitigation Measures

- There is need to source for a sustainable water source for use

- Install water-conserving automatic taps

- Encourage water harvesting from rooftops and storage for cleaning purposes (washing the panels off dust)

- Any water leaks through damaged pipes and faulty taps should be fixed promptly.

### Increased Oil Consumption

The proposed Mini-grid shall consume fuel/oil in the process of backing up the solar energy required. The fuel is produced mainly through non-renewable resources, implying this will have adverse impacts on these non-renewable resources base and their sustainability.

#### Significance of Impact

The impact will be of minor significance.

#### Mitigation Measures

To ensure efficient energy consumption during the operation phase of the project, the contractor to install an energy-efficient lighting system at the project site facilities. This will contribute immensely to energy saving during the operational phase of the project. In addition, the plant operators will be sensitized to ensure energy efficiently in their daily operations.

### Increased Storm Water Flow

The panels, building roofs and pavements of the proposed Mini-grid will lead to increased volume and velocity of storm water or run-off flowing across the area covered by the solar panels during operation phase. This will lead to increased amounts of storm water entering the drainage systems.

#### Significance of the impact

The impact will be of minor significance.

#### Mitigation Measures

- Construct the drainage system in a way to follow natural drain of the water

- Concrete only the required area and leave the rest of the land with vegetation like grass

- Construct rain harvesting system on the control buildings/office and harness into storage tanks for use

### Noise, Vibration and EMF

Negligible noise and vibration will be produced during operation phase of the project and would be from the backup generator. Electric magnetic fields are only anticipated during operation period, but these are negligible.

#### Significance of Impacts

Impact significance of noise and vibration will be negligible if the generator will be serviced regularly.

The exposure to would be little EMFs is highly negligible because the EMFs produced by the electrical installation are low. Consequently, the study does not anticipate impacts of EMFs.

#### Mitigation Measures

The generator room should be made sound proof to ensure no noise of a nuisance level will be produced. The contractor should also monitor noise levels by taking tests and putting in appropriate measures.

### Landscape and Visual Impacts

The solar panels will be spread over a horizontal form with a maximum height of 2m above the ground level. The current use of land surrounding site is animal grazing. The permanent change of current landscape to area spread with solar panels will have potential visual impact for nearest habitations and passers.

#### Significance of Impacts

It is important to note that whether the visual impact is seen as positive or negative is highly subjective, and people’s attitude towards and perception of the visual impacts associated with the any project including solar power project. The project and its surrounding area are new for such developmental project and will have visual impacts during initial period of Project and the same will disappear over a period of time. Based on the above, significance of visual impact on landscape during operation phase of the project has been assessed as minor due to low receptor sensitivity and impact magnitude being medium.

#### Suggested mitigation measures

The following mitigation measures are proposed to reduce the visual impacts on the surroundings during operational phase:

- Signage related to the mini-grid must be discrete and confined to entrance gates.

- The footprint of the operations and maintenance facilities, as well as parking and vehicular circulation, should be clearly defined, and not be allowed to spill over into other areas of the site;

- Construction of fencing or compound wall around the project boundary;

- Landscaping area around the site with the participation of the local community.

## Key Ecological Impact- Operation Phase

### Collision and Electrical hazards from Distribution Infrastructure

A number of birds’ species were identified during the impact assessment. These include Speckled Pigeon, Purple-crested Turaco, Common Swift, Black-headed Heron, Speckled Mousebird, European Roller, Cardinal Woodpecker, Black-crowned Tchagra, Red-backed Shrike, Hunter's Sunbird among others.

The distribution lines and poles can potentially constitute an electrocution and collision hazard to birds. Some birds also utilize the distribution towers for nesting.

#### Embedded/ in-built Control

There are no embedded controls to prevent birds from roosting/nesting on distribution poles and colliding with distribution wires.

#### Significance of Impacts

The receptor sensitivity is low and the impact magnitude will be medium hence the minor impact significance.

#### Additional Mitigation Measures

The following mitigation measures will further reduce the impact significance on avifaunal species:

- Design of distribution towers should be such so as to minimize the risks of electrocution of birds;

- The distribution poles should be raised with suspended insulators in order to reduce the electrocution of bird species; and

- Marking overhead cables using bird-flight deterrents and avoiding use in areas of high bird concentrations of species vulnerable to collision.

### Dust emissions

During operation phase not much dust will be generated from the facility but wind and dust storms are potential impacts.

#### Significance of Impacts

This impact will be negligible because there will be no activities on site that will have the potential to generate dust.

#### Mitigation Measures

- Trees can be planted around the plant/facility provided they do not cast shadows to the solar panels to act as wind breakers and hence decrease dust pollution

- Ensure planting of grass around and within the facility compound

### Vehicle exhaust emissions

Exhaust emissions are likely to be generated by the vehicles coming to the facility though on a low risk.

#### Impact significance

Due to the low magnitude of the impact and the low sensitivity, the significance will be minor.

#### Mitigation Measures

- Drivers of the vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered.

- Company vehicles should be well maintained

## Key Social Impacts – Operations Phase

### Impact on Occupational Safety and Health

During the operation phase, maintenance and repair will be done on the site. Therefore, there will be potential impacts on workers’ health and safety due to exposure to risks through such activities that lead to accidents causing injuries and death. The most probable risks cause of accidental death and injury are:

- Safety risks such as: tripping; falling due to working at heights; potential fire due to hot work, smoking, failure in electrical installations; electric shocks.

- Health risks: Injuries such as: lifting, lowering, pushing, pulling and carrying; heat stress and working during high temperatures

- Safety risk due to working at heights during installation of power lines

- Exposure of workers to electro-magnetic field (EMF) during operation and maintenance of the mini-grids

#### Embedded/in-built control

- All maintenance activities will be carried out during daytime hours and vigilance should be maintained for any potential accidents;

- Personal Protective Equipment (PPEs) including safety shoes, helmet, goggles, ear muffs and face masks;

- Lifting equipment should be operated by trained and authorized persons;

- Training of the workers on climbing techniques, and rescue of fall-arrested workers;

#### Significance of Impacts

Because the maintenance activities will be conducted less frequently, the impact magnitude on occupational Safety and Health will be low. Considering that the accidents may result in injuries and death, the sensitivity is considered to be High. Therefore, the significance is Moderate.

#### Additional mitigation measures

- All workers (regular and contracted) should be provided with training on Health and Safety management system of the contractor during construction stage and EHS policies and procedures during the operation stage;

- Obtain and check safety method statements from contractors;

- Monitor health and safety performance and have an operating audit system; and

- Permitting system should be implemented to ensure that the lifting equipment is operated by trained and authorized persons only;

- Appropriate safety harnesses and lowering/raising tools should be used for working at heights;

- All equipment should be turned off and checked when not in use; and

- A safety or emergency management plan should be in place to account for natural disasters, accidents and any emergency situations.

### Impact on Community Safety and Health

The receptors for impacts on community health and safety include settlements in the close proximity of the project which will be exposed to health impacts from the project activities. The operation phase activities that involve maintenance of the mini-grid components may result in impacts on the health and safety of the community.

The major community health and safety risks include electrocution, structural failure of project infrastructure e.g., power line, fire safety and management of emergency situations.

#### Embedded/in-built control

Consultations with the proponent team and policy review indicated that the following embedded/in built control measures will be put in place during the construction phase;

- The mini-grid site will be properly fenced for safety and sign boards in local languages will be put up;

#### Significance of Impact

Impact significate is rated as moderate considering the high impact magnitude and low receptor sensitivity.

#### Additional Mitigation Measures

The following risk mitigation measures are suggested to minimize the risks/ hazards of operation activities;

- Implementing the existing grievance redress mechanism

- The local community recommended that a technical operator should be stationed within or near the site in order to handle emergencies in the event that they occur.

### Gender Based Violence, SEA & SH

Gender Based Violence (GBV), Sexual Exploitation and Abuse (SEA) may be committed against the communities by the staff during the operation and maintenance of the mini-grids. Incidences of Sexual Harassment (SH) may occur among the staff during operation and phase of the project. During the FGD with the women, they made it clear that they do not experience GBV within their community unless it arises during the project implementation. This may be experienced while the women are searching for jobs and those giving the jobs may ask for sexual favours.

#### Significance of Impact

There is no incident of gender-based violence in Kwa Dzombo as identified during FGD with Men, women and youths. However, it cannot be ruled out during project operational and maintenance phase. Thus, the significance of this impact is considered to be Minor considering low sensitivity of the receptor and low magnitude of the impact.

#### Mitigation measures

- Prepare an Awareness Raising Strategy, which describes how the staff and local communities will be sensitized to GBV risks, and the staff’s responsibilities;

- Identify GBV Services Providers to which GBV survivors will be referred, and the services which will be available;

- Elaborate GBV Allegation Procedures i.e. How the project will provide information to employees and the community on how to report cases of GBV breaches to the GM.

- An Accountability and Response Framework, to be finalized with input from the contractor, should include at minimum:

    - GBV Allegation Procedures to report GBV issues to service providers, and internally for case accountability procedures which should clearly lay out confidentiality requirements for dealing with cases; and,

    - A Response Framework which has:

      - Mechanisms to hold accountable alleged perpetrators associated to the project;

      - The GM process for capturing disclosure of GBV;

      - A referral pathway to refer survivors to appropriate support services.

### Exclusion of VMGs, Vulnerable Individuals and Households

A significant risk associated with this project is the potential for the exclusion of Vulnerable and Marginalized Groups (VMGs), vulnerable individuals and households including the elderly, PLWDs, widows, widowers, orphan-led households, minority clans/sub-clans from participating and or benefiting from the mini-grids project. VMGs participation and inclusion could be disadvantaged based on social identity, which may be across dimensions of gender, age, location, occupation, race, ethnicity, disability, sexual orientation and religion. There is potential risk of lack of intentional actions by the mini-grids contractor(s) and implementing agencies for the inclusion of VMGs in the project activities and benefits. This potentially leads to the exclusion of VMGS from the benefits and opportunities derived from the proposed mini-grid facilities.

There is a high likelihood that the targeted PAPs of the new electricity connections to the mini-grids network will be dominated by the local elites. This may lead to the exclusion of those without the financial resources to connect to the mini-grid electricity distribution network. This could result in a situation where a majority persons or households with adequate financial resources in the project area will be able to take advantage of the provision to connect to the electricity grid. This will negate a key objective of the project of overcoming energy poverty.

#### Significance of Impact

Considering the high sensitivity of the VMGs identified in the project and high magnitude, the impact significance is considered to be major. However, it is important to put into account the project site inhabitants are the Duruma and Maasai communities.

#### Mitigation measures

- Participation will be through meetings with the different groups of the vulnerable people identified primarily to ensure that;

    - The VMGs are aware of the project and its impacts

    - The VMGs are Aware of any restrictions and negative impacts

    - Provide support to VMG participation arrangements in the project

- Commit to open and transparent communication and engagement from the beginning and have a considered approach in place

- Ensure that all representatives of the contractor and Proponent staff carrying out the specific sub project investment including third party subcontractors and agents are well briefed on local customs, history and legal status, and understand the need for cultural sensitivity

- Regularly monitor performance in engagement

- Enlist the services of reputable advisers with good local knowledge

- Implement the existing grievance redress mechanism

### Risk of Communicable Diseases

The operation and maintenance phase of the mini-grids will lead to increased migration of labour into the mini-grid sites. Local communities can be exposed to increased risk of communicable diseases such as HIV/AIDS, STIs and COVID-19 through risky behaviours involving job seekers and people employed on the project.

#### Significance of Impact

Based on the fact that the receptor sensitivity will be medium and the impact magnitude low, the impact significance will be Moderate pre-mitigation.

#### Mitigation measures

- The Contractor should develop and implement pre-employment screening measures for workers, which should include communicable diseases. Individuals found to be suffering from these diseases will need to be sensitized on prevention of transmission to others and management of the disease prior to mobilisation to site.

- The Contractor should develop and implement a Communicable Diseases Policy and an information document for all workers directly related to the Project. The document should address factual health issues as well as behaviour change issues around the transmission and infection of diseases.

- The Contractor will make condoms available to employees

- All project personnel should be inducted on a Code of Conduct that gives guidelines on worker-worker interactions, worker-community interactions and development of personal relationships with members of the local communities.

- If workers are found to be in contravention of the Code of Conduct, which they will be required to sign at the commencement of their contract, they will face disciplinary action including dismissal from duty.

- Sensitize all community segments and project workers on Covid 19 and precautionary measures that need to be observed;

- Restrict site access to only Authorised persons; and

- Continuously adhere to the MoH, WHO and World Bank guidelines on Covid-19 management.

### Risks related to poor or inadequate stakeholder engagement (Conflict)

During operation of the project there are grievances that may arise from community and other stakeholders related to poor or inadequate engagement of stakeholders and other need for information or challenges in using power by the community. Therefore, the contractor will design and implement a grievance redress mechanism to deal with grievances. The grievance redress mechanism committee should also include representatives from the community.

#### Significance of Impact

With the implementation of the mitigation measures the impact significance is minor to negligible.

#### Mitigation measures

- Employ from the community to the extent possible

- Engage the community members and other stakeholders in a timely manner

- Work closely with the GRM committee members in solving the conflicts

- Solve all conflicts/grievances at the earliest time possible

- Ensure all grievances are logged and closed

- Monitoring the pattern of grievances to come up will long term measures

## Positive Impacts during Decommissioning Phase

### Employment Opportunities

Once the project has served its purpose it will then be decommissioned. This will involve demolition and removal of the facility. During demolition, unskilled, semi-skilled and skilled employment opportunities will be available to the public.

### Site Rehabilitation

After demolition of the proposed project, rehabilitation of the project site will be carried out to restore it to its original status or to a better state than it was. This will include replacement of topsoil and re-vegetation which will lead to restoration of the visual, vegetative and aesthetic state of the site.

## Key environmental impacts – Decommissioning Phase

Preparation for decommissioning

The solar power plant may be decommissioned due to various reasons and there are impacts that will need to be mitigated. Once the KPLC makes the decision for decommissioning the following will be required;

- Prepare a Decommissioning Plan and submit to NEMA and the County Governments of Kwale to obtain approval for implementation.

- Implement the decommissioning plan including backfilling, revegetation, disposal of waste material, recycling of recyclable material among others

Some of the negative impacts associated with the proposed project during its decommissioning phase include;

### Impact on Soil Environment

The project activities that may impact the environment during the decommissioning phase are described include: removal of PV modules, and removal of associated infrastructure including battery and generators.

#### Significance of Impacts

The significance of the impact to the soil will be minor due to the nature of the works and the fact that the decommissioning activities will be confined in the small project area.

#### Additional Mitigations

- Vehicles will utilize the existing roads to access the site;

- No unauthorized dumping of used oil and other hazardous waste should be undertaken at site;

- All waste should be stored in a shed that is protected from the elements (wind, rain, storms, etc.) and away from natural drainage channels;

- Solid waste should be Segregated in color coded waste receptacles.

- In case of accidental/unintended spillage on small area, the contaminated soil should be immediately collected and stored as hazardous waste;

- Compacting of loose soil in excavated areas.

- Enclose the demolition site and protect the soil to prevent the waste soils and other debris from being washed away by surface runoff and wind.

- Any soil potentially contaminated by chemicals, oils, fuels to be collected and disposed of by a NEMA authorized waste handler

### Impact on Air Quality

The assessment with respect to air quality of the study area has been done for the following project activities:

- Fugitive emissions from site demolitions and demolition waste handling etc.;

- Fugitive emission from traffic movement;

- Exhaust emission from operation of machineries like pile drivers, vehicles; and

- Point source emission from diesel generator.

#### Embedded/in-built control

Vehicle engines need to be properly maintained to ensure minimization in vehicular

emissions.

#### Significance of Impact

There are few Receptors (settlements) within 500 m of the project site and the impact magnitude will be medium and sensitivity medium hence the impact significance will be moderate.

#### Additional Mitigation Measures

- Periodic access road wetting to reduce nuisance dust levels.

- Visual inspection of dust pollution from roads and the demolition site and appropriate intervention if dust levels are high.

- Speed restriction of the vehicles to a speed of 10-15km/h or less on the site and on the access roads to the site.

- Maintenance and servicing of machines and engines off-site.

- Grievance procedure for dust complaints.

- The use of appropriate Personal Protective Equipment (PPE) such as dust masks, in particular, for the site workers.

- All demolition wastes will be transported in designated trucks which will be covered.

### Impact on Ambient Noise

The sources of noise in the decommissioning phase include demolition activities, operation of generator sets and movement of vehicles. There will also be increased noise levels because of increased anthropogenic movement in the area.

#### Assessment Criteria for Impact on Ambient Noise

The assessment with respect to ambient noise quality of the study area has been done for the following project activities:

- Demolition activities;

- Transportation of demolition wastes materials, machinery and personnel;

- Operation of generator sets; and

#### Embedded/in-built control

Normal working hours of the contractor to be defined (preferable 0800hrs to 1700hrs). If work needs to be undertaken outside these hours, it should be limited to activities which do not generate noise.

#### Significance of Impact

The impact significance has therefore been assessed minor. This due to the fact that the impact magnitude is low and the receptor sensitivity is medium.

#### Additional Mitigation Measures

- Only well-maintained equipment should be operated on-site;

- If it is noticed that any particular equipment is generating too much noise then lubricating moving parts, tightening loose parts and replacing worn out components should be carried out to bring down the noise and placing such machinery far away from the households as possible;

- Machinery and equipment that may be in intermittent use should be shut down or throttled down during non-work periods; and

- Minimal use of vehicle horns and heavy engine breaking in the area needs to be encouraged.

- The machineries should be maintained regularly to reduce noise resulting from friction;

- Normal working hours of the contractor to be defined (preferable 8 am to 5pm). If work needs to be undertaken outside these hours, it should be limited to activities which do not generate noise;

- Sensitize the truck drivers to switch off vehicle engines while loading materials.

### Impacts on Waste Generation and Soil Contamination

General demolition waste generated onsite will comprise of concrete, steel cuttings/filings, packaging paper or plastic etc. solid wastes consisting of food waste, plastic, glass and waste paper will also be generated by the workforce. A small proportion of the waste generated during construction phase will be hazardous and will include waste fuel, grease and waste oil containing rags. Therefore, the receptor sensitivity has been assessed as medium.

##### Embedded/in-built control

Hazardous material and waste should be properly labelled, stored onsite at a location provided with impervious surface and in a secondary containment system.

##### Significance of Impact

The impact significance for waste generation and soil contamination has been assessed as minor. Given the low sensitivity of the surrounding areas and the medium magnitude of the potential consequences of soil contamination, the potential impact significance is rated as minor.

##### Additional Mitigation Measures

- Contractor should ensure that no unauthorized dumping of used oil and other hazardous waste is undertaken at the site;

- Demolition Waste should be stored separately and be periodically collected by an authorized treatment and storage facility;

- All waste should be stored in a shed that is protected from the elements (wind, rain, storms, etc.) and away from natural drainage channels;

- A log book should be maintained for quantity and type of hazardous waste generated; and

- In case of accidental/unintended spillage, the contaminated soil should be immediately collected and stored as hazardous waste.

## Key Social Impacts – Decommissioning Phase

### Impact on Economy and Employment

The major social impacts associated with the decommissioning phase are linked to the loss of jobs and associated income. This has implications for the households who are directly affected, including their families. However, the impacts are likely to be limited due to relatively small number of permanent employees who will be affected.

Impact magnitude is considered to be small considering the decommissioning period to last for a short duration.

#### Significance of Impact

The overall impact significance is envisaged to be Minor due to low sensitivity and medium magnitude.

#### Additional Mitigation Measures

The decommissioning phase will require removal of machinery, workers and other temporary structures. The mitigation measures for decommissioning shall include the following:

- Notify the GRC, Local leadership, the County Government reps of the specific jobs and the skills required for the Project

- Prioritize the employment of unskilled labour from the local communities.

- Prioritize the procurement of goods and services from within Kwale County.

- Develop and implement a fair and transparent employment and procurement policy.

- Advertise all jobs and tenders. (The jobs can be advised through local administrative offices, GRC meetings)

- Ensure gender mainstreaming during employment

- The contractor shall inform the workers and local community about the duration of work; and

- Reduction of worker will be done phase wise and corresponding to completion of each activity.

### Impact on Occupational Health and Safety

There will be potential impacts on workers’ health and safety due to exposure to risks through demolition activities that lead to accidents causing injuries and death. The most probable risks cause of accidental death and injury are:

  - Safety risks such as: tripping; falling due to working at heights; potential fire due to hot work, smoking, failure in electrical installations; electric shocks.

  - Health risks: Injuries such as: lifting, lowering, pushing, pulling and carrying; temporary or hearing loss which usually comes from noise generated from machinery used for demolition; heat stress and working during high temperatures

  - Occupational hazards due to dust and noise pollution from operating of heavy machinery and vehicular movement in the project sites.

  - Risks of road accidents during the transportation of material and equipment to and from the project sites.

#### Embedded/in-built control

- All demolition activities will be carried out during daytime hours and vigilance should be maintained for any potential accidents;

- Personal Protective Equipment (PPEs) including safety shoes, helmet, goggles, ear muffs and face masks;

#### Significance of Impacts

The impact on occupational health and safety during the decommissioning phase is evaluated to be of moderate significance. All the construction activities will be confined at the project site hence high sensitivity and low magnitude.

#### Additional mitigation measures

- All workers (regular and contracted) should be provided with training on Health and Safety management system of the contractor during decommissioning stage and EHS policies and procedures during the operation stage;

- Obtain and check safety method statements from contractors;

- Monitor health and safety performance and have an operating audit system; and

- Permitting system should be implemented to ensure that lifting equipment are operated by trained and authorized persons only;

- Appropriate safety harnesses and lowering/raising tools should be used for working at heights;

- All equipment should be turned off and checked when not in use; and

- A safety or emergency management plan should be in place to account for natural disasters, accidents and any emergency situations.

### Gender Based Violence, SEA & SH

Gender Based Violence (GBV), Sexual Exploitation and Abuse (SEA) may be committed against the communities by the workers. Incidences of Sexual Harassment (SH) may occur among the staff during decommissioning phases of the project. During the FGD with the women, they made it clear that they do not experience GBV within their community unless it arises during the project cycle. This may be experienced while the women are searching for jobs and those giving the jobs may ask for sexual favours.

#### Significance of Impact

The significance of this impact is considered to be Minor considering low sensitivity of the receptor and low magnitude of the impact.

#### Mitigation measures

- Prepare an Awareness Raising Strategy, which describes how workers and local communities will be sensitized to GBV risks, and the worker’s responsibilities;

- Identify GBV Services Providers to which GBV survivors will be referred, and the services which will be available;

- Elaborate GBV Allegation Procedures i.e. How the project will provide information to employees and the community on how to report cases of GBV breaches to the GM.

- An Accountability and Response Framework, to be finalized with input from the contractor, should include at minimum:

- GBV Allegation Procedures to report GBV issues to service providers, and internally for case accountability procedures which should clearly lay out confidentiality requirements for dealing with cases; and,

- A Response Framework which has:

- Mechanisms to hold accountable alleged perpetrators associated to the project;

- The GM process for capturing disclosure of GBV;

- A referral pathway to refer survivors to appropriate support services.

### Exclusion of VMGs, Vulnerable Individuals and Households

A significant risk associated with this project is the potential for the exclusion of Vulnerable and Marginalized Groups (VMGs), vulnerable individuals and households including the elderly, PLWDs, widows, widowers, orphan-led households, minority clans/sub-clans from participating and or benefiting from the mini-grids project. VMGs participation and inclusion could be disadvantaged based on social identity, which may be across dimensions of gender, age, location, occupation, race, ethnicity, disability, sexual orientation and religion. There is potential risk of lack of intentional actions by the mini-grids contractor(s) and implementing agencies for the inclusion of VMGs in the project activities and benefits. This potentially leads to the exclusion of VMGS from the benefits and opportunities during the decommissioning phase.

#### Significance of Impact

Considering the high sensitivity of the VMGs identified in the project and high magnitude, the impact significance is considered to be major. However, it is important to put into account the project site inhabitants are the Duruma and Maasai communities.

#### Mitigation measures

- Participation will be through meetings with the different groups of the vulnerable people identified primarily to ensure that;

    - The VMGs are Aware of any restrictions and negative impacts

    - Provide support to VMG participation arrangements in the project

- Commit to open and transparent communication and engagement from the beginning and have a considered approach in place

- Ensure that all representatives of the contractor and Proponent staff carrying out the specific sub project investment including third party subcontractors and agents are well briefed on local customs, history and legal status, and understand the need for cultural sensitivity

- Monitor performance in engagement

- Enlist the services of reputable advisers with good local knowledge

- Implement the existing grievance redress mechanism

### Child labour and forced labour

During decommissioning phase of the project, the project could lead to increased opportunities for the host communities to sell goods and services to the incoming workers. This can lead to child labour to produce and deliver these goods and services.

During operation of the mini-grid the risk of forced labor is likely to occur and precaution is needed to safe guard the community from being subjected to forced labor. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

#### Significance of Impact

The impact is rated minor. This is based on low sensitivity of the receptor and medium magnitude of the impact.

#### Mitigation measures

- The contractor should develop a code of conduct to ensure children are protected from any negative impact from the construction works.

- The contractor should strictly hire people who are above 18yrs and ensure they provide their Identity Cards.

- The contractor shall ensure every worker under their jurisdiction signs a document committing themselves to the protection of the area children.

- The Contractor must adhere to the employment Act which outlaws any form of forced labour

- The Community to report any form of forced labour at the site

- The Contractor to ensure that all workers have a national ID card or documentation to show they are adults (above 18 years).

### Risk of Communicable Diseases

The decommissioning of the mini-grid may lead to increased migration of labour into the mini-grid site. Local communities can be exposed to increased risk of communicable diseases such as HIV/AIDS, STIs and COVID-19 through risky behaviours involving job seekers and people employed on the decommissioning of the project.

#### Significance of Impact

Based on the fact that the receptor sensitivity will be medium and the impact magnitude low, the impact significance will be Moderate pre-mitigation.

#### Mitigation measures

- The Contractor should develop and implement pre-employment screening measures for workers, which should include communicable diseases. Individuals found to be suffering from these diseases will need to be sensitized on prevention of transmission to others and management of the disease prior to mobilisation to site.

- The Contractor should develop and implement a Communicable Diseases Policy and an information document for all workers directly related to the Project. The document should address factual health issues as well as behaviour change issues around the transmission and infection of diseases.

- The Contractor will make condoms available to employees and communities neighbouring the site during decommissioning.

- All project personnel should be inducted on a Code of Conduct that gives guidelines on worker-worker interactions, worker-community interactions and development of personal relationships with members of the local communities.

- If workers are found to be in contravention of the Code of Conduct, which they will be required to sign at the commencement of their contract, they will face disciplinary action including dismissal from duty.

- Sensitize all community segments and project workers on Covid 19 and precautionary measures that need to be observed;

- Restrict site access to only Authorised persons; and

- Continuously adhere to the MoH, WHO and World Bank guidelines on Covid-19 management.

### Forced Labor

During decommissioning of the mini-grid the risk of forced labor is likely to occur and precaution is need to safe guard the community from being subjected to forced labor. The impact significance is rated minor, based on low sensitivity of the receptor and medium magnitude of the impact.

#### Mitigation Measures

- Contractor must adhere to the employment Act which outlaws any form of forced labor

- Community to report any form of forced labor at the site

- Contractor to ensure that all workers have a national ID card or documentation to show they are adults (above 18 years).

## Cumulative Impacts

### Cumulative Impact Assessment

It was observed during the site survey that there are no other similar solar projects within the projects site. Therefore, it is assumed that there will be no cumulative impacts from the above mentioned projects on the local soil, water, land, air and ambient noise environment.

## Social Protection

There will adequate mechanisms in place to protect local vulnerable population especially women and minors from risks associated with influx of workers (harassment, underage sex). This system will ensure having security on site provided by the contractor as well as sensitization and enforcement by the contractor. There will also be a code of conduct established for contractor employees and contract workers acknowledging a zero-tolerance policy towards child labor and child sexual exploitation. Additionally, the contractor will employ their skilled staff and apply unskilled construction labor from the local population as far as possible to minimize on influx of foreigners into the community.

## Social Inclusion

Gender Mainstreaming

Projects usually affect women and men differently, and their roles are highly delineated. The project shall ensure that both men and women are equally consulted about the project and benefit from employment and other opportunities the project will present.

In addition, among communities, some groups are faced with barriers that prevent them from fully participating in political, economic, and social life. Disadvantage is often based on social identity, which may be derived from gender, age, economic status, ethnicity, disability, among other factors. These factors make some groups of people more vulnerable to project impacts than others alongside posing barriers to accessing project benefits. Thus, development projects affect people differently but vulnerable groups are more severely affected than those that are better off.  In this project, some groups of the society that can be categorized as the vulnerable. These include the very poor, poor female headed households, poor children headed households, the poor elderly and the special needs persons (disabled). To ensure social inclusion and social sustainability, deliberate effort must be made to ensure the vulnerable take advantage of the project benefits as well as shielding them adverse impacts of the project.

# ENVIRONMENTAL AND SOCIAL MANAGEMENT AND MONITORING PLAN (ESMMP)

## environmetal and social MANAGEMENT AND mONITORING plan

Environmental and Social Management and Monitoring Plan (ESMMP) for development projects provides a logical framework within which identified negative environmental and socio–economic impacts can be mitigated and monitored. The ESMMP has been developed to be used as tool to manage the environmental and social impacts that the activities of the proposed project will cause. The contractor before construction will make reference to this ESMMP and develop specific implementation plans. In addition, the ESMMP assigns responsibilities of actions to various actors and provides a timeframe within which mitigation measures and monitoring can be done.

The key objectives of the ESMMP are:

- To monitor the implementation of mitigation measures against potential adverse impacts of construction and operation phases of the project to ensure that they conform and comply with relevant environmental and social policies, guidelines and legislation

- To assess for emerging non-anticipated adverse environmental and social impacts and implement relevant mitigation measures to maintain them within acceptable levels

- To maintain best practice in environmental, social health and safety during project construction and operation

The ESMMP outlined below addresses the identified potential negative impacts and mitigation measures of the proposed Mini-grid during pre-construction, construction, operational and decommissioning phases, based on the chapter of Environmental Impacts and Mitigation Measures of the potential negative impacts.

## Monitoring

Monitoring denotes a systematic process of collecting, analyzing and using information to track the progress of implementation of the ESMMP including coming up with measures to address any emerging issues. Monitoring of the ESMMP will involve recording information to track performance and recommendations to keep implementation of ESMMP on track. Reporting is a key component of the monitoring exercise.

The proposed ESMMP will be subjected to monitoring. Monitoring will have two elements: Routine monitoring against standards or performance criteria; and periodic review or evaluation. Monitoring will often focus on the effectiveness and impact of the ESMMP as a whole.

During construction phase, the Implementing agency (KPLC) shall monitor the contractor’s activities in order to verify that the management measures/procedures/specifications are implemented as contained in the ESMMP. Compliance will mean that the contractor is fulfilling their contractual obligation.

During operation phase, KPLC will monitor facility’s operations to ensure compliance with management measures in the ESMMP and operation procedures. As part of this monitoring, the KPLC will undertake or statutory initial environmental audit as required by the ESIA/EA Regulations, 2003 and subsequent annual environmental audits.

## Plan Monitoring

All of the management plans make provision for monitoring and evaluation. Special attention should be given to the monitoring arrangements relating to biophysical impacts, occupational health and safety, social risks, facility operational and emergency response.

During the construction phase of the project, the contractor’s Environmental Health and Safety Officer (EHSO) shall report on the implementation of the ESMMP i.e., all environmental, safety and health impacts as well as accidents and incidents to the implementing agency. The social specialist of the contractor will report on implementation of the social measures as spelt out in the ESMMP.

The reported impacts and incidents will be captured on a database to ascertain trends and track progress in the implementation of preventive and corrective actions, and benchmarking against other, similar operations.

During operation, the implementing agency – KPLC will monitor the health and safety of personnel and contractors, in compliance with legislative requirements. Emergency incidents should be reported to the relevant authorities. The reported impacts and incidents will be captured on a database to identify weakness in the emergency response plan and track progress in the implementation of preventative and corrective and benchmarking against other similar operations.

The Environmental and Social Management and Monitoring Plan (ESMMP) will provide the basis for monitoring of potential Environmental, social and health Impacts associated with the project. The ESMMP provides effective observation and documentation of monitorable parameters that will help in analyzing the effectiveness of the proposed mitigation measures with the advantages of improving operational efficiency, promoting competitive advantage, improving risk management, reducing liabilities and improving business performance.  The ESMMP has been provide in Table 7-1 below.

## Environmental and Social Monitoring by Contractors

KPLC will require that contractors monitor, keep records and report on the following environmental, health and social issues of the proposed project.

- Safety: hours worked, recordable incidents and corresponding root cause analysis (lost time incidents, medical treatment cases), first aid cases, high potential near misses, and remedial and preventive activities required (for example, revised job safety analysis, new or different equipment, skills training, and so forth).

- Environmental incidents and near misses: environmental incidents and high potential near misses and how they have been addressed, what is outstanding, and lessons learned.

- Major works: those undertaken and completed, progress against project schedule, and key work fronts (work areas).

- E&S requirements: noncompliance incidents with permits and national law (legal noncompliance), project commitments, or other E&S requirements.

- E&S inspections and audits: to include date, inspector or auditor name, and records reviewed, major findings, and actions recommended and implemented.

- Workers: number of workers, indication of origin (expatriate, local, nonlocal nationals), gender, age and skill level (unskilled, skilled, supervisory, professional, management).

- Training on E&S issues: including dates, number of trainees, and topics.

- Footprint management: details of any work outside boundaries or major off-site impacts caused by ongoing construction—to include date, location, impacts, and actions taken.

- External stakeholder engagement: highlights, including number of formal and informal meetings, and information disclosure and dissemination—to include a breakdown of women and men consulted and themes coming from various stakeholder groups, including vulnerable groups (e.g., disabled, elderly, children, etc.).

- Details of any security risks: details of risks the contractor may be exposed to while performing its work—the threats may come from third parties external to the project.

- Worker grievances: details including occurrence date, grievance, and date submitted; actions taken and dates; resolution (if any) and date; and follow-up yet to be taken—grievances listed should include those received since the preceding report and those that were unresolved at the time of that report.

- External stakeholder e.g., community grievances: grievance and date submitted, action(s) taken and date(s), resolution (if any) and date, and follow-up yet to be taken—grievances listed should include those received since the preceding report and those that were unresolved at the time of that report. Grievance data should be age and gender-disaggregated.

- Major changes to contractor’s environmental and social practices.

- Deficiency and performance management: actions taken in response to previous notices of deficiency or observations regarding E&S performance and/or plans for actions to be taken—these should continue to be reported until KPLC determines the issue is resolved satisfactorily.

Environmental and Social Management and Monitoring Plan

| Potential Impacts | Recommended Mitigation Measures | Project phase | Responsibility | Monitoring Indicator | Frequency | Estimated Cost (Ksh) |
| --- | --- | --- | --- | --- | --- | --- |
| Social Impacts |  |  |  |  |  |  |
| Local employment | -Prioritize hire of locals for all unskilled labour. -Implement a local recruitment plan that is fair and transparent (including recruitment processes that ensure inclusivity of both men and women, vulnerable individuals, minority clans, ethnic groups and VMGs. -Adhere to labour laws, and labour management practices (timely renumeration, equitable compensation for both genders for equal work etc.) -Create awareness to workers and the community on worker and project grievance redress mechanisms. | Construction Operations Decommissioning | Contractor O&M Contractor and KPLC | -Fair and transparent local recruitment plan in place. -Recruitment processes (job adverts, interviews, selection etc.). -Number of locals employed based on gender, vulnerability, ethnic group, clan etc. -Type of employment (skilled, semi-skilled and unskilled). -Grievances raised, those aggrieved, status of resolution. | Quarterly | Contractor’s cost |
| Local Sourcing | -Source materials from local businesses/communities, and where necessary give opportunities to businesses owned or operated by vulnerable individuals. | Construction Decommissioning |  | -Number and types of businesses sourced from, businesses owned and operated by vulnerable individuals, types and quantities of materials etc. | Quarterly | No additional cost |
| Land acquisition and compensation for land and assets on land | In line with the RPF provisions; -Prepare and implement an Abbreviated Resettlement Action Plan (A-RAP) to guide land acquisition for the mini-grid, and wayleaves for power distribution. Further, the proponent will fast-track A-RAP preparation to ensure that land acquisition and contractor mobilization to the site is undertaken after the A-RAP is finalized, cleared, and disclosed. -The contractor will implement and adhere to agreements for temporal use of land and restoration of land after use. -Compensate affected communities in-kind (priority project) for the loss of land. -The construction activities will be restricted to within the allocated land and the immediate surroundings only. -After construction work, any land taken for a temporary basis for storage of material will be restored to their original form. -Consultations with the community on the low voltage lines. -The design of the distribution line will utilize the existing road reserves. However, any damage to structures, crops, trees, community facilities and other assets will be compensated in line with the RPF provisions. | Pre- Construction | Contractor- (contractors’ facilities, workers camps) Proponent- (project land for generation assets) | -Land Acquisition and consultation report (consultation (minutes and lists of participants). -Type and amount of compensation paid to affected persons. - Priority community project implemented and handed over to affected communities. -Signed agreements with communities on the use and restoration of their land. | Quarterly | Value of compensation in kind project will be equivalent to the value of land acquired as per NLC |
| Labor Influx and related impacts (SEA/SH, HIV/AIDs and other STIs) | -Tap into the local workforce to the extent possible to reduce labor influx. -Recruit local workforce to the extent possible especially for unskilled and semi-skilled jobs. -Consult with and involve local community in project planning and other phases of the project. -Raise awareness among local community and workers on the need to have a good /cordial working relation -Sensitize workers regarding engagement with local community. -Make provision to provide resources needed by the workers if the need for such resources may result to competition e.g., water. -Establish and operationalize an effective Grievance Redress Mechanism accessible to community members. -The contractor and the project/community grievance redress committee to work closely address complains raised on time. -Include gender considerations in employment opportunities. -Provide appropriate compensation for work done. -Respect for community values/culture. -Prompt payment of workers as per the contractual agreements/terms. | Construction Decomissioning | Contractor; O&M Contractor and KPLC | -Records of employees/updated employee register. -Number of local community employees and external employees/ updated employee register. | Quarterly | 50,000.00 |
| Child labor | -Employ workers who are 18 years and above, and with a valid national ID at the time of hire. -Implement and monitor the employment register regularly. Compliance with the national labor laws and labour management practices. -Put visible signage on site “No Jobs for children” -Do not allow children at the project site. | Construction Decomissioning | Contractor, O&M Contractor and KPLC | -Updated employment register indicating locals employed, their ages, national identification numbers etc. -Grievances raised, aggrieved persons and status on resolution etc. | Quarterly | 20,000.00 |
| GBV- SEA and SH | -Prepare an SEA/SH Prevention and Response Action Plan, to manage the SEA/SH risks. -The Action Plan to be proportionate to potential SEA/SH risks, and to include measures such as awareness creation for communities and workers; identification of referral services for survivors and a GRM that ensures confidential reporting of GBV cases. -Implement a code of conduct signed by all those with physical presence on site. | Construction Operations Decomissioning | Contractor; O&M Contractor and KPLC | -Minutes of awareness creation sessions for the community and workers on GBV-SEA/SH. -Code of conduct signed by all those with physical presence on site. -GRM that ensures confidentiality of GBV cases in place. Documented referral services for survivors. -Grievances raised, aggrieved persons and status on resolution etc | Quarterly | 50,000.00 |
| Forced Labor | -Adhere to the Employment Act which outlaws any form of forced labor. -Report any form of forced labor at the site. -Ensure that all workers have a national ID card or documentation to show they are adults (above 18 years). | Construction Decomissioning | Contractor O&M Contractor and KPLC | -Number of reported cases of forced labor. | Quarterly | 20,000.00 |
| Risks related to Inadequate stakeholder engagement | -Prepare a stakeholder engagement/consultation plan (SEP) that is proportionate to the subproject and the identified stakeholders. -Timely and prior disclosure of project all project information, including project instruments, the full rights and entitlements of project affected persons, sub-project positive and negative impacts and opportunities, proposed subproject budget. -In line with the SEP, undertake adequate consultations prior to construction and throughout the project cycle with all segments of the community and other relevant stakeholders. -Prepare and implement a grievance redress mechanism to deal with grievances. -The grievance redress committee to include representatives from the community. -Sensitize stakeholders on SEP and GRM. | Construction Operations Decomissioning | Contractor; O&M Contractor and KPLC | -Availabiliy of and implementation of the Stakeholder Engagement Plan. -# of stakeholder consultations held -Record of stakeholder consultations held (minutes of meetings and list of participants). -Information disclosed, to whom it was disclosed (men women, PWD, youth, vulnerable individuals and households etc., methods and languages used in the disclosure (culturally appropriate and accessible), grievances raised and status on resolution etc. -Concerns raised andactons raised. | Quarterly | 30,000.00 |
| Exclusion of VMGs and vulnerable individuals and households | In line with the provisions of the ESMF, VMGF and Social Assessment ensure the following. - Early identification and inclusion of VMGs and disadvantaged groups. - Meaningful consultation to effectively participate in the project. - Timely and prior disclosure of relevant project information to VMGs and disadvantaged groups. - Adequate and ongoing consultations with VMGs and disadvantaged groups in line with the SEP. - All concerns or grievances raised are fully resolved in a timely manner. - Access to culturally appropriate project benefits and opportunities. | Pre-construction Construction Operations Decomissioning | Contractor O&M Contractor and KPLC | Minutes of consultative meetings with all community segments including VMGs and vulnerable individuals and households, grievances raised and status on resolution etc. | Quarterly | No additional cost |
| Inaccessibility of project benefits to VMGs and other vulnerable individuals due to affordability challenges | -Consult VMGs and Vulnerable individuals and households on charges for sub project services, and put in place specific interventions to ensure the vulnerable equally access project benefits. | Operations | O&M Contractor and KPLC | -Interventions to enable those vulnerable access project benefits. -Number of complaints raised by VMGs/vulnerable individuals regarding access to project services. -GRM that is culturally appropriate and accessible. Grievances raised and status on resolution etc | Quarterly | No additional cost |
| Inadequate grievances management | -Constitute a Local Grievances Committee is in consultation with all community segments, and incorporates the existing local dispute resolution mechanism. -Implement a workers grievances mechanism. -Awareness on the culturally appropriate and accessible GRM to all community segments including VMGs, vulnerable individuals and households and CSOs -All reported grievances are logged, dated, processed, resolved and closed out in a timely manner. -Proportionate representation of VMGs and vulnerable individuals in the local grievances committee. -GRM provides for confidential reporting of particularly sensitive social aspects such as GBV, as well as anonymity. | Construction Operations Decomissioning | Contractor O&M Contractor and KPLC | -Local Grievances Committee in place, composition of committee, awareness of community and workers on project and worker GRMs, updated GRM logs, types of grievances -Availability of grievance redress process -Number of grievances reported -Number of grievances resolved in a timely manner -Number of grievances escalated to national courts and the World Bank Grievances Redress Service and Inspection Panel. | Quarterly | No additional cost |
| Environmental Impacts |  |  |  |  |  |  |
| Vegetation clearance | - Clear only the necessary areas - Ensure proper demarcation and delineation of the project area to be affected by construction works. - Specify locations for vehicles and equipment, and areas of the site which should be kept free of traffic, equipment, and storage. - Designate access routes and parking areas - Re-vegetation including planting of trees around the plant/facility | Construction | O&M Contractor and KPLC | -Number of trees cleared -Planted trees | Once off | 50,000.00 |
| Soil erosion | - Avoid groundbreaking during the seasons of high rainfall to avoid erosion. - Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled. - Construction related impacts like erosion and cut slope destabilizing should be addressed through landscaping and grassing, carting away and proper disposal of construction materials - Use silt traps where necessary - Cover soil stock piles - Landscaping with grass on areas without electrical installation (lower areas) - Monitoring of areas of exposed soil during rainy seasons to ensure that any incidents of erosion are quickly controlled. | Construction | O&M Contractor and KPLC | Assess size of rills or Gulleys forming from accelerated run off from compacted areas | Quarterly | Part of contractor’s fee |
| Contamination of soil from fossil fuels | - Ensure waste water generated is discharged or drained into approved drainage facilities - Construction vehicles must be maintained in good state and proper servicing to ensure no oils are likely to leak - Care must be exercised not to spill any fossil fuels - Any contaminated soil shall be scooped and disposed-off appropriately. - No servicing vehicles on site | Construction | O&M Contractor and KPLC | Records of any leakages from construction equipment/ vehicles. | Quarterly | 50,000.00 |
| Dust emissions | - The construction area should be fenced off to reduce dust to the public - Suppress dust during dry periods by use of water sprays; - Stockpiles of excavated soil should be enclosed/covered/watered during dry or windy conditions to reduce dust emissions. - Burning of woody debris & construction waste to be prohibited - Use of personnel protective equipment (PPE) -masks should be provided to all personnel in areas prone to dust emissions - Restrict speed on loose surface roads during dry or dusty conditions - Keep stockpiles and exposed soils compacted and re-vegetate as soon as possible. - Construction trucks moving materials to site, delivering sand and cement to the site should be covered to prevent material dust emissions into the surrounding areas - Plant short trees to break speed of wind | Construction | O&M Contractor and KPLC | -Visual Observation of dust -Provision of PPEs especially masks | Daily | 100,000.00 |
| Vehicle exhaust and emissions from Generator | - Drivers of construction vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered. - Maintain all machinery and equipment in good working order to ensure minimum emissions of carbon monoxide, NOX, SOX and suspended particulate matter - Maintain equipment in good running condition – no vehicles to be used that generate excessive black smoke - Use of diesel which is Sulphur- free to run the power producing generators to be encouraged - The stack chimney of the generators will be increased from its normal height of 3 meters to 6 meters | Construction | O&M Contractor and KPLC | -Engine maintenance records - inspection of stacks | Quarterly | 100,000.00 |
| Solid waste generation | - Ensure spoil from excavations is arranged according to the various soil layers. This soil can then be returned during landscaping and then rehabilitation, in the correct order which they were removed that is top soil last; - Segregate waste - Provide litter collection facilities such as bins - Contractor to put in place and comply with a site waste management plan - The contractor should comply with the requirement of OSHA ACT 2007 and Building rules on storage of construction materials - Use of durable, long-lasting materials that will not need to be replaced as often, thereby reducing the amount of waste generated over time - Recovery of materials remains and return to stores - Re-use of materials where possible - Proper budgeting to avoid waste generation - Proper disposal of waste in line with solid waste regulation - Construction wastes to be managed in accordance with construction standards in Kenya | Construction | O&M Contractor and KPLC | Presence of well-maintained receptacles and centralized collection points | Quarterly | 100,000.00 |
| Impacts on Water Resources and Water Quality | - Clear the necessary areas only. - Appropriate remedial measures shall be implemented by the contractor in the event of erosion. - Infrastructure shall be designed to ensure that contaminated run-off does not reach water source i.e., earth dam. - Contractor to develop an oil-spill containment plan as part of the emergency response plan. In the event of an oil spill the procedures contained in the emergency response plan of the contractor will come into effect. - No vehicle maintenance and service shall be done at project site - Ensure that potential sources of petro-chemical pollution are handled in such a way to reduce chances of spills and leaks. | Construction | O&M Contractor and KPLC | -Oil spill containment plan. -Provision of fuel/oil drip and spill trays | Quarterly | 150,000 |
| Noise & vibration | - Construction activities to avoid any unchanneled flow of water at the site - Storage areas that contain hazardous substances should be bunded with an approved impermeable liner and provision for a pit to be made in case of oil spill. - The excavation and use of rubbish pits during construction should be strictly prohibited. - A waste disposal area should be designated within the active construction area and this should be equipped with suitable containers i.e., skips or bins of sufficient capacity and designed to contain and prevent refuse from being blown by wind, - Areas contaminated by spilled concrete and/or fuels and oils leaking from vehicles and machinery should be cleaned immediately | Construction | O&M Contractor and KPLC | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid | Quarterly | 150,000.00 |
| Impacts from Hazardous materials - | - Maintenance of construction vehicles will not be done on site - All hazardous products and waste should be labeled and handled properly to avoid contact with the ground - Dispose hazardous waste through a NEMA approved waste handler | Construction | O&M Contractor and KPLC | Presence of well-maintained receptacles and centralized collection points | Quarterly | 100,000.00 |
| Accidental Oil Spills or Leaks | - In the event of accidental leaks, contaminated top soil should be scooped and disposed of appropriately. - Refueling and maintenance of vehicles will not take place at the construction site. - Create awareness for the employees on site on procedures of dealing with spills and leaks - Vehicles and equipment must be serviced regularly and kept in good state to avoid leaks. - In case of spillage the contractor should isolate the source of oil spill and contain the spillage using sandbags, sawdust, absorbent materials and/or other materials approved by materials. - All chemicals should be stored within the bunded areas and clearly labeled detailing the nature and quantity of chemicals within individual containers. | Construction | O&M Contractor and KPLC | Records of all accidental spills and number of liters | Quarterly | 150,000.00 |
| Fire Hazards | - Create awareness to the construction workers on potential fire hazards - Provision of firefighting equipment on site during construction. - No smoking shall be done on construction site - ‘No smoking’ signs shall be posted at the construction site - A fire risk assessment and evacuation plan should be prepared and must be posted in various points of the construction site including procedures to take when a fire is reported. - Designate an assembly point | Construction | O&M Contractor and KPLC | -Records of any Fire incidences -Fire equipment and evacuation plan | Quarterly | 100,000.00 |
| Impacts of construction material sourcing (e.g., quarrying) | - Source all building materials such as stone, sand, ballast and hard core from NEMA approved sites. - Ensure accurate budgeting and estimation of actual construction materials to avoid wastage. - Reuse of construction materials where possible. | Construction | O&M Contractor and KPLC | Sources of raw materials (from local community) | Quarterly | Part of contractor’s cost |
| Increased water demand | - Prudent use of available water - Consultations with the project local committee on use of water in the community to avoid conflicts with the community - Source and utilize a sustainable and reliable water supply for both construction and operation phase. | Construction | O&M Contractor and KPLC | Water usage records | Quarterly | Part of contractor’s cost |
| Energy Consumption | - Ensure responsible electricity use at the construction site through sensitization of staff to conserve electricity by switching off electrical equipment or appliances when they are not being used. - Proper planning of transportation of materials will ensure that fossil fuels (diesel, petrol) are not consumed in excessive amounts. - Complementary to these measures, they monitor energy use during construction and set targets for reduction of energy use. | Construction | O&M Contractor and KPLC | Energy consumption records | Quarterly | No additional cost |
| Occupational Health and safety Impacts | - Use skilled personnel for activities which demand skills/technical tasks - Awareness creation/Tool box talks on safety to workers while at construction site - Workers coming to the site should be knowledgeable on safety precautions to take - Appropriate PPE (helmet, safety harness, boots, masks, climbing irons) - Proper general house keeping - Close supervision of workers - Risk assessment by contractor of the construction activities and implement mitigation measures appropriately - Adherence to occupational Safety and Health Act 2007 - Availability of equipped first aid box on site - Provide safe drinking water for workers - Engagement of trained first aider on site - Ensure the WIBA cover is taken for the staff - Establish safety committees | Construction | O&M Contractor and KPLC | Records of any near misses, incident, and accidents. Records of corrective actions implemented if there was an accident. | Quarterly | 1,000,000.00 |
| Community safety –access | - Proper barricading - Hazard communication. - Controlled access to the site by designated personnel - Maintain records of any person who comes to site | Construction | O&M Contractor and KPLC | Presence of a controlled access and records of every person accessing the site | Daily | 20,000.00 |
| Public Health Impacts | - Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training, awareness campaigns and community Barazas. - Awareness creation and consultations with local communities prior and during construction on the dangers of these diseases - Informing workers on local cultural values and health matters. - Provision of condoms to workers - Allowing migrant workers time to be with their families - The contractor is impressed upon not to set a construction camp on site. - The contractor will provide public education/information about HIV/AIDS transmission and prevention measures. - Ensure equal treatment of workers - Provide all appropriate COVID-19 preventive measures including campaign to maintain individual measures at the workplace. | Construction | O&M Contractor and KPLC | Number of awareness creation sessions conducted. -Availability of and distribution of condoms | Quarterly | 20,000.00 |
| Sanitary waste | - Construct/ install pit latrines for both genders clearly labelled | Construction | O&M Contractor and KPLC | Presence of separate and clean washrooms for both the gents and ladies | Quarterly | 300,000.00 |
| Solid Waste Generation | - Provide waste handling facilities such as labeled waste bins - Emphasis on prudent waste generation and give priority to reduction at source - Solid waste management awareness to operators - Operator to contract a NEMA licensed waste handler to collect and dispose solid waste | Operation | O&M Contractor and KPLC | Presence of well-maintained receptacles and centralized collection points | Quarterly | 50,000.00 |
| Liquid Waste/Oils Generation | - Proper storage of the oil is required to ensure no leakages - Frequent inspection and maintenance of the generator to minimize leakages. - No vehicles should be serviced or maintained at the Mini-grid area. - The waste oil or used oil must be disposed-off appropriately. - Proper training for the handling and use of fuels for the operators of the Mini-grid. - In the event of accidental leaks, contaminated top soil should be scooped and disposed of appropriately. | Operation | O&M Contractor and KPLC | -Engine maintenance records -Oil spill containment plan | Quarterly | 200,000.00 |
| Increased oil Consumption | - Efficient energy consumption - Install an energy-efficient lighting system | Operation | O&M Contractor and KPLC | Energy consumption records | Quarterly | No additional cost |
| Increased storm water flow | - Construct the drainage system in a way to follow natural drain of the water - Concrete only the required area and leave the rest of the land with vegetation like grass - Construct rain water harvesting system on the control buildings/office and harness into storage tanks for use | Operation | O&M Contractor and KPLC | Provision of a drainage system and a rain water harvesting system | Quarterly inspections | 200,000.00 |
| Fire Outbreaks | - The power plant must contain firefighting equipment (Portable fire extinguishers) of recommended standards and in key strategic points - Detection/alarm systems that can detect fire should be and installed - A fire evacuation plan should be prepared and posted at strategic points and should include procedures to take when a fire is reported. - Workers especially operators of the plant must be trained on fire management - ‘No smoking’ signs shall be posted within the Mini-grid area - A fire Assembly point should be identified and marked | Operation | Contractor | -Provision of serviced fire equipment, evacuation plan and safety signages -Records of fire safety training | Quarterly | 50,000.00 |
| Visual Impacts | - Fence round the solar Mini-grid to keep off/screen the solar panels. | Operation | O&M Contractor and KPLC | Presence of a perimeter fence | Quarterly inspections | No additional cost |
| Water demand | - Ensure prudent use of water. - Install water-conserving automatic taps. - Any water leaks through damaged pipes and faulty taps should be fixed promptly. | Operation | O&M Contractor and KPLC | Water usage records | Quarterly | 20,000.00 |
| Sanitary waste | - Provide sanitary waste facilities for both genders clearly marked - Disposal of waste through septic tanks | Operation | O&M Contractor and KPLC | Presence of separate and clean washrooms for both the gents and ladies | Quarterly | No additional cost |
| Flooding | - Ensure drainage channels are free of any obstruction at all times i.e., not blocked - Construct more channels and or expand existing ones - Raise foundations of the solar panels and ensure a proper and from concrete base - Create flooding diversions and or spill ways to divert water from getting into the solar power facility | Operation | O&M Contractor and KPLC | -Provision of drainage system -Raised foundations for the structures | Quarterly | 100,000.00 |
| Occupation health and Safety | - Ensure only qualified staff are employed to work in the facility - All workers operating the Mini-grid must be equipped with appropriate and adequate person protective equipment (PPE) such as; safety footwear, helmet among others. - Operators must be skilled on firefighting management - Annual environmental audits should be done - WIBA cover for staff is mandatory | Operation | O&M Contractor and KPLC | -Provision of PPEs and WIBA cover -Environmental audit reports | Quarterly | 100,000.00 |
| Hazardous waste-damaged panels | - Segregation from other waste streams - Proper disposal through a NEMA approved/licensed handler | Operation | O&M Contractor and KPLC | Presence of well-maintained receptacles and centralized collection | Quarterly | 200,000.00 |
| Noise and Vibration | - Generator room should be sound proof to ensure no noise of a nuisance level will be produced. - Monitor noise levels | Operation | O&M Contractor and KPLC | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid | Quarterly | Part of contractor’s cost |
| Shocks and electrocutions | - Inspect the wiring of the houses before connecting power - Safety awareness campaigns to the community before connection of power on safety precautions such as: - Require community to engage a certified technician to do wiring in the premises - Use of quality materials while wiring - Refraining from individual illegal extensions of power lines to other houses - Observing safety measures while using electricity such as not touching sockets and switches with wet hands or wiping with wet cloths - Keeping off all electricity infrastructure e.g., not tying livestock on electric poles, no cutting earth wires that run along some electric poles, not interfering with sockets or switches - Reporting any electric wire/conductors if found fallen on the ground - Report any incident regarding electricity at the local office –staff in charge of operating the Mini-grid | Operation | O&M Contractor and KPLC | -Records of awareness sessions conducted -Incidences report | Quarterly | No additional cost |
| Community Safety- Access to site by general public | - Fencing off the facility to keep of community members, children and livestock from entering into the facility - Controlled access to the site only with prior approval - Maintain records of any person who comes to site | Operation | O&M Contractor and KPLC | Presence of a controlled access and records of every person accessing the site | Daily | Part of contractor’s cost |
| Risks related to poor or inadequate stakeholder engagement (Conflict) | - Employ from the community to the extent possible - Engage the community members and other stakeholders in a timely manner - Work closely with the GRM committee members in solving the conflicts - Solve all conflicts/grievances at the earliest time possible - Ensure all grievances are logged and closed - Monitoring the pattern of grievances to come up will long term measures | Operation | O&M Contractor and KPLC | Grievance records | Quarterly | 20,000.00 |
| Gender Based Violence –SEA and SH | To manage GBV risks, the contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GRM that ensures confidentiality. The plan will include the necessary measures for prevention and response and must ensure survivor-based approach | Operation | O&M Contractor and KPLC | -SEA/SH Prevention and Response Action Plan -Grievance records | Quarterly | 20,000.00 |
| Public Health Impacts –HIV/AIDs | - Sensitize workers and the community on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff awareness and awareness campaigns for the community - Provision of condoms to workers - Allowing migrant workers time to be with their families | Operation | O&M Contractor and KPLC | Number of awareness creation sessions conducted. -Availability of and distribution of condoms |  | 20,000.00 |
| Public health Impacts -Covid 19 disease | - Social distance must be observed - Provision of hand wash facilities before access - Temperature check and monitoring of the temperature of workers and any other person coming to site - Enforce wearing of masks - Make provision for testing and treating especially of workers - Provision of contact numbers for the nearest health facility for testing and treatment - Adhering to any other measures from the ministry of health which may be issued from time to time | Operation | O&M Contractor and KPLC | Availability of hand washing facilities Utilization of hand washing facilities Number of Covid-19 cases reported | Quarterly | 30,000.00 |
| Dust Emission | - Trees can be planted around the plant/facility provided they do not cast shadows to the solar panels to act as wind breakers and hence decrease dust pollution - Ensure planting of grass around and within the facility compound | Operation | O&M Contractor and KPLC | Visual inspection | Quarterly | 50,000.00 |
| Vehicle Exhaust Emissions | - Drivers of the vehicles must be sensitized so that they do not leave vehicles idling so that exhaust emissions are lowered. - Company vehicles should be well maintained | Operation | O&M Contractor and KPLC | Engine maintenance records | Quarterly | No additional cost |
| Noise and Vibration | - Install portable barriers to shield compressors and other small stationary equipment where necessary. - Use quiet equipment (i.e., equipment designed with noise control elements). - Co-ordinate with relevant agencies in case the noise produced will require a license. - Limit pickup trucks and other small equipment to a minimum idling time and observe a common-sense approach to vehicle use and encourage workers to shut off vehicle engines whenever possible. - Demolish mainly during the day when most of the neighbors are out working. | Decommissioning | Contractor | Noise levels-Records of noise measurements done by contractor within the project area and at distances of 30m from the Solar mini-grid | Once off | 20,000.00 |
| Solid Waste Generation | - Demolition contractor to adhere to the various manufacturer’s guidelines and requirements regarding demolition and disposal - Segregation of waste in order to separate hazardous waste from nonhazardous waste and other streams of waste - Provision of facilities for proper handling and storage of demolition materials to reduce the amount of waste caused by damage or exposure to the elements - Adequate collection and storage of waste on site - Safe transportation to the disposal sites / designated area - Hazardous waste must be disposed by NEMA approved waste handler | Decommissioning | Contractor | Presence of well-maintained receptacles and centralized collection points | Daily | 700,000.00 |
| Dust Emissions | - Cover all trucks hauling soil, sand and other loose materials or require all trucks to maintain at least two feet of freeboard | Decommissioning | Contractor | Visual inspection | Daily | 20,000.00 |
| Public Health- HIV/AIDS | The project will sensitize workers and the surrounding communities on prevention and mitigation of HIV/AIDS and other sexually transmitted diseases, through staff training and awareness campaigns/ to the community. | Decommissioning | Contractor | Records of awareness creation sessions conducted. -Availability of and distribution of condoms | Once off | 20,000.00 |
|  | Total |  |  |  |  | 4,380,000.00 |

  - Approach TO IMPLEMENTATION of ESMMP

Table 7-4: Institutional Framework and Compliance/Implementation of the ESIA/ESMMP

| No | Institution | Role/Function |
| --- | --- | --- |
| 1 | The National Environment Management Authority (NEMA) | NEMA: - Approves the ESIA Report; - Issues EIA License for project implementation; and - Carries out independent Audit to determine compliance with ESMMP. |
| 2 | Directorate of Occupational Safety and Health Services (DOSHS) | DOSHS: - Provides OSH permits for workplaces of the project including campsites and quarries; and - Conducts inspections to ensure conformance to OSHA. |
| 3 | Water Resources Authority (WRA) | WRA: - Provides necessary water abstraction permits for boreholes and surface water sources (rivers, streams etc.); and - Monitors water use in the region and provide guidance water use. |
| 4 | National Land Commission (NLC) | NLC: - The primary role of NLC is to exercise the powers of compulsory land acquisition on behalf of the MoE, that is, to acquire land for the mini-grid project and vest the acquired land to the MoE |
| 5 | National Gender and Equality Commission | The Commission: - Ensures that there is gender equality and equity throughout the implementation of the project; and - Representatives will monitor and evaluate gender quality and equity with regards to job provision and harassment cases on site to ensure compliance with the law |
| 7 | County Government of Kwale | County Governments will: - Provide approval for the project & project site; - Approval of community land consent & verification; and - Provide support. |
| 8 | Supervision Consultant | Supervising Consultant: - Will engage the following dedicated full-time safeguards staff to support risk management: - Supervising Engineer (RE) - Social Safeguards Specialist - Environmental Safeguards Specialist - Review and approval of the ESMMPs and other plans; - Day to day supervision of Contractor implementation of the ESMMPs and other plans; - Regular reporting on the ESMMP implementation; and - Has full time Environmental, Health and Safety and Social Specialists |
| 9 | Contractor | Contractor: - Will engage the following dedicated full-time safeguards staff; - Environmental Safeguards Specialist - Social Safeguards Specialist - Registered Occupational Health and Safety (OHS) Expert - Community Liaison officer to act as link between the community and contractor and to support the social specialist. - Will Prepare the C-ESMPs informed by the proponent’s ESMMP and other plans before commencing construction; - Will Operationalize and implement the C-ESMPs; - Carries out day to day management of ES, H& S risks; and - Reports on incidents and accidents to the Resident Engineer and regulators. |

## 7.6 MANAGEMENT Plan during Construction Phase

The contractor will prepare targeted management plans to deal with specific environmental and social aspects guided by the ESMMP and any other emerging issues on the ground. The contractor shall prepare these plans and have them approved by both the proponent and the Bank before they mobilize to the site:

- Construction management plan

- Rehabilitation and site closure plan

- Local recruitment plan

- Workplace health and safety plan

- Community safety plan

- Emergency management and response plan

- SEA/SH Prevention and Response plan

- Stakeholder Engagement plan

- Grievance Redress mechanism

- Labour influx management plan

### 7.6.1 Construction Management Plan

The construction management plan for the proposed project shall include the following:

- Management of Fuels and other Hazardous Materials

- The Contractor shall comply with all applicable laws, regulations, permit and approval conditions and requirements relevant to the storage, use, and proper disposal of hazardous materials.

- Management of the Construction Site

- The contractor shall prevent littering and the random discard of any solid waste on or around the construction site

- The contractor shall manage other solid and liquid waste

- Fire Prevention and Management

- The Contractor shall take all necessary precautions to prevent fires caused either deliberately or accidentally during construction process.

- The Contractor shall prepare a fire prevention and fire emergency plan as a part of the plans to be submitted to REREC.

- Management of Air Quality

- The Contractor shall institute appropriate measures to minimize or avoid air quality impacts. This can be achieved through formulation of air quality management plan.

- Neighbouring Land Owner and Occupier Relations

- The Contractor shall respect the property and rights of neighbouring landowners and occupiers at all times and shall treat all persons with deliberate courtesy.

- The contractor shall respect any special agreements between REREC and the neighbours e.g., the wayleaves agreements signed between Kenya power and landowners will need to be respected by the contractors.

- Complaints Register

The contractor shall establish and maintain a register for periodic review by REREC that logs all the complaints raised by the neighbours or the general public about construction activities. The register shall be regularly updated, and records maintained including the name of the complainant, his/her domicile and contact details, the nature of the complaint and any action taken to rectify the problem.

- Construction Control

The construction control for the proposed project shall cover the following:

H) Control of Access

The contractor shall ensure that the construction site is accessed by authorized persons only and up-to-date records kept

Control of material supply and burrow areas

- The contractor shall, as far as possible, source all material needed to construct the proposed project from the licensed quarries

- In instances where materials are to be obtained from a new burrow area; the contractor shall comply with relevant legislations.

- The contractor shall prepare a method statement including plans, detailing the expected quantity of excavation, temporary and permanent drainage control, the final contouring of the burrow pit and the proposed method of rehabilitation.

### 7.6.2 Rehabilitation and Site Closure Plan

- After completion of construction activities, the contractor shall clear the site of construction materials and dispose wastes in appropriate disposal sites.

- The contractor shall remove all temporary works on the construction site and grow grass on areas that are not covered by the installations to control erosion.

### 7.6.3 Local Recruitment Plan

The contractor will prepare a local recruitment plan to guide on recruitment of locals. The plan shall pay attention or adhere to Employment Act.

In designing the local recruitment plan contractor shall:

- Comply with the provisions of Employment Act, 2007

- Wherever possible, give priority to qualified local people when hiring employees.

The mitigation measure is:

- Prepare a local recruitment strategy that is fair and transparent to ensure all community segments - men, women, vulnerable individuals, minority clans, and VMGs who meet OP 4.10 criteria) - can access subproject benefits during construction and that prioritizes hire of locals for skilled, semi-skilled and unskilled labour.

### 7.6.4 Workplace Health and Safety Plan

The workplace health and safety plan to be implemented by the contractor and REREC shall include the following key measures:

- The contractor shall comply with all relevant legislative requirements governing worker health and safety at the work place (e.g., OSHA 2007 and its subsidiary legislations).

- The contractor shall prepare and implement measures to minimize diseases likely to be contracted by the construction workers as a result of the proposed project such as HIV &AIDs and other communicable diseases

- The contractor shall have obligations of managing the safety of its employees by;

  - Provision of appropriate PPEs to employee

  - Training employees on competence

  - Employing competence and qualified staff

  - Provision of First Aid Kits onsite

  - Should have a trained first aider

  - Document and create awareness on safe work procedures and work instruction

- The contractor will manage accidents by having an emergence response plan which will include contacts for emergency service providers e.g., ambulances, fire brigade and nearest hospitals

- Health and safety performance will be continuously monitored, and procedures reviewed with the aim of eliminating risk as far as reasonably practicable.

### 7.6.5 Community Health and Safety Plan

The community health and safety plan to be implemented by the contractor shall include:

- Adherence to OSHA 2007 Act and its subsidiary legislations to ensure that health and safety of immediate neighbours and the public is not threatened.

- The contractor to ensure that construction work is undertaken in manner not likely pose risks to community health and safety.

- The contractor shall undertake an independent risk assessment prior to construction. The findings of this assessment will inform the development of a community safety plan and create awareness to the community on the same.

### 7.6.6 Emergency Preparedness Plan

The Contractor shall develop an emergency plan that will enable rapid and effective response to all types of environmental emergencies in accordance with recognized national and international standards.

The emergency plan shall include establishment of a network of communication between the Contractor and emergency services including police, ambulance services, and fire brigades among others.

### 7.6.7 SEA/SH Prevention and Response Action Plan

The contractor will prepare a SEA/SH Prevention and Response Action Plan that will include a GM that ensures confidentiality. The plan should have an Accountability and Response Framework. The plan will include the necessary measures for prevention and response of GBV impacts.

The mitigation measures shall include:

- Ensure that local employment opportunities are equitably accessible to all segments of the community,

- Ensure equal pay for equal work

- Prepare and implement GBV (SEA/SH management) plan that includes sensitisation of community members and subproject workers on the potential of the subproject giving rise to, exacerbating and/or mitigating SEA and SH, and the appropriate mitigation measures

- Map all GBV service providers and document referral services for survivors, and, sensitize community members and subproject workers on the referral pathways.

- Prepare and implementing a functional and accessible contractor GBV GM for use by workers and community members (as appropriate).

- The GBV GM should allow for anonymous incident reporting and should be GBV survivor-centric

- Sensitize community members and workers on contractor GMs

- Prepare and sensitise Code of Conduct (CoC) for SEA and SH, and their responsibilities for the same, to demystify the stigma associated with SEA and SH

### 7.6.8 Stakeholder Engagement Plan

A Stakeholder Engagement Plan is a formal approach to communicate with project stakeholders to achieve their support for the project. The plan prepared shall specifies the frequency and type of communications, media, contact persons, and locations of communication events. The SEP is a useful tool for managing communications between the contractor and other stakeholder. The plan should meet the following objective of a SEP.

- To help improve project design and implementation

- To inform third parties about changes that affect them

- To take their views into account in the implementation of projects

- To identify adverse impacts and mechanisms to enhance project benefits

- To identify risks from and to a project

- To increase project ownership and sustainability

- To comply with Bank policies that require consultations

The plan shall put this measure in to consideration:

- In consultation with the identified stakeholders, prepare a stakeholder engagement plan (SEP) that is based on their locations (maps) and their information needs at the various subproject phases

### 7.6.9 Labour Influx Management Plan

The purpose of this plan is to provide a clear set of actions and responsibilities for the control of impacts linked to in-migration within the Project’s area of influence. This plan will be regularly reviewed and updated to reflect revised Project design, socio-economic changes and learning experienced during its implementation.

The objectives of this plan are as follows:

- Monitor the scale of project induced in-migration into the project area and specific in-migration ‘hotspots’;

- Support local government and communities to manage both internal and external immigration into the project area; and

- Mitigate and manage any negative impacts and enhance and promote any positive impact related to labour influx.

The plan shall consider these measures:

- Prepare and Implement a Labour Management Plan (LMP) with policies and measures for ensuring that:

- Subproject managers and workers are sensitised on:

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

- Enforce:

  - The Code of conduct

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

### 7.6.10 Grievance Redress Mechanism

Grievance mechanisms should receive and facilitate resolution of the affected institutional or communities’ concerns and grievances. Community concerns should be addressed promptly using an understandable and transparent process that is culturally appropriate and readily acceptable to all segments of affected communities, at no cost and without retribution. Mechanisms should be appropriate to the scale of impacts and risks presented by a project. Grievances can be an indication of growing stakeholder concerns (real and perceived) and can escalate if not identified and resolved. The management of grievances is therefore a vital component of stakeholder management and an important aspect of risk management for a project. Projects may have a range of potential adverse impacts to people and the environment in general, identifying grievances and ensuring timely resolution is therefore very necessary. As such the project has developed a grievance management process to serve as a guide during project implementation.

#### 7.6.10.1 Grievance Mechanism

One of the key roles of the Grievance Redress Committees, will be to address disputes led by the administrative chiefs. All PAPs will be informed how to register grievances or complaints, including specific concerns about land and environment. The PAPs will be informed about the dispute resolution process, specifically about how the disputes will be resolved in an impartial and timely manner.

The Land Acquisition Tribunal established under the Land Act 2012 (Part VIIIA 133A) has the jurisdiction to hear and determine appeals from the decision of the NLC on the process of compulsory land acquisition of land. However, if a party is dissatisfied by the decision of the tribunal, they may appeal to the Environment and Land Court. The court will deal with land related disputes. However, the Land Act 2012 and Environment and Land Court Act 2011 advocates for Alternative Dispute Resolution (ADR) methods in tackling land related disputes. ADR approaches will be given preference and based on customary rules, arbitration, or third-party mediation. ADR will be promoted or defended as a resolution to disputes related to land. The affected persons and other stakeholders also have a right to access the World Bank Redress Service (GRS) and the World Bank Inspection Panel at no cost.

7.6.10.2 Grievance Redress Principles

The principles of grievance mechanism management that need to be observed include;

- All complaints and grievances are resolved as quickly as possible.

- That the resolution of complaints and grievances should be at the lowest possible level for resolution.

- All complaints that can be resolved, should be resolved immediately on the site. The focus of the GRM is to resolve issues in a customarily appropriate fashion at community level and record details of the complaint, the complainant and the resolution.

7.6.10.3 Grievance Redress Committee Capacity Building

A grievance redress mechanism and a committee were established in a culturally appropriate manner in consultation with the community during the consultations for ESIA and will be utilized post ESIA. The GRM committee will have the following roles; log the grievances, maintain records of the GRC meetings and grievances, resolve the grievances to the extent possible.

7.6.10.4 Grievance Procedures

a) Registration - Community members can inform the contractor about concerns directly and if necessary, through third parties. Once a complaint has been received, it will be recorded in a complaints log or data system. The log will be kept in hardcopy or electronic form. All reported grievances will be categorized, assigned priority, and routed as appropriate.

7.6.10.5 Grievance Log

The grievance logbook will ensure that each complaint has an individual reference number, and is appropriately tracked and recorded actions are completed. The information to be recorded will include:

- Name, age, gender of complainant;

- Date the complaint was reported;

- Date the grievance logged;

- Action taken;

- Date information on proposed corrective action sent to complainant (if appropriate);

- The date the complaint was closed; and

- Date response was sent to complainant.

b) Sorting and Processing - This step determines whether a complaint is eligible for the grievance mechanism and its seriousness and complexity. The complaint will be screened however this will not involve judging the substantive merit of the complaint.

The following guide will be used to determine whether a complaint is eligible or not:

Eligible complaints may include those where:

- The complaint pertains to the mini-grid project.

- The issues raised in the complaint fall within the scope of issues the grievance mechanism is authorized to address.

Ineligible complaints may include those where:

- The complaint is clearly not mini-grid project -related.

- The nature of the issue is outside the mandate of the grievance mechanism.

- The complainant has no standing to file.

- Other project or organizational procedures are more appropriate to address the issue.

- Closing Out and Escalation: Project-related grievances will be addressed and closed out as appropriate. The GRM will provide a channel for escalation e.g., through legal redress.

The proponent REREC will monitor the activities of the stakeholder engagement and grievance management activities.

The three tiers if the GRM are as described below:

#### 7.6.10.6 National Grievances Redress Committee (NGRC)

NGRC has been established at the National level to ensure participatory and transparent implementation of the project. The NGRC will help the project carry out its mandate efficiently- particularly ensuring effective and amicable settling of disputes among the communities/PAP’s.

Members to NGRC include representation from the following agencies and entities

- Representative from the Ministry, chair of the Committee

- Representative from NLC to handle matters that involve land take

- Representative of the Implementing Agencies (IA)-KPLC and REREC

- Representative from the Ministry’s Legal office to guide on Alternative Dispute Resolution methods

- Representative from the County Grievance Redress Committee-depending on the matter at hand; Land or Environment

- Representative from Gender and Social Development Office who will be responsible for ensuring gender issues are well addressed.

- Representative from NEMA to handle environmental issues

- County Surveyor/Physical planner from the county Lands office

- Project Affected Person’s-to represent the matter before the committee

7.6.10.6.1 Functions of the National Grievances Redress Committee

- Ensuring effective flow of information between PAPs, the implementing agency and the County Grievance Redress committee on matters brought before the committee

- Co-ordinate County Grievance Redress Committees (CGRC)

- Co-ordinate activities between the various organizations involved; facilitate grievance and conflict resolution at the highest level

- Resolving disputes that may arise within the project. If it is unable to resolve any such problems, the PAP’s can seek legal redress.

### 7.6.10.7 County Grievance Redress Committees (CGRC)

CGRC has been established at the county level to ensure participatory and transparent implementation of the project. The CGRC will help the project carry out its mandate efficiently- particularly ensuring effective communication with the communities.

Members to CGRC will include representation from the following agencies and entities

- Representative of NLC, to grant legitimacy to the acquisition process and ensure that legal procedures as outlined in Land Act 2012

- Representative of the implementing agency

- Representative of NEMA to handle environmental issues

- The County Administration representative, which will provide the much-needed community mobilization, and support to the sub-project.

- County Land Survey Officer will survey all affected land and produce maps.

- The County Gender and Social Development Officer who will be responsible for ensuring gender programs are adhered to.

- The County Lands Registrar will verify all affected land and validate the same.

- Two PAP representatives from Location Grievance Resettlement Committee – act as voice for the PAPs

- NGOs and CBOs locally active in relevant fields

The CGRC will have the following specific responsibilities:

- Ensuring effective flow of information between PAPs and the implementing agency

- Coordinate Locational Grievance Redress Committees (LGRC)

- Coordinate activities between the various organizations involved; facilitate grievance and conflict resolution; and provide support and assistance to vulnerable groups.

- Conducting extensive public awareness and consultations with the affected people so that they can air their concerns, interests, and grievances.

- Resolving disputes that may arise within the project. If it is unable to resolve any such problems, channel it to the National Grievance Redress committee before utilizing the appropriate formal grievance procedures.

### 7.6.10.8 Locational Grievance Redress Committee (LGRC)

Since counties are large, further decentralized Grievance Redress Committee will be formed at the location of the sub-project. Subsequently, Locational Grievance Redress Committees (LGRC’s), based at each location of a sub-projects, will be established. The LGRC’s will be constituted by implementing agencies and representatives of CGRCs through consultation with the PAPs and will act as the voice of the PAPs.

The LGRCs will work under guidance and coordination of CGRC and the implementing agencies. Their membership will comprise of the following:

- The locational Chief, who is the Government administrative representative at the locational unit and who deals with community disputes will represent the Government in LGRC

- Assistant Chiefs, who supports the locational Chief and Government in managing local community disputes in village units will form membership of the team.

- Female PAP, elected by women PAPs, will represent women and children related issues regarding the project

- Youth representative, elected by youths, will represent youth related concerns in the LGRCs

- Male representatives elected by the members of the PAPs

- Vulnerable persons representative will deal and represent vulnerable persons issues in the LGRCs.

- CBO representatives

Membership of LGRCs will be elected by each category of PAPs except the locational Chief and assistant chiefs who will be automatic members of the team by virtue of their positions. Each of LGRCs will elect their own chairperson and a secretary among themselves.

The roles of LRCCs will include among others the following:

- Conducting extensive public awareness and consultations with the affected people.

- Help ensure that local concerns raised by PAPs as regards to the project are promptly addressed by relevant authorities.

- Resolve manageable disputes that may arise relating to the project. If it is unable to resolve/help refer such grievances to the CGRCs instituted.

- Ensure that the concerns of vulnerable persons such as the disabled, widowed women, orphaned children affected by the sub project are addressed.

- Assist the community in recording grievances, including helping those who cannot write or read.

- Help the vulnerable groups access project benefits

- Ensure that all the PAPs in their locality are informed about the project

Figure 7-1: KOSAP Grievance Redress Mechanism

It should be noted that if complainants are not satisfied with the grievance process, even after arbitration they have the right to present their complaint through the court system.

It is expected that most disputes will be resolved at the lowest level-Locational Grievance Redress Committee and since most disputes arise during the Construction and operation period the contractor’s Environmental and Social Safeguard team specifically the Community Liaison Officer will work closely with the community to be able to resolve disputes.

Responsibilities of the Community Liaison Officer include:

- Monitor day to day Implementation of the Project

- Address grievances as they arise on the project

- A member of the Locational and County Grievances Redress Management Committee to respond on issues that may have been brought to the attention of the committee before escalating to the National Grievance Redress Committee

      - Escalate grievances internally to get a lasting solution

7.6.10.9 Existence of a Local Grievance Redress Mechanism in Kwa Dzombo.

A Local grievance redress committee was constituted in 2020. The LGRM was not active during the site visit. It is anticipated that the committee shall become active during the construction and operation phase of the project. The LGRM is composed of the following members of the project committee:

      - The area chief;

      - Youth representatives;

      - Female representatives;

      - Male representative; and

      - Vulnerable persons representative

Contractor will prepare an effective Grievance Redress Mechanisms (GRM) to address and respond to grievances from both the community, the workers and any other stakeholder.

A Grievance Redress Mechanism (GRM) provides access to remedy and identifies procedures to effectively address grievances arising from project implementation. GRM provides an avenue where people can formally lodge their complaints and grievances and have them properly considered and addressed.

The mitigation measures shall include:

- Prepare a project level timebound GRM in consultation with relevant stakeholders

- Ensure the project GRM incorporates existing local dispute resolution mechanisms at the lowest tier and allows access to administrative and judicial processes as well as to other redress mechanisms such as meditation/arbitration and the World Banks grievance redress service (GRS) and the Inspection Panel

- Have a subproject level GRM Focal Point to be responsible for receiving, logging/registering, submitting to the responsible tier for resolution and responding to and updating complainants on resolution status

- Sensitize all stakeholder categories on the GRM and encourage them to make use of it

- Ensure the GRM is functional, culturally appropriate, and accessible to all stakeholders without any cost to them and without fear of retribution or reprisal

- Ensure adequate and proportionate representation of VMGs and vulnerable individuals in the local grievances handling committee.

- Prepare a timebound Contractor’s GRM and sensitize community members and project workers its processes

- Ensure all reported grievances are logged, dated, processed, resolved and closed out in a timely manner, or escalated to other levels.

- Ensure the GRM provides for confidential reporting of particularly sensitive social aspects such as GBV, as well as anonymity for those who wish to report anonymously.

## 7.6.10.10 World Bank Grievances Redress Mechanism

The World Bank has established 2 grievance redress mechanisms that provide avenues for individuals and communities to submit complaints directly if there is belief that they have been, or are likely to be, adversely affected by a World Bank-funded project.  In this project PAPs and other stakeholders have the right to know and access at no cost these GRMs as described below.

### 7.6.10.10.1 World Bank Grievances Redress Service

The Grievance Redress Service (GRS) is an avenue for individuals and communities to submit complaints directly to the World Bank if they believe that a World Bank-supported project has or is likely to have adverse effects on them, their community, or their environment.  The GRS enhances the World Bank’s responsiveness and accountability to project-affected communities by ensuring that grievances are promptly reviewed and addressed.  Complaints must be in writing and addressed to the GRS and sent through the following methods namely:

Those aggrieved or their representatives can report their complaints through the following mediums;

  - Online by accessing the online form;

  - Sending an Email to grievance@worldbank.org; or

  - Submitting a letter to the World Bank Headquarters in Washington D.C., United States or World Bank Kenya County Office.

### 7.6.10.10.2 World Bank Inspection Panel

The Inspection Panel is an independent complaints mechanism for people and communities who believe that they have been, or are likely to be, adversely affected by a World Bank-funded project.  The Panel is an impartial fact-finding body, independent from the World Bank management and staff, reporting directly to the Board.  The Inspection Panel process aims to promote accountability at the World Bank, give affected people a greater voice in activities supported by the World Bank that affect their rights and interests, and foster redress when warranted.  In September 2020, the Board updated the resolution that created the Panel and added to the Panel functions.  At the same time, the Board approved a resolution establishing the World Bank Accountability Mechanism (AM).  The new AM began operations in early 2021 and houses the Panel to carry out compliance reviews and a new Dispute Resolution Service (DRS), which will give complainants another way to have their concerns addressed.  Contacts for registration of complaints to the IPare ; (i) Tel:+12024585200: and (ii) Email: ipanel@worldbank.org.

### 7.6.11 Government Management of Land Acquisition Disputes

The Environment and Land Court, established under the Environment and Land Court Act 2011, is a superior court (with offices across the country) that hears and determines disputes relating to land and the environment.  Likewise, the Land Acquisition Tribunal established under the Land Act 2012; (PART VIIIA 133A) has jurisdiction to hear and determine appeals from the decision of the NLC on the process of compulsory acquisition of land. Therefore, in the first instance, such appeals are referred to the Tribunal. However, a party dissatisfied with the decision of the Tribunal may appeal to the Environment and Land Court on a question of law only. The regulations to set the Land Acquisition Tribunal established under the Land Value (Amendment) Act of 2019 are underway. Besides, the Judicial Service Commission will chair the Land Acquisition Tribunal once operational.

### 7.6.12 Labor Influx Management Plan

The purpose of this plan is to provide a clear set of actions and responsibilities for the control of impacts linked to in-migration within the Project’s area of influence. This plan will be regularly reviewed and updated to reflect revised Project design, socio-economic changes and learning experienced during its implementation.

The objectives of this plan are as follows:

- Monitor the scale of project induced in-migration into the project area and specific in-migration ‘hotspots’;

- Support local government and communities to manage both internal and external immigration into the project area; and

- Mitigate and manage any negative impacts and enhance and promote any positive impact related to labor influx.

The plan shall consider these measures:

Prepare and Implement a Labour Management Plan (LMP) with policies and measures for ensuring that:

- Subproject managers and workers are sensitised on:

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

- Enforce:

  - The Code of conduct

  - County/National Labour laws

  - County/National Child Labour laws

  - National/International Forced Labour laws

    - Stakeholder Engagement and Grievance Management Post ESIA

During implementation of the project or construction phase, stakeholder engagement will be progressed to ensure the community and other stakeholders are kept abreast of the progress of the project. For the target community this will take the form of meetings and focus group discussions between local community and the contractor which will also act as forums for the community to ask questions or provide feedback. Therefore, the contractor will prepare a stakeholder engagement plan to guide on the engagements with various stakeholders guided by the Stakeholder Engagement Plan prepared during ESIA

      - Objectives and Principles of Stakeholder Engagement post ESIA

Stakeholder engagement is the basis for building strong, constructive, and responsive relationships that are essential for the successful management of a project's environmental and social impacts.

In order to ensure effective engagement and consultation of all stakeholders, the contractor and the proponent will apply the following principles.

- Ensure the affected persons are provided opportunities to express their views on project risks, impacts and mitigation measures, and response provided.

- Begin consultations early even before construction begins because there is a lapse of time between ESIA consultations and implementation time. Identification of environmental and social risks and impacts should continue an ongoing basis as risks and impacts arise.

- Consultations should continue in a manner that is transparent, objective, meaningful and allow for ease in accessing information in a culturally appropriate local language(s) and format that is understandable to affected and interested persons.

- Consultations with affected persons and interested parties should avoid manipulation, interference, coercion, or intimidation.

- Consultations should also pay attention to the needs of VMGs, vulnerable individuals and households.

The contractor shall identify the stakeholders early and consider appropriate methods for engaging them. The stakeholder engagements will be reported to REREC on monthly basis alongside the construction progress reports.

# 8 IMPACT SUMMARY AND CONCLUSION

## Introduction

This chapter gives a summary of impacts conclusion and recommendations.

## Summary of impacts identified and assessed

### Pre-construction Phase Impacts

A number of impacts have been identified as a result of the pre-construction of the proposed Kwa Dzombo project. The impacts in this phase will be associated to land acquisition and stakeholder engagements.

The significance of the land acquisition is minor prior to the application of appropriate mitigation measures, while that of stakeholder engagement is of major significance. With the application of appropriate mitigation measures, the significance of all the identified negative impacts associated with this phase will be reduced to minor or negligible.

### Construction Phase Impacts

A number of impacts have been identified as a result of the construction of the proposed Kwa Dzombo project. Of these, impacts on local economy and economy have been determined to be positive.

The significance of the identified negative impacts associated with the construction phase is Major, minor and moderate prior to the application of appropriate mitigation measures. Prior to the application of appropriate mitigation measures, Impact on Exclusion of VMGs, Vulnerable individuals and households will be of major significance during the construction phase due to the sensitivity of the identified impacts. Fouteen of the negative impacts identified are of minor significance and four are moderate significance before the application of appropriate mitigation measures. With the application of appropriate mitigation measures, the significance of all the identified negative impacts associated with the construction phase will be reduced to minor or negligible.

### Operational Phase Impacts

A number of impacts have also been identified to be associated with the operational phase of the proposed Kwa Dzombo solar project. Of these, impacts on Economy, Employment, Education, Health benefits, Improved security, standards of living and communication will be positive impacts. Prior to the application of appropriate mitigation measures, Impact on Exclusion of VMGs, Vulnerable individuals and households will be of major significance during the operational phase due to the sensitivity of the identified VMGs. The presence of electrical infrastructure will pose this health threat to avifauna prior to the application of appropriate mitigation measures. Fifteen of the negative impacts are of minor significance and two are of Moderate significance before the application of appropriate mitigation measures.

With the application of appropriate mitigation measures, the significance of all the identified negative impacts associated with the operational phase will be reduced to MINOR or NEGLIGIBLE.

### Decommissioning Phase Impacts

A number of impacts have been identified as a result of the decommissioning of the proposed Kwa Dzombo project. Employment creation and rehabilitation of the project site are considered to be positive impacts.

The significance of the identified negative impacts associated with the decommissioning phase is moderate to minor prior to the application of appropriate mitigation measures. With the application of appropriate mitigation measures, the significance of all the identified negative impacts associated with the decommissioning phase will be reduced to minor or negligible.

### CONCLUSION AND RECOMMENDATIONS

With all the identified impacts, mitigation will reduce the significance of such impacts to a minor or negligible level. The mitigation measures provided and the management of residual impacts are described in the ESMMP has been described as a vehicle for the continued integrated management of all such impacts.

An Environmental and Social Management Plan (ESMMP) has been prepared to ensure that social and environmental impacts and risks identified during the ESIA process are effectively managed during the construction and operations of the Project. The ESMMP specifies the mitigation and management measures to which the Project Proponent and the Contractor will be committed and shows how the Project will mobilize organizational capacity and resources to implement these measures. The ESMMP also shows how mitigation and management measures will be scheduled and will ensure that the Project complies with the applicable laws and regulations within Kenya, as well as the requirements of WB OPs on environmental and social sustainability.

The Project Proponent and Contractor should accommodate the mitigation measures recommended during the ESIA process to the extent that is practically possible, without compromising the economic viability of the Project or having a lasting impact on the environment.

In summary, based on the findings of this assessment, the consultant finds no reason why the proposed Project, should not be moved to the next stage of Project planning and development, contingent on the mitigations and monitoring for potential environmental and socio-economic impacts as outlined in the ESMMP.

# REFERENCES

The following list of references was referred to in preparing this Project Report:

- Environmental Assessment Source Book, 1999 (World Bank),

- George, C. and Lee, N., 2000 Environmental Assessment in Developing and Transitional Countries, Willey: Chichester, UK

- Government of Kenya (GoK), 1999. The Environmental Management and Co-ordination Act, 1999. Government Printer.

- Government of Kenya (GoK), 2003. The Environmental (Impact Assessment and Audit) Regulations, 2003.

- Government of Kenya (GoK), 2009. The Environmental Management and Co-ordination Act, Regulations 2009, Legal Notice No. 61, 2009. Government Printer

- Government of Kenya (GoK). The Public Health Act Chapter 242 Laws of Kenya.

- Government of Kenya (GoK), 2002. The Water Act 2016. Government Printer, Nairobi, Kenya.

- Government of Kenya (GoK), Building code, Building order 1968 and Grade 11 Building Order 1968

- Government of Kenya: The Physical Planning Act 2019

- Government of Kenya: Occupational Safety and Health Act,2007

- Government of Kenya: Factories and Other Places of Work (Safety and Health Committee) Rules 2004

- Government of Kenya: Water Quality Regulations, 2006

- Government of Kenya: Waste Management Regulations, 2006

- Government of Kenya: The Occupational Safety and Health Act, 2007

- Government of Kenya: Noise Prevention and Control Rules 2005

- Government of Kenya: Hazardous Substances Rules, 2007

- Government of Kenya: Factories and Other Places of Work (Noise Prevention and Control) Rules 2005

- British Standard (BS) 5228 Part 4, 1997: Noise Control on Construction and Open Sites: Code of Practice for Noise and Vibration Control applicable to piling operations

- International Labor Organization 1983: Encyclopedia of Occupational Health and Safety Vol. II, Geneva.

- Sombroek WG, Braun HMH & Van der Pouw BJA, 1982: Exploratory Soil Map and Agro-climatic Zone Map of Kenya, 1980 (Kenya Soil Survey, Nairobi),

- Community Land Act, 2016

- The Land Registration Act, 2012

- The Land Act, 2012

- The Energy Act,  2019

- The Constitution of Kenya, 2010

- Kwale County Integrated Development Plan 2018-2022

# APPENDICES

| List of appendices |  |
| --- | --- |
| APPENDIX 1 | Mini grid design |
| APPENDIX 2 | Minutes of the Meeting Held During ESIA Process |
| APPENDIX 3 | List of Attendance -ESIA meeting |
| APPENDIX 4 | Baseline Environmental measurements |
| APPENDIX 5 | Land Identification Minutes Of Meeting Held During Land Identification Phase |
| APPENDIX 6 | List of Attendance-Land allocation meeting |
| APPENDIX 7 | A-RAP |
| APPENDIX 8 | NEMA Firm of Experts Licence and Lead Expert License |

## APPENDIX 1 – DESIGN/LAYOUT OF KWA DZOMBO MINIGRID

## APPENDIX 2 – MINUTES OF THE ESIA MEETING HELD

## APPENDIX 3– PUBLIC MEETING PARTICIPANTS’ LISTS

FOCUS GROUP DISCUSSION PARTICIPANTS LISTS

## APPENDIX 4 – BASELINE ENVIRONMENTAL RESULTS

## APPENDIX 5– MINUTES OF LAND ALLOCATION MEETING

Community consultations leading to land acquisition

Stakeholder/community engagement is important in making sure the environmental and social sustainability of the proposed project are met and also it enhances project acceptance, and makes a significant contribution to successful project design and implementation. The community engagement forums with the community were undertaken by the project team and the target audience being the community members residing in the proposed site of Kwa Dzombo solar Mini-grid.

The main objective was to disclose project information to allow the community and other stakeholders to understand the risks and impacts of the project, potential opportunities and to explain the need for land acquisition and solicit broad community support and acceptability of the project.

Further, the community was sensitized on the need for grievance redress mechanism (GRM) and guide the constitution of grievance redress committee (GRC). The following section details the discussions leading to voluntary land acquisition and constitution of a GRC.

Mobilization for the Community Engagement Meeting

Prior to the community engagement meetings, a letter was sent from the Permanent Secretary office, Ministry of Energy to the Governor Kwale county, County Commissioner Kwale county and to the Members of Parliament for Lunga Lunga, Kinango and Msambweni constituencies where the proposed Mini-grids will be implemented.

The County renewable energy officer (CREO) gave a two weeks’ notice for the community engagement meetings to the community leaders including the ward administrators, the village administrators, chiefs, assistant chiefs and village elders. The method of mobilization was through calls informing them of the meetings. These leaders were expected to mobilize the community for the engagement forums in regard to KOSAP-Kenya Off-grid Solar Access Project.

The community members were well mobilized for the meeting which took place on the actual scheduled date and was well attended by all people including men, women, youth and persons with special needs

Methods of consultations

Since there are various groups in the community, different methods were used to disseminate the project information as well as get feed-back from the said groups, as follows.

Public forum/meeting

One open meeting with all the community members was held at Kwa Dzombo Shopping Centre. The (KOSAP team) explained to the community members about the project and other related information as discussed in the minutes. The meeting was then opened up for a plenary session – (discussed further in the section).

Focus Group Discussions

In order to reach all groups of people, separate focus discussion was held with the men, women and the youth.

Disclosure of project frameworks

Information in the RPF, ESMF and VMGF was shared with the community representatives at the county level. The county government officials especially in the ministry of energy are aware of the information in the documents as it was shared by the implementing agencies to representatives of all the counties that are PAPs of KOSAP and the county working groups including CREO are also aware of the project details

a) Meeting with the Governor Kwale County

The KOSAP project team met with the governor for Kwale County on 2nd of November 2020. The main agenda was to brief them on the progress of KOSAP project and on the need for community engagement in line with land acquisition requirements and process for the project.

In attendance for the meeting with the Kwale county Governor include;

| S/No | Names | Position |
| --- | --- | --- |
| 1. | Salim Mvurya | Governor –Kwale county |
| 2. | Martin M. Mwaro | CS-CGK |
| 3. | Sylvia Chidodo | CECM |
| 4. | Nassib Nyali | CECM |
| 5. | Hassan Ngalaa | C.O |
| 6. | Dr.Fredrick Kasomi | Ministry of Energy -MOE |
| 7. | Dorothy Kagweria | Environmental Social safeguards Expert-MOE |
| 8. | Rebecca Muniu | Communication Expert -MOE |
| 9. | Eunice Ndinda | Ministry of Energy/procurement -MOE |
| 10. | Salama Mwafrika | County Renewable Energy Officer-Kwale county |
| 11. | Joselyne Masiga | REREC –Social expert |
| 12. | Stephen Magembe | REREC –wayleaves |
| 13. | Nancy Ondicho | REREC –surveyor |
| 14. | Philip Mabango | GIS Expert –Kwale county |
| 15. | Wilfred Koech | Environmental and Social specialist-KPLC |
| 16. | Onesmus Maina | Engineer-KPLC |
| 17. | Roseline Njeru | Socio Economist-KPLC |

The governor welcomed the team and noted that he had received communication from the PS Energy about the project. He requested someone to pray and then invited the officers present for brief introductions. Dr. Kasomi introduced the subject by first talking about the Kenya National Electrification Strategy –KNES of having all households connected to electricity by 2023. He further went on to explain that the National Government partnered with World Bank and conceptualized a project by the name KOSAP (Kenya Off-grid Solar Access Project).

He noted that the project will target 14 out of the 47 counties in Kenya that have been defined as marginalized or underserved by the Commission on Revenue Allocation (CRA). The 14 underserved counties collectively represent 72% of the country’s total land mass and 20% of the total population. He said the proposed project is being implemented jointly by the Ministry of Energy, the Kenya Power and Lighting Company (KPLC) and the Rural Electrification and Renewable Energy Corporation (REREC) in partnership with the World Bank as a development partner, County Government as a partner and the communities in Off-grid areas being the PAPs. Off-grid areas are those places where the National Electricity Grid has not reached, and whose electricity access has been very low.

The reason for choosing solar energy was because the areas are far from the National grid and the fact that the area is well endowed with natural sunlight for many hours. He explained that the government’s target is to achieve universal access to electricity by 2023 using various sources and solar energy is one of the identified sources because it is also clean energy. He further explained that the proposed Solar Mini-grid will be put up and low voltage electricity lines will be constructed to enable connection of electricity to household.

He noted that the Proposed Project Objective is to increase access to modern energy services in underserved counties of Kenya and that the KOSAP project had four (4) Components which included;

- Component 1: Mini-grids for Community Facilities, Enterprises, and Households

- Component 2: Stand-alone Solar Systems and Clean Cooking Solutions for Households

- Component 3: Stand-alone Solar Systems and Solar Water Pumps for Community Facilities

- Component 4: Implementation Support and Capacity Building

He noted that NRECA (a consultant) had visited the area earlier to check demand for the project. He said that Kwale County will benefit from eight Solar Mini-grids to be funded by the KOSAP project. He said that the project was in the preliminary implementation stages.

He further noted that the agenda of the visit was to:

- Undertake an environmental and social screening of the proposed sites to check suitability in terms of environmental, technical, social and health requirements.

- Undertake community engagement to sensitize the community on the project.

- Explain the land requirements for the project and sensitize the community on their rights in regard to land so that they can make informed decision.

- Need to set up Grievance Redress Mechanism for the project.

- Guide the community in electing Grievance Redress Mechanism committee members and sensitize the members of their work during project implementation

Dorothy (MOE) noted that there is need to transfer the land to the implementing agency -KPLC which will operate and manage the solar mini-grid. Rebecca (MOE) noted that KOSAP project had a component of standalone solar. This component will benefit communities that will not be covered by the proposed Mini-grids. The project will support private companies to be able to penetrate to the communities and sell the solar products.

The CEC public service and administration (Silvia) noted that the county is pleased to partner with the national government and the agencies to make the project a success in the County and they have given full support to the project especially on mobilization through their officers plus full participation of the chiefs, administrators and also the village elders to ensure proper coordination in the areas.

The County secretary noted some of the areas had no titles because they are not yet adjudicated and the issues of title deeds may take a little longer time to process.

Nancy Ondicho (REREC) noted that in such a situation the team was going to seek for advance possession from the community as they await other land processes.

The meeting ended at 10:40am with a word of prayer from Eunice Ndinda.

Photo of the meeting with the county Governor

On completion of the entire exercise, the project team also met with the CEC Energy on 12th November 2020. The main agenda was to brief her on the progress of KOSAP project and on the community engagement for the 8 Solar Mini-grid that had been undertaken.
Dr Kasomi (team leader) noted that the team had received overwhelming support from the office of the Governor, CEC public service & administration, Ward and village administrators and the Chiefs during the community engagement forums. He noted that the County had also provided the GIS expert to assist the land experts’ during the identification of the land proposed by the community.
He said that from the community engagements held, the community support the projects and welcome it fully. He asked the CEC to assist in fast tracking the land registration process for the Mini-grids.
The CEC appreciated the work done by the team and noted the following;
•       The need to fast track the project so that the target areas would receive electricity which in turn would help open up the areas economically among other benefits.
•       That the MOE should adequately facilitate CREO and the county survey team and lands officers as they deal with land issues for KOSAP
•       The county fully supports the project and are ready to help in case of any challenges

MEETING AT KWA DZOMBO SITE

Minutes of community consultative meeting leading to land acquisition

Project: 		Proposed Solar Mini-grid at Kwa Dzombo

Venue of meeting:	Kwa Dzombo Shopping Centre

Sub- county:		LungaLunga

Ward:			Mwareni

Location :		 Lungalunga

Sub-location :		Kasemeni

Date :			7/11/2020

AGENDAS

- Preliminaries

- Project description

- Positive Impacts of the project –Solar Mini-grid

- Negative Impacts of the project and mitigations measures

- Technical aspects of the project

- Land for the proposed project

- Grievance Redress Mechanism for the project

- Plenary Session

- Focus Group Discussions/Election of respective GRM committee

- Environmental and social screening of the proposed site

- Conclusions

Minute 1/KOSAP/2020: Preliminaries

The Village Administrator, Samson Mongo of Kasemeni Sub-location, called the meeting to order at 2:10 pm and asked a member to open with a word of prayer. He thanked the community members for coming to the consultative meeting and asked them to switch their phones or place in silent mode to avoid interruptions.

He then welcomed the Senior Assistant Chief-Kasemeni Sub-Location-Mr. John Kubeta Mwanyasi to address the forum.

He thanked everyone for coming and thanked Salama Mwafrika-CREO for bringing the KOSAP team along with her to Kwa Dzombo to have more discussions with the community concerning the project.

He told the community members to embrace the project because it is of much benefits to them. He also thanked the Government of Kenya for remembering the people of Kwa Dzombo with the proposed project.

He asked the community members to participate by asking questions or points of clarifications in order to have proper engagements.

He then welcomed Salama Mwafrika-CREO.

Salama Mwafrika, thanked the community for coming to the consultative meeting and said that she has brought the KOSAP team with her who are to talk more concerning the project.

Salama then welcomed the KOSAP team led by Dr. Kasomi. Below is a list of KOSAP team members.

KOSAP team

| S/No | Names | Position |
| --- | --- | --- |
| 1 | Salama Mwafrika | County Renewable Energy Officer |
| 2. | Abdulaziz Hassan | Environment and Natural Resources-CGK |
| 2 | Philip Mabango | GIS Expert-CGK |
| 3 | Dr. Fredrick Kasomi | Ministry Of Energy |
| 4 | Dorothy Kagweria | Environmental Social safeguards Expert-MOE |
| 5 | Onesmus Maina | Engineer-KPLC |
| 6 | Wilfred Koech | Environmental and Social specialist-KPLC |
| 7 | Roseline Njeru | Socio Economist-KPLC |
| 8 | Stephen Magembe | Wayleave Officer-REREC |
| 9 | Joselyne Masiga | Social expert-REREC |

Salama urged the community members to always participate in public meetings even in future as that will help them know much about the project progress status and told them to ask questions where they do not understand. She then welcomed Dr. Fredrick Kasomi-KPLC to address the community.

Minute 2/KOSAP/2020: Project Description

Dr. Kasomi welcomed all community members and thanked everyone for responding positively towards the meeting and more importantly observing punctuality.

He started by talking about the Kenya National Electrification strategy of having all households connected to electricity by 2023. He further went on to explain that the National Government partnered with World Bank and conceptualized a project by the name KOSAP (Kenya Off-grid Solar Access Project) and noted that the government of Kenya had secured a loan from the World Bank for implementing the KOSAP project.

He explained that the project will target 14 out of the 47 counties in Kenya i.e ( Garissa, Isiolo, Kilifi, Kwale, Lamu, Mandera, Marsabit, Narok, Samburu, Taita Taveta, Tana River, Turkana, Kwale, and West Pokot)He said the proposed project is being implemented jointly by the Ministry of Energy, the Kenya Power and Lighting Company (KPLC) and the Rural Electrification and Renewable Energy Corporation (REREC) in partnership with the World Bank as a development partner, County Government as a partner and the communities in Off-grid areas being the PAPs. Off-grid areas are those places where the National Electricity Grid has not reached, and whose electricity access has been very low and hence the use of solar energy.

The reason for choosing solar energy was because these areas are far from the national grid and the fact that the area is well endowed with natural sunlight for many hours and that solar energy is one of the identified sources because it is also clean energy. He further explained that the proposed Solar Mini-grid will be put up and low voltage electricity lines which will be constructed to enable connection of electricity to household.

He added that the implementing agencies (KPLC and REREC) through the leadership of the Ministry of Energy have established the County Working Groups (CWGs) with representation from the 14 counties headed by the Governors towards successful implementation of KOSAP. He noted that NRECA (a consultant) had visited the area earlier to check demand for the project. He said that Kwale County will benefit from eight Solar Mini-grids to be funded by the KOSAP project which include, Bumburi, Kilibasi, Nyango, Busho, Funzi Island, Kwa Nyanje, Kwa Dzombo and Kibandaongo which are expected to be sited and constructed in an area which is about 1.214 hectares each. He said that the project was in the preliminary implementation stages.

He further noted that the agenda of the visit was to:

- undertake an environmental and social screening of the proposed sites to check suitability in terms of environmental, technical, social and health requirements.

- Undertake community engagement to sensitize the community on the project.

- Explain the land requirements for the project and sensitize the community about it.

- Need to set up grievance redress mechanism committee during the project implementation.

- Briefly sensitive the Grievance Redress Mechanism committee members of their work during project implementation.

- Need for the Focus Group Discussions

He then welcomed Wilfred Koech (KPLC) to talk about the Environmental, social and safety aspects of the projects.

Minute 3/KOSAP/2020: Technical aspects of the project

Onesmus (KPLC) explained the technical aspects of the Mini grids which will entail; the installation of solar PV panels, usable battery, thermal diesel backup unit running with a capacity of 20 (kVA) to support solar and 15 street lights.  He explained to them that once constructed the Solar mini-grid will be operated by the implementing agency KPLC and the PAPs/those interested will be expected to pay for connection of electricity (one thousand shillings) and do wiring in their houses. He noted that the proposed Mini-grid will have a capacity of 78kWp with a target of 309 preliminary customers and the distribution or supply lines will cover a radius of 3km. He told them that once connected, the PAPs will be expected to pay for electricity consumed and that the tariff employed will be the same as what other Kenya Power customers are paying.

He told them that connection of power will involve passing of electrical lines along the roads in order to reach their houses, business premises and public facilities and the route for passing the lines is called way leave. He noted that once the designs are done, the community will be notified of the exact routes during future consultations and that they will be required to give way leave consent (allowing the service lines to pass through their land in the extreme cases). He noted that the project will not compensate for way leaves due to budget constraints so that they can make an informed decision.

He called on the environmentalist (Koech) who talked about the Environmental, social and safety aspects of the project.

Minute 3/KOSAP/2020: Positive Impacts/Benefits of The Project

Wilfred Koech thanked everyone for being present and said he will majorly talk about the Environmental, social and safety aspects of the project and said that in any project there has to be both positive and negative impacts that comes with it.

He urged the community members to pay much attention and ask lots of question where not understood because this is a topic that is key. He gave the positive impacts of the project as follows;

- Better source of lighting- replacement of Kerosene lamp and small de-lite lamps with electricity lighting which is clean and has better lighting

- Benefits to education- provide source of lighting which enables pupils and students to take advantage of longer hours of preps/study in homes. Electricity will be useful in availing power needed to enable use of radio and television sets. Once parents are able to buy these gadgets pupils can access electronic educational materials

- Business Opportunities-Power provides energy needed to power some gadgets that are difficult and expensive to power with generators. Access to electricity will therefore allow the community to take advantage of new business opportunities and enhance the existing ones e.g.   (Barber shops, salons, posho/maize mills, welding, and expanding existing businesses, photo copying, printing, fuel stations, milk coolers and fridges to preserve meat among others

- Employment and wealth creation- community members will get opportunities to provide non-skilled and skilled labor during construction and operation phases

- Local Material Supplies and other requirements- the propose project provides opportunities to supply some materials available locally

- Up Scaling Electricity Access to the off-grid areas- this area is far away from the grid and so the proposed project it helps to reach such areas faster and in a cost effective manner as opposed to grid connections.

- Impact on HIV/AIDS-due to availability of power communities will be able to purchase communication equipment like radios and televisions which in turn provides access to information on various issues such as health topics on HIV/AIDs, the current Covid-19 pandemic among other information

- Health benefits of the project- health benefits of the project includes elimination of use of kerosene lamps, reduced or no use of fuel generators in the trading centres which emits smoke causing respiratory diseases, the health Centre under construction will also benefit from power that can be used to preserve drugs and vaccines alongside powering other medical equipment

- Improved standards of living- Living standards of the community is bound to improve as they take advantage of small house hold appliances like e.g. TV, Fridges, radios, blenders, iron boxes e.t.c.

- Security- Enhanced security due to improvement in lighting up of the area. Improved security also means more hours of business

- Communications- improve communication due to availability of electricity to charge phones, opportunities to set up information communication and technology related business like cyber cafes, access to e-government services among others

- Presence of electricity will also attract other business investors.

Minute 3/KOSAP/2020: Technical Aspects of the project

Onesmus Maina explained to the members the technical aspects of the Solar Mini grid which entailed installation of solar PVs modules that convert sunlight into electricity, Inverters, battery bank and back-up generator that will be used boost storage batteries mostly during the rainy seasons when daily sunshine hours are limited.

The Solar Minigrid capacity will be 45KWp and will be used to serve households, commercial premises, religious places, schools, health facilities and administrative offices. Also there will be 11No. Streetlights that will be served under the project. The backup generator will be 20kVA. Distribution lines will also be constructed to ensure that each household or premises within the 3km radius is supplied and Kwa Dzombo has a potential customer base approximation of 217 households that are within the radius of the project based on an aerial survey done in 2019.  He said that once connected, the PAPs will be expected to pay for electricity consumed and that the tariff employed will be the same as what other Kenya power customers are paying i.e. application of uniform tariff.

He told them that once commissioned, the Solar Mini-grid will be operated by the implementing agency KPLC and the community will be expected to pay for the meter installation at amount of Kshs1000 (one thousand shillings) unlike the normal last mile charges that goes for Kshs15,000 shillings (fifteen thousand shillings) and that all payments should be made to KPLC. Customers will be expected to do wiring in their own premises using EPRA certified technicians. He said that metering will only be done once wiring verification is done by KPLC. He also noted that prepaid meters will be used and electricity payment will be done using tokens (it operates the same way; you buy credit for the phones. When the token is exhausted power goes off, when you buy tokens, you get a 20-digit number which you feed to the consumer unit and then power is restored immediately). This information will also be availed during metering.

He told them that the connection of power will involve passing of electrical lines along the roads in order to reach their houses, business premises and public facilities and the route for passing the lines is called way leave. He said that once the designs are done, the community will be notified of the exact routes during future consultations and that they will be required to give way leave consent. He called on the environmentalist (Koech) who talked about the Environmental, social and safety aspects of the project.

Minute 4/KOSAP/2020: Negative impacts of the project

After discussing the positive benefits of the project, Wilfred explained the project’s negative impacts plus the mitigations measures which included;

| No. | Negative impact | Mitigation measures by contractor |
| --- | --- | --- |
| 1. | Vegetation clearance at the proposed site | - Clear only the areas that are needed to put up the mini-grid - After construction, do landscaping with grass to areas that have no electrical installation as opposed to living areas bare - Planting of trees |
| 2. | Air pollution dust from construction activities | - Fence off construction site to reduce dust going to the public - Use of masks for workers |
| 3. | Air pollution dust from construction vehicles | - Limit vehicle speed to minimum possible when passing residential areas |
| 4. | Air pollution from vehicle emissions | - Maintain vehicles/service vehicles - No idling of vehicles |
| 5. | Solid waste | - Clear all solid waste and dispose appropriately |
| 6. | Land acquisition/take As you had been briefed before the site identified should; -must not result in displacement of community members - We must avoid land that is currently settled or which has squatters. -There will be an impact of forgoing the current land uses if any or future land uses for the sake of the project. -community has a right to accept or refuse the project | - The community should be willing and ready to live with this impact because there is no compensation |
| 7. | Occupation safety and health hazards e.g. accidents, fall from heights, pricks by sharp objects | - Use of proper personal protective equipment like gloves, overalls, helmet, safety shoes - Allocating work according to skills - Toolbox talks to workers to identify hazards and risky activities and mitigation measures - Allocating works according to one’s skills - Close supervision of work |
| 8. | Labor influx. The nature of the project will require technical skills that are not all available in this community. This will require movement of construction workers (labour influx) into this community. There are some risks that are involved with labor influx and we need to mitigate them as follows to avoid negative impacts on our community. | - We shall establishment and operationalize an effective Grievance Redress Mechanism accessible to community members where our grievances can be sorted - Reduction of labor influx by tapping into the local workforce |
| 9 | Risk of social conflict due to competition for resources and opportunities | - Awareness-raising among local community and workers on the need to have a good /cordial working relation - Consultations with and involvement of local communities in project planning - Provision of cultural sensitization awareness for workers regarding engagement with local community. - Recruitment of local workforce to the extent possible especially unskilled and semi-skilled jobs - Contactor shall make provision to provide resources needed by the workers if the need for such resources may result to competition e.g. water - Working closely between contractor and the project grievance redress committee to address complains on time. |
| 10. | Increased or illicit behavior and crime (including prostitution, theft and substance abuse) | - Sensitization campaigns both for workers and local communities against such social evils - Enforcement of sanctions (e.g., dismissal) for workers involved in criminal activities |
| 11, | Communicable diseases (including STDs and HIV/AIDS) | - Education/awareness about transmission of diseases - Awareness creation on STDs among the workers and local community on ethics, morals, general good behavior and the need for the project to co-exist with the neighbors during the community and worker engagement forums. - Provide condoms to employees |
| 12. | Gender-based violence including sexual harassment and exploitation | - Information and awareness raising campaigns to your community members and specifically women and girls. - Mandatory awareness creation for workers on required lawful conduct in the community and legal consequences for failure to comply with laws - Report all complaints on gender-based violence or harassment through the GRM and also directly through CREO - Working closely and Instruction of local law enforcement to act on community complaints on time - Inclusion of GBV specific mitigation measures in the environmental and social management plan of contractor - Requirement of contractor to have code of conduct for the workers and to implement them |
| 13. | Child labour | - Ensuring that children and minors are not employed directly or indirectly on the project. - Enforcement of Employment Act that requires contractor to adhere to minimum age - Allowing your children to be employed is illegal and punishable by law because it interferes with the children’s right to education - Report any case to the chief’s office |
| 14. | Demand for Material/resources e.g water, sand, ballast | Contractor to consult with elders before using scarce resources in the community like the water to avoid conflicts. |
| 15. | Oil Spill Hazards | - Contractor not to repair vehicles or equipment on site - Maintain vehicles and equipment in good state |
| 16. | Storm water and erosion | - Contractor to put measures to harvest rainwater and control erosion during construction |
| 17. | Wastewater/ effluent | Contractor will provide sanitation facilities for workers |
| 18. | Noise resulting from excavation machinery, vehicles and workers | - Contractor to work only during the day - In case of blasting contractor to give notice to community through the village elders, grievance committee and chiefs office |
| 19 | Visual and Aesthetic Landscape Impacts | - The visual negative impacts can be mitigated through putting up a wall round the facility to keep off/screen the project stacks, poles, cables, panels by the contractor. - Proper siting decisions can help to avoid aesthetic impacts to the landscape. |
| 20 | Hazardous materials from damaged Panels- Photovoltaic panels may contain hazardous materials, and although they are sealed under normal operating conditions, there is the potential for environmental contamination if they were damaged or improperly disposed upon decommissioning. | - Proper planning and good maintenance practices can be used to minimize impacts from hazardous materials. - Proper disposal of used or Damage solar batteries and panels using NEMA registered disposers for such wastes |
| 21 | Fuel storage on site | - Contractor will undertake proper installation of the fuel storage tanks for the backup generator. - Have a budded wall 1.5 times the fuel stored to allow controlled collection in case of a spill. - During operation implementing agency will ensure proper maintenance of the solar panels |
| 22. | Public safety –potential risk of shocks and electrocution | As explained below in details |
| 23 | Security of the Minigrid due to Elephant’s disturbances | - Build a perimeter wall around the proposed site so that elephants are not able to destroy the materials |

Public safety in regards to electricity

Koech educated the community by highlighting the importance of using electricity safely. He said electricity is good but failure to take the precautions can result in electric shocks, fires and even electrocution. He emphasized the following and sensitized the community on the need to safe use of electricity.

- Engage a certified technician to do wiring in your premises

- Use quality materials while wiring

- Do not engage in individual illegal extensions of power lines to other houses

- Don’t touch sockets and switches with wet hands or wipe with wet cloths

- Do not tie your livestock on electric poles

- Do not cut earth wires that run along some electric poles

- Do not touch or go near any electric wire if you find it fallen on the ground

- Report any incident regarding electricity at the local office –staff in charge of operating the Mini-grid

- Vet all new people coming to the village by checking whether they registered their presence with the office of the chief especially those purporting to be technicians

- In case of a black out/no power do not open sockets or switches

He then welcomed Nancy Ondicho-surveyor (REREC) to discuss the Land requirements for the project.

Minute 6/KOSAP/2020: Land requirements for the project

Stephen Magembe told the community that one of the agendas of the project team’s visit was to progress land acquisition process for the proposed Mini-grid.

He explained to them the following aspects concerning land requirements.

- Types of Land Ownership in Kenya

He said there are three types of land ownerships i.e. Private land -This is land owned by individuals, Public Land-This is land owned by the Government and Community land -This land owned by a community and held in trust by the County government if the community land is not yet registered.

- Request for land acquisition

He explained that the government was extending a hand of partnership to the community for setting up the solar Mini-grid and that KOSAP project is seeking land acquisition from them (community). The process will be guided by the World Bank guidelines. He explained to the public forum that the proposed project will require 1.214 hectares of land.

He also explained to them that the ownership of the land where the project will be put up needs to be registered under one the implementing agency which is Kenya Power.

He educated them on the following;

- You have a right to give your views, opinions or fears on a proposed project

- The land should not adversely impact on the community i.e. land should be free from any activity

- The community/PAPs of the project will pay Ksh 1000 for power connection and also pay for consumption of power to KPLC.

He noted that the government is not in a position to pay compensation for the land and wayleaves due to budgetary constraints. He emphasized on information that the land identified by the community as follows;

- The infrastructure must not be site specific.

- The impacts must be minor, that is, involve no more than 10 percent of the area of any holding and require no physical relocation.

- The land to be acquired must be identified by the community and technical officers to ensure that the land is appropriate for the project and that the project will produce no health or environmental safety hazards.

- The land in question must be free of squatters, encroachers, or other claims or encumbrances.

- KOSAP project proposes to have the land registered under the implementing agency of the project i.e. KPLC but the community be assured that public access to services is guaranteed. The proposed project solar Mini-grid is set to provide direct services (electricity) to the community members.

- If community services are to be provided under the project, land title must be vested in the community.

- Witnessed statements should be obtained from the people. Further, the representatives of the community have to sign the land acquisition forms (KOSAP) to show commitment by the community.

Dr. Kasomi then emphasized that in as much as the KOSAP project proposes to have the land registered under the implementing agency i.e. KPLC, be assured that public access to the services is guaranteed because the project is targeted to benefit the community.

Survey of the land

He explained to the community that once agreed the surveyor will need to pick exact GPS points of the agreed area so that the process of land acquisition may start leading to titling of the land. Nancy noted that the process of land acquisition, land surveying and land transfers are long and requested the community for advance possession. The community agreed to the advance possession.

Wayleave for Distribution lines

Stephen (REREC) told the community that connection of power will involve passing of electrical lines along the roads in order to reach their houses, business premises and public facilities and the route for passing the lines is called way leave. He noted that once the designs are done, the community will be notified of the exact routes during future consultations and that they will be required to give way leave consent (allowing the service lines to pass through their land in the extreme cases). He noted that the project will not compensate for way leaves due to budget constraints so they should make informed decision when the time comes.

Minute 7/KOSAP/2020: Grievance Redress Mechanism for the project

Wilfred Koech explained to the community that in projects there is need for a Grievance Redress Mechanism (GRM). These are a set of arrangements that enable local communities to raise grievances with the investor and seek redress when they perceive a negative impact is arising from the investor’s activities and or if they need certain information.

Koech asked the community to explain how they deal with grievances/issues at the village level among themselves.

Grievance redress mechanism in the village.

The village administrator, Samson Mongo said in the village, where there is a grievance in the area, someone has to take the matter to the village elder who tries to solve but when a grievance is difficult he involves other elders to resolve the matter. In the event these are not able, then the matter is referred to the office of the area Chief.

Project Grievance Redress Mechanism

Koech said that a project also needs a proper way of handling grievances and told the community that they are free to raise any complain or request information about the project and that the project will have a three-tier grievance redress mechanism as follows;

1. Locational grievance redress committee. This is the lowest level (forum) where the community will get project information and also ask questions. At this level you the community will choose project committee members who will also double as grievance redress committee. The membership will comprise of elders/men representatives, representatives from women, youth, special needs (persons with disability), and the office of the chief. This will be the first stop for receiving information and raising grievances. The members to be chosen should possess leadership skills and it is hoped that most of the grievances will be resolved at this level.

2. The second level of grievance redress will be the county Grievance Redress committee comprising members of the county working group. This committee is at the county level and will resolve complains or issues that are unable to be resolved at the locational/project level. The chairman of the project grievance redress committee at the community will forward issues/ complains to the county grievance redress committee through CREO who will also be responsible for giving feed back to the local committee.

3. The third level will be the National GRC comprising of KOSAP Project Implementation Unit at the Ministry of Energy and the implementing agencies. Matters that could not be resolved at the county level will be escalated to this National level GRC by the County CEC-Energy

4. The last level of the GRM for the community or project affected persons will be arbitration or legal redress in a court of law once all the three levels have been exhausted. Koech explained further that members of the project/ grievance redress committee will be chosen by the community members themselves. The committee chosen will be in charge of giving project information to the community and be a focal point for reporting project related issues of concern or grievances.

He added that the composition of the committee should have representatives from all groups in the community including men, women, youths and persons living with disability and the community will be given time to select the members of the committee in their focus group discussions.

Minute 8 /KOSAP/2020: Plenary Session

Dorothy Kagweria then opened the meeting for the community to give feed-back concerning the project.

The questions, feedback/suggestions/views raised are as presented in the table below.

| S/No | Name | Suggestion/question | Response |
| --- | --- | --- | --- |
| 1. | Sakeni Lazaro-youth | We are happy that we will have electricity after a very long time. | -Noted |
| 2. | Bakari Mashua-man | -Thank you for the good lessons today. | -Noted-it is our duty to serve all Kenyans |
|  |  | Can we start wring our houses now before the project starts? | No, you will start once the contractor comes to the ground. |
| 3. | Paulo Waria-man | Who will pay the connection fee for the public facilities? | The schools and Dispensaries within the Mini-grid area will cater for their own connection fee and Wiring. |
| 4. | Kennedy B. Machina-man | -We welcome the project and what is the construction period of this project? | -Noted -It will take a construction period of 12-18 months. |
| 5. | Veronica Kilonzo Mutua-woman | -You have told us that we will be using tokens and so if your units are over will power go off as well? | -Yes. Until you buy more units and remember this depends on your usage. |
| 6. | Mtende Mdzomba-man | We as youths are in much agreement of the project and we welcome it wholly because we know of the benefits that comes with it -We are happy that at least we will get some jobs | Well noted |
| 7. | Festus Tola-man | -Who will work on the project site? Our people or you will bring your people? | -For the technical jobs skilled persons will be needed/contractors workers but for some non-technical/unskilled jobs e.g cleaning of panels jobs will provided for the community people. |
| 8. | John Murimi-man | -Will this project benefit our neighbors from Tanzanian | -No. Kindly note this is a Kenyan Government Project |

Photo of the community Consultative meeting

Minute 9/KOSAP/2020: Focus group discussions /Election of respective GRM committee

On completing the plenary session, Dorothy informed community members that the next session was on the Focus Group Discussions whereby men, women and youths get to have separate discussions.

She noted the main objective of the discussions was to assess whether each group had understood the project purposes and its requirements and also provide them an opportunity to air their issues/give their opinions on the project separately.

She noted that GRM committee members will be chosen in the small groups.

Focus Group Discussions for Men/Elders

Dr Kasomi explained to the men that it was important to hold separate discussion so that the community get enough opportunities to be informed of the project and be free to ask questions.  He told the men that public participation in projects is crucial as it helps build consensus and enables people to make informed choices regarding projects.

He repeated the agenda of the visit by the officers was to; undertake an environmental and social screening of the proposed site to check suitability in terms of environmental, technical, social and health requirements.  The second objective was to undertake community engagement to sensitize the community on the project. The third objective was to explain the land requirements for the project, rights of the community in regard to the project and the need for a project grievance redress mechanism. Wilfred (KPLC) then gave a summary of the project in terms of its positive and negative impacts and their mitigation measures and the land requirements. He also explained the need for the men to select a representative to the project committee who would represent their views/issues to the committee for redress.

The elders said they welcome the project and that they had already agreed on the portion of land where the project would be implemented i.e. part of the land which had already been set aside for public utilities.

The discussion was then opened up for questions.

| Name of Person making the contribution (e.g. comment or question) | Question, Comment, Suggestion | Feedback/Responses by project team | Response by agency on how feedback will be used or acted upon |
| --- | --- | --- | --- |

Photo of the focus group discussion with the men

Focus Group Discussions for women

A focus group discussion was held with the women and Dorothy (MOE) explained to them that it is vital to hold a separate discussion with them so that they have opportunity to freely express themselves.

She explained the agenda of the visit by the officers from National government and county government was to undertake an environmental and social screening of the proposed site to check suitability in terms of environmental, technical, social and health requirements.

The second objective was to undertake community engagement to sensitize the community on the project and the third objective was to explain the land requirements for the project and the need for a project grievance redress mechanism.

She gave a summary of the project in terms of its positive and negative impacts and their mitigation measures, the safety precautions and land requirements. She also explained the need for the women to select a representative to the project committee who would represent their views/issues to the committee for redress.

She ensured all the women had understood their rights, roles and benefits concerning the project. Further the women were educated on how they can take up economic opportunities that will raise during project implementation. They were also given opportunity to air their issues/ questions and or /give suggestions to make the project implementation process better.

The discussion went further to bring out issues on how the women can take advantage of the project benefits rather than taking a back seat. She then explained to them that they would benefit more from the electricity because they will be able to use clean energy to cook and also benefit from access to information through use of radios and TV that are powered by electricity enabling them to make informed choices on different issues such as nutrition, health, farming among others. They were also set to benefit if they could set up small businesses like salons, cold drink kiosks, cooling milk because it spoils easily, children will have time to study and enhanced security due to the fact that the area will be well lit among other benefits.

Gender based violence issues were also discussed including; forms of GBV, rationale for addressing GBV, ways in which a project can worsen existing GBV risks or create new risks, the need to report and document any complaints against workers, report incidences of GBV while ensuring survivor centered approach (respect for the choices, wishes, rights and dignity of the survivor). The women were told to be more vigilant to ensure young girls do not fall prey to GBV incidences. The women were requested to keep talking to the girls on GBV risks and the need to raise alarm in case of risks factors early enough.

She asked the women whether they were in full support of the project of which they uniformly agreed.

Dorothy welcomed them to a plenary session to hear their views and questions.

Question, Suggestions, feedback and response for Focus group discussion with women

| Name of Person making the contribution (e.g. comment or question) | Question, Comment, Suggestion | Feedback/Responses by project team | Response by agency on how feedback will be used or acted upon |
| --- | --- | --- | --- |
| Veronicah Kilonzo | Is it a must that one must have a wiring certificate? | -Yes. This is the requirement by law and it gives a commitment by the technician that one has wired his/her house in line with the requirements and especially safety. | N/A |

Photo of the focus group discussion with the women

Focus group discussions for the youths

Stephen explained to the youths the agenda of the visit by the officers from National government and county government was to undertake an environmental and social screening of the proposed site to check suitability in terms of environmental, technical, social and health requirements.  The need to undertake community engagement to sensitize the community on the project and the third objective was to explain the land requirements for the project and the need for a project grievance redress mechanism.

He gave a summary in terms of its positive and negative impacts and their mitigation measures plus the safety precautions while dealing with electricity. He added that the youths of Kwa Dzombo will benefit a lot because they will be able to open up salons, barber shops, welding places whereby they can do welding for people in the village and also their educational knowledge will improve because they will be well exposed to things in the outside world.

Stephen asked whether they were in full support of the project of which they uniformly agreed.

Joselyne (REREC) explained the need for the youths to select a representative to the project committee who would represent their views/issues to the committee for redress. The youths were allowed time to ask questions, give suggestions and seek clarifications.

Question, Suggestions, feedback and response for Focus group discussion with youths

| Name of Person making the contribution (e.g. comment or question) | Question, Comment, Suggestion | Feedback/Responses by project team | Response by agency on how feedback will be used or acted upon |
| --- | --- | --- | --- |
| Sakeni Lazaro | Let’s say I am not learned, will I still get a job at the site? | Yes, you will be given jobs according to each person’s skills. There will be jobs that will not need skills | N/A |
| Dorothy Kavita | We appreciate that the team is here today. | -Thank you. | N/A |

Photo of the focus group discussion with the youths

Minute 10/KOSAP/2020: Environmental and social screening of the proposed site

After the focus group discussions and committee members chosen, the KOSAP team headed to the site to conduct the screening accompanied by the committee members and other village members which was a successful activity and the land was found to be environmentally and technically suitable for the proposed project.

Minute 11/KOSAP/2020: Conclusions of the Community Consultative Meeting

- The community welcomed the project and are in full support of it.

- Representatives of the community signed the land acquisition forms.

- The need for a grievance redress mechanism (GRM) was explained to the community including the need and roles of a grievance redress committee (GRC).  A GRC was chosen with representatives from the men, women, youth and special needs group.

- It was clearly disclosed to the community that the ownership of the land will be transferred to KPLC and that the project will be managed by the implementing agency and not the community. The community agreed to the need to transfer the land.

- The need for advance possession of the land as the process of survey and registration progresses was explained to the community and the community agreed to the same.

- As a sign of commitment, the community elders signed the land acquisition forms on behalf of the community to indicate that they were in agreement with the process.

- The community understood that it will be their responsibility to do wiring of their premises, pay connection fee and pay for power consumed.

- The community chose the project committee/GRC and training of the committee was proposed to be done during Environmental and social impact assessment phase to enable them operationalize the GRM.

Project Committee Members/grievance redress committee (Names to be provided)

| S/no | Name | Identification number | Telephone No. | Category |
| --- | --- | --- | --- | --- |
| 1 | Zawadi Chigada | 28876793 | 0701129731 | women |
| 2 | Bennydete Koto | 23848410 | 0718743660 | women |
| 3 | Dorothy Kavita |  |  | youth |
| 4 | Munga Katsinge |  |  | youth |

The meeting was concluded by vote of thanks from the senior Assistant Chief and Dr. Kasomi and ended at 05:00 p.m. with a word of prayer from Samson Mongo.

Recommendations

1. Awareness creation on the Grievance Redress Committee especially on their roles to be undertaken during the ESIA

## APPENDIX 6– LIST OF ATTENDANCE

## APPENDIX 7 – A-RAP

- Kwa Dzombo Sub-project Site

The Kwa Dzombo sub-project site is on unregistered community land and held in trust by the County Government of Kwale on behalf of the community, in line with the Community Land Act 2016. The proposed site is uninhabited, has no structures, community facilities, or encumbrances. Consultations leading to the identification and selection of the sub-project site are captured in the Environmental and Social Screening report for Kwa Dzombo. Refer to Chapter 4 of the ESIA for the comprehensive socio-economic profile.

- Actual Census Survey of PAPs and Valuation of Affected Assets

The number of project-affected persons (PAPs) is 5300 (approximately 1325 households).  The land acquisition-related impacts are loss of land and pasture. Mitigation measures include in-kind compensation for loss of land and pasture, and designing power distribution lines to avoid impacting trees, crops, structures, and community facilities. No physical displacement is anticipated; however, there is minimal loss of pasture occasioned by the acquisition of land utilized by the community for grazing. The 1.214 Hectares identified for the sub-project will be acquired compulsorily by the National Land Commission (NLC). The proposed site will be valued and compensated in line with the provisions of the Resettlement Policy Framework (RPF) prepared under KOSAP. Refer to section 2.2 of the ESIA for the sketch map of the site.

- Compensation Measures Agreed with the PAPs and other Resettlement Assistance to be Provided

The proponent requested the community identify three priority projects, whereby one out of the three would be provided as in-kind compensation for loss of land and pasture. The Kwa Dzombo community requested for more classrooms and desks for Mikameni primary school. The value of the priority community project will be proportional to or higher than the value of land under acquisition. In addition, loss or damage to crops, trees, structures, and community facilities will be compensated in line with the provisions of the RPF, and as summarized in the entitlement matrix below.

3.1 Entitlement Matrix

| Types of Impact | Person(s) Affected/Eligible for Compensation | Compensation/Entitlement/Benefits | Responsible organization |
| --- | --- | --- | --- |
| - Loss of Land |  |  |  |
| Loss of unregistered community land. | Community. | Compensation in-kind as prioritized by the community. | KPLC |
| Loss of land in unregistered group ranches. | Group ranch members. | Compensation in-kind as prioritized by the community. |  |
| Loss of land in registered group ranches. | Group ranch members. | Compensation in-kind as prioritized by the community. |  |
| Loss of land owned by the National Police, county governments and the Ministry of Interior | Government agencies. | No compensation for public land allocated to another government body. |  |
| Loss of land owned by the Kenya Forest Service (KFS) and Kenya Wildlife Service (KWS). | Government agencies. | No compensation for public land allocated to another government body. However, payment of conservation fees to KWS and KFS as stipulated under their respective regulations is foreseen. |  |
| - Loss of Use on Land |  |  |  |
| Loss of use on public land (e.g., grazing, farming etc.). | Communities utilizing public land. | Communities do not own public land; however, they utilize public land with consent from the relevant agencies. The project will implement the infrastructure project prioritized by the community as compensation for the loss of public land use. | KPLC |
| Loss of use on unregistered community land, unregistered group ranches and registered group ranches ( e.g., grazing, farming etc.). | Communities utilizing unregistered community land, unregistered group ranches, and registered group ranches. | Compensation in-kind as prioritized by the community. |  |
| - Loss of /Damage to Assets on Land |  |  |  |
| Trees | Community members on unregistered community land; community members utilizing public land; members of registered and unregistered group ranches and government entities. | During detailed design for power distribution lines and construction of the mini grid and community project, any crops, structures, trees, and community facilities shall be avoided to the extent possible. However, loss or damage to the above will be compensated/restored at full replacement cost, in line with the provisions of the RPF. | KPLC |
| Crops |  |  |  |
| Structures |  |  |  |
| Community facilities e.g., water sources (earth pans, boreholes etc.). | Community members on unregistered community land, community members utilizing public land, and members of registered and unregistered group ranches. |  |  |

4. Consultations with PAPs About Acceptable Compensation Options and Alternatives that have been Considered

Detailed consultations with PAPs on land acquisition and compensation, including the modalities of acquiring land and compensation options, were undertaken during the Environmental and Social Screening, Environmental and Social Impact Assessment, and the NLC land valuation process. The following sections provide a summary of the consultations.

4.1 Engagement of Project -Affected Persons (PAPs)

Local administration and County Renewable Energy Officers (CREOs) supported the proponent and implementing agency (IA) to mobilize community members and other stakeholders for public consultations and engagement activities. National and county government entities, community segments (men, women, youth, elders, persons with disability, vulnerable and marginalized groups, etc.), NGOs, and local leaders were engaged through key informant interviews, community meetings, and focus-group discussions. The proponent and IA implemented appropriate measures to ensure PAPs effectively participated in the consultations. Refer to Chapter 5 of the ESIA on public consultation and engagement.

Once the compensation award and Bill of Quantities (BoQs) are known, the Implementing Agency (IA) will engage the community and agree on the community project to be executed as in-kind compensation. During these consultations, the IA and the community will define the roles and responsibilities of the community in monitoring the implementation of in-kind compensation and maintenance once the IA hands it over to the community. Thus, the IA and the community will effect an agreement to be signed by the local leadership; representatives of the Grievance Redress Committees at the locational, county, and national levels; A-RAP Implementation Committee, and Implementing Agencies.

4.2 Identification of Community Representatives

The Kwa Dzombo Locational Grievance Redress Committee (LGRC), constituting a chairperson, secretary, and three members, was formed through community consensus. The committee’s membership comprises men, women, youth, persons with disabilities, and ethnic minorities. The LGRC is responsible for engaging PAPs and resolving complaints. Refer to Chapter 6 of the ESIA on the Grievance Redress Committees. Further, the community will constitute the A-RAP Implementation Committee responsible for coordinating community engagements on the A-RAP and monitoring the implementation and closure of the A-RAP. The representation of the committee will consider gender, vulnerability, and intergenerational sensitivities.

4.3 Summary of Consultations on Land Acquisition and Compensation Options

| Date | Objective | Implementing Entities | Land Acquisition and Compensation Aspects Discussed | Key Issues Raised | Responses Given |
| --- | --- | --- | --- | --- | --- |
| November 7th 2020 | Environmental and Social Screening. Voluntary land donation (VLD). Constitution of the Locational Grievance Redress Committee (GRC). | Ministry of Energy (MoE) Kenya Power (KPLC) Rural Electrification and Renewable Energy Corporation (REREC) | Site identification and land allocation for the sub-project. Criteria for VLD. Community entitlements (forms of compensation and implications for each). | None. | None. |
| September 29th 2021 | Environmental and Social Impact Assessment. | Consultants MoE KPLC REREC | Land acquisition through compulsory acquisition (not voluntary land donation). Selection of three priority community projects, whereby one is to be implemented as in-kind compensation for land. | The Kwa Dzombo community requested for more classrooms and desks for Mikameni primary school. | The proponent has set aside KES 1 million to implement the priority in-kind compensation project. The value of the project will be proportional to or greater than the value of land. NLC will determine the value of land. |
| May 2023 | Compulsory Land Acquisition. | NLC | Site inspection and inquiries. Land valuation. Award of compensation. |  |  |

5.  Institutional Responsibility for Implementation of the ARAP

| Entity | Role |
| --- | --- |
| Ministry of Energy | - Coordinate A-RAP implementation and provide budget for in-kind compensation. |
| National Land Commission | - Implement the statutory process for compulsorily land acquisition, including site gazettement and inspections, inquiries, valuation, and award of compensation. |
| Kenya Power | - Monitor all land acquisition and compensation aspects (including A-RAP closure), complemented by a third-party monitor. - Provide budgets for stakeholder engagement, grievance management, and monitoring, including the facilitation of the Land Acquisition and Compensation Implementation Committee, and the Grievance Redress Committee. |
| Mini-grid Contractor | - Implement in-kind compensation concurrently with the solar mini-grid project. |
| Supervising Consultant | - Monitor and report on implementation of in-kind compensation, and overall project compliance with social safeguards. |
| Grievance Redress Committees | - Formed at the locational, county, and national levels, and responsible for resolving complaints, including A-RAP related grievances. |
| A-RAP Implementation Committee | - Coordinate A-RAP engagements at the community level, monitoring A-RAP implementation and closure. |
| Affected Community | - Responsible for the operation and maintenance (O&M) of in-kind compensation project. An agreement stipulating the O&M roles and responsibilities of the community will be effected. |

6. Procedures for Grievance Redress

The Project procedures for grievance redress were established through a public consultation process and informed by the existing conflict resolution structures in the community. The Grievance Redress Mechanism (GRM) comprises tiers at the project, county, and national levels. Refer to Section 7.6.10 of the ESIA for a detailed GRM.

7. Implementation Timetable and Budget for the ARAP Implementation

7.1 Timelines

The proponent will commission the community project by May 25th, 2025, before operationalizing the mini-grid. The mini-grid contractor will implement the mini-grid and the community project simultaneously. The Supervision Consultant and IAs will implement a commitment register to ensure the mini-grid contractor can achieve the agreed-upon milestones. The register will be complete with clear and practical timebound indicators, which can be monitored by all parties – the PAPs, IAs, the Ministry, third-party monitor, and the Bank.

7.2 Budget

The proponent has set aside KES 1 million for the community project (budget captured in the ESMP). The compensation award from NLC and the Bill of Quantities will inform the final cost of the community project. The costs for in-kind compensation, stakeholder engagement, grievance management (including the facilitation of the GRCs and the A-RAP Implementation Committee), and monitoring are covered under the project.

## APPENDIX 8  – NEMA FIRM EXPERT LICENCE

A cost basis that will yield compensation sufficient to replace assets, plus necessary transaction costs associated with asset replacement).